DG DEFIS

EC-DEFIS/2025/OP/0027

EU access to space - Mapping of key ground infrastructures

DRAFT FINAL REPORT V0.1

Date: 28 August 2026

EY  |  Building a better working world

EY is building a better working world by creating new value for clients, people, society and the planet, while building trust in capital markets.

Enabled by data, AI and advanced technology, EY teams help clients shape the future with confidence and develop answers for the most pressing issues of today and tomorrow.

EY teams work across a full spectrum of services in assurance, consulting, tax, strategy and transactions. Fueled by sector insights, a globally connected, multi-disciplinary network and diverse ecosystem partners, EY teams can provide services in more than 150 countries and territories.

All in to shape the future with confidence.

EY refers to the global organization, and may refer to one or more, of the member firms of Ernst & Young Global Limited, each of which is a separate legal entity. Ernst & Young Global Limited, a UK company limited by guarantee, does not provide services to clients. Information about how EY collects and uses personal data and a description of the rights individuals have under data protection legislation are available via ey.com/privacy. EY member firms do not practice law where prohibited by local laws. For more information about our organization, please visit ey.com.

© 2026 EYGM Limited.

All Rights Reserved.

ey.com/be

Draft Final Report

30/08/2026

List of Contents

1.	Executive Summary	5

1.1.	Key findings	5

1.2.	Summary recommendations	5

2.	Introduction	4

2.1.	Background & objectives	4

2.2.	Scope and definitions (critical ground infrastructure)	6

2.3.	Methodological approach	10

3.	Mapping of Critical Ground Infrastructure	12

3.1.	Subtask 2.1: Data collection and mapping of EU/non-EU assets	12

3.2.	Subtask 2.2: Ownership and control framework, including governance and funding details	46

3.3.	Subtask 2.3: Gaps, bottlenecks, and dependencies	49

3.4.	Benchmarking against non-EU actors	74

4.	Task 3: SWOT Analysis	92

4.1.	Demand analysis	92

4.2.	SWOT of current infrastructure	99

5.	Task 4: Case Studies, Gap, Criticality & Risk Assessment	128

5.1.	Selection and characterisation of case studies	128

5.2.	Risk, cost and impact analysis	143

5.3.	Interdependencies & resilience aspects	153

6.	Task 5: Strategic Recommendations	154

6.1.	Proposed solutions and initiatives	154

6.2.	Feasibility, cost, and implementation timeline	165

6.3.	Ad-hoc trade-off recommendations	175

6.4.	Workshop insights	182

Annexes	183

Annex 1 – Main reference materials and supporting documents	183

Annex 2 - Stakeholder consultation summary	184

Annex 3 – Ownership and control: methodology and full database	185

Annex 4 – Criticality assessment	204

Annex 5 – Main risks of EU/ESA spaceports	215

List of Figures

Figure 1 Project overview	11

Figure 2 Main pillars of the ownership and control framework	46

Figure 3 Demand forecast for orbital launches from EU and ESA launch facilities 2025 to 2035	97

Figure 4 Evolution of EU/ESA market share in global launches	98

Figure 5 SWOT of Launch facilities	100

Figure 6 SWOT of Testing centres	103

Figure 7 SWOT for Transportation	107

Figure 8 SWOT for TT&C	112

Figure 9 SWOT for Operations centres	116

Figure 10 SWOT for SSA	119

Figure 11 SWOT for Manufacturing and assembly	121

Figure 12 Cross-cutting SWOT	125

Figure 13 Infrastructure ecosystem of the EU Access to Space	154

Figure 14 Criticality assessment	205

List of Tables

Table 1 Overview of project deliverables	4

Table 2 Overview of critical infrastructures in scope	6

Table 3 Mapping spaceport readiness (orbital launch infrastructure; consistent attributes per spaceport)	13

Table 4 Mapping of critical ground infrastructure – Launch facilities	14

Table 5 Comparative assessment of European launch facilities	16

Table 6 CSG active launch pads	19

Table 7 CSG launch complexes in transition or under construction	19

Table 8 Esrange LC-3 launch pads (design characteristics)	23

Table 9 Mapping of critical ground infrastructure – Testing centres	30

Table 10 Comparative assessment of European launcher testing centres	32

Table 11 Mapping of critical ground infrastructure – TT&C facilities	39

Table 12 Mapping of critical ground infrastructure – SSA facilities	42

Table 13 Mapping of critical ground infrastructure – Transportation	44

Table 14 Launch phase operations centres	45

Table 15 Main trends in EU access to space infrastructure ownership and control per infrastructure type	47

Table 16 Interface bottlenecks along the access-to-space chain	64

Table 17 Prioritised synthesis of Europe-wide bottlenecks (score)	67

Table 18 Non-EU manufacturing infrastructure: gaps and dependencies	72

Table 19 Summary count of identified gaps (G), bottlenecks (B) and dependencies (D)	73

Table 20 Current U.S. orbital launch vehicles  	74

Table 21 Reproduction of Colvin et al. Table 5.1, cost estimates of various launch infrastructure elements	77

Table 22 U.S. Launch Infrastructure Benchmarks	79

Table 23 New Zealand Launch Infrastructure Benchmarks	81

Table 24 Current Japanese Orbital Launch Vehicles	82

Table 25 Japanese Launch Infrastructure Benchmarks	85

Table 26 Current Indian Orbital Launch Vehicles	86

Table 27 Indian Launch Infrastructure Benchmarks	88

Table 28 EU and ESA launch providers vs launch site	95

Table 29 Forecast number of orbital launches from EU and ESA launch facilities per year	96

Table 30 Summary table – SWOT per infrastructure type for access to space	126

Table 31 Scenario doctrines at a glance	129

Table 32 Scenario 1: status of key bottlenecks and gaps	131

Table 33 Embedded SWOT — Scenario 1	131

Table 34 Scenario 2: status of key bottlenecks and gaps	133

Table 35 Embedded SWOT — Scenario 2	133

Table 36 Scenario 3: status of key bottlenecks and gaps	135

Table 37 Embedded SWOT — Scenario 3	135

Table 38 Scenario 4: status of key bottlenecks and gaps	137

Table 39 Embedded SWOT — Scenario 4	137

Table 40 Scenario 5: status of key bottlenecks and gaps	139

Table 41 Embedded SWOT — Scenario 5	139

Table 42 Where each Level-1 facility ends up across the scenarios	140

Table 43 Bottleneck resolution across scenarios	141

Table 44 Effect of scenarios on SWOT weaknesses (all infrastructure)	142

Table 45 Effect of scenarios on SWOT threats (all infrastructure)	142

Table 46 Strategic reading of the scenarios	143

Table 47 Launch Infrastructure Risks	146

Table 48 Testing and Qualifications Risks	146

Table 49 Manufacturing & Supply Chain Risks	147

Table 50 Transportation & Logistics Risks	148

Table 51 Operations & Governance Risks	148

Table 52 Strategic Autonomy & Market Risks	149

Table 53 Scenario 1 – trade-off analysis parameters	150

Table 54 Scenario 2 – trade-off analysis parameters	150

Table 55 Scenario 3 – trade-off analysis parameters	151

Table 56 Scenario 4 – trade-off analysis parameters	151

Table 57 Scenario 5 – trade-off analysis parameters	152

Table 58 Recommendations summary and strategic directions	157

Table 59 Scenario Relevance Matrix	157

Table 60 Recommendations - Feasibility assessment - Dimensions	165

Table 61 Recommendations - Feasibility assessment – Criteria scores	165

Table 62 Recommendations - Feasibility assessment – Weighted score	165

Table 63 Cost estimation – REC-1	166

Table 64 Cost estimation – REC-2	168

Table 65 Cost estimation – REC-3	169

Table 66 Cost estimation – REC-4	170

Table 67 Cost estimation – REC-5	171

Table 68 Recommendations roadmap summary	174

Table 69 Reference materials and supporting documents	183

Table 70 Stakeholder consultations	184

Table 71 Ownership and control full database	186

Table 72 Criticality assessment - Scoring Criteria & Levels	204

Table 73 Criticality assessment per facility	206

Table 74 U.S. Department of Defense (U.S.) Supply Chain Risk Management Framework	215

# Executive Summary

## Key findings

To be developed in the Draft Final Report

## Summary recommendations

To be developed in the Draft Final Report

# Introduction

## Background & objectives

General

This document represents the deliverable ‘Interim Report’ for the project Study EC-DEFIS/2025/OP/0027 EU access to space - Mapping of key ground infrastructures on strategic recommendations regarding critical ground infrastructure for space access, and has been produced by EY, ESPI and SIEM for the European Commission.

The Interim Report presents the general progress with an emphasis on the outcomes of Task 2, and the initial progress on Task 3.

Structure of this document

This document is structured as follows:

Chapter 1 - presents the executive summary, including key findings and the main recommendations.

Chapter 2 - provides the introduction, setting out the background and objectives, scope and definitions, and the methodological approach. This section is based on Task 1: Defining scope & methodology from the last Inception Report.

Chapter 3 - maps critical infrastructure, covering typologies and asset mapping, ownership and control, key gaps, bottlenecks and dependencies, and a benchmark against non-EU actors. This section is based on Task 2: Mapping the existing and under development critical ground infrastructure for access to space from the last Inception Report.

Chapter 4 - presents the SWOT analysis, including the demand analysis, the SWOT of the current infrastructure, and a cross-cutting SWOT synthesis. This section is based on Task 3: Performing a general SWOT analysis from the last Inception Report.

Chapter 5 - presents the case studies and the gap, criticality and risk assessment. This section is based on Task 4: Case studies, gap, criticality & risk assessment from the last Inception Report.

Chapter 6 - sets out the strategic recommendations, including proposed solutions, feasibility, costs and implementation timelines, and stakeholder validation. This section is based on Task 5: Developing recommendations from the last Inception Report.

Progress tracking

Throughout the course of the project, a structured set of deliverables is produced to ensure effective project steering, transparency of progress, and timely validation of intermediate and final results. These deliverables reflect the successive stages of the study, from the refinement of the methodological approach and stakeholder engagement strategy to the reporting of analytical findings, preliminary conclusions, and final recommendations. The table below provides an overview of the submitted and planned deliverables, their main focus, and their respective submission timelines.

Table 1 Overview of project deliverables

| Deliverable | Focus of the content | When |
| --- | --- | --- |
| Updated Project Management Plan | Updated approach to project management | 25/02/26 (T0+11w) |
| Updated Stakeholder Consultation Strategy | Updated approach for the Stakeholder Consultations foreseen for this study | 25/02/26 (T0+11w) |
| D1 – Inception Report | Updated methodological approach to the study and the conclusions of Task 1 | 25/02/26 (T0+11w) |
| D2 – Interim Report | Reporting on the general progress with an emphasis on the outcomes of Task 2, and the initial progress on Task 3 | 10/04/26 (T0+17w) |
| D3 – Progress Report | Reporting on the general progress with an emphasis on the conclusion of Task 3 and the preliminary results of Task 4 | 05/06/26 (T0+25w) |
| D4 – Second Progress Report | Reporting on the general progress with an emphasis of the finalised results of Tasks 1 to 4 | 31/07/26 (T0+33w) |
| D5 – Draft Final Report | Based on the updated Progress Report and final results and recommendations of Task 5, a Draft Final Report will be submitted and discussed at the subsequent Final Meeting | 28/08/26 (T0+37w) |
| D6 – Final Report | Finalisation of the D05, considering all comments and reflections made during the Final Meeting as well as any feedback received during the workshop. | 24/09/26 (T0+41w) |

Objectives

The objectives of the study “EU access to space – Mapping of key ground infrastructures” are to provide the European Commission (DG DEFIS) with expert analysis and strategic recommendations regarding critical ground infrastructure for space access, specifically to ensure the EU’s autonomy, security, resilience, and competitiveness in space activities. Primary objectives include:

Define and Map Critical Ground Infrastructure: Identify and characterise the essential ground facilities needed for autonomous, reliable, secure, and resilient EU access to space. The mapping covers institutional and commercial uses, including security and defence requirements, and applies detailed granularity to top‑priority infrastructure, and identifies key bottlenecks, dependencies and gaps across high‑priority assets.

Evaluate Infrastructure Criticality and Identify Gaps: Assess the current and under-development ground infrastructure in the EU, highlighting bottlenecks, vulnerabilities, dependencies (especially on non-EU actors), and potential gaps that could threaten the EU’s strategic autonomy in the space sector. Benchmark these findings with best practices from non-EU actors.

Develop Strategic Recommendations: Propose initiatives, actions, and investments for the EU to overcome identified risks, close gaps and bottlenecks, and reinforce the security, resilience, and autonomy of EU ground infrastructure for space access. Recommendations should address feasibility, costs, implementation timing, and potential impacts, and support preparations for future EU access-to-space initiatives.

We understand that the achievement of the study objectives will support broader EU Policy Goals as explained in the background above.

Reinforce Strategic Autonomy: Underpin the resilience and reliability of EU space capabilities (notably Galileo, Copernicus, IRIS2) and reduce reliance on external launch providers, thus supporting both civil and defence requirements.

Inform Policy and Funding Decisions: Deliver actionable intelligence and suggestions to DG DEFIS for new programmes anticipated in the next Multiannual Financial Framework (MFF 2028–2034), ensuring the EU can independently deploy and operate critical space missions.

These objectives are to be achieved through defined tasks: project management, defining scope and methodology, mapping infrastructure, conducting SWOT analysis, performing risk and gap assessment with case studies, and delivering recommendations for future action.

## Scope and definitions (critical ground infrastructure)

Critical infrastructure

The study on critical ground infrastructure for space access will assess associated risks, bottlenecks, gaps, and dependencies across existing and emerging facilities. Its purpose is to deliver actionable insights to the contracting authority to support the maintenance, adaptation, and development of EU ground infrastructure essential for space access and related services.

The scope of the study can be summarised in the table below. For the study objective, the consortium is introducing a two-level prioritisation.

The highest priority should be given to launch facilities, testing centres, transportation infrastructure, Telemetry, Tracking and Command (TT&C) systems, operations centres, and Space Situational Awareness (SSA) capabilities. Facilities related to assembly and manufacturing should be considered a secondary priority, as they are not inherently part of the launch infrastructure.

By introducing a level of prioritisation of the critical infrastructures for access to space, the consortium will assess all of these infrastructures against two set of criteria.

Table 2 Overview of critical infrastructures in scope

| Type of Infrastructure | Description | Examples of key facilities under EU EEA and UK control | Selected examples of key international facilities |
| --- | --- | --- | --- |
| Top priority critical infrastructure for access to space (in no specific order) |  |  |  |
| Launch Facilities | Facilities required to bring the launcher and payload to lift-off readiness (including on-site launcher integration areas, payload preparation and processing facilities, hazardous processing facilities, fuelling and propellant-handling areas) and designed for the liftoff of launch vehicles carrying spacecraft into space | - CSG (France) - Esrange Spaceport (Sweden) - Andøya Spaceport (Norway, EEA) - SaxaVord Spaceport (UK) - Project: - Atlantic Spaceport (Portugal) - NewSky Spaceport (Spain) | - Kennedy Space Center (USA) - Vandenberg SFB (USA) - Māhia (New Zealand) - Tanegashima (Japan) - Baikonur (Kazakhstan) - Satish Dhawan (India) - Wenchang (China) - Vostochny (Russia) |
| Testing Centres | Test centres for launch vehicles and related subsystems | - DLR Institute of Space Propulsion, Lampoldshausen - ArianeGroup Vernon Test Centre (PF052) - BEAP booster test bench, Guiana Space Centre - Avio Test Facilities, Colleferro - Avio Space Propulsion Test Facility, Sardinia - Nammo Test Area, Raufoss, Norway (EEA) - Rocket and Satellite Propulsion Laboratory Center - Łukasiewicz (Poland) | - NASA Stennis Space Center - NASA Neil Armstrong Test Facility - SpaceX McGregor Test Site - JAXA Noshiro Rocket Testing Center - ISRO Propulsion Complex (IPRC), Mahendragiri |
| Transportation | Transportation equipment for launch vehicles (land and sea) | - Canopée (Ariane 6 sail-assisted cargo ship) - MN Toucan (Ro-Ro vessel) - MN Colibri (Ro-Ro vessel) | - ULA R/S RocketShip - Pegasus Barge (NASA) - Crawler-Transporter (NASA) |
| Telemetry, Tracking, and Control Stations (TT&C) | Stations which provide telemetry and tracking data, and allow for communication between space and ground systems, limited to launch activities. | - ESA ESTRACK (Santa Maria station in Portugal, New Norcia station in Australia) - CSG tracking/telemetry network - Malindi Station (Kenya, ASI-operated) - Troll Station (Antarctica, Norway-operated) - Svalbard Station (Norway) - Aussaguel station (France) - Bermuda station (United Kingdom overseas territory) - Lucknow station (India) - Station Navale Ariane (SNA): temporary maritime stations | - Eastern Range JDMTA (USA) - Wallops Range TT&C (USA) - ISTRAC (India) |
| Operations Centres | Centres which manage mission operations, limited to the launch activities. | - Jupiter Control Room, CSG (France) - CDL-3, CSG (France) – launch control centre housing the Ariane 6 and Vega-C operational control centres - Launch Control Centres of Andøya Spaceport (Norway) - Launch Control Centres of SaxaVord Spaceport (UK) | - ISRO ISTRAC / MOX, Bengaluru (India) - KSC Launch Control Center (USA) - Yoshinobu Launch Control Center (Japan) - CLTC Satellite Launch and Tracking Control Center (China) |
| Space Situational Awareness Facilities (including space weather) | Facilities providing conjunction assessment and modelling information, including pre-launch. | - Finnish Meteorological Institute (Finland) - Met Office (UK) - SSA Space Weather Coordination CentreRoyal Observatory of Belgium - German Aerospace Center — DLR | Space Weather Prediction Center (NWS) (USA) |
| High priority critical infrastructure for access to space |  |  |  |
| Manufacturing & Assembly Plants | Facilities for manufacture and assembly of launch vehicles and ground systems | - ArianeGroup Les Mureaux - ArianeGroup Bremen - Avio Colleferro - MT Aerospace Augsburg - Isar Aerospace Ottobrunn - PLD Space Elche - RFA Augsburg | - SpaceX Hawthorne Factory - ULA Decatur Factory - Blue Origin New Glenn Factory - Blue Origin BE-4 Engine Factory, Huntsville - Relativity Space Long Beach Factory - Rocket Lab Production Complex, Auckland |

The mapping applies detailed granularity to top‑priority infrastructure, and identifies key bottlenecks, dependencies and gaps across high‑priority assets.

The consortium does not include supply chain vulnerabilities at an individual component level in this report, or facilities enabling on-orbit operations.

Criticality assessment A full criticality assessment is conducted for each top-priority facility, based on a harmonised 0–2 scoring methodology across five criteria (operational role, dependency, substitutability, multi-actor use, and strategic contribution to EU objectives). The detailed methodology and the resulting scores, including criticality levels, are presented in Annex 4.

Definitions

As presented in the Table above, the consortium is proposing to assess the critical infrastructures for access to space at two levels of prioritization. The highest priority should be given to launch facilities, testing centres, transportation infrastructure, Telemetry, TT&C systems, operations centres, and SSA capabilities. Facilities related to assembly and manufacturing should be considered a secondary priority, as they are not inherently part of the launch infrastructure.

Access-to-space infrastructure can be conceptualised as “critical infrastructure” by combining general OECD and EU legal notions of critical entities with the specific characteristics of space transportation systems. This framing underpins emerging regulation such as the EU Space Act and resilience policies in NATO and EU–NATO work on critical infrastructure.

1. OECD notion of critical infrastructure and relevance for space

OECD work treats critical infrastructures as systems and assets whose disruption would seriously affect essential services, national security and economic and social well-being. In its report on critical infrastructure resilience, OECD points to:

- Essential services continuity (energy, digital communications, transport, finance, health).

- System of systems interdependencies and cascading failures.

- The need for governance frameworks, risk assessment and resilience policies.​

In the space domain, OECD highlights that space systems and applications have become deeply embedded in these critical sectors, creating new dependencies and resilience challenges. Positioning, navigation and timing, satellite communications and Earth observation now underpin military operations, disaster management, energy, finance and digital networks, turning space infrastructures into an upper layer of command-and-control for many digitalised critical infrastructures. From an OECD governance perspective, launch bases, spaceports and associated ground segments enabling access to space can therefore be treated as critical infrastructures whenever their disruption jeopardises continuity of these downstream services.

2. Legal and policy bases in the EU

EU law does not yet have a single, consolidated definition of “critical ground infrastructure for access to space”, but several instruments and initiatives create the legal context into which such a definition fits.

- Article 2(4) of Directive (EU) 2022/2557 (Critical Entities Resilience – CER) defines “critical infrastructure” as “an asset, a facility, equipment, a network or a system, or a part thereof, necessary for providing an essential service.”

- The Critical Entities Resilience (CER) Directive (EU) 2022/2557 identifies and regulates critical entities across sectors such as energy, transport, banking, health and digital infrastructure, focusing on resilience obligations and risk management. While CER does not explicitly list launch systems, it establishes the Union’s general concept of “critical entities” whose disruption would have significant effects on essential services.​

- The NIS2 Directive sets cybersecurity requirements for operators of essential and important entities in sectors including digital infrastructure, transport and public administration, but leaves gaps for key parts of the space sector (for example, many spacecraft and some ground segment elements). This gap is explicitly recognised in policy discussions on the EU Space Act.

- The proposed EU Space Act is introducing a harmonised framework for space activities across the Union built around safety, resilience and sustainability. It aims to:

  - Establish an authorisation and oversight system for space operators, with a Union Register of Space Objects managed by EUSPA.​

  - Introduce sector-specific cybersecurity and resilience rules for space infrastructure, complementing CER and NIS2.

  - Preserve secure and uninterrupted access to space as a strategic objective, explicitly linking resilience requirements to Europe’s ability to launch, operate and protect space systems.​

- The EU-NATO Task Force on the Resilience of Critical Infrastructure underlines that hostile actors can target space capabilities and services on which other critical infrastructures depend, and that threats can “disrupt, degrade, deceive, deny or destroy” these capabilities. This assessment implicitly places space and related access-to-space capacities inside the broader critical-infrastructure security agenda.​

Thus, even if “access-to-space infrastructure” is not yet singled out in a dedicated EU legal category, its treatment as critical infrastructure is grounded in general critical-entities law (CER), sectoral cybersecurity law (NIS2), and the specific, space-focused resilience architecture of the forthcoming EU Space Act.

3. NATO and “space-critical infrastructure” thinking

NATO’s work on “Space Infrastructures: From Risk to Resilience Governance” describes space-critical infrastructures as an interdependent system of workforce, facilities, environment and multidirectional interactions, whose disruption would significantly affect vital societal functions such as health, safety, mobility and economic well-being. Space is treated as both:​

- A critical infrastructure domain in its own right (space assets and ground segments), and

- A critical enabler for other infrastructures (communications, navigation, ISR, early warning).​

NATO documents stress that the growing militarisation of space and counter-space capabilities increase risks to Allied access and freedom of operation in space. This logic applies directly to launch and spaceport infrastructures, which constitute single points of failure for the deployment, replacement and reinforcement of space-based capabilities.

4. Unified definition and infrastructures in scope

Synthesising OECD, EU and NATO approaches, critical ground infrastructures for access to space can be defined as “the essential physical facilities, systems and services on the ground that enable access to space, thanks to the safe, reliable and timely launch, early operations and, where relevant, re-entry or recovery of space objects, whose disruption or destruction would significantly impair a state’s or organisation’s ability to reach and use space and, by extension, would have serious consequences for national security, the economy and other critical infrastructures.”

The focus of the definition above is on the access to space, as opposed to the use and exploitation of space through the spacecrafts and their payloads, which is out of the scope.

Accordingly, the infrastructures included in the scope involve:

Launch facilities: Launch sites and infrastructure used for recovery of launch vehicles

Testing centres: Test centres for launch vehicles and subsystems

Transportation to launch sites: Transportation equipment for launch vehicles (land and sea)

Telemetry, Tracking, and Control (TT&C) stations: Stations which provide telemetry and tracking data, and allow for communication between space and ground systems, only related to launch and putting into orbit

Operations centres: Centres which manage mission, spacecraft, and/or payload operations.  Operations centres for mission, spacecraft, and payload may or may not be co-located

Space Situational Awareness (SSA) facilities: Facilities providing conjunction assessment and modelling information, including pre-launch

Manufacturing and assembly lines (secondary priority): Facilities for manufacture of launch vehicles and ground systems, integration of payloads and ground systems, and refurbishment of reusable launch vehicles

Under OECD’s governance logic, these assets are “critical” when they are indispensable for essential services and when their loss would generate cascading effects across sectors. Under EU law, they fall within the broader category of critical entities and essential/important entities subject to resilience and cybersecurity requirements, with the EU Space Act providing a space-specific regulatory layer. Under NATO’s framing, they are core elements of space-critical infrastructure whose resilience is central to Allied security and deterrence.

## Methodological approach

This chapter sets out the methodology which will be employed to deliver the study. In designing our methodology, the study team have relied on the following considerations:

- Effective and sound methodology: an effective and sound methodology is crucial for the success of any project or research. Here are some key components to consider that the consortium has developed for our methodology:

  - Clear objectives: the study will provide an in-depth analysis of several aspects of the EU ground infrastructure for access to space, covering definition and mapping, evaluation and recommendations

  - Comprehensive planning: developed a detailed plan that outlines steps, resources and timelines required to meet the objectives of this study.

  - Appropriate methods: Using mixed-method study design including a survey and interviews to develop a better picture of the  space launch services industry compared to competitors around the globe.

  - Data collection: deploy a range of different and complementary data collection tools, including a bespoke survey will be developed and distributed to companies using a database of launching services companies in Europe and abroad.

  - Data analysis: using appropriate statistical tools to carry out the analysis.

  - Ethical considerations: ensuring confidentiality and obtaining informed consent from participants.

  - Validation and reliability: ensuring that the methods and results are valid and reliable. This will be achieved by pilot testing, replication and peer review using our consortium of experts.

Apart from the Project Management (Task 0) and the Inception Phase (Task 1 – Defining scope and methodology), the project consists of four distinct tasks:

- Task 2: Mapping the existing critical ground infrastructure

- Task 3: Performing a general SWOT analysis

- Task 4: Case studies, gaps, criticality and risk assessment

- Task 5: Developing recommendations

At the onset of the project, Task 2 on the mapping of the EU infrastructure for access to space will allow to understand the current capacities. For both the top priority and high priority infrastructure, a set of criteria will be gathered and presented in our report. This analysis will also delve into financial and management aspects of each infrastructure to under who are the key decision makers in this field and which obstacles could occur. Whilst the mapping of current capacities will inform the consortium about the strengths and weaknesses of the EU vs. comparable players in this market, the future evolution of the demand will also highlight the potential opportunities and threats. Combined, this information and analysis will lead to the SWOT analysis of Task 3.

Building upon these foundations will be the work of Task 4 in which our risk assessment experts will contribute to the identification and analysis of the main risks, specify specific scenarios for the EU’s access to space and identify and, where possible, qualify and quantify the associated costs for these risks. Finally, the project will conclude with task 5 in which the development of conclusions and recommendations will consider all of the above outcomes.

Figure 1 Project overview

# Mapping of Critical Ground Infrastructure

## Subtask 2.1: Data collection and mapping of EU/non-EU assets

Key ground infrastructure supporting orbital launch services was mapped across the EU, Norway and the UK, covering launch facilities, testing centres, TT&C, transportation, SSA facilities and operations centres. Norway and the UK are included because EU-based entities coordinate and operate with these two countries (e.g. Isar Aerospace at Andøya Spaceport, RFA at SaxaVord). Consistent with the study scope, suborbital activity, balloons, sounding rockets, satellite operations (including LEOP), scientific payload facilities and navigation (Galileo) ground segments are excluded from this chapter.

Launch facilities

The Guiana Space Centre (CSG) remains the only launch base in Europe with successful orbital launches, currently serving Ariane 6 and Vega-C. Andøya Spaceport (Norway) is licensed and has attempted orbital flight: Isar Aerospace’s Spectrum performed its first test flight on 30 March 2025 (terminated approximately 30 seconds after lift-off), and the second, qualification flight (“Onward and Upward”) is pending after several scrubbed attempts in the first half of 2026.  Esrange Space Center (Sweden) was inaugurated as an orbital site in 2023; its Launch Complex 3C was developed for Firefly Alpha and an agreement is in place with Perigee Aerospace (Blue Whale 1), but no orbital attempt has yet taken place. SaxaVord Spaceport (UK) holds spaceport and range-control licences; the maiden RFA ONE flight window opens no earlier than 10 August 2026.

New European launch sites concentrate on LEO, primarily Sun-synchronous and polar orbits, reflecting their high latitudes, and cater mainly to small and micro-launchers, which bounds Europe’s aggregate launch capacity. Additional initiatives exist in Denmark, Portugal, Spain and the UK, including a defence-led initiative in the Azores alongside the civil Atlantic Spaceport project. Offshore concepts (EuroSpaceport, GOSA North Sea platform) remain at inception stage and are not analysed in detail.

The table below provides a detailed assessment of the readiness, maturity, and operational status of the most advanced European orbital spaceports, focusing on infrastructure, licensing, funding, and launch capabilities.

Table 3 Mapping spaceport readiness (orbital launch infrastructure; consistent attributes per spaceport)

| Spaceport (operator / ownership) | Orbital launch status | Launch pads (operational / in work / planned) | Launch pad readiness | Supported launch vehicles | Orbits & inclination range | Licensing | LEZ | Funding |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Guiana Space Centre (CSG) CNES operates the base on behalf of the French State and ESA | Yes – operational (Ariane 6, Vega-C) | Operational: ELA-4/ZL4 (Ariane 6); ZLV, ex-ELA-1 (Vega-C) In work: ELM-Diamant multi-launcher complex (up to 5 pads); ELM2, ex-Soyuz ELS (2 pads, MaiaSpace) Transition: ELA-3 (→ Vega-E temporarily, future heavy launcher TBC); ELA-2 (→ Vega-E permanently) | ELA-4 and ZLV operational and flight-proven. ELM-Diamant under construction; per-operator pad readiness dates ELM2 refurbishment under way; MaiaSpace maiden flight targeted early 2027. | Ariane 6 (A062/A064); Vega-C (Vega-E from ≈ 2027, TBC); Maia; Miura 5; RFA ONE; Spectrum; Zephyr; Sirius | LEO (incl. SSO/polar), MEO, GTO/GEO; ≈ 5°–100°+ inclination | Licensed (French Space Operations Act; CNES range authority) | Yes | Public (France/CNES, ESA) |
| Esrange Space Center SSC (100% Swedish state-owned) | Not yet (no orbital attempt) | In work / emerging: LC-3C (medium LVs; developed for Firefly Alpha); LC-3A (small LVs); LC-3B (reusable-vehicle and lander testing) | LC-3 pad infrastructure developed but not flight-proven; readiness depends on launcher qualification, range-safety approval and mission-specific flight safety. Design blast capacities defined (A: 1.5 t, B: 3 t, C: 15 t TNT-eq.); completion/commissioning status per pad | Firefly Alpha; Blue Whale 1 (Perigee) | SSO/polar LEO; 82.6°–104.0° inclination | Licensed (Swedish national framework) | Yes | Public–private |
| Andøya Spaceport Andøya Spaceport AS (subsidiary of Andøya Space AS: 90% Norwegian Ministry of Trade, Industry & Fisheries; 10% Kongsberg Defence & Aerospace) | Attempted – no successful orbital launch yet (first test flight 30 Mar 2025, terminated ≈ T+30 s; qualification flight pending) | Operational: Launch Pad A, Nordmela (Isar Spectrum, exclusive 20-year contract) Planned: Pad B (≈ 2028, conditional on second customer); Pad C (generic, uncertain) | Pad A licensed and campaign-proven through countdown and lift-off (two campaigns, 2025–2026); full orbital demonstration pending. Pad B funding partially identified but release depends on a launch-provider contract; Pad C would likely need public (defence) support. | Isar Aerospace Spectrum | SSO/polar LEO; 90°–110.6° inclination; ≤ 1,500 kg at full build-out | Licensed (site-operator licence 22 Aug 2024; per-mission operator permits) | Yes | Public–private |
| SaxaVord Spaceport SaxaVord Spaceport Ltd (private) | Not yet (maiden RFA ONE flight window NET 10 Aug 2026) | Operational: Launch Complex “Fredo” / Pad 1 (RFA ONE, exclusive) In work: Pad 2 “Elizabeth”, Pad 3 “Calum”, Mission Management Control Centre | Pad Fredo commissioned with RFA ground systems (launch stool, umbilical tower); stage hot-fire capability demonstrated on site (2023–2024, incl. Aug 2024 first-stage anomaly with launch-mount damage, since repaired – repair scope Flight readiness pending final CAA range-safety sign-off. | RFA ONE (licensed); Skyrora XL (contracted); HyImpulse SL1 (prospective); Latitude Zephyr (prospective). Orbex Prime withdrawn (administration, Feb 2026). | SSO/polar LEO; 75.9°–104.1° inclination | Licensed (spaceport Dec 2023; range control Apr 2024; RFA launch licence Jan 2025: ≤ 10/yr, ≤ 2/month) | Yes | Private |

The table complements this analysis by providing a standardized overview of the broader European launch-facility landscape, including both mature spaceports and emerging initiatives for completeness.

Table 4 Mapping of critical ground infrastructure – Launch facilities

| Facility | Location | Coordinates | Operator | Launchers | Payload Capacity | Launch Mode | Licenced | Orbital Launch conducted | Orbital focus |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Guiana Space Center | French Guiana, France | 5° N, 53° W | CNES/ESA | Heavy Launchers | < 22,000kg | Vertical | Yes | Yes | LEO, MEO, GEO |
| Esrange Space Center | Kiruna, Sweden | 68°N, 21°E | SSC Space | Small Launchers | < 1,030kg | Vertical | Yes | No | LEO, SSO, Polar |
| Andøya Spaceport | Andøya, Norway | 69°N, 16°E | Andøya Space | Small launchers | < 1,500kg | Vertical | Yes | Attempted | LEO, SSO, Polar |
| SaxaVord Spaceport | SaxaVord, UK | 61°N, 1°W | SaxaVord Spaceport Ltd. | Small launchers | < 1,000kg | Vertical | Yes | No | LEO, SSO, Polar |
| Spaceport Cornwall | Cornwall, UK | 50°N, 5°W | Cornwall Council | Microlaunchers | < 300kg | Horizontal | Yes7 | No | LEO, SSO, Polar |
| Sutherland Spaceport | Sutherland, Scotland | 59°N, 5°W | Orbex | Microlaunchers | < 500kg | Vertical | Unclear7 | No | LEO, SSO, Polar |
| Atlantic Spaceport | Azores, Portugal | 37°N, 25°W | ASC Portuguese Air Force | Small launchers | < 1,300kg | Vertical | Yes | No | LEO, SSO, Polar |
| El Hierro Launch Center | Canary Islands, Spain | Unclear | N/A | Unclear | Unclear | Unclear | Unclear | No | LEO, SSO, Polar |
| North Sea launch platform | Offshore (DE) | Mobile | German Offshore Spaceport Alliance (GOSA) | Microlaunchers | < 100kg | Vertical | Unclear | No | LEO, SSO, Polar |
| EuroSpaceport | Offshore (DK) | Mobile | EuroSpaceport ApS | Microlaunchers | < 50kg | Vertical | Unclear | No | LEO |
| Spaceport Snowdonia | Llanbedr, Gwynedd, Wales | 53°N, 4°W | Snowdonia Aerospace LLP, | Undetermined | < 200kg | Horizontal/Vertical | No7 | No | LEO, SSO, Polar |
| Glasgow Prestwick Spaceport | Glasgow, Scotland | 56°N, 5°W | Astraius | Undetermined | < 800 kg | Horizontal | No7 | No | LEO, SSO, Polar |
| Criptaliae Spaceport | Grottaglie, Italy | 41°N, 17°E | Criptaliae Spaceport Foundation | Boeing 747-8 | Unclear | Horizontal | No | No | LEO, SSO |

Comparative assessment of European launch facilities

Building on this overview, the matrix below benchmarks Europe's four principal launch facilities - the Guiana Space Centre (CSG), Esrange, Andøya and SaxaVord - against a structured set of access-to-space requirements grouped into six dimensions: orbital access capability, orbit accessibility, launch cadence and scalability, launch processing infrastructure, range and flight safety, and future growth and strategic autonomy. Each requirement is rated as fully met (v), partially met or in development (+/-), or not met (x).

Table 5 Comparative assessment of European launch facilities

| Main Category | Sub-category / Access-to-Space Requirement | CSG | Esrange | Andøya | SaxaVord |
| --- | --- | --- | --- | --- | --- |
| A. Orbital Access Capability | Proven orbital launch capability | v | x | +/- | x |
|  | Operational launch infrastructure | v | v | v | v |
|  | Heavy-launch capability (>10 t LEO) | v | x | x | x |
|  | Medium-launch capability (1–10 t LEO) | v | v | +/- | +/- |
|  | Small-launch capability (<1.5 t LEO) | v | v | v | v |
|  | Multi-launcher support | v | v | x | +/- |
|  | Dedicated launcher support | v | v | v | v |
| B. Orbit Accessibility | Equatorial / low-inclination launches | v | x | x | x |
|  | Polar launches | v | v | v | v |
|  | Sun-synchronous launches | v | v | v | v |
|  | MEO access | v | x | x | x |
|  | GTO/GEO access | v | x | x | x |
|  | Low launch unavailability from adverse weather (benchmarked vs CSG) | +/- | +/- | x | x |
|  | Ability to relocate lift-off location (mobile/sea launch) to optimise mission performance | x | x | +/- | x |
| C. Launch Cadence & Scalability | Existing operational launch cadence | v | x | +/- | x |
|  | Multiple operational pads | v | x | x | x |
|  | Expansion capacity (new pads under development) | v | v | v | v |
|  | Parallel campaign capability | v | v | +/- | +/- |
|  | High-cadence potential (>20 launches/year) | v | +/- | v | v |
| D. Launch Processing Infrastructure | Payload processing facilities | v | +/- | +/- | +/- |
|  | Hazardous payload processing | v | x | x | x |
|  | Dedicated launcher integration facilities | v | v | v | v |
|  | Shared multi-user infrastructure | v | v | x | +/- |
|  | Heavy logistics access (port + airport) | v | +/- | +/- | +/- |
| E. Range & Flight Safety Infrastructure | Licensed orbital operations | v | v | v | v |
|  | Dedicated range authority | v | +/- | +/- | v |
|  | Flight termination capability | v | +/- | v | v |
|  | Large air/sea exclusion corridors | v | v | v | v |
|  | Independent range operations | v | +/- | x | v |
| F. Future Growth & Strategic Autonomy | Reusable-launcher support | +/- | v | x | +/- |
|  | Support for multiple European launcher companies | v | v | x | v |
|  | Publicly controlled infrastructure | v | v | v | x |
|  | Commercial multi-user access model | v | v | x | v |

Guiana Space Centre (CSG) — Kourou, French Guiana (France)

Overview

What it brings to EU/ESA access to space: CSG is Europe's only fully operational orbital spaceport and the sole facility spanning the full mission spectrum (LEO/polar to MEO/GTO/GEO), with an integrated ecosystem of pads, payload processing, mission control, range safety, TT&C and logistics serving Ariane 6, Vega-C and future launchers. Its equatorial location uniquely optimises GTO/GEO performance unavailable at the Nordic sites. What it does not bring to EU/ESA access to space: Reliance on this single base for medium-/heavy-lift makes CSG a strategic single point of failure and a cadence bottleneck, compounded by its dependence on a long transatlantic supply chain. It offers no redundancy should the site or its logistics chain be disrupted.

The CSG is Europe’s institutional launch base, operated by CNES on behalf of the French State and ESA, and the only European site with an operational orbital launch record.

It currently serves two launch systems — Ariane 6 and Vega-C — and is being extended to host European mini/micro-launchers. Each launch system relies on a distinct infrastructure chain:

- Ariane 6: Launcher Assembly Building (BAL) → launch pad ZL4 at ELA-4 → upper-composite encapsulation in the BAF-HE (Upper Composite Integration Facility) → launch conducted from Launch Centre No. 3 (CDL3).

- Vega-C: solid stages integrated on the pad at the ZLV under the mobile gantry (P120C transferred from the Propulsion Integration Building, BIP) → spacecraft encapsulated in the EPCU (S3B) → upper composite transferred by road to the ZLV → launch conducted from the Vega-C launch centre in the Pandora building.

- New launchers (Maia, Miura 5, RFA ONE, Spectrum, Zephyr, Sirius): dedicated pads under construction at ELM2 (MaiaSpace) and the ELM-Diamant multi-launcher zone (five selected operators), sharing CSG range, safety and payload-preparation services.

- Shared across systems: payload preparation complex (EPCU), range safety and flight-termination authority, tracking/telemetry, Jupiter 2 mission control, weather station, utilities and logistics.

Layout

Arrival areas. Spacecraft and launcher hardware arrive by air via Félix Eboué international airport near Cayenne (3,200 m runway accommodating all aircraft classes, including B747, Airbus Beluga and Antonov 124 freighters; horizontal/vertical handling for pallets and containers; ≈ 75 km by road from the EPCU) and by sea via the Cayenne harbour at Dégrad-des-Cannes (vessels up to 6 m draught; Ro-Ro and Lo-Lo container handling; secure open storage; ≈ 85 km by road from Kourou) and the Pariacabo harbour at Kourou used for launcher stages (Canopée vessel, see transportation chapter).

Site arrangement. The Technical Centre at the entrance of the CSG hosts administration, the safety and security services, laboratories, CNES and ESA offices, the Jupiter building (Mission Control Centre) and the Pandora building (Vega-C launch centre). The payload preparation complex (EPCU: S1, S3 and S5 building groups) lies between the Technical Centre and the launch zones. The launch complexes are arranged along the coast: ZLV (Vega-C), ELA-3 (former Ariane 5, in transition), ELA-4/ZL4 (Ariane 6), ELM2 (former Soyuz ELS) and the ELM-Diamant multi-launcher zone, together with the BEAP solid-booster test stand (see testing chapter).

Power supply. Three categories: Category I — public power network; Category II — CSG generator network providing automatic back-up with an interruption of less than one minute; Category III — uninterruptible power supply available in launch-base control rooms and COTE rooms for critical equipment (spacecraft EGSE, communications, safety circuits).

Fluids, gases and inter-site logistics. Standard campaign fluids and gases are provided through distribution networks and bottles (compressed air; GN2 grades N50/N30; GHe N55; LN2 N30 in Dewars; IPA; de-mineralised water). Inter-site transport relies on CSG road trailers, trolleys and trucks adapted to standard, hazardous, fragile and oversized loads; spacecraft move in their own containers, in dedicated CCU payload containers (mainly between PPF, HPF and BAF-HE), or encapsulated inside the upper composite between the BAF-HE and the launch pad. Moreover, the Hyguane programme aims to modernise hydrogen production at CSG through local electrolysis-based production, reducing reliance on imported methanol currently used in the hydrogen supply chain.

Launch pads and readiness

Table 6 CSG active launch pads

| Pad / complex | Launch vehicle and role | Capacity / cadence | Readiness |
| --- | --- | --- | --- |
| ELA-4 / ZL4 | Ariane 6 (A062 two-booster and A064 four-booster) for medium/heavy institutional and commercial missions. Pad comprises the metallic support structure integrated with the concrete launch table and a mobile servicing gantry used for ESR integration, upper-composite integration and launch. | Ramp-up towards 10 launches in 2027. | Operational and flight-proven (A062 and A064 flown). |
| ZLV (former ELA-1) | Vega-C for small/medium payloads (EO, science, rideshare, institutional). Single launch complex with mobile gantry under which the launcher is stacked stage by stage. | 4 launches planned for 2025 and 5 for 2026 (ESA); ground updates to shorten turnaround towards up to 6 Vega-C launches per year (Avio). | Operational and flight-proven. |

Table 7 CSG launch complexes in transition or under construction

| Complex | Former use | Planned use and capacity | Status |
| --- | --- | --- | --- |
| ELA-3 | Ariane 5 (117 flights, 1996–2023; retired) | Vega-E temporarily; future heavy launcher (TBC). | Renovation planned to host Vega-E initially; timeline |
| ELA-2 | Ariane 4 | Vega-E permanently. | Inactive as an orbital pad; permanent reassignment to Vega-E planned. |
| ELM2 (former ELS) | Soyuz-ST (operations ended Feb 2022) | Two pads for two launch systems after refurbishment; MaiaSpace selected as first operator. | Refurbishment under way; MaiaSpace maiden flight targeted early 2027. |
| ELM-Diamant | Diamant and older infrastructure | Multi-launcher zone: up to five pads for five launch systems up to 1.5 t launch capacity, aggregate cadence around 40 launches per year. Selected operators: Isar Aerospace (DE), RFA (DE), PLD Space (ES), Latitude (FR), Sirius Space (FR) | Under construction; per-operator pad specifications and readiness dates |

Launch exclusion zone. CSG has no single fixed exclusion zone. CNES defines a safety-qualified flight corridor and maritime/air exclusion zones for every launch as a function of trajectory, target orbit and payload; clearances can extend hundreds of kilometres downrange over the Atlantic. On launch day, stationed French military personnel and the Foreign Legion clear surrounding land and coastal waters, and safety zones protect nearby population centres such as Kourou.

Integration and payload processing facilities

Payload preparation complex (EPCU) — shared, multi-customer. The EPCU serves all launch systems:

- S1 Payload Processing Facility (PPF): S1A — initial payload checkout, mechanical inspections and spacecraft preparation before transfer to hazardous processing; one 490 m² clean high bay, control room, offices, storage. S1B — one 860 m² clean high bay shareable by two spacecraft (“Northern”/“Southern” areas), four control rooms, storage; offices for ≈ 30 people per spacecraft project. S1C/S1E/S1F — office extensions (≈ 30 people per project).

- S3 Hazardous Processing Facility (HPF): S3B — hazardous preparation of medium-class spacecraft (tank and attitude-control-system filling, weighing, pressurisation and leak tests, final preparation and adapter integration); one 330 m² filling hall (HR) and one 414 m² encapsulation hall (HN) — the HN hall is not used for Ariane campaigns and hosts Vega-C encapsulation (see below). S3C — safety control room for remote monitoring of hazardous operations.

- S5 Payload Preparation & Hazardous Facility: S5C — non-hazardous processing and project team accommodation; 700 m² high bay divisible into two clean bays, four control rooms, offices. S5A — spacecraft fuelling and hazardous processing, 300 m² clean high bay. S5B — large-spacecraft fuelling, 410 m² clean high bay. S5D — decontamination of fuelling equipment. S5E — SCAPE equipment support.

Ariane 6 chain — dedicated. The Launcher Assembly Building (BAL) hosts storage, horizontal assembly and testing of the lower and upper stages; no spacecraft or combined operations take place there. The assembled launcher is transferred to the ZL4 pad. Encapsulation is performed in the BAF-HE Upper Composite Integration Facility (former Ariane 5 Final Assembly Building – Hall of Encapsulation): spacecraft and adapter/dispenser are integrated on the carrying structure and encapsulated under the fairing in vertical position, in a 40 × 30 m encapsulation clean hall with a customer Check-Out Terminal Equipment (COTE) room and an airlock incorporating a shaft for transferring the spacecraft onto the launcher. The encapsulated upper composite then moves by road to the pad, where the mobile gantry performs ESR (solid booster) integration and upper-composite integration. A COTE room on the pad houses ground/spacecraft remote interface equipment (four 19-inch anti-seismic rack slots per customer; personnel access through a 2,300 × 1,000 mm door).

Vega-C chain — dedicated. Vega-C is stacked stage by stage directly on the ZLV pad under the mobile gantry; the P120C first stage is transferred from the Propulsion Integration Building (BIP) to the ZLV to open the campaign. Spacecraft are prepared and fuelled in the EPCU (S5/S1), mated to their adapter, and encapsulated under the Vega fairing in the S3B encapsulation hall (HN). The completed upper composite is then transferred by road to the ZLV on the ventilated Upper Composite Trailer (UCT), hoisted under the mobile gantry and integrated on the launcher.

ASSUMPTION: the S3B HN hall remains the active Vega-C encapsulation hall, consistent with the Vega C User’s Manual and CNES campaign descriptions

Launch control, TT&C, range and flight termination

Each launch system has a dedicated launch centre — the equivalent of a cockpit on the ground, remote-controlling operations on the launcher and launch zone — whose chief operations officer reports to the Jupiter 2 mission control room acting as “control tower”:

- Launch Centre No. 3 (CDL3) — Ariane 6. Comprises a 2,700 m² protected enclosure (bunker) with 80 cm thick walls able to withstand up to 10 t of falling launcher debris, fully isolated from a possibly contaminated external atmosphere; it houses the control bench from which the Ariane 6 launch campaign is conducted. A second, unprotected enclosure provides offices and meeting rooms for the ≈ 100 people involved in a campaign and is evacuated six hours before launch, final operations being run from the bunker.

- Vega-C launch centre (Pandora building) — Vega-C. Located at the Technical Centre at the entrance of the CSG, ≈ 13 km from the ZLV — a location chosen for safety because the P120C first stage is far more powerful than Vega’s P80. The weather team relocates from the weather station to the weather room of this launch centre about 1.5 hours before each launch.

- Jupiter 2 Mission Control Centre (MCC/CDC). Manages and coordinates final pre-launch preparation and countdown; processes ground-telemetry data; processes readiness data from the launch support team (weather, safety); provides data exchange and the decision process; monitors the flight.

Range safety and flight termination. CNES, as range authority under the French Space Operations Act, defines the mission-specific corridors, restricts sea and air access and holds flight-termination authority for all launches from CSG. Launch trajectory tracking and telemetry rely on the CSG localisation and telemetry network (radar and telemetry stations at the base and downrange); station-level characteristics supporting launch tracking and flight termination.  A dedicated weather station supports launch commit criteria.

Range information systems. Universal Time and countdown time are distributed CSG-wide from two redundant rubidium master clocks (IRIG-B coding via BNC); an operational reporting network (CRE) handles all green/red statuses during final countdown; PPF and HPF are covered by CCTV distributed to safety control rooms (hazardous operations such as fuelling are recorded); a public one-way announcement system delivers alarms and emergency messages.

Operational data networks (customer links). Fibre-optic customer data transfer through three protected subsystems: STFO (“Système de Transmission par Fibres Optiques”) for TM/TC between customer EGSE and satellite/COTE as RF signals in S, C, Ku and optionally Ka band or as baseband digital/analog; ROMULUS point-to-point V24/V11 operational links between EGSE and COTE; PLANET, a dedicated 10 Mb/s Ethernet VLAN managed by CSG for EGSE–satellite data and inter-office connections; plus dedicated bare fibres between LBC, HPF and the launch-pad customer room.

Routine satellite TT&C coordination performed from CNES Toulouse (ground-station network operations) is satellite operations and therefore outside the launch-services scope of this chapter.

Ownership and shared vs dedicated use

- CNES owns and operates the launch base, range safety and shared infrastructure on behalf of the French State and ESA; ESA owns the development assets of the Ariane 6 and Vega launch systems.

- Ariane 6: exploitation by ArianeGroup with Arianespace as launch service provider; BAL, BAF-HE and ELA-4/ZL4 are dedicated Ariane 6 facilities.

- Vega-C: ZLV and the S3B encapsulation hall are dedicated to Vega; operational responsibility is transitioning from Arianespace to Avio as launch service operator — exact split of campaign responsibilities (TBC - with operator Avio/Arianespace/ESA)

- EPCU (S1/S3/S5), range systems, tracking/telemetry, Jupiter 2, weather, utilities and logistics are shared, multi-customer services provided by CNES/Arianespace.

- ELM-Diamant: five operator-dedicated pads with shared zone services; ELM2: MaiaSpace as first of two possible launch systems. BEAP solid-booster test stand: CNES-owned, used by Europropulsion (Avio/ArianeGroup JV) for P120C/P160C firings.

SSC Esrange Space Center — Kiruna, Sweden

Overview

What it brings to EU/ESA access to space: Esrange offers a sovereign continental site for polar/SSO missions with a flexible multi-user architecture and a growing role as a base for reusable-launcher (Themis) and commercial small-launch services. Its co-located test and launch capability supports rapid iteration for emerging operators. What it does not bring to EU/ESA access to space: With no orbital launch yet conducted, Esrange provides no operational capacity and cannot replace CSG or serve medium-/heavy-lift or MEO/GTO/GEO missions. Its orbital debut remains dependent on external launch providers (Firefly, Perigee), now slipped to 2028.

Esrange Space Center is operated by the Swedish Space Corporation (SSC, 100% Swedish state-owned) in the Arctic at 67°53’N, 21°04’E, ≈ 45 km east of Kiruna. Its orbital launch capability is concentrated in Launch Complex 3 (LC-3), a dedicated site outside the historic base inaugurated in January 2023, comprising a Launch Vehicle Integration Building (LVIB) and three launch pads. LC-3C was developed for Firefly Alpha, and an agreement is in place with Perigee Aerospace (Blue Whale 1). Suborbital, balloon, scientific-observation and satellite ground-station activities at Esrange are outside the scope of this chapter and are omitted.

Layout

LC-3 lies ≈ 4 km southeast of the Esrange main building, at 67.876°N 21.175°E (elevation 315 m), inside its own security-controlled perimeter fence, reached by a 5 m-wide gravel road suitable for commercial transport carriers. The complex groups the LVIB at the west end, the three pads (LC-3A/B/C) with direct roll-out paths, shared and dedicated propellant storage areas, and utility points. Access to the region: Kiruna airport 40 km (cargo-size limits apply), Stockholm-Arlanda 1,120 km by road, Piteå sea port 420 km, national road 875.

Power. 22 kV commercial grid supply transformed locally; EU-standard 230/400 V, 50 Hz outlets; up to 300 kW simultaneous consumption at LC-3; on-site generator backup (start-up within seconds); SSC-provided UPS for safety-related site infrastructure — UPS for the launch vehicle or payload is the launch service provider’s responsibility.

Launch pads and readiness

Table 8 Esrange LC-3 launch pads (design characteristics)

| Pad | Purpose and design capacity | Pad infrastructure | Propellants, utilities, protection |
| --- | --- | --- | --- |
| LC-3A | Small orbital launch vehicles; blast profile up to 1.5 t TNT-equivalent. | Packed-gravel pad ≈ 50 × 44 m with ≈ 7 × 7 m centre area for LV and launch stool; direct roll-out from the LVIB south bay; floodlit for year-round work. | Shared cryogenic storage with LC-3B (15 × 25 m area inside 3.5 m berms, vacuum-insulated piping to pad interface); own fuel storage (40-ft containers behind 3.5 m berm); mobile industrial-gas supply; no process-water system; power/comm/data breakout box (400V/63A, 230V/16A, single-mode fibre); no fixed lightning protection. |
| LC-3B | Reusable-launch-vehicle and planetary-lander testing (launch and landing); small-to-medium vehicles, blast profile up to 3 t TNT-equivalent. | 40 × 40 m concrete slab with 1% drainage slope; direct roll-out from the LVIB north bay. | Shares cryogenic storage with LC-3A; shared fuel storage with LC-3C (3.5 m berm, fixed piping); breakout boxes at each pad corner; 300 kW power access point behind protective wall (also feeding fixed outlets of all pads, with fibre/CAT-6 links to LVIB or LCC); lightning grounding points at slab corners. |
| LC-3C | Medium orbital launch vehicles; blast profile up to 15 t TNT-equivalent; possibly usable for first-stage acceptance testing. Developed for Firefly Alpha. | ≈ 20 × 10 m elevated slab over a flame trench; water deluge for noise suppression and cooling with catchment and recycling of process water; a mobile service gantry is under consideration. First launch targeted for 2028. | Dedicated cryogenic storage; shared fuel storage with LC-3B; two 45 m lightning masts under consideration (vehicle-dependent); water and gas provisions partly TBD in the design. |

Readiness. LC-3C pad infrastructure is built or in final development but not flight-proven; orbital readiness depends on launcher qualification (Firefly Alpha and its first launch targeted for 2028).

Integration and payload processing facilities

Launch Vehicle Integration Building (LVIB). 45 × 50 m horizontal-integration building divided into two mirrored 45 × 15 × 9 m LV integration bays (minimum ceiling 9.5 m), enabling two parallel launch campaigns; a 4 × 4 m door connects the bays when only one campaign runs. Each bay: two 12.5 t bridge cranes (25 t joint capacity, 7 m free hook height); drive-through 8 × 8 m roll-up doors at both ends; climate control 18–25 °C and 30–70% RH; ESD-protective concrete floor with spill-catchment trench; 750 lx lighting; clean (non-ISO) workspace discipline; class-3 lightning protection, no automatic fire suppression.

Payload processing. In the first phase, each bay includes a separate 8 × 9 × 7 m (TBC) satellite processing room usable for payload preparation (including non-toxic satellite fuels) and LV fairing encapsulation, with the option of a portable ISO cleanroom tent. SSC has begun preliminary planning of a dedicated Payload Processing Facility (PPF) with several controlled environments, potentially including hazardous fuel handling — design and timeline Customer offices on each side of the LVIB host 20–25 operational staff plus a 10–12-person conference room.

Launch control, TT&C, range and flight termination

- Launch Control Centre. Three pre-existing operations centres exist at Esrange. A requirements-compliance assessment will determine which can serve orbital launches; if necessary, a new dedicated LCC will be built — preliminary designs exist.

- Flight safety and termination. Range flight-safety functions (trajectory prediction, tracking display, flight-termination command for non-autonomous FTS vehicles) are currently provided through the Safety Operations Centre and telemetry station; the orbital range-safety and FTS architecture (including any autonomous FTS acceptance)

- Launch exclusion zones. The initial azimuth constraint is ≈ 320°T–020°T through true north, with dog-leg manoeuvres possible for specific orbital missions. Restricted ground space: a rhomboid impact area extending 120 km north of Esrange, 75 km wide, ≈ 5,200 km², divided into closable zones A, B and C; zone C is only available 16 September – 30 April each year. Orbital trajectories do not require land impacts but the zones support range safety. Restricted airspace ES R01 covers ≈ 6,100 km² from ground level to unlimited altitude; sub-area ES R01 A (≈ 474 km² centred on the base) supports static firings and local operations.

SSC’s global satellite TT&C network (SSC Go; Santiago, Punta Arenas, North Pole, Inuvik stations) provides satellite operations services and is outside the launch-services scope of this chapter.

Ownership and shared vs dedicated use

- SSC owns and operates LC-3, the LVIB and range/safety systems; the complex is multi-user by design (two parallel campaigns in the LVIB; three pads with different blast classes).

- Cryogenic storage is shared between LC-3A and LC-3B; fuel storage is shared between LC-3B and LC-3C; de-fuelling systems are implemented jointly with each launch vehicle provider (operator-specific).

- LC-3C was developed for Firefly Alpha — whether under a dedicated-use arrangement or as a multi-user pad (TBC)

- Isar Aerospace’s engine and stage test facilities at Esrange are Isar-operated assets (testing, not launch — see testing chapter).

Andøya Spaceport — Nordmela, Andøya, Norway

Overview

What it brings to EU/ESA access to space: Andøya is continental Europe's first licensed orbital site and a pathway to sovereign small-satellite launch into polar/SSO, reducing long-term reliance on CSG for these classes. Its high latitude and unpopulated overflight corridor make it well-suited to SSO/polar workhorse missions. What it does not bring to EU/ESA access to space: Andøya has not yet demonstrated a successful orbital launch and is tied to a single anchor launcher (Isar Spectrum) on a single operational pad, concentrating risk. It offers no medium-/heavy-lift or MEO/GTO/GEO access.

Andøya Spaceport is Norway’s orbital launch site at Nordmela on Andøya island (≈ 69°N), operated by Andøya Spaceport AS, a subsidiary of Andøya Space AS (90% Norwegian Ministry of Trade, Industry and Fisheries; 10% Kongsberg Defence & Aerospace). The site was inaugurated on 2 November 2023, received its site-operator licence on 22 August 2024, and hosted Europe’s first orbital launch attempt from the continent (excluding Russia): Isar Aerospace’s Spectrum lifted off on 30 March 2025 and was terminated ≈ 30 seconds into flight, with the flight-termination system performing nominally. The second, qualification flight is pending (window NET July 2026). Sounding-rocket, scientific-instrument (e.g. ALOMAR) and balloon activities of the Andøya Space group are outside the scope of this chapter and are omitted, as are corporate financials.

Layout

Andøya is connected to the mainland road network via a bridge in the south; heavy sea freight uses the harbours of Andenes (north) and Risøyhamn (south), and Andenes airport provides air access. The orbital launch site at Nordmela lies ≈ 35 km southwest of the historic Andøya range at Oldérfjorden. The Pad A complex comprises the launch pad, integration facilities and a mission control centre, all built to Isar Aerospace’s specifications. County road 7698 between Nordmela and Nøss is closed during hazardous operations and launches.

Launch pads and readiness

- Launch Pad A (operational). Dedicated to Isar Aerospace under an exclusive 20-year access contract; designed for the Spectrum vehicle (28 m, 2 m diameter, LOX/propane, ≈ 700 kg to SSO / 1,000 kg to LEO). Licensed and campaign-proven through two full countdown-and-lift-off cycles (2025, 2026 attempts); full orbital demonstration pending.

- Pad B (planned, ≈ 2028). Second pad; funding partially identified but release conditional on a contract with a second launch provider.

- Pad C (concept). Generic pad concept, timing uncertain; realisation would likely require public (defence) support.

At full build-out the spaceport targets payloads up to ≈ 1,500 kg to SSO/polar orbits (90°–110.6° inclination) and a capacity of up to ≈ 30 launches per year across three pads, with ambitions for parallel campaigns.

Integration and payload processing facilities

The Pad A complex includes a dedicated assembly, integration and test (AIT) / payload-integration building serving Spectrum campaigns, built to Isar’s specifications. Dimensions, cleanliness class, crane capacity and payload-processing capability are not public.

Launch control, TT&C, range and flight termination

- Mission control. A mission control centre at the Pad A complex (Isar campaign use) works with Andøya range control for range and flight-safety functions.

- Telemetry, tracking and FTS. Launches rely on Andøya’s range assets — telemetry receivers, tracking radar and a ground-commanded flight-termination system — currently shared between orbital launch, sounding rockets and defence testing, which constrains independence and cadence. Investments are under way in additional telemetry capacity, a new FTS, staffing and training; the specific stations/antenna sites implementing these functions.

- Redundancy. Safety-critical systems are fully redundant per the operator; the redundancy concept for non-safety-critical systems is being assessed.

- Launch exclusion zones and safety regime. Ascent follows oceanic northern corridors ≈ 300°T–005°T through true north. Multi-tiered, mission-specific land, sea and air exclusion zones; road 7698 closures; caution/consideration zones for the public; Seveso III establishment status due to on-site helium, nitrogen, propane, diesel, oxygen and paraffin storage.

Ownership and shared vs dedicated use

- Spaceport civil works (pads, roads, utilities) are owned by Andøya Spaceport AS; range/telemetry assets belong to the Andøya Space group and are shared multi-mission (orbital, suborbital, defence).

- Pad A launch-specific systems were built to Isar’s specifications under exclusive use; the exact asset split (ground support equipment, tank farm, mission-control fit-out) between Andøya Spaceport and Isar Aerospace.

SaxaVord Spaceport — Lamba Ness, Unst, Shetland (UK)

Overview

What it brings to EU/ESA access to space: SaxaVord adds privately-funded, commercially-oriented capacity for small-launcher missions into polar/SSO, broadening the number of European launch locations and offering the UK's first licensed vertical-launch site with dedicated range control. As a multi-pad site courting several operators (RFA, Skyrora, others), it can host parallel small-launch programmes once flying. What it does not bring to EU/ESA access to space: Having not yet flown an orbital mission, it provides no operational access today and remains contingent on customer-specific licensing and unproven vehicles. It does not address Europe's sovereign medium-/heavy-lift or MEO/GTO/GEO needs.

SaxaVord is a privately owned and funded vertical-launch spaceport on the Lamba Ness peninsula, Unst, developed and operated by SaxaVord Spaceport Ltd. It holds a CAA spaceport licence (December 2023, up to 30 launches per year) and a range-control licence (April 2024); RFA holds a launch licence (January 2025) for up to 10 RFA ONE launches per year, capped at two per month. The maiden RFA ONE flight window opens no earlier than 10 August 2026. The site targets SSO/polar LEO missions (75.9°–104.1° inclination) with small launch vehicles in the ≈ 1,000–1,300 kg class. This factsheet describes the infrastructure as built or under construction, rather than the environmental-assessment project framework of earlier drafts.

Layout

The launch area on Lamba Ness will ultimately comprise three launch complexes — each with a pad, ground-services storage and control, telescopic lightning masts, liquid/compressed-gas storage and water-deluge tanks — together with the Launch Site Processing Facility (LSPF) area (two integration hangars plus administration, pyrotechnic store and hazardous-materials store), a forward Integration Hangar / TEL building near the pads, a satellite-tracking-station hardstanding, and an internal track system over which integrated launch vehicles are transferred from the hangars to the pads. The Launch and Range Control Centre (LRCC) sits ≈ 2.4 km southwest of Lamba Ness. Access is by air to Shetland and inter-island ferries; heavy or oversized sea freight is landed at Baltasound harbour (e.g. four 18 m × 4 m RFA deluge-water tanks delivered by Ocean Kinetics barge).

Launch pads and readiness

- Launch Complex “Fredo” / Pad 1 (operational). Concrete pad with launch pit; surface and deluge water drain to the pit, connected via a penstock-valved culvert and interceptor to control discharge; three-sided containment wall; telescopic lightning towers extended to 46 m operational height for launch; water-deluge tanks and pump house for acoustic damping and cooling; fuels and gases stored in ISO containers on a just-in-time basis. The pad and launch stool are occupied exclusively by RFA under a multi-year agreement (January 2023); RFA installed its own launch stool (≈ €13 m) and umbilical tower. The complex supported RFA first-stage hot-fire testing in 2023–2024, including the 19 August 2024 nine-engine test anomaly that destroyed the stage and damaged the launch mount, since repaired.

- Pad 2 “Elizabeth” and Pad 3 “Calum” (under construction). Two further complexes of the same pattern, together with a Mission Management Control Centre; completion dates TBC.

Capacity and operating constraints. Up to 30 launch events per year are consented; ≈ 3–4 launches per month are considered practical. A no-launch window applies from mid-May to end-June (bird breeding season). Only one launch campaign culminates in a launch at a time — simultaneous launches from multiple pads are excluded by the operating concept — and integration constraints imply at least about a week between launches. UK framework licensing is around 240 days for launcher/satellite licenses.

ASSUMPTION: pad-to-vehicle allocation follows operator contracts (RFA ONE, ≈ 30 m class, flies from Pad 1), superseding the generic size-based pad assignments of the environmental assessment]

Integration and payload processing facilities

The LSPF provides two integration hangars (each ≈ 28 × 68 m, 13 m high) for launch-vehicle assembly and payload integration under controlled conditions; vehicles and payloads arrive separately by road in containers/vans, and integrated vehicles move to the pads over the internal track system. Final pad-side integration and transfer-erector-launcher operations use the forward Integration Hangar / TEL building. Whether the two LSPF hangars are shared between operators or dedicated is not publicly documented — the operational integration hangar at LC Fredo is in exclusive RFA use; allocation of the second hangar is TBC.

Launch control, TT&C, range and flight termination

- LRCC. The Launch and Range Control Centre controls key launch operations remotely, including automated fuelling; campaigns are managed by the launch service provider together with a SaxaVord Launch Safety Officer.

- Range control and tracking. A bespoke rocket tracking, telemetry and flight-termination system is installed on site. Under its CAA range-control licence, SaxaVord clears and controls the downrange zone, issues warnings (NOTAM/AIS coordination), conducts surveillance and monitors the flight using SaxaVord-operated and contracted sensors, interfacing with operators, the CAA and maritime/aviation authorities.

- Launch exclusion zones. The published airspace supports launch azimuths of ≈ 330°T–030°T through true north, with a likely SSO azimuth of ≈ 345°T. Pad and downrange sea/air exclusion zones are dimensioned per vehicle safety case and approved by the CAA; Safety Clear Zones apply to hazardous ground operations (vehicle transfer, wet dress rehearsals).

- Mission Management Control Centre. Under construction alongside Pads 2–3; role split with the LRCC TBC.

Ownership and shared vs dedicated use

- SaxaVord Spaceport Ltd owns the site, pad civil works, LSPF, LRCC and range systems (private funding).

- RFA-owned/dedicated assets at LC Fredo: launch stool (≈ €13 m), umbilical tower and associated GSE; Pad 1 is under exclusive RFA use.

- Pads 2–3 are intended as multi-user infrastructure; Skyrora XL is contracted, HyImpulse SL1 and Latitude Zephyr are prospective users HyImpulse and Latitude Space have previously run propulsion test campaigns at SaxaVord, consistent with their listing as prospective users. Orbex Prime was withdrawn following Orbex’s administration (February 2026).

Testing Centres

European launcher development and production depend on a network of propulsion and stage test centres. The landscape below maps the facilities most relevant to orbital launch vehicles — engine, motor, stage and subsystem testing — and is not exhaustive; satellite-propulsion, sounding-rocket and purely scientific test capabilities are excluded or trimmed to their launcher-relevant elements. Facilities are characterised by test infrastructure (benches) rather than by organisational departments, per the review guidance.

Table 9 Mapping of critical ground infrastructure – Testing centres

| Name | Location | Operator | Current documented launcher users | Expected launcher users | Types of Testing |
| --- | --- | --- | --- | --- | --- |
| DLR Institute of Space Propulsion | Lampoldshausen, DE | DLR | Ariane 5/6 engines (Vulcain, Vinci, ULPM); Prometheus (Themis stage engine) | Maia (uses Prometheus); future Callisto (demonstrator) technology maturation; expected European upper-stage development; potential Vega-E component testing | - Hydrogen technology testing - Space propulsion system testing using liquid and gaseous hydrogen - Advanced propellant testing - Laboratory-scale ignition and combustion testing - Compatibility and durability testing - Ignition-property and burning-behaviour investigations - Sea-level / ambient-condition testing - High-altitude / vacuum-simulation testing - Component testing - Engine testing - Complete propulsion-system testing - Entire rocket-stage testing - R&D, qualification and characterization testing - Rocket combustion chamber process testing - Combustion dynamics and instability testing - Thermomechanical fatigue testing - Reactive-flow, nozzle-flow and exhaust-acoustic experiments - Green satellite/orbital propulsion testing - M11 engine testing: Quality-assurance testing support and audits |
| ArianeGroup Vernon Test Centre (PF052) | Vernon, FR | ArianeGroup | Vinci engine qualification & production acceptance (Ariane 6); Prometheus/Themis stage testing (PF020-B); cryogenic components | Maia (Prometheus-based); future Ariane 6 evolution; Callisto (demonstrator) component testing | - Cryogenic liquid rocket engine hot-fire testing - Vinci engine qualification testing - Subsystem qualification testing - Restart / re-ignition testing - Long-duration firing and endurance testing - Acceptance-test preparation / production acceptance testing - Ambient-pressure engine testing with vacuum start-up conditions - Development campaign testing - Operating-domain and transient-behaviour testing |
| BEAP Booster Test Bench | CSG, Kourou, FR | CNES / Europropulsion | P120C solid booster (Ariane 6, Vega-C); P160C development | Vega-E (uses P120C boosters); future upgraded solid boosters for Ariane 6 evolution | - Full-scale static fire testing of solid rocket boosters - Development testing for future launcher motors - Qualification testing of solid rocket motors - Real-condition booster testing - Performance measurement testing - Design, materials and production-process validation - Nozzle and actuator control testing - Instrumentation and data-acquisition testing - Campaign readiness and control tests - Post-fire performance analysis - Safety-system testing / validation during campaigns - Cooling and post-test observation support |
| Avio Test Facilities | Colleferro & Sardinia (Salto di Quirra, SPTF Perdasdefogu), IT | Avio | Vega-C solid motors (Zefiro-40, Zefiro-9); M10 LOX/methane engine for Vega-E; qualification of solid stages | Vega-E full qualification campaign; future common solid booster derivatives | - Solid rocket motor static firing tests - Development and qualification testing of Vega solid stages - Horizontal bench testing of Zefiro-40 - Nozzle design validation and requalification testing - Thrust-vector-control and manoeuvre simulation testing - Liquid rocket engine testing - LOX–methane / green cryogenic propulsion testing - M10 liquid oxygen–methane hot-fire testing - Long-duration firing tests - Throttling and mixture-ratio testing - Liquid oxygen turbopump technology testing - Large common solid booster qualification testing |
| Nammo Test Area | Raufoss, NO | Nammo | H2O2 220 N thruster for Vega-C AVUM+; hybrid propulsion (up to 200 kN); solid propulsion (up to 100 kN); 500 kN thrust stand | HyImpulse SL1 (hybrid propulsion, technically compatible); Vega-E AVUM+ derivatives; other European hybrid/green propulsion demonstrators | - In-house qualification testing for space propulsion systems and components - Solid propulsion testing - Hybrid propulsion testing - Hydrogen-peroxide green propulsion testing - Monopropellant thruster testing - Bipropellant thruster testing - High-altitude propulsion testing - Ground-level thrust-stand testing - Hybrid rocket motor static-fire testing - Full propulsion-system ground testing - Sounding-rocket propulsion testing - Roll and attitude control system thruster testing - Space-hardware vibration testing - Flow-bench testing for propulsion fluidic components |
| Rocket and Satellite Propulsion Laboratory Centre | Warsaw, PL | Łukasiewicz–ILOT | Green rocket propulsion; engines to 5 kN atmospheric; rocket subsystem laboratories (valves, actuation, avionics). | Compatible with European micro-launcher subsystem qualification; potential support for Zephyr, Sirius, HyImpulse SL1 avionics/component testing | - Rocket engine testing under atmospheric conditions - Satellite thruster testing - Vacuum space-propulsion testing - Green propellant / hydrogen-peroxide propulsion testing - Complete propulsion-system qualification testing - Propulsion component and subsystem testing - Rotating detonation engine testing - Space-hardware environmental testing |
| SSC Esrange Space Center testbed and rocket testing | Esrange, SE | SSC (user-operated assets) | RFA upper stage & Helix engine; Isar Aquila engine (Spectrum) | Firefly Alpha stage testing (customer at Esrange launch site); Blue Whale 1 (Perigee — Esrange launch agreement) | - Rocket propulsion development testing - Rocket propulsion qualification testing - Rocket propulsion acceptance testing - Solid rocket motor test firing - Liquid rocket engine / motor test firing - Engine component testing - Integrated stage testing - Full-duration hot-fire testing - Reusable launcher testing - Tethered, jump and hop testing - Controlled landing testing - Sustainable-propellant engine testing - Sounding rocket test launches - Exploration vehicle and system testing - Flight-hardware demonstration testing |
| ONERA Propulsion Test Benches | Fauga-Mauzac & other sites, FR | ONERA | Ariane 6 first-stage measurement validation; MASCOTTE cryogenic combustion research; launcher aerodynamic/propulsion-integration testing. | Maia (Prometheus development); Vega-E engine development support; Callisto (demonstrator) aerodynamic validation; Themis (demonstrator) integration support | - Cryogenic liquid rocket combustion testing - Rocket injector testing - Solid, liquid and hybrid propellant testing - Rocket pressure and thrust measurement testing - Electric satellite propulsion vacuum testing - Electric thruster performance and lifetime testing - Launcher propulsion / jet-simulation testing - Booster separation simulation |
| PLD Space Propulsion Test Facilities | Teruel Airport, ES | PLD Space | Miura 5 subsystem/stage qualification; TEPREL engine family testing |  | - Liquid rocket engine static-fire testing - Rocket engine qualification testing - Combustion chamber testing - Turbopump and gas-generator testing - Integrated propulsion hardware testing - Complete rocket / stage static testing - Full-mission ground testing - Propellant tank and structural validation testing - Wet dress rehearsal / feed-system testing - Stage separation, valve and umbilical testing - Thrust vector control testing |

Comparative assessment of European launcher testing centres

On this basis, the following matrix maps Europe's principal launcher testing centres - DLR (Lampoldshausen), ArianeGroup Vernon, BEAP, Avio, Nammo, Łukasiewicz–ILOT, SSC Esrange, ONERA and PLD Space - across the launcher development and qualification lifecycle, from propulsion R&D through engine and stage qualification to integrated launcher-system validation. Each capability is rated as available (v), partial or under development (+/-), or not available (x).

Table 10 Comparative assessment of European launcher testing centres

| Main Category | Sub-category / Testing Requirement | DLR | Vernon | BEAP | Avio | Nammo | ILOT | Esrange | ONERA | PLD |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Propulsion R&D & Technology Development | Combustion research & injector testing | v | +/- | x | +/- | +/- | v | x | v | +/- |
|  | Advanced propellant research (green, hybrid, methane) | v | +/- | x | v | v | v | v | v | +/- |
|  | Component testing (valves, injectors, actuators) | v | v | x | v | v | v | v | v | v |
|  | Turbopump testing | v | v | x | v | x | x | x | x | v |
| 2. Engine Development & Qualification | Liquid-engine hot-fire testing | v | v | x | v | v | v | v | +/- | v |
|  | Engine qualification testing | v | v | x | v | v | v | v | x | v |
|  | Engine acceptance testing | +/- | v | x | x | x | x | v | x | x |
|  | Restart / re-ignition testing | v | v | x | v | x | x | v | x | x |
|  | Throttling & operating-envelope testing | v | v | x | v | x | x | v | x | v |
| 3. Propulsion Technology Specialisation | Cryogenic propulsion (LOX/LH2) | v | v | x | x | x | x | v | v | v |
|  | LOX/Methane propulsion | v | v | x | v | x | x | v | v | v |
|  | Green propulsion / H₂O₂ | v | x | x | v | v | v | v | x | x |
|  | Hybrid propulsion | v | x | x | x | v | v | x | v | x |
|  | Solid propulsion | x | x | v | v | v | x | v | v | x |
| 4. Environmental & Flight Conditions Testing | High-altitude / vacuum simulation | v | x | x | x | v | v | x | x | x |
|  | Environmental / vibration qualification | x | x | x | x | v | v | x | x | x |
| 5. Integrated Propulsion & Stage Testing | Complete propulsion-system testing | v | x | x | v | v | v | v | x | v |
|  | Integrated stage testing | v | v | x | +/- | x | x | v | x | v |
|  | Full stage static-fire testing | v | v | x | +/- | x | x | v | x | v |
|  | Separation-system testing | x | x | x | x | x | x | x | v | v |
|  | Thrust-vector-control testing | x | x | v | v | x | x | x | x | v |
| 6. Launcher-System Validation | Large solid-booster qualification | x | x | v | v | x | x | +/- | x | x |
|  | Reusable launcher testing | x | v | x | x | x | x | v | x | x |

DLR Institute of Space Propulsion — Lampoldshausen (Germany)

What it brings to EU/ESA access to space: Lampoldshausen is Europe's cornerstone liquid-propulsion test centre, hosting functions found nowhere else in Europe - notably P4 (sole EU vacuum-conditions engine testing) and P5.2 (only European full cryogenic upper-stage qualification with the engine running). It qualifies Ariane-class propulsion (Vulcain, Vinci) and is being adapted for reusable engines (Prometheus, LOX/methane). What it does not bring to EU/ESA access to space: Lampoldshausen represents a concentration risk, as several unique European propulsion-test functions exist nowhere else in Europe, whose loss could stall Ariane-class and next-generation engine qualification.

Lampoldshausen is Europe’s reference site for liquid-propulsion testing, operated by DLR largely on behalf of ESA. The section below is structured by test infrastructure, following DLR’s published portfolio of nine benches; each entry gives (i) name, (ii) short description, (iii) development framework, (iv) application and (v) capacity — capacity figures are stated only where sourced from DLR facility pages, otherwise flagged.

Test Bench P5

- Short description: Large vertical test stand for cryogenic main-stage engines underground conditions; in use on behalf of ESA since 1989/1990; ≈ 70 m high; control room in the M8 building.

- Development framework: Built for Ariane 5 Vulcain development under ESA programmes; currently being converted to LOX/liquid-methane operation for Prometheus (Ariane 6 successor preparation), with quick switchover between methane and hydrogen.

- Application: Vulcain (147 tests, 44,040 s), Vulcain 2 (160 tests, 72,400 s) and Vulcain 2.1 for Ariane 6 (24 tests, 13,200 s) tested and qualified; planned test object: Prometheus.

- Capacity: One test position; max thrust 1,200 kN; vertical firing axis; propellant flows LH2 50 kg/s, LOX 300 kg/s, LCH4 110 kg/s; tank capacities LOX 200 m³, LH2 600 m³, LCH4 208 m³.

Upper Stage Test Stand P5.2

- Short description: Newest stand at the site; the only European facility for qualifying entire cryogenic upper stages with the engine running, including fuelling and de-fuelling tests, underground (low-pressure) conditions.

- Development framework: Developed and built as part of Ariane 6 development on behalf of ESA; financed from German ESA contributions to the Ariane 6 development programme, coordinated by the DLR Space Agency.

- Application: Ariane 6 Upper Liquid Propulsion Module (ULPM: Vinci engine, LH2/LOX tanks, APU); September 2023 hot run comprised two Vinci and two APU ignitions.

- Capacity: One test position; max thrust 250 kN; vertical firing axis; LH2 max 2.7 kg/s, LOX max 10.3 kg/s; test cell 14 × 14 × 24 m inside a 5,000 m² building (35 × 45 × 30 m); supply: He 8 m³, N2 40 m³, LOX 180 m³ and LH2 600 m³ fed from P5; ≈ 1,000 measurement channels.

High-Altitude Simulation Test Bench P4 (P4.1 / P4.2)

- Short description: The only facility in Europe where cryogenic and storable upper-stage engines can be tested under both ground and space (vacuum) conditions; simulates ≈ 2 mbar ambient pressure (≈ 50 km altitude) maintained during engine operation, for ignition behaviour, thermal loads and vacuum thrust.

- Development framework: ESA upper-stage engine programmes; two positions: P4.1 used for Vinci development and qualification (Ariane 6 upper stage), P4.2 for storable-propellant upper-stage engines.

- Application: Vinci (cryogenic) and storable upper-stage/orbital engines; long-duration vacuum test campaigns.

- Capacity: Steam-driven vacuum system with five rocket steam generators (alcohol/LOX; 22 bar, 210 °C), total thermal output 650 MW, tank capacity for 1,000 s of operation; ground-condition testing also possible. Per-position capacities P4 is the sole vacuum-conditions engine test facility in the EU (DG DEFIS 2023 study).

Research and Technology Test Bench P8 (P8.1 / P8.2 / P8.3)

- Short description: European high-pressure research bench for cryogenic propulsion at representative scale — from individual components to complete propulsion systems — with a mobile altitude-simulation system and a low-pressure cell for turbopumps, engines and combustion chambers.

- Development framework: Built and financed in 1995 as a European cooperation between SNECMA (now ArianeGroup), CNES and DLR; third test cell P8.3 opened in 2021 with CNES and ArianeGroup.

- Application: Technology development for current and future European engines (LOX/H2, LOX/CH4), supporting industry, new entrants and doctoral research.

- Capacity: Three test cells; horizontal firing axis; up to 100 test days per year with 2–3 hot runs per day; highest combustion-chamber pressure achieved 330 bar.

Innovation Test Bench P3

- Short description: Modern, flexible facility for the further development of future space propulsion (per DLR portfolio description).

- The development framework and capacity and unknown for now, it is know that the applications will be for future propulsion development.

Test Bench P6

- Short description: Bench for detailed combustion tests with model combustion chambers using various fuels.

- Application: Combustion research supporting engine development.

- Development framework and capacity are unknown.

Test Bench P2

- Short description: Bench for orbital space-propulsion systems and components with storable propellants; launcher-relevant through storable upper-stage and kick-stage propulsion.

- Application: Storable-propellant propulsion systems and components.

- Development framework and capacity are unknown.

High-Altitude Simulation Test Facility P1.0

- Short description: Facility for developing, testing and qualifying propulsion systems for satellites, upper stages and space probes under simulated altitude conditions.

- Application: Upper-stage and in-space propulsion qualification under altitude simulation.

- Development framework and capacity are unknown.

Test Bench Complex M11

- Short description: Multi-position complex investigating new, advanced propellants and propulsion types (including hybrid and “green” propellants).

- Development framework: DLR research framework; heritage includes the hybrid-propulsion lineage of DLR spin-off HyImpulse. Launcher relevance confirmed: hybrid propulsion is used by launcher developers HyImpulse (SR75 suborbital, SL1 orbital; LOX/paraffin) and — via HTP/HTPB — by ENVOL and HyPrSpace (per DG DEFIS 2023 test-facilities study, Exhibit 6).

- Application: Advanced-propellant engine testing, combustion research, quality-assurance support.

- Capacity: unknown.

ArianeGroup Vernon Test Centre (France)

What it brings to EU/ESA access to space: Vernon is Europe's primary industrial site for cryogenic-engine development, qualification and production acceptance (Vinci, Vulcain heritage) and now reusable-launcher testing (Prometheus at the Themis-1 stage stand, plus the new BAMOCRY LOX/methane bench). It uniquely couples engine, turbopump and stage-integrated testing with serial production acceptance. What it does not bring to EU/ESA access to space: Focused on ArianeGroup propulsion, it is not a broadly accessible multi-user facility and cannot alone absorb demand from new commercial entrants. Its dedication to the Ariane chain limits open-access capacity for the wider ecosystem.

Vernon is ArianeGroup’s cryogenic-propulsion production and test site, encompassing a large testing area with several engine and stage test stands and numerous component facilities — not only PF052.

PF052 (engine and turbopump test bench)

- Short description: ESA-owned, ArianeGroup-operated multi-purpose cryogenic bench built in the mid-1980s; today comprising an engine test cell (ambient-pressure operation with vacuum start-up conditions) and turbopump test cells (cold configuration: gaseous-hydrogen turbine drive from 800 bar storage in two 10 m³ vessels, up to 12 kg/s GH2 in Vulcain 2 configuration or 6 kg/s in Vinci configuration; hot configuration: gas-generator drive).

- Development framework: Built for Vulcain development (1988–1998: gas generator, LH2 turbopumps, valves; > 200 tests); adapted from 1999/2000 for Vinci; new engine cell implemented under the Ariane 6 programme for the final development campaigns, qualification and production acceptance.

- Application: Vinci (Ariane 6 upper-stage engine): subsystem qualification campaigns M6/M7 (alongside DLR P4.1); restart demonstrations up to 20 boosts in a single test; endurance firings of 1,569 s and an 800 s continuous burn at maximum thrust; final qualification test of 957 s with two boosts; qualification completed with the 148th test; ongoing production-acceptance role.

- Capacity: Capacities as above (turbopump cells); engine-cell parameters Vernon is being expanded with the BAMOCRY modular LOX/LCH4 engine testbench (DG DEFIS 2023 study, §3.1); PF052 engine-cell parameters are covered by ArianeGroup for the Vinci Ariane 6 campaign.

PF020-B / “Themis-1Bench” (stage test stand)

- Short description: Agile stage test stand erected in the Vernon test area, reusing Themis reusable-stage elements to test the Prometheus engine in a stage-integrated configuration.

- Development framework: Funded under France Relance (agreement January 2021) in synergy with ESA’s Future Launchers Preparatory Programme (Prometheus, initiated by ArianeGroup and CNES).

- Application: Prometheus LOX/methane reusable demonstrator engine (≈ 1,000 kN class; 30–110% throttling; multiple re-ignitions): hot fires since 2022, a key long-duration test in December 2024, and four consecutive ignitions demonstrated in a June 2025 test.

- Capacity: Thrust class ≈ 1,000 kN;

PF050 and component facilities

- Short description: PF050 is an additional engine test stand at Vernon (control system renewed in 2013); the wider site hosts numerous component and subsystem facilities (valves, gas generators, igniters) for LOX/LH2 propulsion.

- Application: Cryogenic engine and component testing supporting Ariane programmes.

- Development framework and capacity are unknown.

BEAP solid-booster test stand — CSG (France)

What it brings to EU/ESA access to space: BEAP is Europe's only dedicated full-scale solid-booster static test stand, essential for qualifying the P120C and P160C motors underpinning Ariane 6 and Vega-C. Its full-duration firing capability sustains Europe's entire large-solid-propulsion base. What it does not bring to EU/ESA access to space: Highly specialised, it offers little flexibility beyond large solid-motor firings and has essentially no European backup (only DLR Lampoldshausen offers comparable large stage/motor firing), making it another single-point dependency at CSG.

The BEAP (Banc d’Essai des Accélérateurs à Poudre) at the Guiana Space Centre is Europe’s dedicated full-scale solid-booster static test stand, designed and operated by CNES since 1991, comprising a control bunker, test structure and flame trench. It supports development and qualification firings of large solid motors — Ariane 5 and Vega heritage, and today the P120C (Ariane 6 / Vega-C common booster) and its enlarged P160C derivative, whose QM3 qualification motor was fired at BEAP in 2025 by Europropulsion (Avio/ArianeGroup JV). Full-duration firings of P120/P160-class motors are instrumented for performance, thrust, nozzle actuation and safety-system validation; stand-level thrust and duration envelopes BEAP is one of only two public stage/large solid-motor firing facilities in Europe alongside DLR Lampoldshausen (DG DEFIS 2023 study).

Avio test facilities — Colleferro and Sardinia (Italy)

What it brings to EU/ESA access to space: Avio provides critical solid-motor qualification (Zefiro-40/-9) and next-generation LOX-methane development (M10 for Vega-E — Europe's first 10-tonne-class LOX-methane engine tested), directly enabling Vega-C and Vega-E. It also matures LOX-turbopump technology and contributes to P120C/P160C qualification. What it does not bring to EU/ESA access to space: Its capabilities remain largely tied to the Vega family and do not constitute an open, multi-user infrastructure for the broader launcher market. It does not cover cryogenic main-stage or upper-stage qualification.

Avio’s launcher test activity concentrates on Vega-family solid motors and next-generation liquid propulsion. At Salto di Quirra and the Space Propulsion Test Facility (SPTF) at Perdasdefogu, Avio performs static firing, qualification and requalification of solid motors — including the Zefiro-40 horizontal-bench campaigns validating the improved nozzle for Vega-C return-to-flight (94 s nominal-duration burn) and Zefiro-9 — with thrust-vector-control manoeuvre simulation. The SPTF liquid-engine bench hosts the M10 LOX/methane engine for Vega-E: the first successful European test of a 10-tonne-thrust-class LOX-methane engine, a first campaign of 24 firings and 1,300 s cumulative burn, and DM2 campaigns covering high mixture ratios and in-firing throttling/regulation. Avio also develops LOX-turbopump technologies (e.g. the Vinci dynamic seal package) and contributes, through Europropulsion, to P120C/P160C qualification fired at BEAP. Colleferro hosts R&D and solid-motor production test support.

Nammo test area — Raufoss (Norway)

What it brings to EU/ESA access to space: Nammo supplies specialised hybrid and green (HTP) propulsion testing (up to 200 kN hybrid, 500 kN stand) and — directly launcher-relevant — the 220 N H2O2 thruster qualified for the Vega-C AVUM+ upper stage. It diversifies Europe's propulsion technology base beyond conventional cryogenics. What it does not bring to EU/ESA access to space: Nammo lacks the large-scale cryogenic-engine, upper-stage and full-launcher qualification capabilities needed for Europe's major launch systems, and so plays a niche rather than backbone role.

Nammo Raufoss provides launcher-relevant propulsion testing: hybrid propulsion up to 200 kN, solid propulsion up to 100 kN, a 500 kN thrust test stand, and a dedicated hydrogen-peroxide propulsion test facility with on-site H2O2 storage. Hybrid-motor static firings at representative system configuration (≈ 30 kN over ≈ 40 s, > 40 kN vacuum-equivalent) underpin small-launcher hybrid propulsion development. Directly launcher-relevant is the 220 N H2O2 monopropellant thruster under development and qualification for roll/attitude control and stage-separation boost on the Vega-C upper stage AVUM+. Vibration test units support propulsion-hardware qualification. Satellite monopropellant work and sounding-rocket flight services are outside the scope of this chapter.

Łukasiewicz–ILOT Rocket Propulsion Laboratory Centre — Warsaw (Poland)

What it brings to EU/ESA access to space: ILOT strengthens European green-propulsion and subsystem capability, with launcher-relevant test stands up to ~5 kN (and design/test capacity to ~100 kN under national cooperation), covering orbital upper-stage/kick-stage engines (5–8 kN, multi-firing) as well as suborbital and detonation-engine work. It supports ITAR-free propulsion and new-entrant technology maturation. What it does not bring to EU/ESA access to space: It is not sized for qualifying large launch-vehicle propulsion systems and plays a supporting rather than strategic role; its vacuum and ≤20 N satellite-thruster work falls outside launcher scope.

Łukasiewicz–ILOT’s centre supports green rocket propulsion development and qualification. Launcher-relevant capabilities: rocket-engine test stands for atmospheric testing of propulsion units up to 5 kN thrust; rocket subsystem laboratories for actuation and control systems, avionics, flow components, valves and injectors; rotating-detonation-engine testing for gaseous and liquid fuels; and environmental testing (vibration, thermal, materials) supporting propulsion qualification. Vacuum testing up to 500 N and ≤ 20 N satellite-thruster stands serve mainly in-space propulsion and are noted here only as supporting capability.

SSC Esrange Testbed and rocket testing — Kiruna (Sweden)

What it brings to EU/ESA access to space: Esrange Testbed is one of Europe's most flexible open-access environments for propulsion, stage and reusable-launcher testing (solid/liquid, vertical/horizontal), hosting RFA integrated upper-stage firings (280 s full-duration), Isar Spectrum campaigns and the Themis demonstrator. Its co-location with a launch site enables seamless test-to-flight hardware flow. What it does not bring to EU/ESA access to space: It does not replace Europe's cryogenic-engine, upper-stage or large-solid qualification centres and remains oriented to development/demonstration rather than formal qualification.

The Esrange Testbed is positioned as Europe’s first facility for reusable, sustainable and cost-effective rocket technology, covering development, qualification and acceptance testing from engine components to stages, with solid and liquid motor firings in vertical or horizontal position. Launcher campaigns hosted to date include RFA’s integrated upper-stage test programme — culminating in a 280 s full-duration hot fire covering fuelling, fuel management, pressurisation, sensors, propulsion and control — with the flight upper stage for the maiden RFA ONE launch shipped from Esrange to SaxaVord in early 2026, and Helix engine acceptance testing performed in the Kiruna area with rolling delivery to the launch site. Isar Aerospace operates its own test facilities at Esrange for Spectrum: development, acceptance and qualification tests, full-duration Aquila engine firings (reportedly 124 hot fires in one year) and integrated stage testing. The EU/ESA Themis reusable-stage demonstrator will use Esrange for low-altitude hop, landing-sequence and recovery testing. Sounding-rocket services are outside the scope of this chapter.

ONERA propulsion test benches (France)

What it brings to EU/ESA access to space: ONERA provides advanced research and validation in combustion, injector design (MASCOTTE LOX/methane), booster-separation and jet/nozzle simulation, anchoring the models behind Ariane 6 first-stage and future-launcher development. It bridges fundamental propulsion physics and launcher integration testing. What it does not bring to EU/ESA access to space: ONERA offers no end-to-end launcher qualification infrastructure and supports technology maturation rather than operational certification; its ERIS electric-propulsion bench is satellite-only and out of scope.

ONERA’s Rocket Propulsion Laboratory tests solid, liquid and hybrid propellants. Launcher-relevant assets include the Fauga-Mauzac space-propulsion benches used for Ariane 6 first-stage work (pressure and thrust measurement validation for simulation anchoring) and the MASCOTTE cryogenic combustion bench for LOX/methane injector research (e.g. double-swirl injectors improving propellant mixing). ONERA additionally supports launcher propulsion-integration through wind-tunnel and propulsion-simulation testing: booster-separation simulation, hot/cold jet simulation, nozzle testing and flight-phase envelopes. The ERIS electric-propulsion vacuum bench serves satellite propulsion and is excluded from this chapter.

PLD Space propulsion test facilities — Teruel (Spain)

What it brings to EU/ESA access to space: PLD offers an emerging, vertically-integrated launcher test capability (engines, chambers, turbopumps, tanks, full second stage, separation systems) across ten benches, validating TEPREL engines and MIURA 5 hardware through to wet dress rehearsal. It demonstrates a full commercial-launcher test chain within one European site. What it does not bring to EU/ESA access to space: Its infrastructure is primarily dedicated to PLD's own programmes and does not yet provide shared, strategic testing capacity for the wider European ecosystem. It does not cover heavy cryogenic main-stage qualification.

PLD Space tests and qualifies its TEPREL liquid-engine family and MIURA launcher hardware at Teruel Airport. MIURA 1 heritage campaigns combined functional validation with static firings of 5, 20 and 110 s (the latter a full ground mission test). For MIURA 5, the site has expanded to more than 155,000 m² with ten test benches validating engines, combustion chambers, turbopumps, gas generators, tanks, the complete second stage, stage-separation systems and valves; integrated TEPREL-C hardware testing has been completed ahead of the flight-qualification campaign, and the MIURA 5 first stage will undergo a wet dress rehearsal validating full feed-system behaviour.

Overall

Three observations can be substantiated from the mapped facilities. First, the test base is geographically distributed across the main European space-faring states (DE, FR, IT, SE, NO, PL, ES) and functionally spans component research (P8, MASCOTTE), engine qualification (P5, P4, PF052, SPTF), stage-level testing (P5.2, PF020-B, Esrange Testbed) and full-scale booster firing (BEAP). Second, institutional models are mixed: publicly owned research infrastructure (DLR, ONERA, Łukasiewicz–ILOT), ESA-owned/industry-operated benches (PF052, P5/P5.2), industrial facilities (Avio, PLD Space, Nammo) and a state-owned commercial operator (SSC). Third, the most recent investments emphasise reusability and LOX-methane/“green” propulsion — evidenced specifically by Prometheus/Themis testing at Vernon (PF020-B) and Esrange, the P5 methane conversion, M10 at the SPTF, and hydrogen-peroxide and green-propellant work at Nammo and Łukasiewicz–ILOT. Open-access, multi-user testing of this new generation is currently concentrated at SSC Esrange, which serves several commercial launch programmes (RFA, Isar, Themis) in parallel.

TT&C facilities

TT&C infrastructure is included only where it supports the access-to-space chain — launch preparation, launch execution, ascent tracking, range safety, flight termination, launcher telemetry and downrange coverage up to orbital insertion. Post-separation Launch and Early Orbit Phase (LEOP), routine satellite operations, deep-space TT&C and satellite commissioning are treated as payload / spacecraft operations and are outside the access-to-space perimeter of this study.

Table 11 Mapping of critical ground infrastructure – TT&C facilities

| Facility | Location | Operator / Network | Ascent-relevant function (LEOP excluded) | Launchers served |  |
| --- | --- | --- | --- | --- | --- |
| ESA Estrack Kourou Station | Kourou (French Guiana, FR) | ESA Estrack (core) coordinated with CNES CSG | Launcher acquisition and backup ascent tracking for CSG launches; interface with CNES range authority. KSAT confirms Kourou as the reference station for "more equatorial or deep-space trajectories" | Ariane 6, Vega-C | Vega-E, Maia, Miura 5, Zephyr, Sirius |
| ESA Estrack Santa Maria (Azores) | Santa Maria (Azores, PT) | ESA Estrack (core) | Atlantic downrange telemetry and tracking during ascent. Explicitly listed by KSAT as one of the two Estrack launcher-tracking sites | Ariane 6, Vega-C | Vega-E, Maia, Miura 5, Zephyr, Sirius |
| ESA Estrack New Norcia (DSA-1) launcher-aid antennas | New Norcia (AU) | ESA Estrack — O&M by commercial entity while remaining an ESA asset | Downrange launcher-aid tracking via small antennas at the DSA-1 site. Explicitly listed by KSAT as the second Estrack launcher-tracking site (the 35 m deep-space antenna itself is out of scope) | Ariane 6, Vega-C | Vega-E, Maia, Miura 5, Zephyr, Sirius |
| CSG downrange antenna – Aussaguel (France) | Aussaguel (Toulouse area, FR) | CNES/CSG launcher-tracking network | Launcher ascent telemetry and tracking for CSG launches. Explicitly listed in the study scope table as a launch-related TT&C site | Ariane 6, Vega-C | Vega-E, Maia, Miura 5, Zephyr, Sirius |
| CSG downrange antenna – Brazil (Natal) | Natal (BR) | ESA/CSG launcher-tracking network | Downrange ascent telemetry (real-time vehicle health, trajectory, separation data during launch phase) | Ariane 6, Vega-C | Vega-E, Maia, Miura 5, Zephyr, Sirius |
| CSG downrange antenna – Gabon (Libreville / AGEOS) | Libreville (GA) | CNES-operated on behalf of ESA | Equatorial downrange telemetry for CSG ascents | Ariane 6, Vega-C | Vega-E, Maia, Miura 5, Zephyr, Sirius |
| CSG downrange antennas – UK Overseas Territories (Ascension & Bermuda) | Ascension Island; Bermuda | ESA/CSG launcher-tracking network | Atlantic downrange coverage during launcher ascent. Bermuda explicitly listed in the study scope table | Ariane 6, Vega-C | Vega-E, Maia, Miura 5, Zephyr, Sirius |
| CSG downrange antenna – Lucknow (India) | Lucknow (IN) | ISRO with ESA cooperation for launcher tracking | Downrange launcher tracking for specific CSG ascent trajectories. Explicitly listed in the study scope table | Ariane 6, Vega-C | Vega-E, Maia, Miura 5, Zephyr, Sirius |
| Station Navale Ariane (SNA) — temporary maritime stations | Mid-Atlantic (mobile) | CNES / Arianespace — chartered vessel | Mission-specific mid-Atlantic maritime ascent telemetry for trajectories not covered by fixed sites. Explicitly listed in the scope table | Ariane 6, Vega-C | Vega-E, Maia, Miura 5, Zephyr, Sirius |
| CNES Toulouse — Ground Station Network Operations | Toulouse (FR) | CNES national network operations | Scheduling and TT&C coordination of the CSG/GSC launcher-tracking network; anomaly resolution during ascent | Ariane 6, Vega-C | Vega-E, Maia, Miura 5, Zephyr, Sirius |
| KSAT SvalSat (Svalbard) | Longyearbyen (Svalbard, NO) | KSAT (50% Space Norway / 50% Kongsberg Defence & Aerospace) | High-latitude launcher contacts during ascent for polar/SSO trajectories. KSAT confirms it is "structurally irreplaceable for high-inclination missions" and that Svalbard hosts operational and backup control capability for the global launch-support network | Spectrum/Ariane 6/Vega-C polar/SSO trajectories | RFA ONE, Skyrora XL, Firefly Alpha, Blue Whale 1, HyImpulse SL1, Miura 5, Vega-E on polar/SSO trajectories |
| KSAT TrollSat (Antarctica) | Troll Station (Queen Maud Land, Antarctica) | KSAT — Norwegian Antarctic presence, governed by Antarctic Treaty | High-latitude launcher contacts during ascent for polar/SSO missions crossing the southern pole. | Spectrum/Ariane 6/Vega-C polar/SSO trajectories | RFA ONE, Skyrora XL, Firefly Alpha, Blue Whale 1, HyImpulse SL1, Miura 5, Vega-E on polar/SSO trajectories |
| KSAT Tromsø — network operations backbone | Tromsø (NO) | KSAT | Remote operations and coordination of the KSAT polar network from Norway; underpins the operational availability of SvalSat and TrollSat during launch campaigns | Spectrum/Ariane 6/Vega-C polar/SSO trajectories | RFA ONE, Skyrora XL, Firefly Alpha, Blue Whale 1, HyImpulse SL1, Miura 5, Vega-E on polar/SSO trajectories |
| Andøya Test Range TT&C — telemetry / radar / optical tracking + ground-commanded FTS + ESA Boost! autonomous flight-tracking system | Andøya (Nordmela, NO) | Andøya Spaceport AS (Andøya Space group) — ground segment contracted to GTD | Ascent telemetry, tracking radar and ground-commanded FTS for Spectrum; ESA Boost! -funded autonomous flight-tracking system enabling automated termination through the spaceport's ground system | Spectrum |  |
| SaxaVord tracking systems (in-flight monitoring, bespoke) | Unst, Shetland (UK) | SaxaVord Spaceport + contracted sensor providers | Trajectory and telemetry collection during ascent; input to warning systems and range-safety decision-making under CAA range-control licence | RFA ONE | Skyrora XL |
| Baltasound Teleport (SaxaVord dedicated ground-station network) | Unst, Shetland (UK) | SaxaVord Spaceport Ltd (hosting / GSaaS) | Launch-support ground segment: telemetry, command uplink and payload-data downlink (UHF, S, X-band; Ka planned) during ascent; two operational antennas + one in deployment + hosted third-party gateway | RFA ONE | Skyrora XL |
| Esrange Ground Station (Telemetry / TM Station + Range Safety Officer / FTS) | Kiruna (SE) | SSC Space (Science Services + OLRT division for orbital operations) | Ascent telemetry and command relay from launcher; real-time relay to Safety Operations Centre; manual FTS for non-autonomous vehicles |  | Firefly Alpha, Blue Whale 1 |

First, the ascent-support layer for CSG launches is a coherent European institutional stack anchored on CNES Toulouse (national network operations), CSG's on-base range network, ESA Estrack Kourou/Santa Maria and the launcher-aid antennas at New Norcia (DSA-1), and a chain of CSG downrange antennas at Aussaguel (France), Natal (Brazil), Libreville (Gabon), Ascension and Bermuda (UK OT) and Lucknow (India), complemented by temporary SNA maritime stations. This stack serves every European launcher operating from CSG — Ariane 6 today, Vega-C today, Vega-E from ~2027, Maia (MaiaSpace, ELM2), Miura 5 (PLD, ELM-Diamant), Zephyr, and Sirius.

Second, KSAT SvalSat and TrollSat are structural high-latitude launcher-tracking assets for the entire European small/medium launch fleet. They are key strategic assets for polar and sun-synchronous orbits, for which KSAT stations such as Troll and Svalbard provide regular high-latitude contacts. As Andøya, SaxaVord and Esrange enter regular operational cadence, and as CSG conducts polar/SSO missions, the ascent chain of every one of these launches will pass through KSAT SvalSat and/or TrollSat coverage windows. This creates a genuine European ascent-scope dependency on Norwegian public–private polar TT&C infrastructure.

Third, the ascent-support layer at the emerging spaceports is operator-funded and site-specific. These are single-anchor-customer architectures with no cross-site substitutability at range-safety level. Their common upstream reliance on KSAT SvalSat + TrollSat for high-latitude contact opportunities means that a KSAT-network disruption would affect all three spaceports simultaneously.

SSA facilities

Space Situational Awareness (SSA) Facilities are key to supporting European operations and activities to, in and from space. All examined facilities were operated by public actors, typically from institutional or research centres. These facilities are vital in support launch missions by assessing and investigating space objects to support collision avoidance, fragmentation, as well as space weather events and potential near-Earth objects (NEO). The EU SST Partnership in particular is a collaborative framework under the EU Space Programme that supports SSA through a distributed network of facilities across 19 EU Member States.  The EU SST framework does not currently provide launch collision avoidance (LCOLA), and no examined facility could be tied to a specific launch system’s operational chain. Launch-relevant environmental inputs are procured per launch base — e.g. the CSG weather station feeding launch-commit criteria, or UK Met Office (MOSWOC) space-weather services potentially supporting UK launches, whose operational link to SaxaVord.

Table 12 Mapping of critical ground infrastructure – SSA facilities

| Country | Name | Description | Location | Operator | EU SST Contribution |
| --- | --- | --- | --- | --- | --- |
| FI | Finnish Meteorological Institute (FMI) | FMI is a government agency responsible for gathering and reporting weather data and forecasts in Finland, including monitoring space weather and air pollution, atmospheric composition, UV-radiation, and the state of Earth’s cryosphere. | Helsinki, Finland (and locations across country) | FMI | Yes |
| BE | ESA Space Weather Office | The SSA Space Weather Coordination Centre (SSCC) at the Space Pole in Belgium operates Europe’s first Space Weather Helpdesk, answering questions about the SSA service network, its products, and space weather conditions. | Brussels, Belgium | ESA | No |
| UK | Met Office Space Weather Operations Centre (MOSWOC) | UK Met Office monitors space weather, providing SSA insights protecting satellites infrastructure. In its own words the office "provides 24/7 forecasts and warnings of space weather for Government and responder communities, critical national infrastructure providers and the public and will continue to develop its forecast capability." | Exeter, UK | Met Office | No |
| NE | Koninklijk Nederlands Meteorologisch Instituut (KNMI) | Koninklijk Nederlands Meteorologisch Instituut conducts space weather research supporting SSA monitoring, modeling, forecasting. The R&D Satellite Observations department handles space weather-related research. | De Bilt, Netherlands | KNMI | No |
| IT | Istituto Nazionale di Geofisica e Vulcanologia (INGV) | The Istituto Nazionale di Geofisica e Vulcanologia studies geomagnetism and ionosphere supporting SSA monitoring. | Rome, Italy (HQ) | INGV | No |
| PL | Regional Warning Center (RWC) | Warsaw’s RWC gathers international space weather data, develops forecasting tools, and issues daily impact forecasts for Earth- and space-based technologies. | Warsaw, Poland | Space Research Center of the Polish Academy of Sciences | No |
| NO | Norwegian Centre for Space Weather | The Norwegian Centre for Space Weather (NOSWE) in Tromsø provides forecasts, nowcasts and warnings on space weather conditions as Norway’s ISES Regional Warning Centre. | Tromsø, Norway | UiT - Arctic University of Norway | No |
| SE | Swedish Space Weather Center | The Swedish Space Weather Center at the Swedish Institute of Space Physics provides forecasts, warnings and observations of space weather conditions and hosts ISES Regional Warning Center Sweden. | Kiruna, Sweden | Swedish Institute of Space Physics | No |
| DE | German Space Situational Awareness Centre (GSSAC) | The German Space Situational Awareness Centre (GSSAC) in Uedem creates a space situational awareness picture by analysing observation data and information with national and international partners. | Uedem, Germany | DLR | Yes |
| EU | EU SST CA Service | The EU SST Collision Avoidance service provides spacecraft operators with collision-risk assessment and alerts to help protect satellites and maintain safe operations in orbit. | France and Spain | Distributed European Network | Yes |

Transportation Infrastructure

Europe’s access to space depends on highly specialised transportation networks that link geographically dispersed manufacturing centres, ports, test sites, and spaceports. The infrastructure examined here illustrates that space logistics in Europe is built around the movement of oversized and high-value components that cannot be handled through standard freight systems. Instead, the sector relies on dedicated marine assets such as Canopée, the MN Toucan, and the MN Colibri for regular transatlantic transport to Korou; specialised transport containers for launcher stages; and heavy-lift aircraft such as the Antonov An-124 and Airbus BelugaXL for particularly large cargo, such as launch components. Simultaneously, Rocket Factory Augsburg’s tank deliveries to SaxaVord Spaceport also illustrate the importance of smaller scale, multi-modal logistics chains in supporting emerging launch sites within Europe’s periphery.

Table 13 Mapping of critical ground infrastructure – Transportation

| Country | Asset | Description and launch application | Ownership/ Operator | Launch-related users |  |
| --- | --- | --- | --- | --- | --- |
| FR | Canopée (sail-assisted cargo ship) | 121 m purpose-built vessel transporting Ariane 6 stages and sub-assemblies from European ports (Bremen–Rotterdam–Le Havre–Bordeaux) to Pariacabo harbour (CSG); ≈ 5,000 t capacity; four automated 37 m OceanWings cutting fuel use/emissions by ≈ 30%. Delivered the launcher hardware for the inaugural Ariane 64 launch (February 2026), which orbited 32 Amazon Leo satellites — the vessel carries launcher hardware, not the satellites; spacecraft logistics (typically air freight) | Private (Alizée, for ArianeGroup) | ArianeGroup |  |
| FR | Ariane 6 transport containers (APCO) | Specialised containers protecting stages from mechanical stress, contamination and environmental conditions during road, river and sea transport between European production sites and CSG; secure internal mounting; upper-stage container ≈ 14 × 7 × 6 m. | ArianeGroup (manufactured by APCO Technologies) | ArianeGroup |  |
| FR | MN Toucan (Ro-Ro vessel) | 1995-built roll-on/roll-off and lift-on/lift-off vessel purpose-built for Ariane launcher components Europe → Kourou/Pariacabo; formerly also Soyuz components (suspended). | Compagnie Maritime Nantaise (private) | Arianespace |  |
| FR | MN Colibri (Ro-Ro vessel) | 2000-built Ro-Ro vessel for space logistics under long-term charter; carried Ariane 5 and Soyuz launcher components to French Guiana; Soyuz transport (for Progress Rocket Space Centre) suspended since 2022. | Compagnie Maritime Nantaise (private) | Arianespace; Avio with Vega-C | Vega-E hardware if transport contracted; |
| FR | Airbus BelugaXL | A0330-based outsize cargo aircraft primarily moving Airbus aerospace sections between European production sites; can carry satellites and bulky aerospace hardware. Documented use for launcher hardware | Airbus Transport International (private) | Any launcher components if size allows | Any launcher components if size allows |
| UA | Antonov An-124 | Heavy cargo aircraft chartered ad hoc by ESA and European space companies for large spacecraft and, when required, launcher components to launch-site airports (e.g. Cayenne Félix Eboué). | Antonov Airlines (private) | Any launcher components if size allows | Any launcher components if size allows |
| UK | RFA multi-modal logistics | Stage and GSE transport to SaxaVord: first stage shipped from the Augsburg factory (Feb 2026); second stage shipped from Esrange after its 280 s full-duration hot fire; Helix engines tested near Kiruna and delivered on a rolling basis; four 18 m × 4 m deluge-water tanks barged Aberdeen → Lerwick → Baltasound by Ocean Kinetics. | RFA with contracted carriers (Ocean Kinetics et al.) | Rocket Factory Augsburg |  |
| NA | Isar Aerospace logistics | Spectrum stages are produced at Ottobrunn/Parsdorf (Munich area), tested at Isar’s Esrange facilities and launched from Andøya (road-connected island with Andenes/Risøyhamn harbours). Exact transport modes and routing are not publicly documented ASSUMPTION: the 2 m stage diameter is compatible with standard road transport; road transfer between Munich, Esrange and Andøya, with possible sea legs, is likely. | Isar Aerospace with contracted carriers | Isar Aerospace |  |

A few high-level observations emerge from the table above. Most notably, maritime transport appears to be the backbone of European space transportation logistics, particularly for the Ariane programme and the Europe-French Guiana corridor. Furthermore, much of this transportation infrastructure is purpose-built or heavily adapted to the sheer size and sensitivity of space hardware, highlighting the extent to which this transportation infrastructure itself comprises an important part of Europe’s access to space.

Operations centres

This section retains only centres exercising launch-phase control — launch control, range control and launch mission control. Satellite-operations, LEOP, Earth-observation and navigation centres examined in earlier drafts (ESA ESRIN, DLR GSOC, EUMETSAT MCC, the Galileo Control Centres and the Galileo Security Monitoring Centres) are outside the launch-services scope and have been removed; their association with launchers is programmatic (e.g. ESRIN hosting Vega programme management), not operational.

Table 14 Launch phase operations centres

| Centre | Current documented launcher users | Expected launcher users | Role in launch services | Ownership / operator |
| --- | --- | --- | --- | --- |
| Jupiter 2 Mission Control Centre (CDC), CSG | Ariane 6, Vega-C | Vega-E, Maia, Miura 5, Zephyr, Sirius as they enter CSG service | “Control tower”: coordination of final preparation and countdown, ground-telemetry processing, readiness consolidation (weather, safety), decision process, flight monitoring. | CNES (French State/ESA) |
| Launch Centre No. 3 (CDL3), CSG | Ariane 6 |  | Dedicated launch centre: 2,700 m² bunker (80 cm walls, 10 t debris resistance) housing the control bench; adjacent enclosure for ≈ 100 campaign staff, evacuated H-6. | CNES site; campaign conducted by the launch operator |
| Vega-C launch centre (Pandora), CSG | Vega-C | Vega-E (technically compatible — same operator, same launch complex) | Dedicated launch centre at the Technical Centre, ≈ 13 km from the ZLV for P120C safety; hosts the weather room (team relocates ≈ H-1.5). | CNES site; Vega launch operator |
| Esrange Launch Control Centre |  | Firefly Alpha (planned first orbital user); Blue Whale 1 (Perigee agreement) | Orbital LCC to be selected among three existing operations centres or newly built (preliminary designs exist); flight-safety functions via the Safety Operations Centre pending orbital architecture. | SSC |
| Andøya mission control and range control | Spectrum |  | Pad A mission control centre (built to Isar specifications) for campaign conduct; Andøya range control provides telemetry, tracking radar and ground-commanded FTS (shared multi-mission assets; upgrades under way). | Andøya Spaceport AS / Isar Aerospace |
| SaxaVord LRCC and Mission Management Control Centre | RFA ONE | Skyrora XL | LRCC (≈ 2.4 km from the pads) remotely controls key launch operations incl. automated fuelling; CAA-licensed range control (downrange clearance, warnings, surveillance, flight monitoring). MMCC under construction. | SaxaVord Spaceport Ltd |

A few high-level observations emerge from the table above. First, Europe’s operations centre landscape is highly functionally differentiated. Notably, different centres are responsible for launcher operations, satellite command and control, navigation services, meteorology, Earth observation, human spaceflight, and system security. Second, the network of operations centres is geographically distributed across multiple European states, indicating that operational capacity is shared across national and inter-governmental institutions rather than concentrated in a single location. Third, resilience appears baked into this network, especially within systems such as Galileo, where redundant control and security centres help ensure continuity in the event of technical failure or disruption. Finally, the data suggests that Europe’s operational infrastructure is closely tied to the continent’s broader strategic objectives, as it supports autonomous navigation, weather services, and environmental monitoring in additional to supporting launch and spacecraft management.

## Subtask 2.2: Ownership and control framework, including governance and funding details

The objective of this subtask is to collect data about detailed ownership and control per facility identified within the EU and broader Europe. A detailed methodology of the development of the ownership and control analyses by facilities is available in Annex 3.

For each of the relevant facilities within Europe, the consortium prepared a “fiche” containing the relevant information (see Annex 3). Alongside the “ownership and type of control” criteria, a dedicated section is presented to explain the information related to the structure of ownership, origin of funding and the structure of the management, as shown in the Figure below:

Figure 2 Main pillars of the ownership and control framework

The detailed results of Subtask 2.2 on the control and ownership framework are presented in Annex 3, covering the analysis of 70 distinct facilities.

Europe retains strong public ownership and control in core segments such as launch facilities, operations centres and space situational awareness assets. These categories are dominated by publicly owned facilities operating under national or intergovernmental mandates, as illustrated by Europe’s main launch base and mission operations centres, where legal authority, safety oversight and access conditions remain firmly anchored at Member State or ESA level. By contrast, Annex 3 shows that testing centres, transportation infrastructure, TT&C stations and manufacturing and assembly facilities are characterised by more fragmented ownership and access conditions. The highest EU exposure identified in the annex concentrates on three recurring patterns: reliance on launch facilities located outside EU territory, launcher‑specific ground infrastructure concentrated at a limited number of spaceports, and privately owned manufacturing and supply‑chain assets that fall outside EU‑level governance frameworks.

Table 15 Main trends in EU access to space infrastructure ownership and control per infrastructure type

| Infrastructure Type | Ownership | Control | Financial |
| --- | --- | --- | --- |
| Launch Facilities | Mostly public (state/agency or intergovernmental), with some privately operated sites (especially new or non-EU locations). | Strategic oversight by national authorities or ESA; licensing & safety control by national regulators; daily spaceport and range operations managed by the operating entity under regulatory frameworks. | Major public funding (national/ESA budgets) for primary launch bases; newer commercial spaceports blend public seed funding and private investment, plus launch service revenue. |
| Testing Centres | Primarily public or semi-public (national agencies, research institutes); some corporate-owned test sites by launcher companies. | Test priorities set by program managers or industry; safety oversight by national authorities; day-to-day operations handled by the owning agency or company’s test teams. | Public R&D and program budgets (national, ESA) for agency facilities; industry facilities funded by companies (often via program contracts) with some public co-funding. |
| Transportation | Largely private/commercial transport assets (specialized vessels, heavy-lift aircraft), and program-specific equipment owned by industry. | Coordinated by launch integrators and logistics providers per program schedules; subject to aviation and maritime regulations; daily operations carried out by commercial carriers and supply-chain teams. | Funded through launcher program budgets or commercial contracts (e.g. long-term charters and operational costs); limited direct public funding outside selective strategic assets. |
| TT&C Stations | Mixed: intergovernmental (ESA networks), national public (agencies or state firms), and private ground network operators, including some non-EU host sites. | Network use coordinated by mission control agencies (ESA, national, EU); station operations managed by owners under national spectrum and security regulations; day-to-day technical operations by station engineering teams. | Agency networks financed via institutional budgets (ESA, national, EUMETSAT); commercial station operators rely on service revenues (often via institutional contracts). |
| Operations Centres | Predominantly public agencies or intergovernmental bodies (national space agencies, ESA, EU institutions). | Strategic oversight by programme owners (ESA, EU agencies, national authorities) with regulatory/security compliance by relevant bodies; daily mission operations run by agency control teams or contracted operators. | Funded by public programme budgets (national contributions, ESA funding, EU Space Programme) allocated per programme/mission; some co-financing for joint programs. |
| SSA (Space Situational Awareness) | Overwhelmingly public: EU-programme frameworks (EU SST) leveraging Member State assets; national defence/space agencies and research institutes (plus ESA-coordinated elements). | Strategic coordination by EU (for SST) or ESA (for space weather services); national agencies/militaries operate their sensors and data centers under domestic authority and collaborative networks; day-to-day operations distributed across partner institutions. | Publicly financed (EU Space Programme, ESA Space Safety budgets, national defence/research funding); virtually no private funding for core space surveillance and space weather services. |
| Manufacturing & Assembly Plants | Predominantly private (owned by launch vehicle and component manufacturers), sometimes with partial state shareholding or initial public support. | Controlled by industry management (investment, production decisions); guided by programme contracts, standards and export regulations; daily manufacturing operations by companies. | Largely private financing (corporate capital, revenues from contracts, venture funding) with occasional public grants or co-investment to support critical capabilities or expansion. |

## Subtask 2.3: Gaps, bottlenecks, and dependencies

Introduction and methodology

This chapter identifies and characterises the gaps, bottlenecks and dependencies that constrain Europe's assured, sovereign and resilient access to space. It builds directly on the descriptive mapping produced under Subtask 2.1, and translates that inventory into a structured diagnostic that can feed the downstream SWOT analysis, scenario development and recommendations. The chapter is deliberately designed to be synthetic and prioritised rather than exhaustive: it surfaces the constraints that most materially affect Europe's ability to access space today and over the horizon of the study, and links each of them back to the specific assets, categories or interfaces they concern.

Definitions: Three closely related but distinct concepts structure the analysis:

- A gap (G) is the absence, at European level, of a capability, asset or function that would be required to ensure autonomous, resilient or competitive access to space. Gaps describe what is missing (for example, the absence of a sovereign EU-controlled heavy-lift launch capability outside French Guiana).

- A bottleneck (B) is a constraint that limits the throughput, cadence, scalability or reliability of an existing capability. Bottlenecks describe what is present but limiting (for example, the concentration of Ariane 6 transatlantic logistics on a single purpose-built vessel).

- A dependency (D) is a reliance on an external actor, asset, supplier or jurisdiction whose disruption would materially affect European access to space. Dependencies describe what Europe does not fully control (for example, reliance on non-EU suppliers for critical launcher subsystems or propellant components.).

These three categories are not mutually exclusive: a single issue can simultaneously constitute a gap, a bottleneck and a dependency. The analytical framework below is designed to accommodate this overlap rather than to force artificial distinctions.

Analytical framework: the eight bottleneck buckets

To move from the descriptive mapping in 2.1 to a structured diagnostic, the chapter organises gaps, bottlenecks and dependencies into eight thematic buckets tailored to the specific characteristics of EU access to space:

| Bucket | Focus |
| --- | --- |
| A — Coverage & redundancy gaps (EU-level) | Missing capabilities at European level: orbital coverage gaps, launcher-class gaps, geographic gaps, functional gaps in testing and ground segment. |
| B — Industrial capacity & supply chain | Cross-border manufacturing coordination, single-source subsystems, testing throughput, propellant supply, exposure to upstream launcher manufacturers. |
| C — Logistics & transportation | Constraints on the movement of oversized launcher components: sea, air, road and port capacity; single-vessel or single-route dependencies; access to remote sites. |
| D — Regulatory, compliance & cross-border coordination | Heterogeneity of national licensing regimes, absence of a harmonised EU launch framework, cross-border airspace and range coordination, environmental permitting. |
| E — Financial sustainability & business model | Capital-intensive build-out at emerging sites, cadence-dependent unit economics, continuity of public and private funding, exposure to demand and currency risk. |
| F — Human capital & skills | Recruitment and retention of specialised staff in remote locations, training and rotation pipelines, workforce redundancy, competition with adjacent defence sectors. |
| G — Technology, cyber & ground-segment resilience | IT and OT integration, TT&C network dependencies, flight-termination systems, cybersecurity as a prerequisite for launch, resilience of ground infrastructure. |

Each bucket is treated in its own section (3.3.2 to 3.3.8) following the same fixed structure: a short framing of the issue, a compact table of the concrete gaps, bottlenecks and dependencies identified, a narrative commentary focused on the Europe-wide pattern, and cross-references to related buckets. The cross-cutting analysis (§3.3.9) then examines horizontal patterns across buckets, interface bottlenecks that cascade across infrastructure categories, a prioritised synthesis of the most critical bottlenecks Europe-wide, and the strategic-autonomy lens.

Methodology and evidence base

The analysis draws on four complementary sources of evidence, deliberately triangulated to combine descriptive rigour, operational insight, and technical depth:

- The mapping produced under Subtask 2.1, which provides the descriptive inventory of European launch, testing, SSA, transportation, operations and TT&C infrastructure. Each bottleneck identified in this chapter is explicitly anchored back to the corresponding entry in 2.1, so that the analytical layer remains fully traceable to the underlying evidence.

- Targeted stakeholder interviews conducted in parallel with spaceport operators, launch service providers, testing centre operators, national space agencies, and European institutional actors. Interview evidence is used both to validate bottlenecks visible in desk research and to surface constraints that are not documented in public sources, in particular around operational realities, workforce dynamics, and business-model pressures.

- A supply-chain risk assessment performed on the four primary European spaceports (Guiana Space Centre, Esrange, Andøya and SaxaVord) using the risk categorisation framework outlined in Annex 5 of the U.S. Department of Defence's Supply Chain Risk Management Framework. This assessment provides granular site-level evidence on twelve risk categories and is retained in full in Annex 5 as supporting material.

- Consortium technical expertise provided by SIEM as the study's technical partner. This input is concentrated on buckets where technical expertise is decisive.

Table legend and rating conventions. Each bucket table uses the same columns: item ID; short description; anchor in the 2.1 mapping; Type (G / B / D); Level; Severity; Horizon; SPOF. Ratings are applied with the following convention, uniformly across all buckets:

- Level: EU-wide where the constraint affects the European access-to-space system as a whole (including via a single site whose function is unique in Europe); Site-specific where the effect is contained to one site or launch system.

- Severity: the magnitude of impact on European access to space, including single-point-of-failure (SPOF) exposure. 5 — critical: failure halts or materially removes European orbital launch capability, and/or the element is a single point of failure with no redundant asset, supplier or process; 4 — high: materially reduces Europe-wide capability, cadence or resilience; 3 — moderate: limits cadence, cost or schedule without removing capability; 2 — low: friction for which workarounds exist; 1 — minimal: negligible operational effect.

- Likelihood: the probability that the constraint materialises or binds within the assessment period. 3 — high: already materialising or near-certain absent corrective action; 2 — medium: plausible under the current trajectory or planned ramp-up; 1 — low: unlikely within the assessment period or strongly mitigated.

- Materialisation timeframe: when the constraint is expected to bind materially and by when action should be initiated. Short term (1–2 yr) - binding now or imminent, including latent single points of failure whose exposure is current; Medium term (3–5 yr) binds under the planned ramp-up; Long term (5+ yr) - binds under longer-lead expansion scenarios. This parameter reflects the timing and urgency of action, not the seriousness of the constraint, which is carried by Severity.

- SPOF (single point of failure): Y only where failure of that single element would by itself bring down a critical function of the European access-to-space chain — no redundant asset, alternative supplier or parallel process exists to absorb the failure. Threat vectors (weather, cyber-attack, industrial action) are rated N; the SPOF flag sits on the non-redundant asset or function they act upon.

A - Coverage & Redundancy Gaps (EU-level)

Framing

This bucket captures the capabilities that are missing at European level: orbital coverage, launcher-class range, geographic diversification, and functional gaps in testing and ground-segment infrastructure. The current situation reveals a system anchored on a single fully operational site (CSG) with only emerging complementary sites (Andøya, Esrange, SaxaVord, Atlantic Spaceport) and no redundancy in the heavy and medium launcher classes (Ariane 6 and Vega-C fly from CSG only).

Key bottlenecks, gaps, and dependencies identified

| # | Bottleneck / gap / dependency | Anchor (2.1) | Type | Level | Severity | Materialisation timeframe | SPOF |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A01 | CSG as the only fully operational European heavy-lift and low-inclination launch site; no European back-up launch site with access to any-inclination orbit, and a single pad per launcher family. | Launch facilities | G | EU-wide | High | Short | Y |
| A02 | Only two active CSG launch pads (ELA-4 for Ariane 6, ZLV for Vega-C) with no redundant pad per launcher family, and single launcher-integration facilities (e.g. the BAL for Ariane 6); ELM-Diamant and ELM2 still emerging. | Launch facilities | B | Site-specific | High | Short | Y |
| A03 | Emerging European spaceports (Andøya, Esrange, SaxaVord) confined to polar/SSO inclinations (75.9°–110.6°). | Launch facilities | G | EU-wide | Medium | Short | N |
| A04 | No demonstrated orbital launch capability outside CSG (Andøya: two campaigns — first flight 30 Mar 2025 terminated ≈ T+30 s, 2026 qualification attempts aborted/scrubbed; Esrange and SaxaVord licensed but unproven). | Launch facilities | G | EU-wide | High | Short | N |
| A05 | No European-controlled continuous ascent telemetry coverage: no EU-soil-only ground network covers the full A06/Vega ascent across all trajectories, and no European TDRS-equivalent space-based relay exists; mid-Atlantic coverage relies on temporary maritime stations. | TT&C | G | EU-wide | High | Medium | N |
| A06 | No dedicated high-thrust reusable-engine test capacity beyond DLR Lampoldshausen and no back-up ground-firing plant for liquid/cryogenic engines; no 250 t-class facility for future super-heavy engines. | Testing centres | G | EU-wide | High | Medium | Y |
| A07 | No integrated return-from-space infrastructure at European spaceports. | Launch facilities | G | EU-wide | Medium | Medium | N |
| A08 | No explicit sign of sovereign campaign capacity ring-fenced for institutional EU missions at CSG (Galileo, Copernicus, IRIS² compete with commercial cadence). | Launch facilities | G | EU-wide | High | Short | N |
| A09 | Insufficient consolidation of a fully autonomous EU-level SSA sensor network and joint catalogue. | SSA | G | EU-wide | Medium | Medium | N |
| A10 | No permanent European launch infrastructure coordination mechanism for shared assets. | Cross-cutting | G | EU-wide | Medium | Medium | N |
| A11 | Single on-site solid-propellant plant (casting and loading) and single BEAP solid-motor test stand at CSG serving both Ariane 6 boosters (P120C/P160C) and the Vega-C first stage, with no back-up test facility for A06-class SRMs — a production or test anomaly grounds both institutional launchers simultaneously (see B01). | Launch facilities / Testing centres | G | EU-wide | High | Short | Y |
| A12 | DLR Lampoldshausen P5.2 as the only European bench able to qualify entire cryogenic upper stages, and P4 as the only European high-altitude engine simulation facility — no back-up ground-firing capacity for liquid/cryogenic engines and no redundant qualification path (see B02). | Testing centres | G | EU-wide | High | Short | Y |
| A13 | No reuse plan for Cornwall — invested capital not repurposed for medium-launcher or reusability programmes. | Launch facilities | G | EU-wide | Medium | Medium | N |
| A14 | Limited existing capacity to operate parallel heavy or medium-lift campaigns (assembly, integration, payload preparation) at CSG; reducing time between launches is an ongoing effort. | Manufacturing & assembly | B | Site-specific | Medium | Medium | N |
| A15 | A single range/mission-level control room (Jupiter 2) for real-time monitoring, control and coordination of launcher countdowns and flight operations. | Operations centres | B | Site-specific | High | Short | Y |
| A16 | Launch availability is significantly affected by weather conditions, particularly high-altitude winds. Even with estimates suggesting around 60% operational availability at certain sites, actual conditions vary by vehicle and mission, creating uncertainty and limiting scheduling reliability. | Launch facilities | B | EU-wide | Medium | Medium | N |
| A17 | Congestion risk at CSG as it moves from a two-launcher base to a multi-operator campus: rising Ariane 6 and Vega-C cadence combined with new launchers operating from ELM-Diamant/ELM2 increases contention for shared roads, safety zones, payload-preparation and integration facilities, and range slots. | Launch facilities | B | Site-specific | High | Medium | N |
| A18 | Single Launcher Assembly Building (BAL) for Ariane 6 horizontal integration at CSG, with no redundant assembly hall: any failure, damage or unavailability of the BAL directly halts Ariane 6 launch readiness. | Launch facilities | B | Site-specific | High | Short | Y |

Main insights

Two insights dominate, first, Europe’s coverage gap is not one of ambition but of maturity: CSG covers heavy lift and low-inclination access, while Andøya, Esrange and SaxaVord target complementary polar/SSO profiles (with the Atlantic Spaceport also targeting lower inclinations), but none has yet demonstrated orbital capability — in operational terms, the European launch network is still a single-site system.

Second, redundancy gaps propagate across functions: testing suffers from concentration at Lampoldshausen and Vernon PF052; TT&C lacks both a full EU-soil ascent network and a space-based relay equivalent to TDRS; SSA remains fragmented.

These gaps are structural and both timely, costly and burdensome to rectify: they are largely the product of historic strategic and fiscal decisions that prioritised sharing and pooling, whereby existing infrastructures and strengths of individual nations are jointly supported to reduce the burden on public expenditure. While this concentrates capabilities and limits resilience, it has allowed Europe to maintain integrated facilities at the scale of relevance with limited public spending in a budget-squeeze environment.

Related buckets

Related to Bucket B via the testing-centre and solid-motor concentrations (A11/A12 are the gap-side counterparts of bottlenecks B01/B02), and to Bucket C via harbour and road capacity constraints at CSG that limit effective cadence even where pads exist, with on-site congestion (A17) compounding these constraints as more operators share CSG infrastructure.

B - Industrial Capacity & Supply Chain

Framing

Where Bucket A addresses the launch-site infrastructure itself, this bucket covers the industrial base that feeds it: manufacturing chains, propellant and materials supply, and qualification test facilities. European capability here exists and is in places world-class, but it is organised as a set of serial, geographically distributed chains in which most critical steps exist exactly once, sized for the nominal cadence of two institutional launcher families rather than for growth, surge or new entrants. Industrial capacity — not only launch-site availability — is therefore a constraint on European launch cadence, and the first place where any demand increase needs to be addressed.).

Key bottlenecks, gaps, and dependencies identified

| # | Bottleneck / gap / dependency | Anchor (2.1) | Type | Level | Severity | Materialisation timeframe | SPOF |
| --- | --- | --- | --- | --- | --- | --- | --- |
| B01 | P120C//P160C dependency (used by both ArianE06 and Vega) is a serial three-site chain (Colleferro → Le Haillan → Kourou) with no parallel path at any step, and the casting step currently locked to Kourou. The “new-generation” P160C booster shares the same production chain and single-site casting. . | Manufacturing & assembly | B | EU-wide | High | Short | Y |
| B02 | Propulsion test capabilities for medium- and heavy-lift class engines exist at a single site and are oversubscribed: vacuum/high-altitude qualification of cryogenic upper-stage engines and full thrust-chamber testing at Lampoldshausen (see A12). | Testing centres | B | EU-wide | High | Short | N |
| B03 | Single European supplier (ArianeGroup) of precursor for solid propellants (NH4ClO4) and of MMH fuel. | Manufacturing & assembly | D | EU-wide | Medium | Short | N |
| B04 | Single liquid-hydrogen supply in Kourou through Air Liquide Spatial Guyane, with maritime LH2 transport immature. | Manufacturing & assembly | D | Site-specific | Medium | Short | Y |
| B05 | A06 nominal cadence capped at 9–10 per year and Vega at 6 per year by supply-chain and manufacturing bottlenecks — solid-motor production first among them — with years needed merely to double that cadence. | Manufacturing & assembly | B | EU-wide | High | Short | N |
| B06 | Limited availability of high-capacity vibration testing in Europe and frequent full booking. | Testing centres | B | EU-wide | Medium | Short | N |
| B07 | Absence of a comprehensive, system-level assessment of spare-parts availability for major spaceport and launch-support infrastructure. | Manufacturing & assembly | G | EU-wide | Medium | Short | N |
| B09 | Over-fragmentation of European launcher initiatives — parallel small-launcher programmes and sites competing for the same limited institutional demand, capital and test capacity, diluting already limited launch volumes | Cross-cutting | B | EU-wide | High | Medium | N |

Main insights

Three highlights stand out. First, the sharpest single vulnerability is not a facility but a chain: the P120C/P160C motor common to Ariane 6 and Vega-C underpins both operational launchers, with no parallel path and the casting step locked to the spaceport. A disruption anywhere halts both launcher families simultaneously — commonality designed as an economy-of-scale measure is, from a resilience perspective, a common-mode failure.

Second, the cadence ceiling is industrial before it is infrastructural: both operator and agency identify solid-motor production as the first bottleneck to any cadence increase, with second-order constraints (test-stand availability, precursor supply — B02, B03) becoming relevant only once the first is relieved; doubling cadence is a multi-year industrial investment question.

Third, the bucket shows a recurring pattern of dependency reduction by substitution into domestic monopoly — rational at nominal cadence, progressively less so as demand rises — while the absence of any system-level spares assessment (B07) means the true depth of these chains remains unmeasured. Non-EU component dependencies in avionics, batteries and carbon fibres are treated under the strategic-autonomy lens.

Related buckets

The P120C chain and LH2 supply interact directly with the maritime singularities in Bucket C; the cadence ceiling binds against pad, BAL and control-room throughput in Bucket A; test-facility scarcity connects to Bucket E — no commercial access model exists for new entrants seeking qualification capacity — and the non-EU input side of the chain is analysed in the cross-cutting section.

C - Logistics & Transportation

Framing

Access to space depends not only on launch facilities and manufacturing but also on the underpinning logistics of sub-assemblies, payloads, specialist equipment and personnel between geographically dispersed production sites — exacerbated by the remoteness of operational and developing spaceports. These chains run from European ports through transatlantic maritime transport to Pariacabo, road transfer to CSG, and local transfer to emerging spaceports; Canopée, MN Toucan, MN Colibri, APCO transport containers, BelugaXL and Antonov An-124 together form a specialised chain with concentrated single points of failure, many elements of which are shared with non-space users and lie outside the direct control of launch-system or spaceport operators. Current arrangements remain broadly adequate for present launch volumes, but offer limited flexibility under higher cadence, parallel campaigns or disruption.

Key bottlenecks, gaps, and dependencies identified

| # | Bottleneck / gap / dependency | Anchor (2.1) | Type | Level | Severity | Materialisation timeframe | SPOF |
| --- | --- | --- | --- | --- | --- | --- | --- |
| C01 | Canopée as the sole purpose-built vessel for Ariane 6 stages between European ports and Pariacabo; crossings capped at ≈ 12 per year — a structurally thin margin with little buffer for dry-docking, damage or surge — in a flow that consolidates all stages and sub-assemblies of a rotation in one vessel. | Transportation | B | EU-wide | High | Short | Y |
| C02 | Pariacabo harbour capacity constraints under higher cadence (tide, shallow-water access, ship traffic); no substitute harbour in French Guiana. | Transportation | B | Site-specific | High | Medium | Y |
| C03 | Single road serving both personnel and cargo flows between Pariacabo and CSG launch preparation; compounded internally by a single main road within CSG itself (Rue de l'espace), which is closed during launches and blocked during special transports, constraining on-site operations. | Transportation | B | Site-specific | Medium | Medium | Y |
| C04 | APCO Technologies transport containers custom-designed for Ariane 6 stages; no generic substitute. | Transportation | D | EU-wide | Medium | Short | N |
| C05 | Esrange and Andøya dependence on Swedish port infrastructure (Piteå, Gothenburg); Themis rerouted via Skellefteå during port strikes. | Transportation | D | Site-specific | Medium | Short | N |
| C06 | Dependence of island-based spaceports (e.g. SaxaVord, Andøya, Atlantic Spaceport) on maritime transport links, local ports and ferry infrastructure for the delivery of launch-critical commodities, hazardous materials, propellants and oversized equipment. | Transportation | B | Site-specific | Medium | Short | N |
| C07 | Insufficient CSG payload preparation, propellant production (LOX) and internal transport for expected launch scaling (the single-source LH2 dependency is flagged as a SPOF at B04). | Transportation / Launch | B | Site-specific | High | Medium | N |
| C08 | Limited adapted air transport for large spacecraft and oversized launcher hardware: reliance on the Antonov An-124 above the Airbus Beluga envelope, while the oversized-airfreight market undergoes a capacity squeeze running into the 2030s (ageing fleets, defence competition). Smaller and standard-sized payloads are routinely carried by other aircraft (e.g. B737-class freighters), the constraint is specific to hardware exceeding the Beluga mass/volume. | Transportation | D | EU-wide | Medium | Short | N |
| C09 | Absence of a site-specific schedule-critical-elements improvement policy at each EU launch site — required to sustain flight cadence at the maximum forecast level. | Transportation / Launch | G | Site-specific | High | Medium | N |
| C10 | Vega-C component logistics rely on the long-term charter of two ageing Ro-Ro vessels (MN Toucan, 1995; MN Colibri, 2000) with no purpose-built successor identified — a thinner, older maritime layer than the Ariane 6 chain. | Transportation | D | EU-wide | Medium | Medium | N |

Main insights

The most significant logistics vulnerability is the concentration of Ariane 6 maritime transport in the purpose-built Canopée. Its capacity is sufficient for current operations, but an annual ceiling of around twelve crossings leaves limited margin for dry-docking, damage, port disruption or a rapid cadence increase; because multiple stages and sub-assemblies are consolidated within individual rotations, disruption to the vessel could affect several campaigns simultaneously — in the absence of a readily available substitute, a site-specific single point of failure in effect for the whole Ariane 6 system.

A broader horizontal issue is the remoteness of European launch sites: CSG, Esrange, Andøya and the emerging northern spaceports benefit from low population density and (somewhat) suitable corridors, but remain weakly connected to major transport and industrial hubs, raising costs, lengthening lead times, limiting rerouting options and reducing the communal incentive to expand shared roads, ports, airports and warehousing. Finally, remote sites depend heavily on cargo aircraft for payloads, urgent spares and specialist equipment, while limited oversized-airfreight capacity, ageing fleets and competition from defence and commercial users could increasingly constrain responsiveness and increase cost. Across the bucket, the core pattern is therefore not a lack of nominal capacity but limited surge capacity and few substitutes when schedules overlap or disruption occurs.

Related buckets

Related to Bucket B, as transport disruption delays the delivery of already scarce launcher components and specialist equipment; to Bucket A, where a single vessel or cargo capability supports infrastructure for which no European alternative exists; and the An-124 non-EU exposure (notwithstanding partial Beluga availability).

D - Regulatory, Compliance & Cross-Border Coordination

Framing

This bucket captures the heterogeneity of national licensing regimes, airspace and range coordination, and cross-border regulatory frameworks. Operators expected to launch from multiple European sites face duplicated licensing effort, incompatible safety systems and case-by-case airspace coordination that constrain multi-site operations.

Key bottlenecks, gaps, and dependencies identified

| # | Bottleneck / gap / dependency | Anchor (2.1) | Type | Level | Severity | Materialisation timeframe | SPOF |
| --- | --- | --- | --- | --- | --- | --- | --- |
| D01 | Fragmented national licensing regimes with excessive authorisation and contract-finalisation timing (PT ≈ 90 days; UK ≈ 2.5 years; different regimes in NO, SE, FR, DE). | Cross-cutting | G | EU-wide | High | Short | N |
| D02 | No mutual recognition of launch licences and no common EU authorisation / air-traffic-control framework shared across European launch sites; operators changing jurisdiction must repeat authorisation, safety case, environmental assessment and airspace coordination. | Cross-cutting | G | EU-wide | High | Medium | N |
| D03 | Absence of shared European technical standards for safety-critical systems (neutralisation, tracking, radar, FTS). | Cross-cutting | G | EU-wide | High | Medium | N |
| D04 | Minimum inter-launch delay imposed by the CSG range (≈ 8–10 working days between launches per interview evidence), capping the site at roughly 40–45 launches per year before weather and operational reductions; reconfiguring the range between different launcher systems (e.g. Ariane 6 to Vega-C) adds further time (≈ 11 working days). | Launch facilities | B | Site-specific | High | Short | N |
| D05 | No standardised European mechanism for reserving and coordinating airspace for space activities; multi-jurisdictional ATC coordination is inherent to most mainland-Europe trajectories, as demonstrated by the LauncherOne experience (UK, Ireland, Spain, Portugal). | Cross-cutting | G | EU-wide | Medium | Medium | N |
| D06 | National environmental, noise and hazard regulations constrain propulsion-test infrastructure development and differ across European jurisdictions. | Testing centres | G | EU-wide | Medium | Medium | N |
| D07 | Insufficient integration of maritime environmental frameworks (OSPAR, London Convention) in offshore launch planning. | Launch facilities | G | EU-wide | Low | Medium | N |
| D08 | Regulatory and environmental cadence constraints embedded in national licences and range rules limit effective throughput below physical pad capacity: SaxaVord CAA licence (10 launches/yr, max 2/month, 60-day range-safety notice) plus a seasonal no-launch window (mid-May to end-June) and a single-campaign-at-a-time operating concept; Esrange downrange zone C available only 16 Sep–30 Apr; UK and Norwegian spaceport licences systematically include environmental and safety conditions limiting cadence and operation types. | Launch facilities | B | Site-specific | High | Short | N |
| D09 | Lack of a harmonised European range-safety and flight-termination framework — including slow rollout of Autonomous Flight Termination System regulatory provisions that would, inter alia, reduce range-reset time — forcing launch sites to develop site-specific solutions with limited interoperability and mutual recognition (duplication of investment). | Cross-cutting | G | EU-wide | High | Medium | N |
| D10 | Maritime range surveillance and enforcement gaps at emerging spaceports (Andøya March 2026 T-3 s countdown abort due to fishing vessel in the exclusion zone) directly cost launch attempts. | Launch facilities | B | Site-specific | Medium | Short | N |
| D11 | Absence of a recognised EU space-access service operator with clearly defined roles and standard operating procedures. | Cross-cutting | G | EU-wide | High | Medium | N |
| D12 | The use of Norwegian airspace for Esrange polar trajectories requires a permit under Norway’s Aviation Act (§2-2), while no reference to this is found in Esrange procedures or handbooks — a non-redundant cross-border enabling condition for every Esrange orbital launch. | Launch facilities | B | Site-specific | Medium | Short | Y |
| D13 | Reliance on the US regulatory standard for launch safety assessment: SSC/SNSA plan to assess Esrange launches under FAA Part 450, and CAA Norway already uses FAA Part 450 as its standard for assessing Andøya launches. | Launch facilities | D | EU-wide | Medium | Medium | N |
| D14 | Mainland Europe offers limited suitable locations if coastal-site prioritisation for downrange safety is followed. | Launch facilities | G | EU-wide | Medium | Long | N |

Main insights

Two insights dominate. First, regulatory fragmentation is not a residual issue but a structural drag on multi-site operations: Portugal’s fast-track model (≈ 90 days for launcher/satellite licences) sits alongside the UK’s ≈ 2.5-year process, illustrating the range of regulatory maturity, and every operator qualifies its safety architecture once per jurisdiction rather than once for Europe.

Second, coordination burdens fall disproportionately on emerging sites: Esrange launches require Norwegian airspace closure via CAA Norway and Polaris ACC in Bodø, adding cross-border coordination — and a non-redundant foreign consent (D12) — to every launch attempt, while licence-embedded caps and seasonal windows (D08) mean that regulatory throughput, not pad capacity, is already the binding constraint at SaxaVord. The reliance of two Nordic regulators on FAA Part 450 (D13) also gives a regulatory dimension to the strategic-autonomy lens.

E - Financial Sustainability & Business Model

Framing

This bucket captures the financial dynamics that shape whether European access-to-space infrastructure can be built, maintained and scaled. Launch infrastructure is capital-intensive and cadence-dependent: spaceports, test centres and specialised production facilities carry high upfront capital requirements, substantial fixed operating costs and long periods before revenue, which makes public funding, institutional demand and cross-subsidisation central to their business models. Emerging spaceports face a chicken-and-egg problem, Ariane 6 economics depend on cadence, and Europe’s structural exit and scale-up gap limits the ability of launcher startups to reach industrial maturity.

Key bottlenecks, gaps, and dependencies identified

| # | Bottleneck / gap / dependency | Anchor (2.1) | Type | Level | Severity | Materialisation timeframe | SPOF |
| --- | --- | --- | --- | --- | --- | --- | --- |
| E01 | High fixed-cost structure of Ariane 6 (≈ 50–60%) and high recurring cost eroding sovereign price competitiveness — requires sustained cadence to absorb the infrastructure and geo-return base. | Manufacturing / Launch | B | EU-wide | High | Short | N |
| E02 | Atlantic Spaceport phased CAPEX (≈ €10–15 M) unfunded; break-even at 6–7 launches per year. | Launch facilities | G | Site-specific | High | Medium | N |
| E03 | Chicken-and-egg funding problem at emerging sites — most acute at Andøya Pad B, whose funding release requires a launch-provider contract while customers prefer existing infrastructure — with fixed costs accruing on both sides in the meantime. | Launch facilities | B | EU-wide | Medium | Medium | N |
| E04 | Insufficient availability of European growth-stage capital, forcing dependence on foreign investors for large scale-up rounds and exits. | Cross-cutting | G | EU-wide | High | Short | N |
| E05 | Widening European public-space-investment gap relative to the United States, eroding long-term competitiveness and strategic autonomy. | Cross-cutting | B | EU-wide | High | Medium | N |
| E06 | Public co-financing risk of stranded launcher-specific infrastructure (Sutherland/Orbex case). | Launch facilities | B | Site-specific | Medium | Medium | N |
| E07 | Institutional launch procurement remains slow and cautious, based on legacy Ariane/Vega contract structures. | Cross-cutting | G | EU-wide | High | Short | N |
| E08 | Weak commercial economics of launch-support TT&C services relative to routine satellite operations. | TT&C | B | EU-wide | Medium | Medium | N |
| E09 | Anchor-tenant / single-operator dependency at emerging European spaceports — operator failure removes the site’s entire orbital output (Orbex insolvency Feb 2026 mothballed Sutherland; SaxaVord’s 30-launch consent highly RFA-dependent; Andøya orbital capacity contractually tied to Isar). | Launch facilities | B | EU-wide | High | Short | N |
| E10 | 20-year exclusive pad-access contracts at emerging spaceports (Andøya Pad A → Isar; SaxaVord Pad “Fredo” → RFA) preclude multi-user access and any responsive-launch surge capacity. | Launch facilities | G | EU-wide | Medium | Short | N |
| E11 | Absence of an EU-level access-to-space business plan covering cadence, mission mix and pricing across institutional and commercial demand. | Cross-cutting | G | EU-wide | High | Short | N |
| E12 | Absence of EU-level financial plans (including insurance schemes) for launch infrastructure investment, operation and liability. | Cross-cutting | G | EU-wide | High | Short | N |
| E13 | Funding challenges for spaceports and testing facilities due to high upfront CAPEX and high fixed costs without customer commitments; all major spaceports receive direct or indirect public support, which distorts the market while also reflecting genuine strategic value and under-provision by private markets. | Launch facilities / Testing centres | B | EU-wide | Medium | Medium | N |
| E14 | CSG operations, maintenance and modernisation rely on multi-annual ESA commitments alongside French national investment — ensuring availability but exposing upgrades to ministerial funding cycles and negotiations over investment allocation across complementary facilities. | Launch facilities | D | Site-specific | High | Long | Y |
| E15 | The low-margin nature of space programmes pushes industry to prioritise investment into other developments (i.e. defence) rather than upgrade or expand facilities through purely private financing. | Manufacturing & assembly | B | EU-wide | Medium | Medium | N |
| E16 | Facilities relying almost entirely on orbital launches are highly exposed to low cadence and delays, with limited ability to earn revenue from testing, sounding rockets and ground-station services at new sites. | Launch facilities | B | Site-specific | Medium | Short | N |
| E17 | ESA "geographic return" principle allocates launcher industrial workshare according to Member States' financial contributions rather than industrial competitiveness or efficiency, fragmenting production across multiple sites and jurisdictions, adding cost and coordination overhead, slowing decision-making, and constraining the price competitiveness and cadence scale-up of European launchers. | Manufacturing & assembly | B | EU-wide | Medium | Medium | Y |

Main insights

Three insights stand out. First, cadence is the master variable for financial sustainability: Ariane 6’s ≈ 50–60% fixed-cost share means launch-rate misses translate directly into cost pressure, and the same logic drives the circular dependency at emerging sites, where infrastructure must exist before providers commit, yet providers cannot secure customers or financing until it does — while fixed costs, maintenance and financing needs accumulate on both sides. The risk is particularly acute for new sites relying primarily on orbital launches, where delays to one anchor launcher can leave dedicated infrastructure stranded.

Second, Europe’s structural exit and scale-up gap constrains the ability of anchor operators to reach industrial maturity: €1.4 B raised by European space ventures in 2025 versus ≈ €8 B in the US.

Third, nearly all major facilities depend on direct or indirect public support — not market distortion alone, since public funding also reflects strategic value, positive externalities and low utilisation that private markets would under-provide — but vulnerability arises when public investment is fragmented across several sites, tied to short political cycles, or creates capacity without corresponding long-term institutional demand; in that context, competition between launch sites can produce duplication and dilute already limited launch volumes rather than financially sustainable redundancy. CSG is a distinct model: its ESA and French funding base provides stability and underpins assured European access to medium- and heavy-lift infrastructure, while major modernisation remains dependent on periodic ministerial decisions and allocation negotiations.

F - Human Capital & Skills

Framing

This bucket captures the recruitment, retention, training and rotation of specialised staff across the European access-to-space chain. Launch operations, propulsion testing, safety analysis and TT&C services depend on highly experienced personnel that cannot be trained rapidly. Skills shortages — unlike infrastructure gaps — are diffuse, not systematically tracked, and slower to build than most facilities. European launch operations combine low cadence, geographically singular functions and remote sites: a combination that suppresses the rate at which operational experience accumulates, limits local labour pools, and concentrates irreplaceable know-how in small teams. As demand increases and new sites activate, the human layer of the system will be tested.

Key bottlenecks, gaps, and dependencies identified

| # | Bottleneck / gap / dependency | Anchor (2.1) | Type | Level | Severity | Materialisation timeframe | SPOF |
| --- | --- | --- | --- | --- | --- | --- | --- |
| F01 | Shortage of experienced launch-operations, range-safety and re-entry-analysis specialists needed to support the growth of European launch activities. | Operations centres | G | EU-wide | High | Short | N |
| F02 | Remote-location recruitment and retention constraints at all launch facilities (Arctic climate at Andøya, distance from urban centres): local labour pools cannot supply the skills, so most specialists are expensive rotating expatriates. | Launch facilities | B | Site-specific | Medium | Short | N |
| F03 | Limited use of European student rocketry programmes (e.g. EuRoC) as structured talent-development and recruitment pathways for the launch ecosystem. | Cross-cutting | G | EU-wide | Medium | Medium | N |
| F04 | TT&C operational expertise is experience-dependent; local know-how difficult to scale rapidly (e.g. KSAT Arctic facilities). | TT&C | B | Site-specific | Medium | Medium | N |
| F05 | New launch companies lack deep spaceport-operations experience; require ESA-anchored knowledge transfer. | Operations centres | G | EU-wide | High | Medium | N |
| F06 | Labour relations as a launch-stopping mechanism, with single-subcontractor chokepoints, as manifested at CSG in 2011 and 2017. | Launch facilities / Transportation | B | Site-specific | Medium | Short | Y |
| F07 | Scarce, non-redundant specialist functions due to low process rates and singular sites for specific steps of launcher manufacturing, assembly and integration. | Manufacturing & assembly / Launch facilities | B | EU-wide | Medium | Medium | N |
| F08 | Low cadence yields limited opportunities for experiential skills development, exacerbated by any vehicle grounding. | Launch facilities / Operations centres | B | EU-wide | Medium | Short | N |

Main insights

The most acute manifestation of the skills challenge is not a shortage of engineers in the abstract but the concentration of non-replicable operational expertise in singular roles at singular sites. Every infrastructure SPOF identified in preceding buckets implies a corresponding human SPOF: the crew qualified to cast 142 tonnes of solid propellant at UPG, the team certified to operate the P4 stand at Lampoldshausen, the Range Safety Officers holding neutralisation authority — none of these functions has a qualified European backup at a different site, and none can be rapidly reconstituted.

Second, low cadence is self-reinforcing as a skills constraint: at current rates, operational teams conduct fewer campaigns, impacting procedural fluency and the development of the next cohort; at CSG, ≈ 60 years of operational experience underpin range safety, payload processing and campaign coordination that new sites cannot replicate quickly.

Third, the 2011 and 2017 French Guiana episodes demonstrated that the human constraint could erupt within the multi-layered supply and support chain: a single subcontractor crew halted the entire European launch manifest for weeks. Across all four spaceports, workforce scarcity manifests through the same mechanism — remoteness combined with narrow specialist pools — but the failure mode differs: at Andøya it constrains cadence, at Esrange training pipelines, at SaxaVord contractor availability, at CSG rotation continuity. This suggests a common Europe-level intervention (skills pipeline) with site-specific delivery.

G - Technology, Cyber & Ground-Segment Resilience

Framing

This bucket captures the technology, cyber and ground-segment layers that support launch operations and early mission phases — TT&C stations, flight-termination systems, mission-control software, range digitalisation and secure communications — together with the exposure of European ground infrastructure to disruption from environmental, electromagnetic, cyber and socio-political sources. Launch readiness increasingly depends on mission-critical IT (information technology) and OT (operational technology) systems, so cyber and technology risks are integral to launch continuity, not peripheral to it. The common geographic thread is that Europe’s operational and emerging launch sites are remote and exposed: any disruption — weather, a civil strike, systematic GNSS jamming, or damage — has no obvious fallback.

Key bottlenecks, gaps, and dependencies identified

| # | Bottleneck / gap / dependency | Anchor (2.1) | Type | Level | Severity | Materialisation timeframe | SPOF |
| --- | --- | --- | --- | --- | --- | --- | --- |
| G01 | Under-investment in CSG cybersecurity as digitalisation of the Jupiter Control Room and CDL-3 expands. | Operations centres | B | Site-specific | High | Short | N |
| G02 | Cybersecurity perimeter around test/ops environments needs to extend beyond isolated test benches. | Testing / Operations | G | EU-wide | Medium | Medium | N |
| G03 | Rapid obsolescence risk in antennas and telemetry systems at emerging spaceports. | TT&C | B | EU-wide | Medium | Medium | N |
| G04 | Emerging small-launch spaceports lack integrated TT&C, radar and telemetry packages from the outset — illustrated by Esrange, where the orbital Launch Control Centre is still to be selected among three existing operations centres or newly built. | TT&C | G | EU-wide | Medium | Medium | N |
| G05 | Ground stations under-protected against physical attacks and severe weather. | TT&C | B | EU-wide | Medium | Medium | N |
| G06 | Insufficient dual-site failover architectures for launch and constellation operations. | Operations centres | G | EU-wide | Medium | Medium | N |
| G07 | Fragmented operational practices across European launch-related operations centres (Jupiter 2/CDL3/Pandora, Esrange, Andøya, SaxaVord LRCC) and adjacent mission-operations centres. | Operations centres | B | EU-wide | Medium | Medium | N |
| G08 | Lack of confidentiality architecture in multi-user spaceports for defence and classified missions. | Operations centres | G | EU-wide | Medium | Medium | N |
| G09 | Absence of an explicit EU access-to-space policy derived from a formal scenario-selection process. | Cross-cutting | G | EU-wide | High | Medium | N |
| G10 | Absence of a design and development plan for a mobile / relocatable launch platform as a technology-resilience option. | Launch facilities / Technology | G | EU-wide | Medium | Long | N |
| G11 | Weather shapes operating windows and logistics reliability at every site, in opposite ways at the two latitudes. | Launch facilities / Transportation | B | EU-wide | Low | Short | N |
| G12 | CSG’s concentration in French Guiana exposes European launch activity to local civil disruption and loss of physical access, as during the 2017 territory-wide protests (threat vector on the single-site SPOF flagged at B01/B02). | Launch facilities / Transportation | B | Site-specific | Medium | Short | N |
| G13 | The Arctic launch corridor overlaps the region with Europe’s most persistent documented GNSS jamming. | Launch facilities | B | Site-specific | Medium | Short | N |
| G14 | Remoteness of CSG and most proposed launch sites increases turnaround and supply times following any accident or damage to existing infrastructure, compared with launch sites with integrated supply chains. | Launch facilities / Testing centres | B | EU-wide | High | Short | N |
| G15 | Andøya’s telemetry, tracking-radar and flight-termination assets are shared between orbital launch, sounding rockets and defence testing, constraining independence and cadence until the dedicated FTS/telemetry upgrades under way are commissioned. | TT&C / Launch facilities | B | Site-specific | Medium | Short | N |

Main insights

Three insights dominate. First, cyber has moved from peripheral concern to central launch-continuity issue as control rooms and ranges digitalise (G01, G02). Second, emerging spaceports face a technology-integration deficit — TT&C, radar, telemetry and control-centre architectures are being assembled site by site rather than provisioned as integrated packages (G04) — which under higher launch cadence creates operational fragility that will bind before pad capacity does. Third, governance of shared infrastructure is missing: as MaiaSpace’s Maia, Isar Spectrum, RFA ONE, Latitude Zephyr, Sirius and PLD Miura 5 begin operating from ELM-Diamant, CSG will move from a two-launcher site to a multi-operator campus without transparent priority-access rules. The environmental and socio-political exposures compound this picture: civil-disruption risk (G12) shares its socioeconomic roots with the labour-relations bottleneck (F06); GNSS-jamming exposure (G13) sits at the intersection of the AFSS regulatory gap (D09) and downrange tracking coverage (A05); and recovery-time exposure (G14) amplifies every SPOF in Buckets B and C by extending the outage duration of any single-point failure event.

Cross-cutting analysis

This section pulls together the diagnostic developed across the seven buckets and reads it horizontally. It identifies patterns that repeat across categories, interface bottlenecks that cascade between infrastructure types, a prioritised synthesis of the most critical Europe-wide bottlenecks, and — as a final horizontal lens — the strategic-autonomy and non-EU-dependency picture that cuts across all of them. The objective is to convert bucket-level detail into a strategic view usable for SWOT, scenarios and recommendations.

Horizontal patterns

Six cross-cutting themes repeat across the buckets and drive the majority of the bottlenecks identified. The matrix below plots each theme against the buckets it materially affects (intensity 0–3).

Two dominant patterns emerge. First, remoteness and CSG cadence pressure together drive the majority of coverage, logistics, human-capital and cyber-resilience risks (Buckets A, C, F, G). Second, non-EU dependencies and industrial/financial fragility (Buckets B, E) form a second cluster that shapes the sustainability of the emerging European launcher ecosystem. Fragmented national governance (Bucket D) is the connective tissue: it appears at low-to-medium intensity in nearly every other bucket, amplifying the effect of the primary constraints. This suggests that regulatory harmonisation is not a standalone deliverable but a multiplier on all other actions.

Interface bottlenecks, gaps and dependencies

Beyond patterns internal to each bucket, six interface bottlenecks connect categories and create cascading effects along the access-to-space chain. Each combines two or more categories and represents a dependency where disruption in one component propagates into another.

Table 16 Interface bottlenecks along the access-to-space chain

| # | Interface | Chain (source → impact) | Buckets |
| --- | --- | --- | --- |
| 1 | Testing → Launch (Isar/RFA) | DLR Lampoldshausen / Esrange Testbed → Isar Spectrum / RFA ONE qualification → orbital launch from Andøya / SaxaVord | B, C, F |
| 2 | Transport → Cadence | EU ports (Bremen, Rotterdam, Le Havre, Bordeaux) → Canopée → Pariacabo → CSG road → Ariane 6 cadence | A, C, D |
| 3 | TT&C → Operations | SSC/KSAT global network → ESA ESTRACK → Jupiter Control Room | A, B, G |
| 4 | Regulation → Cross-border ops | Norwegian airspace closure (CAA Norway + Polaris ACC Bodø) → Esrange launch clearance → cross-border launch | D |
| 5 | Financing → Industrial ramp-up | Public funding (ESA, national) → Ariane 6 + Vega-C recovery → European Launcher Challenge (€169 M) → Isar/RFA/MaiaSpace/PLD/Orbex scale-up | C, F |
| 6 | Range safety → Multi-site harmonisation | Site-by-site AFTS/FTS development (Andøya AFTS, SaxaVord bespoke FTS, CSG range) → no mutual recognition → duplicated cost + regulatory friction for multi-site operators | D,G |

1. Testing → Launch (Isar/RFA): Isar Aerospace and Rocket Factory Augsburg both rely on distributed European testing infrastructure to reach orbital capability. Isar tests engines at DLR Lampoldshausen and stages at SSC Esrange Testbed before launching from Andøya; RFA tests engines at DLR Lampoldshausen and conducts full-duration hot-fire (280 s reported) at Esrange before launching from SaxaVord. Any disruption to DLR Lampoldshausen or Esrange therefore propagates directly to Andøya and SaxaVord launch readiness. This chain has no redundant European alternative for high-thrust engine testing.

2. Transport → Cadence (Canopée single-vessel exposure): Ariane 6 launch cadence depends on a sequential transport chain: European production sites (ArianeGroup Les Mureaux, Bremen; MT Aerospace Augsburg; Avio Colleferro) → European ports (Bremen, Rotterdam, Le Havre, Bordeaux) → Canopée transatlantic voyage → Pariacabo harbour (shallow-water, 6 m draught) → 85 km road to Kourou. Canopée is the only purpose-built vessel adapted to Ariane 6 stage dimensions, and Pariacabo has no substitute harbour in French Guiana. If cadence rises from ≈ 15 to ≈ 40 launch periods per year, the transport chain becomes the binding constraint before the pads themselves.

3. TT&C → Operations (SSC global network dependency): European launch and early mission operations depend on a distributed TT&C network combining ESA ESTRACK stations, KSAT Svalbard/Troll/Kiruna and SSC’s global commercial network (Santiago, Punta Arenas, Inuvik, North Pole, Western Australia, Siracha). A cyber incident, spectrum-access restriction or fibre cut affecting any node (as illustrated by the Svalbard subsea cable damage) propagates to launch operations. The chain crosses ownership (public/private) and jurisdiction (EU/non-EU) boundaries.

4. Regulation → Cross-border ops (Sweden/Norway airspace): Esrange launches into polar orbit require northbound trajectories that cross Norwegian airspace. Every launch attempt therefore requires clearance from CAA Norway coordinated through Polaris ACC Bodø, activation of temporary danger areas, and coordination with Norwegian ATC. This creates a regulatory dependency between two jurisdictions that is not covered by mutual recognition or a shared European framework. Cross-border coordination remains functional but adds lead time to every campaign and creates a policy-level risk should relations shift.

5. Financing → Industrial ramp-up (Ariane 6 ↔ Vega-C): Ariane 6 and Vega-C are linked by a shared industrial and financial ecosystem: Europropulsion produces P120C/P160C boosters used in both launchers; ArianeGroup and Avio share testing and production capacity; ESA institutional demand allocates campaign slots across both systems. If Ariane 6 cadence falls short of the 10/year target, fixed-cost absorption weakens; if Vega-C recovery slips, the ELM-Diamant commercial ramp-up (Isar, RFA, MaiaSpace, PLD, Latitude) faces campaign-window competition at CSG. The European Launcher Challenge (€169 M envelope for five challengers) is an early step but is small relative to the industrial-policy scale required.

6. Range safety → Multi-site harmonisation (AFTS/FTS fragmentation): Europe is building a fragmented range-safety layer — ESA Boost!-funded autonomous flight termination at Andøya, bespoke tracking and FTS at SaxaVord, CSG range assets — without a common technical standard or mutual recognition. Every new operator qualifies its safety architecture once per national jurisdiction rather than once for Europe, duplicating cost for industry and oversight burden for national authorities. As multi-site operations (Isar, RFA, PLD, MaiaSpace) become the norm, the absence of harmonisation shifts from an efficiency question to a binding constraint on European launcher scale-up.

Strategic autonomy & non-EU dependencies (horizontal lens)

Framing

This lens captures Europe’s reliance on non-EU actors, assets and jurisdictions across the access-to-space chain, from launcher components and TT&C infrastructure to SSA data and logistics assets. It matters because dependency on foreign suppliers, operators or data providers directly undermines the sovereignty rationale that has justified public investment in Ariane, Vega, EU SST and Copernicus. It is treated here — rather than as a bucket of its own — because these dependencies attach to items across all seven buckets: the pattern across the chain is the finding. Item identifiers A01–A12 are retained from the working analysis for traceability.

Key dependencies identified

| # | Bottleneck / gap / dependency | Anchor (2.1) | Type | Level | Severity | Materialisation timeframe | SPOF |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CC01 | Dependence on ITAR-controlled US subsystems and components embedded in European launchers, where re-export/use restrictions can delay or constrain launch campaigns. Exposure is component-level rather than tied to payload-separation hardware specifically (for which European suppliers exist) | Manufacturing & assembly | D | EU-wide | Medium | Short | N |
| CC02 | Non-European electronic components and subassemblies in launcher avionics (most critically US-dominated rad-hard FPGAs / SoC FPGAs, UDSM ASICs and wide-bandgap semiconductors (GaN, SiC), plus Asia-sourced CPUs, COTS parts and raw electronics). | Manufacturing & assembly | D | EU-wide | High | Short | N |
| CC03 | Vega upper-stage engine built and tested in Ukraine — a continuing dependency for the operational upper stage. | Manufacturing & assembly | D | Site-specific | Medium | Short | Y |
| CC04 | Antenna and RF market concentration on US or US-controlled suppliers (10–100 kW high-power amplifiers for deep-space stations). | TT&C | D | EU-wide | Medium | Short | Y |
| CC05 | Partial reliance on US-provided SSA data (CDMs, catalogue inputs) for the EU SST collision-avoidance service. | SSA | D | EU-wide | Medium | Short | N |
| CC06 | Reliance on the Ukraine-operated Antonov An-124 for the heaviest oversized launcher and spacecraft hardware; Airbus BelugaXL / Beluga ST provide a European alternative but with a lower mass ceiling (≈ 51 t vs ≈ 120 t) and limited third-party availability, so the An-124 remains the default option above the Beluga envelope. | Transportation | D | EU-wide | High | Short | Y |
| CC07 | ESA ESTRACK dependency on non-EU host countries (Australia, Argentina, Gabon, Brazil, Canada, South Korea, UK Overseas Territories). | TT&C | D | EU-wide | Low | Short | N |
| CC08 | Non-EU dependency on batteries for launcher and stage electrical systems. | Manufacturing & assembly | D | EU-wide | High | Short | N |
| CC09 | Non-EU dependency on advanced carbon fibres for launcher structures and SRM cases. | Manufacturing & assembly | D | EU-wide | High | Short | Y |

Main insights

Three insights stand out. First, Europe’s dependencies are structural, not incidental: ITAR-constrained payload separation systems, Asian electronics in launcher avionics, and US-sourced 10–100 kW HPAs for the ESA deep-space network mean that European launchers currently reach orbit with at least one non-EU critical input. Second, the geopolitical exposure is asymmetric across infrastructure types: launch facilities and testing centres remain predominantly European-controlled, but manufacturing, TT&C and SSA are exposed to non-EU actors whose policy choices can propagate into European launch readiness. Third, the sovereignty question extends beyond component ownership to demand, pricing and launch-service preference; those market-side dimensions are analysed in the benchmark and demand chapters rather than here. Horizontal pattern: FOCI-type risks concentrate in manufacturing, while regulatory reliance on the US standard (D13) and data reliance in SSA (CC05) show the same asymmetry in the rule- and data-layers of the chain.

Prioritised synthesis – top Europe-wide bottlenecks, gaps, and dependencies

The most critical Europe-wide bottlenecks are ranked below using a simple scoring: Severity (1–5) × Likelihood (1–3) × Materialisation timeframe (Short term ×1.5, Medium term ×1.0, Long term ×0.7). The assessment is based on the infrastructure mapping, desk research, stakeholder interviews, supply-chain risk assessment and consortium technical expertise. Interview evidence is used to validate the practical significance and expected occurrence of the identified issues.

Severity incorporates both the scale of the impact and the degree of substitutability. Consequently, single points of failure (SPOFs) receive higher severity scores because disruption of the affected asset, infrastructure or capability could directly interrupt critical European access-to-space functions with limited or no operational alternatives.

All entries are listed below. This ranking is the chapter’s headline output and drives the prioritisation of downstream analyses.

Table 17 Prioritised synthesis of Europe-wide bottlenecks (score)

| Rank | ID | Bottleneck/ Gap / Dependency Title | Severity | Likelihood | Materialisation timeframe | Score |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | A01 | Dependence on CSG as the sole operational European heavy-lift and low-inclination launch site | 5 | 3 | Short term | 22,5 |
| 2 | A11 | Single solid-rocket-motor production and qualification chain serving institutional launchers | 5 | 3 | Short term | 22,5 |
| 3 | A12 | Unique upper-stage and cryogenic qualification capabilities | 5 | 3 | Short term | 22,5 |
| 4 | A15 | Jupiter 2 as the single mission-level range-control facility at CSG | 5 | 3 | Short term | 22,5 |
| 5 | A02 | Lack of pad and launcher-integration redundancy at CSG (single pad per launcher family; single BAL for Ariane 6) | 5 | 3 | Short term | 22,5 |
| 6 | A04 | Absence of demonstrated orbital-launch redundancy outside CSG | 5 | 3 | Short term | 22,5 |
| 7 | B01 | Common P120C/P160C production chain shared by Ariane 6 and Vega-C | 5 | 3 | Short term | 22,5 |
| 8 | B02 | Bottlenecks in medium- and heavy-propulsion test infrastructure | 5 | 3 | Short term | 22,5 |
| 9 | B04 | Single-point supply exposure for critical propellants at CSG | 5 | 3 | Short term | 22,5 |
| 10 | B05 | Manufacturing and solid-rocket-motor throughput limiting launch cadence | 5 | 3 | Short term | 22,5 |
| 11 | C01 | Dependence on Canopée as the sole purpose-built Ariane 6 transport vessel | 5 | 3 | Short term | 22,5 |
| 12 | C07 | Insufficient CSG payload-preparation, propellant and internal-transport capacity under scaling | 5 | 3 | Short term | 22,5 |
| 13 | CC02 | Dependence on non-European electronic components and launcher avionics | 5 | 3 | Short term | 22,5 |
| 14 | CC03 | Vega operational upper-stage engine dependency on Ukraine | 5 | 3 | Short term | 22,5 |
| 15 | CC04 | Non-European concentration in critical antenna and RF components | 5 | 3 | Short term | 22,5 |
| 16 | CC06 | Reliance on Antonov An-124 transport above the European Beluga envelope | 5 | 3 | Short term | 22,5 |
| 17 | D04 | CSG range reconfiguration time limiting launch responsiveness and cadence | 5 | 3 | Short term | 22,5 |
| 18 | E01 | Ariane 6 high fixed-cost structure and cadence-dependent cost absorption | 5 | 3 | Short term | 22,5 |
| 19 | E04 | European exit and scale-up financing gap relative to competing ecosystems | 5 | 3 | Short term | 22,5 |
| 20 | F01 | Shortage of experienced launch-operations and safety-analysis personnel | 5 | 3 | Short term | 22,5 |
| 21 | G01 | Insufficient cybersecurity investment and maturity at critical launch infrastructure | 5 | 3 | Short term | 22,5 |
| 22 | A18 | Single Launcher Assembly Building (BAL) for Ariane 6 | 5 | 3 | Short term | 22,5 |
| 23 | A14 | Limited capacity for parallel heavy- or medium-lift launch campaigns at CSG | 4 | 3 | Short term | 18,0 |
| 24 | A08 | Absence of explicitly ring-fenced CSG capacity for sovereign institutional missions | 4 | 3 | Short term | 18,0 |
| 25 | B03 | Single European supplier exposure for solid-propellant precursor and MMH | 4 | 3 | Short term | 18,0 |
| 26 | B09 | Fragmentation of European launcher initiatives and demand | 4 | 3 | Short term | 18,0 |
| 27 | D01 | Fragmented national licensing regimes and materially different authorisation timelines | 4 | 3 | Short term | 18,0 |
| 28 | E13 | Funding challenges for spaceports and testing facilities due to high upfront CAPEX and high fixed costs without customer commitments | 4 | 3 | Short term | 18,0 |
| 29 | E15 | The low-margin nature of space programmes pushes industry to prioritise investment into other developments rather than upgrade or expand facilities through purely private financing | 4 | 3 | Short term | 18,0 |
| 30 | E17 | Georeturn fragmentation reducing competitiveness and infrastructure utilisation | 4 | 3 | Short term | 18,0 |
| 31 | E05 | Widening European public-space-investment gap relative to the United States, eroding long-term competitiveness and strategic autonomy | 4 | 3 | Short term | 18,0 |
| 32 | E07 | Institutional launch procurement remains slow and cautious, based on legacy Ariane/Vega contract structures | 4 | 3 | Short term | 18,0 |
| 33 | F07 | Difficulty scaling experienced operational teams with rising mission volumes | 4 | 3 | Short term | 18,0 |
| 34 | G14 | Fragility of remote TT&C assets due to connectivity, logistics and physical-access constraints | 4 | 3 | Short term | 18,0 |
| 35 | C02 | Pariacabo harbour constraints and absence of a substitute harbour | 5 | 2 | Short term | 15,0 |
| 36 | G15 | Andøya’s telemetry, tracking-radar and flight-termination assets are shared between infrastructures, constraining independence and cadence | 3 | 3 | Short term | 13,5 |
| 37 | CC01 | Dependence on ITAR-controlled payload-separation and launcher subsystems at the component-level | 3 | 3 | Short term | 13,5 |
| 38 | A16 | Weather and high-altitude winds reducing launch availability | 3 | 3 | Short term | 13,5 |
| 39 | B06 | Limited availability of high-capacity vibration-test facilities | 3 | 3 | Short term | 13,5 |
| 40 | A17 | Congestion risk at CSG | 4 | 3 | Medium term | 12,0 |
| 41 | E10 | Multi-user infrastructure economics dependent on sufficient recurring demand | 4 | 3 | Medium term | 12,0 |
| 42 | E16 | Emerging spaceports dependent on achieving minimum break-even cadence | 4 | 3 | Medium term | 12,0 |
| 43 | E02 | High up-front capital requirements for emerging launch infrastructure | 4 | 3 | Medium term | 12,0 |
| 44 | E03 | Circular dependency between infrastructure investment and customer commitment | 4 | 3 | Medium term | 12,0 |
| 45 | E09 | Commercial viability of emerging sites dependent on unproven launcher demand | 4 | 3 | Medium term | 12,0 |
| 46 | C03 | Single road serving personnel and cargo between Pariacabo and CSG | 4 | 2 | Short term | 12,0 |
| 47 | C08 | Limited adapted air transport and shrinking oversized-airfreight capacity | 4 | 2 | Short term | 12,0 |
| 48 | D11 | Repeated licensing and safety processes for operators moving between sites | 4 | 2 | Short term | 12,0 |
| 49 | D08 | Licence, environmental and range conditions limiting effective launch cadence | 4 | 2 | Short term | 12,0 |
| 50 | D09 | Inconsistent range-safety and operational approval requirements between sites | 4 | 2 | Short term | 12,0 |
| 51 | F03 | Limited personnel redundancy in specialised technical and safety functions | 4 | 2 | Short term | 12,0 |
| 52 | F05 | Integration, training and certification burden for new launch operators | 4 | 2 | Short term | 12,0 |
| 53 | G02 | Cyber and continuity exposure from digitally integrated and remotely operated infrastructure | 4 | 2 | Short term | 12,0 |
| 54 | G05 | Physical-security and connectivity vulnerability of remote ground infrastructure | 4 | 2 | Short term | 12,0 |
| 55 | A06 | Lack of redundant high-thrust reusable-engine or liquid-stage ground-firing capacity | 5 | 2 | Medium term | 10,0 |
| 56 | A03 | Limited orbital-launch coverage from mainland European spaceports | 3 | 3 | Medium term | 9,0 |
| 57 | CC07 | ESTRACK reliance on facilities hosted in non-EU jurisdictions | 3 | 3 | Medium term | 9,0 |
| 58 | E14 | CSG operations, maintenance and modernisation rely on multi-annual ESA commitments alongside French national investment | 3 | 3 | Medium term | 9,0 |
| 59 | E06 | Public co-financing risk of stranded launcher-specific infrastructure (Sutherland/Orbex case) | 3 | 3 | Medium term | 9,0 |
| 60 | F04 | Insufficient cross-site personnel-sharing and training mechanisms | 3 | 3 | Medium term | 9,0 |
| 61 | F08 | Limited standardisation of procedures, training and operational practices | 3 | 3 | Medium term | 9,0 |
| 62 | G07 | Mission-specific software tailoring and fragmented operational interfaces | 3 | 3 | Medium term | 9,0 |
| 63 | C09 | Absence of a site-specific schedule-critical-elements improvement policy at each EU launch site — required to sustain flight cadence at the maximum forecast level | 4 | 2 | Medium term | 8,0 |
| 64 | A05 | Absence of a European-controlled continuous ascent telemetry network or space-based relay | 4 | 2 | Medium term | 8,0 |
| 65 | CC05 | Partial reliance on United States SSA data and catalogue inputs | 4 | 2 | Medium term | 8,0 |
| 66 | CC08 | Non-European dependency on batteries for launcher and stage electrical systems | 4 | 2 | Medium term | 8,0 |
| 67 | CC09 | Non-European dependence on carbon fibres, materials or launcher-production feedstocks | 4 | 2 | Medium term | 8,0 |
| 68 | D02 | Absence of mutual recognition of launch licences or a common European authorisation framework | 4 | 2 | Medium term | 8,0 |
| 69 | D03 | Absence of shared European standards for safety-critical launch and range systems | 4 | 2 | Medium term | 8,0 |
| 70 | E08 | Weak standalone commercial economics of launch-support TT&C services | 4 | 2 | Medium term | 8,0 |
| 71 | G12 | Limited European production of critical ground-segment and RF components | 4 | 2 | Medium term | 8,0 |
| 72 | G03 | Limited redundancy or uneven geographic coverage in specialised sensor networks | 4 | 2 | Medium term | 8,0 |
| 73 | G04 | Dependence on specialised or non-substitutable technology suppliers | 4 | 2 | Medium term | 8,0 |
| 74 | G06 | Operational continuity dependent on resilient multi-site and data-centre architectures | 4 | 2 | Medium term | 8,0 |
| 75 | G08 | Cloud, secure-communications and mission-software sovereignty exposure | 4 | 2 | Medium term | 8,0 |
| 76 | A10 | Absence of a permanent European launch-infrastructure coordination mechanism | 3 | 2 | Medium term | 6,0 |
| 77 | C10 | Vega-C component logistics rely on the long-term charter with no purpose-built successor identified | 3 | 2 | Medium term | 6,0 |
| 78 | A09 | Incomplete consolidation of the European SSA sensor network and joint catalogue | 3 | 2 | Medium term | 6,0 |
| 79 | B07 | Absence of a comprehensive system-level assessment of critical spare-parts availability | 3 | 2 | Medium term | 6,0 |
| 80 | C04 | Dependence on custom Ariane 6 transport containers without a generic substitute | 3 | 2 | Medium term | 6,0 |
| 81 | C05 | Esrange and Andøya dependence on limited port and routing options | 3 | 2 | Medium term | 6,0 |
| 82 | C06 | Island spaceports dependent on maritime links for critical commodities and equipment | 3 | 2 | Medium term | 6,0 |
| 83 | D10 | Fragmented allocation of responsibilities between spaceports and launch operators | 3 | 2 | Medium term | 6,0 |
| 84 | D12 | European border fragmentation affecting infrastructure activity | 3 | 2 | Medium term | 6,0 |
| 85 | D13 | National frequency licensing and potential spectrum-access constraints | 3 | 2 | Medium term | 6,0 |
| 86 | D14 | Weather, seasonal and geographic operating restrictions embedded in site operations | 3 | 2 | Medium term | 6,0 |
| 87 | D05 | Absence of a standard European mechanism for cross-border airspace reservation | 3 | 2 | Medium term | 6,0 |
| 88 | D06 | National environmental and hazard rules constraining test-infrastructure expansion | 3 | 2 | Medium term | 6,0 |
| 89 | E11 | Absence of an EU-level access-to-space business plan covering cadence, mission mix and pricing across institutional and commercial demand | 3 | 2 | Medium term | 6,0 |
| 90 | E12 | Absence of EU-level financial plans (including insurance schemes) for launch infrastructure investment, operation and liability | 3 | 2 | Medium term | 6,0 |
| 91 | F02 | Recruitment and retention challenges at remote launch and ground-station locations | 3 | 2 | Medium term | 6,0 |
| 92 | F06 | Competition for engineering and cybersecurity skills from adjacent sectors | 3 | 2 | Medium term | 6,0 |
| 93 | G13 | Export-control and procurement exposure affecting maintenance and upgrades | 3 | 2 | Medium term | 6,0 |
| 94 | G09 | Incomplete interoperability of flight-termination and range-safety technologies | 3 | 2 | Medium term | 6,0 |
| 95 | G11 | Insufficient readiness for reusable systems and rapid-turnaround operations | 4 | 2 | Long term | 5,6 |
| 96 | A07 | Absence of integrated launch, re-entry and recovery infrastructure at European spaceports | 3 | 2 | Long term | 4,2 |
| 97 | G10 | Lack of mature infrastructure for integrated return and recovery operations | 3 | 2 | Long term | 4,2 |
| 98 | D07 | Insufficient integration of offshore launch planning with maritime environmental frameworks | 2 | 2 | Long term | 2,8 |
| 99 | A13 | Absence of a defined reuse plan for the Cornwall infrastructure investment | 2 | 1 | Long term | 1,4 |

The assessment identifies a concentrated first tier of critical vulnerabilities rather than a general shortage of infrastructure. The highest-ranked items are characterised by four recurring features: they support more than one launcher or infrastructure category; substitutes are absent or operationally unrealistic; the constraint is already binding or expected to bind in the short term; and the impact can propagate across the access-to-space chain.

The most critical exposures concern the concentration of European heavy and medium launch capability at CSG; the common P120C/P160C production and qualification chain serving Ariane 6 and Vega-C; unique liquid and solid propulsion-test capabilities; specialised logistics links to French Guiana; and single-site operational and control functions. These items rank above broader financial, regulatory and technological gaps because their failure can directly interrupt an operational launch capability rather than only increase cost, delay or complexity.

The second group includes structural constraints that may not individually halt European access to space but materially limit cadence, resilience and scalability. These include manufacturing throughput, propulsion-test availability, cybersecurity, fragmented licensing and safety standards, limited payload-processing and internal logistics capacity, human-capital constraints and dependencies on non-European components.

Financial, governance and standardisation issues remain strategically important, but generally act as multipliers of physical and operational constraints. Their criticality increases where they prevent the development of alternative infrastructure, delay the maturation of emerging spaceports or inhibit the sharing of assets and personnel across sites.

Finally, several items concern future capability expansion rather than continuity of current launch services. Re-entry infrastructure, reusable-system readiness, fully autonomous SSA capability and the reuse of inactive infrastructure should remain within the strategic roadmap, but should not displace immediate action on operational SPOFs and already binding capacity constraints.

Gaps and dependencies in non-EU manufacturing infrastructure

The strategic-autonomy lens above treats non-EU dependencies at the level of individual inputs. This subsection turns to the manufacturing and assembly infrastructure itself — the plants that build launch vehicles and ground systems, as mapped in 2.1 — because that mapping reveals both a structural gap between the European and leading non-EU manufacturing bases and a set of dependencies embedded inside European production.

Table 18 Non-EU manufacturing infrastructure: gaps and dependencies

| # | Manufacturing infrastructure element | European position | Non-EU dependency / gap | Type |
| --- | --- | --- | --- | --- |
| 1 | Launcher manufacture & assembly (industrial architecture) | Distributed across many firms, sites and jurisdictions with serial single-source steps: ArianeGroup (Les Mureaux, Bremen), Avio (Colleferro), MT Aerospace (Augsburg); Isar (Ottobrunn), RFA (Augsburg), PLD Space (Elche) | No vertically integrated, high-throughput single-site production comparable to SpaceX (Hawthorne), ULA (Decatur), Blue Origin (New Glenn), Relativity (Long Beach) or Rocket Lab (Auckland) | G |
| 2 | Subsystems built into European plants | European final assembly of stages and vehicles | ITAR payload separation systems (CC01), Asia-sourced avionics (CC02), batteries (CC08) and advanced carbon fibres (CC09) remain non-EU | D |
| 3 | Engine manufacturing infrastructure | European engine production exists but is concentrated and largely single-path (e.g. Vulcain / Vinci; P120C solid line, casting locked to Kourou) | Leading non-EU players run dedicated high-rate engine plants (e.g. Blue Origin BE-4 factory, Huntsville) enabling in-house engine supply at scale | G |
| 4 | TT&C ground-segment hardware | Europe operates and hosts the tracking network (ESTRACK and commercial partners) | High-power amplifiers (10–100 kW class) and antenna / RF front-end technology concentrated in US or US-controlled suppliers (A04) | D |

Two points stand out. First, the gap is one of industrial architecture, not only of ownership or cadence. Where the European base spreads a launcher across multiple firms, sites and jurisdictions with serial single-source steps (Bucket C), the leading non-EU sites internalise most of the build under one roof — SpaceX at Hawthorne, Blue Origin with its own BE-4 engine factory, ULA at Decatur, Relativity at Long Beach and Rocket Lab at Auckland — which supports the throughput, iteration speed and surge capacity that European manufacturing infrastructure cannot currently match. This is a gap in its own right, distinct from the cadence ceiling of Bucket C: even with demand present, Europe has no vertically integrated, high-throughput launcher-manufacturing site of comparable scale.

Second, the dependency is sharpest for TT&C hardware. Europe builds and operates its tracking stations, but the critical radio-frequency hardware that goes into them — in particular the high-power amplifiers in the 10–100 kW class used by deep-space stations, and the associated antenna and RF front-end technology — is concentrated in US or US-controlled suppliers (CC04). Europe can host and run the infrastructure, yet for a class of the hardware it depends on non-EU technology, linking this manufacturing dependency directly to Bucket G (technology, cyber & ground-segment resilience) and to the TT&C interface in §3.3.9.2. Taken together, European manufacturing-infrastructure sovereignty is bounded on two sides — a structural gap in vertically integrated launcher production, and specific input- and hardware-level dependencies within otherwise European plants — both of which feed the SWOT Threats quadrant and the recommendations on supply-chain diversification and industrial-base consolidation.

Summary count by bucket

Table 19 Summary count of identified gaps (G), bottlenecks (B) and dependencies (D)

| Bucket | # Gaps (G) | # Bottlenecks (B) | # Dependencies (D) | Total |
| --- | --- | --- | --- | --- |
| A — Coverage & redundancy | 12 | 6 | 0 | 18 |
| B — Industrial capacity | 1 | 5 | 2 | 8 |
| C — Logistics & transportation | 1 | 5 | 4 | 10 |
| D — Regulatory & cross-border | 9 | 5 | 1 | 14 |
| E — Financial sustainability | 6 | 10 | 1 | 17 |
| F — Human capital & skills | 3 | 5 | 0 | 8 |
| G — Technology, cyber & resilience | 6 | 9 | 0 | 15 |
| CC — Strategic-autonomy lens | 0 | 0 | 9 | 9 |
| TOTAL | 38 | 43 | 17 | 99 |  |

Conclusion

The bottleneck analysis developed in this chapter provides the analytical baseline for downstream tasks. It identifies where Europe’s access-to-space system is most exposed today, where exposure will emerge over the next MFF cycle, and how these exposures interact across categories. This section signposts how the analysis will drive the SWOT synthesis, the scenarios and the recommendations.

## Benchmarking against non-EU actors

United States

The United States and its commercial rocket companies launch primarily out of Vandenberg Space Force Base and Cape Canaveral Space Force Station; these are the only two medium-heavy launch facilities in the United States, and have faced severe capacity constraints, primarily due to the increase in SpaceX launch cadence.  In 2025, 110 launches occurred at Cape Canaveral (101 Falcon 9, 5 Atlas V, 2 New Glenn, 1 Vulcan, 1 CHB Booster), while 66 occurred at Vandenberg (64 Falcon 9, 1 Firefly Alpha, 1 Minotaur). Up to several orbital launches per year have occurred at Wallops Island (operated by the state of Viriginia but owned by NASA) and in more recent years Pacific Spaceport Complex (operated by the state of Alaksa). Companies who have successfully achieved orbital launches in the U.S. are United Launch Alliance (ULA), SpaceX, Northrop Grumman, Blue Origin, and Firefly.

A breakdown of current U.S. orbital launch vehicles (excluding the Space Launch System, which used exclusively for the Artemis programme) is shown below:

Table 20 Current U.S. orbital launch vehicles

| Vehicle | Company | Launch Mass to LEO (metric tonnes) |
| --- | --- | --- |
| Starship (no successful orbital launch yet) | SpaceX | 100 |
| Falcon Heavy | SpaceX | 63.8 |
| New Glenn | Blue Origin | 45 |
| Vulcan Centaur | ULA | 27.2 |
| Falcon 9 | SpaceX | 22.8 |
| Antares 330* | Northrop Grumman | 10.5 |
| Minotaur IV | Northrop Grumman | 1.73 |
| Firefly Alpha | Firefly Aerospace | 1.03 |

*Antares 330 has not yet launched but is the follow-on to the successful Antares 230+.

Note: Rocket Lab is included in the New Zealand section as that is the company’s primary launch location, although it has moved its HQ to the U.S. for contractual purposes.  Multiple other orbital launch vehicles are under development; Relativity, Stoke Space, and Astra (which had two previous successes with a previous generation of rocket) are expected to have demo launches in 2026, while Sierra Space has developed an uncrewed space plane expected to fly in 2026.

U.S spaceports

The U.S. has 20 licensed spaceports (3 of which are at Cape Canaveral), most of which have gone unused, though SpaceX’s Starbase in Boca Chica has featured numerous Starship launch attempts.  Further details and a map of U.S. launch facilities can be found on the website of the U.S. Federal Aviation Administration.  Cape Canaveral currently has leases with SpaceX (launch complexes 37, 39A, 40; and landing zones 1 and 40), Blue Origin (LC-46), Stoke (LC-14), and Relativity (LC-16).  Vandenberg has lease with SpaceX (SLC-6) and ULA (SLC-3E).  Wallops is currently used by Northrop Grumman and Firefly (Pad 0A) and Rocket Lab (LC-2 and soon LC-3 for Neutron).  Astra has been the primary U.S. commercial user of the Pacific Spaceport Complex thus far.  Orbital vertical launches are not functionally permitted inland due to extensive safety corridors, restricting possible spaceport facilities.

Given the sharp increase in U.S. launch cadence, particularly with SpaceX’s ability to launch almost daily, most see the infrastructure at Cape Canaveral and Vandenberg as an inevitable bottleneck; a draft version of the U.S. National Defense Authorization Act in 2025 noted the two spaceports can’t meet rising demand for both military and commercial launches.  A representative of the Space Force estimated 500+ launches per year off the Space Coast in 2035, and noted $1B is going to upgrades of Cape Canaveral with the hope of being able to achieve 500+ launches by 2030.  Vandenberg is similarly investing $800M over five years for upgrades, anticipating 150-200 launches per year.  In 2025, the Air Force also approved plans by SpaceX to convert the Cape’s Space Launch Complex 37 into two pads for Starship, and in January, the FAA approved up to 44 launches/year of Starship from pad 39A.  Space Force has also approved SpaceX’s plan to construct a new hangar at Vandenberg that could double the company’s launch cadence to 100 flights per year by 2027. ,, The Space Force additionally released requests for information in December 2025 regarding interest in Cape Canaveral’s SLC-46 and Vandenberg’s SLC-14, looking to encourage new launch vehicles and expand options for super heavy-lift vehicles.  As this congestion at the Cape in particular increases, there is concern about having to evacuate neighbouring launch sites during fuelling (particularly for Starship which has a large evacuation zone due to its propellant mass). A lack of redundancy in launch pads can be detrimental to launch cadence upon a mishap, as shown by a one-year reconstruction timeline after a SpaceX  failure in 2016 (though a second pad was utilised 4.5 months later), and the recent New Glenn launch failure which is estimated to take until 2028 for reconstruction.,

Facilities at these sites are greatly overtasked; payload integration facilities were reported in 2025 by Brig. Gen Panzenhagen, commander of the Eastern Range at Cape Canaveral, to be the primary limiting factor in launch cadence.  In addition, government and commercial users use the same processing space; the diversity of customers, including a wide range of commercial payloads often accommodated on one launch, add to the complexity, with different handling procedures and security protocols. At the Cape, SpaceX’s payloads are processed at Hangar X, while the remaining payload processed via Lockheed Martin subsidiary Astrotech Space Operations.  Amazon has opted to procure its own integration facility at the Cape for Amazon LEO, to avoid this bottleneck. ,  A recent report by Colvin et al. (2026) notes that interviewees cite payload processing as a substantial issue, but find payload processing infrastructure such as roads and wastewater treatment to be a major obstacle.

Basic non-launch infrastructure is also a substantial issue, with roads to the launch pad for workers and methane trucking being major issues for both the Cape and Vandenberg, as well as the harbour at Vandenberg only being available at 30% capacity and the Cape having to compete with cruise ships for access to the Port.  Mark Bontrager, technical director of launch and range operations notes 192 infrastructure modernization projects over a five-year period, most of which are “relatively pedantic” from electrical grids to roads and wastewater., A recent report by Colvin et al. notes that launch capacity is "stressed by operational concerns, such as the inefficiencies with how operators share access to common resources like payload processing facilities, road[s], fuel vendors", and that simple operational improvements, like the implementation of an automated flight safety system that dropped launch costs by 50%, can have major impacts on launch capacity and cost.

The U.S. Department of Defense is required by law to charge companies direct costs associated with launch facilities, and is expected to collect $89M in direct costs plus $16M in indirect costs in FY2026. The Space Force has traditionally provided a number of services at a free or reduced price; Colvin et al. (2026) notes that operators have indicated “they can get commodities, such as fuel, oxidizer, and pneumatics for free or for a small fee“, and also notes the Space Force handles hazard calculation and coordination, improving the economics in comparison to private sites. More recently, the Space Force has shifted operational models from government-run to more of a commercial model, including streamlining processes, automation, and increasing regulatory fees; Congress allocated $1.3B between fiscal years 2024-2028.  Under a new $4B Space Force Range contract, commercial firms will place task orders for services required, such as maintenance, sustainment, operations, and space systems engineering.,

Although many U.S. spaceports have not yet seen launches, many exist due to state-level tax incentives and also aim to be technology incubators; Houston Spaceport, for instance, has already attracted 2000+ jobs and billions in investments.  Many are set up as public-private partnerships, with state ownership but private sector anchor firms, such as Spaceport America, owned by the State of New Mexico. Aerospace Corporation’s analysis of U.S. spaceports notes that many spaceports severely overinflate possible economic impact; it is very difficult to estimate economic costs/benefits, particularly as Tinoco et al. (2020) indicate ““although there is some anecdotal information about commercial launch fees, there is little-to-no information about how much the launch operators pay the spaceport.” Though a federally-funded Space Transportation Infrastructure Matching Grants program exists in theory, functionally, no money has been allocated in over 10 years, as it has very restrictive requirements precluding the majority of spaceport infrastructure projects.  Additionally, many of these spaceports have targeted small launch vehicles, a market that has been slow to materialize.  The upfront costs of non-traditional spaceports are quite high per Colvin et al. in the table below.

Table 21 Reproduction of Colvin et al. Table 5.1, cost estimates of various launch infrastructure elements

| Infrastructure | Relevant Cost Estimates (2026 dollars*) |
| --- | --- |
| Launch pad | $7M for a conceptual launch pad that includes $1.1M for 900 sqft concrete pad, $2.6M for launch mount, $0.3M for flame deflector, $1.2M for lightning protection, $1.3M for water deluge system (Kimley-Horn 2020) $14M for NASA Wallops Mission Operations Control Center - 14,000 sqft (NASA 2024) $4M to $16M for a conceptual launch control center - 7,325 to 19,225 sqft (Kimley-Horn 2020) |
| Payload processing and vehicle integration facilities | $40M for Wallops Payload Processing Facility - 21,760 sqft (Vaughn 2019) $77M for Florida Space Life Science Laboratory - 109,000 sqft (Florida Senate 2004) $5M to $26M for a conceptual payload processing facility - 4,000 to 14,400 sqft (Kimley-Horn 2020) $31M for Colorado Air and Space Port Launch Vehicle Processing Building (GSA 2020) $9M to $30M for a conceptual integration facility - 5,800 to 11,300 sqft (Kimley-Horn 2020) |
| Mission operations and control center | $19M for Spaceport America range radar, optical, and telemetry tracking instrumentation (GSA 2020) $7M for Pacific Spaceport Complex--Alaska tracking and command destruct system (GSA 2020) $3M for Spaceport America weather instrumentation (GSA 2020) $3M for PSCA weather tracking computer and anemometer systems (AAC 2021b) |
| Propellant and fuel facilities | $2M for PSCA LOX/N2 Cryogenic production plant (GSA 2020) $3M for Cecil Spaceport liquid propellant storage (GSA 2020) $2M for PSCA launch vehicle propellant storage area (AAC 2021b) |
| Emergency response | $3M for PSCA emergency station (GSA 2020) |
| Other facilities | $6M for Houston Spaceport operations hangar (GSA 2020) $38M for Colorado Air and Space Port rocket engine test facility (GSA 2020) * Inflation adjusted using NASA New Start Inflation Index (NASA 2025b) |

Additional challenges to the scaling up of spaceports cited in interviews from Colvin et al. (but not otherwise substantiated) include safety on base—the required evacuation of nearby facilities which belong to other operators; FAA overflight safety mitigation requirements for on-base critical assets, which require dogleg manoeuvres for avoidance; difficulty getting access to propellant (only two vendors at the Cape, one for hydrazine; a methane facility was proposed but rejected due to proximity of homes and a school); limited roads and bridges which can accommodate loads and closures due to testing; deconfliction on base with relatively ad hoc procedures trying to coordinate access to different facilities; delays to the commercial sector due to prioritization of national security launches; poor analytic tools to manage operations (e.g., weather, hazards, range survey); air traffic control and required hazard areas; and lack of long-term planning to accommodate increased cadence with the existing density of facilities (particularly demand conflicts between different operators).

Regulatory Landscape

Launch in the U.S. is overseen by the Federal Aviation Administration’s Office of Commercial Space Transportation (FAA AST).  FAA AST recently underwent licensing reform, to consolidate four separate rules into one under Part 450.  According to the FAA, “Part 450 reduces the number of times an operator needs an FAA license approval and allows one license for a portfolio of operations, different vehicle configurations and mission profiles, and even multiple launch and re-entry sites”. The increased launch cadence has put great strain on FAA AST, with a 25% increase in licenses from 2024-2025, with an expectation that launch pace will continue to grow with a minimal increase in budget for the office.  There has All launches must undergo environmental impact assessments, although the stringency of these assessments has come into question with the contamination from the Starbase facility of protected environmental sites in Texas, as well as the Trump Administration’s general deregulatory agenda.  In the event of a launch mishap, the National Transportation Safety Board conducts an accident investigation in the event of a fatality or serious injury to person, or damage to property from debris that could have caused a serious injury, while the FAA is the lead investigative agency for all other commercial mishaps; if the launch involves other governmental agencies such as NASA or the Space Force they will also be involved in the accident investigation. Accident investigations historically grounded spacecraft for months, but timelines have substantially decreased for more routine failures, lasting as little as four days.

Alliances

The NATO STARLIFT programme, with fourteen nations (Belgium, Finland, France, Germany, Hungary, Italy, Luxembourg, the Netherlands, Norway, Spain, Sweden, Türkiye, United Kingdom, United States) seeks to investigate ways to allow allies to launch assets on short notice.  Little has been said publicly about this programme.

Brig. Gen Panzenhagen noted the U.S. has been working with Japan, France, New Zealand, Sweden, and Britain to enhance launch resiliency.

A number of U.S. spaceports, including Cape Canaveral, the Virigina Spaceport Authority, and Pacific Spaceport Complex, are part of the Global Spaceport Alliance, which seeks to be a platform for commercial spaceport operators to discuss progress, obstacles, and challenges.

Table 22 U.S. Launch Infrastructure Benchmarks

| Institutional and Commercial Capability Evolution | The U.S. government has historically been the primary investor in ground infrastructure tied to launch facilities, though 20 licensed spaceports exist across the country. Very substantial infrastructure upgrades, including to basic infrastructure such as the electrical grids, roads, and wastewater, are due at the two primary launch facilities at Vandenberg and Cape Canaveral. Access common resources such as payload processing facilities, road[s], fuel vendors greatly stresses the facilities. As the launch cadence at these sites increases, so do conflicts between launch providers; closure of parts of the launch sites for safety inhibit operations of competitors. Delays in restoring launch pads after major failures are bottlenecks for providers with access to only one pad. The US> aims to have 500+ launches per year at the Cape by 2030, and 100-200 at Vandenberg. Numerous entities in the U.S. have invested in commercial spaceports but there is lack of appetite/customers for them; earnings projections are not grounded in reality. Primary obstacles to the success of commercial spaceports include the lack of ability to have orbital launches over land, the existing U.S. government-funded infrastructure for other spaceports, and the low success rate of new launch companies. At best, commercial spaceports are generally able to become innovation hubs for the state and local governments that support them. |
| --- | --- |
| Cost Perspectives | Although direct costs at U.S. government launch facilities are required by law to be passed on to the commercial sector, many indirect costs are absorbed by the Space Force/NASA. Most of the initial ground infrastructure beyond manufacturing facilities is funded by the U.S. government, which regularly makes billions in investment money available for modernization. Although commercial spaceport upfront costs are quite high and no functional federal funding mechanism exists, they are often supported by regional or state development initiatives. The vast majority have not developed a viable customer base; the few who have a dedicated customer (e.g. Spaceport America and Virgin, Starbase and SpaceX, Launch Site One and Blue Origin), though the Pacific Spaceport Complex has proven to be a valuable spaceport for national security launches and small launch vehicles given its geographic location. |
| Regulatory Landscape and Interventions | FAA AST licenses all U.S. launches; they have undergone a recent regulatory streamlining to handle the drastic increase in launch cadence with minimal additional funding for the office to increase staffing/other support infrastructure needed for licensing. Although Environmental Impact Assessments are required by law, they are not a substantial obstacle to obtaining a launch license. The primary barrier to the licensing of new facilities is the large safety zone required, which functionally prohibits inland spaceports from providing vertical orbital launch capacity. Additionally, at present, companies are not required to provide compensation to offset the closure of airspace or sea lanes, much to the dismay of air and maritime traffic. |
| Partnerships and Collaboration | U.S. commercial providers, and in particular SpaceX, given their launch capacities and lesser national security risk than Chinese vehicles, are typically the launcher of choice for European commercial companies. The U.S. is part of a NATO alliance, STARLIGHT, seeking to ensure access to space, but very little public information exists on this programme nor is there a clear indicator of impacts of recent changes in U.S. defence posture. Space Force Brig. Gen. Panzenhagen has noted talks with Japan, France, New Zealand, Sweden, U.K. on launch resiliency. |

New Zealand

New Zealand’s entry to the launch sector began in 2006 with the founding of Rocket Lab, with founder Peter Beck’s personal savings.  In 2009, they reached space with sounding rocket Ātea-1.  This attracted attention from the U.S., and in order to attract U.S. government investment, they incorporated as a U.S. company in 2013.  Rocket Lab additionally built New Zealand’s first spaceport, the first private orbital-launch complex, in 2016 on the Māhia Peninsula; costs are not publicly known.  They launched the first electron rocket in 2017, which was a failure due to a software issue; however, the following launch in early 2018 was a success.  Peter Beck noted that the succeeded with less than $100M in development and a team of 150 people in comparison to Virgin Orbit’s failure with $1.2B investment from Richard Branson. Rocket Lab additionally received early investments and contracts from U.S. defence-related entities including Lockheed Martin, In-Q-Tel (the CIA’s venture capital firm), DARPA (2015, $100k and 2018, $6.5M), the Air Force Research Lab ($5.7M).   At the time, the New Zealand Venture Investment Fund was not allowed to directly invest in any businesses, despite being approached by Rocket Lab (that policy has since changed).

In 2025, Rocket Lab completed 18 orbital launches. In March 2026 it additionally received a $190M contract from the U.S. DoD for hypersonic test flights using its HASTE launch vehicle.  Rocket Lab has a $1.85B contract backlog, and reported $554.5M revenue in 2025, with 52% growth.  They announced the acquisition of Precision Components Limited (based in Auckland) in February 2026 to address this backlog.

The Mahia launch site is composed of two pads (A and B), which can accommodate back-to-back launches within hours, and can process up to three launch vehicles simultaneously.  The site also includes a vehicle integration facility and cleanroom, and a command-and-control facility 2.5 km from the launch pad (with additional workstations for flight safety, payloads, launch vehicle teams, and the launch director) with tracking antenna onsite, and support from a downrange facility on the Chatham Islands. They also operate a mission control centre in Auckland.  Spacecraft delivery typically occurs 30 days prior to launch

In 2025, Rocket Lab opened Launch Complex 3 at the Mid-Atlantic Regional Spaceport on Wallops Island, Virginia.  The facility supports Neutron launches, and houses industrial infrastructure upgrades to support launch, landing, and LV test operations, including stage 2 engine and structure stack test facilities, propellant storage and supply areas, lightning and water towers, and supporting infrastructure for return of the Neutron to the complex on a marine system.  The Assembly and Integration Complex is within 4 km of LC-3, encompassing two buildings for final integration, and is directly outside the NASA Wallops entrance for smooth transportation.  The Mid-Atlantic Regional Spaceport (MARS) Payload Processing Facility can concurrently support both unclassified civil and commercial missions as well as classified missions (available to customers 3 months before scheduled launch date).  Rocket Lab provides space for administrative space for customers at the facility. Rocket Lab has an additional Space Structures Complex that is 13,000 m2 nearby, with a seaport just outside of the building.  They additionally use the Stennis Test Complex in Mississippi for engine testing, and conduct engine and avionics production in California.  Their standard integration and launch schedule for Neutron is 24 months.

Rocket Lab has also expanded through a series of acquisitions beginning in 2020, acquiring suppliers of star trackers, reaction wheels, power systems, separation systems and payload adapters, flight software and GNC systems, solar cells, semiconductors, DA and optical payloads eventually resulting in the development of Photon, their in-house satellite platform. Rocket Lab also just receive regulatory approval to acquire laser communications company Mynaric.

Regulation

New Zealand had to develop its own licensing infrastructure purely to authorize Rocket Lab launches, and modelled its licensing system off of the U.S. New Zealand developed the Outer Space and High-altitude Activities Act of 2017 as its initial licensing framework, which the New Zealand Space Agency administers. The Ministry of Business, Innovation, and Employment entered a Technology Safeguards agreement with the U.S. to ensure the protection of sensitive space technologies in 2016, and signed a Memorandum of Cooperation on recognitions of licenses and regulatory cooperation with the FAA in 2018. New Zealand, as result of high launch cadence, expanded the number of permitted annual launches from 100 per year to 1000, a number which was constrained based on regulatory limits related to debris impact assessments for debris released in New Zealand’s Exclusive Economic Zone and Extended Continental Shelf.  Each launch above the cap requires notified marine consent costing NZD180k-630k and taking up to 9 months for approval.  The primary beneficiary of this is Rocket Lab, as the only other launch operator in New Zealand is the University of Canterbury’s student rocketry club.

International Partnerships

The U.S. military has expressed interest in working with Rocket Lab in New Zealand to enhance launch resiliency, though New Zealand Defence and Space Minister noted she had not been in direct talks with the Space Force on launching from New Zealand, suggesting these discussions may have been U.S. government to Rocket Lab directly.  New Zealand’s launch site provides optimal access to polar and sun synchronous orbits, and allows for launch flexibility with few scheduling restrictions due to air/maritime traffic.

Table 23 New Zealand Launch Infrastructure Benchmarks

| Institutional and Commercial Capability Evolution | Minimal funding has come from the New Zealand government, with New Zealand’s only spaceport in Mahia privately owned by Rocket Lab. Rocket Lab moved its headquarters to the U.S. to attract U.S. funding as a result. It has also substantially diversified its portfolio and now also manufactures satellites. Rocket Lab launches from both New Zealand and the U.S. (Wallops Island). |
| --- | --- |
| Cost Perspectives | Rocket Lab CEO Peter Beck stated it cost $100M to reach launch capability. As the Electron is a small launch vehicle and higher cost per kg than larger vehicles, it relies on payloads which are generally time sensitive deployments which do not wish to wait for rideshares. |
| Regulatory Landscape and Interventions | New Zealand’s launch licensing is based off of the FAA’s, with whom they have a Memorandum of Cooperation. In 2025, New Zealand additionally increased the number of annual permitted launches from 100 to 1000 without requiring a special marine consent permit. |
| Partnerships and Collaboration | The U.S. Space Force has indicated it has been in talks with Rocket Lab regarding improving launch resiliency via New Zealand launches. The New Zealand government denied knowledge of such discussions. |

Japan

Table 24 Current Japanese Orbital Launch Vehicles

| Vehicle | Company | Launch Mass to LEO (metric tonnes) |
| --- | --- | --- |
| H3 | Mitsubishi Heavy Industries/JAXA | 16.5 |
| Epsilon S (Block 1)* | IHI Aerospace/JAXA | 1.2 |

Note: The previous Epsilon had successful orbital launches, but Epsilon S has not yet had any.

Japan’s H3 launch vehicle, jointly developed by Mitsubishi Heavy Industries and JAXA, is a successor to the H-IIA, with an aim of launch six times annually over a twenty-year period.  JAXA states that its aims are to be high flexibility, high reliability, and high-cost performance.  It has launched eight times beginning in 2023, the first and last of which were failures.  The H-IIA enjoyed 98% reliability over its 24-year lifespan, indicating that future high reliability is likely for the H3.

IHI Aerospace and JAXA have additionally developed the Epsilon S rocket, the successor to a heavier M V, aiming to be 50% cheaper and more agile.  The Epsilon S reduced time of delivery of a single stage rocket from launch site to launch from 42 days to 7, and enables team access to the launch pad up to 3 hours per launch instead of 9 hours for the M V.  The Epsilon S programme was explicitly structured to enable the transfer of ownership of the vehicle to the private sector. Epsilon S has had two launch failures, despite the past success of Epsilon, and is anticipated to launch again this year (JAXA has resorted to purchasing two Rocket Lab Electron launches as a result of the setbacks).  In 2021, the company indicated they would be cost-competitive with SpaceX for rideshares, and dedicated launches would cost $25-30M (double the price of similar U.S. launch vehicles), but no updated public information exists on pricing or availability. Development costs for the Epsilon S are unclear, but its predecessor, the Epsilon, cost $37M to develop.

Japan has two commercial launch companies aiming for near-term orbital launches, Space One (Kairos; 0.15T) and Interstellar Technologies (Zero, 1T).  Space One attempted a third launch on March 4, 2026, which failed (as did the first two), calling the future of the company into question.  Investors in the company include IHI and Canon. Space One additionally won a 2025 launch contract from the Japanese military, though value was not announced.  They claim they will achieve 20 launches per year by the end of the decade. Interstellar Technologies has raised $130M for the development of its Zero launch vehicle, approximately ten percent of which was from the government-backed Japan Finance Corporation.  They have announced five customers for an initial 2027 orbital launch from Japan, Singapore, South Korea and the United States.  Although they have not had any orbital launches, a previous suborbital rocket, Momo, was successful on three out of seven attempts from 2017-2021.

Tanegashima Space Center is Japan’s largest launch facility, managed by JAXA, and is the launch site for the H3 (previously also H-IIA), featuring two orbital launch pads.  The site has been operational since 1966; according to JAXA it was selected for the following reasons: the site should be favourable for geostationary transfer orbit launches and minimize safety concerns with land/sea/air for polar launches to the east and south; it should be as close as possible to the equator within Japan (at the time of construction, Okinawa had not been returned to Japan); the site should minimally interfere with fisherman, it should be located where swift acquisition and development of land are possible; it should be accessible for communications, power, and water; it should easily be accessible by public transport and other means for shipping; it should be remote from demographically concentrated areas. The site features two spacecraft test and assembly buildings, two spacecraft and fairing assembly buildings, two vehicle assembly buildings, Takesaki static firing test facilities for solid motors, Yoshinobu static test firing stand for liquid engines, three radar stations, two telemetry stations, and three optical tracking facilities. Tanegashima, an island, features one airport and two ports.  Further details on the facilities can be found in JAXA’s “Overview of Tanegashima Space Center”. At the moment, the facility can support up to six H3 launches per year; the limitation is due to the capacity of liquid oxygen storage tanks at the site, which are only sufficient for a single launch.  JAXA is planning a $12M upgrade the facility by adding a liquid storage tank as well as a third vehicle assembly building by the first half of FY27, aiming for monthly launches with initially seven launches per year after upgrade. The vehicle assembly building update is critical, as it takes 1.5-3 months to complete assembly.  Mitsubishi also will enhance equipment for part inspection as part of these upgrades.

Uchinoura Space Center is also managed by JAXA, and is used for Epsilon, with two active and three inactive launch pads.  Its location in Kimotsuki, the southernmost tip of the Japanese mainland on Kyoshu.  It features two facilities the M[u] Center, for Epsilon launches, which features a rocket assembly building, cleanrooms, and the rocket assembly and launch tower, as well as the KS Center for sounding rockets. The facility includes a control center (launch) and epsilon control center (satellite control, monitoring of launch site and sea, weather), telemeter center, radar telemeter center, and 20m plus 34m antennas.  The site was built in 1966, and JAXA notes the facilities are showing signs of deterioration.  Renovations in 2020/2021 sought to upgrade the buildings for severe weather.

Spaceport Kii in Wakayama is Japan’s first fully commercial launch facility, built by Space One and opened in 2021.  It was funded by support from Canon, IHI, and Shimizu Corporation (who also constructed the site), as well as the Development Bank of Japan.  It includes: a launch pad, launch integration facility, motor storage house, launch control centre, and other facilities. Space One states integration time is 4 days prior to launch due to the use of solid rocket fuel, and have a goal of 20 launches per year by the end of the 2020s. Control procedures have been fully automated, streamlining the launch process and requiring just over a dozen staff.

A fourth launch site, Hokkaido Spaceport (HOSPO) managed by Space Cotan, was financed by both private and regional funding, and estimated to cost approximately $46M.  “It plans to use donations including deductible "hometown corporate tax" contributions to pay half the cost, and cover the rest by applying for regional revitalization grants.”  In addition to launches from Interstellar Technologies, which has a foundational agreement to build a pad for its Zero launch vehicle, the spaceport has an MoU with Firefly and the Japanese subsidiary, jtSpace of Taiwanese company tiSpace.  Facilities plan to expand to orbital. The site currently is centred around Launch Complex 0.  Launch Complex 1 is under construction, with two launch pads; Interstellar has already signed an agreement to be priority operator at this site. LC-1 features a vehicle assembly building and test facilities. Launch Complex 2 is planned to support larger vehicles. The site estimates it can double the number of launches to SSO currently available from Tanegashima, and desires to have 10 launches per year.  The site features a 1300m-long runway, and notes that its geographic position allows it to avoid most aviation and maritime traffic, while also being near an international port (past major shipments have entered at Tomakomai Port, 150 km away).  They also note a high rate of clear days for launch.

Oita Prefecture intends to operate a horizontal launch facility at Oita Airport, cooperating with Kanematsu and Sierra Space for the launch of Dream Chaser in 2027; additional supporters include MUFG Bank, Ltd., Tokio Marine & Nichido Fire Insurance Co., and Japan Airlines.,

Japan has initiated a ten-year $7B Space Strategy Fund.  In its space transportation goals, it states it wishes to:

Establish low-cost space transportation systems that can accommodate the diversifying launching needs for satellites manufactured both in Japan and overseas.

KPI: Improve Japan’s rocket launching capabilities by securing approx. 30 flagship and private rocket launches annually by the first half of 2030s.

Establish industrial infrastructure to achieve the above target and ensure its independence and autonomy, while acquiring the technology required to realize new space transportation systems and enhance Japan’s overall international competitiveness.

Its initial rounds of funding have contained funding for numerous space transportation initiatives, including ground systems for future transportation, core system technologies toward the realization of smart launch site, development of rocket parts and components to enable high-frequency launch operations, a feasibility study on the design and deployment of general-purpose facilities to enable high-frequency launches at spaceports, and transformation of rocket manufacturing processes to enable high-frequency launches.  They additionally plan to offer funding for offshore technologies for launch systems (9B JPY) and acceleration of commercial rocket launch demonstrations (24B JPY).

Regulation

Everyone who plans to launch a satellite from Japan must obtain permission for each launch from the Prime Minister of Japan.  Test launches which do not carry satellites do not require licensing.  The Prime Minister has the power to certify models of rockets so as not to repeat the need to grant permission, and also to give similar permission to allow a blanket certification of a launch facility.  In addition, “the government reviews the launch plan to ensure that it contains sufficient safety measures, and the applicant must show that it has sufficient capacity to implement the plan. Finally, the purpose and use of satellites to be carried by the rocket must be in line with the fundamental principles of the Basic Space Law and must not infringe on the treaties relating to the development and use of outer space or public safety.” A recently amendment to the Space Activities Act would include test launches in licensing requirements, and establish rules for reuse and re-entry of launch vehicles if passed.

Table 25 Japanese Launch Infrastructure Benchmarks

| Institutional and Commercial Capability Evolution | Japan has historically funded government launch vehicles, but is pivoting to a more commercial approach. H3, a joint Mitsubishi/JAXA project, is Japan’s biggest launch vehicle at 16.5T to LEO. It has three potentially viable small launch vehicles in progress, Epsilon S (government-funded but transitioning to private), Kairos, and Zero (both privately funded). The first two have had multiple launch failures and Zero has not yet had its first flight. Japan has one primary medium-sized launch vehicle facility run by JAXA, Tanegashima Space Center, featuring two launch pads. This site is currently limited to a launch every other month, primarily due to limitations on vehicle assembly and liquid oxygen storage, though upgrades are in progress with a goal of launches every month. It has a second facility managed by JAXA, Uchinoura Space Center, used for Epsilon, with two active launch pads, one for Epsilon and one for sounding rockets. Spaceport Kii in Wakayama is Japan’s first fully commercial launch facility, built by Space One and opened in 2021. It was funded by support from Canon, IHI, and Shimizu Corporation (who also constructed the site), and the Development Bank of Japan. Payload integration time is four days due to the use of solid rocket fuel. The site aims for 20 launches per year by the end of the 2020s. Hokkaido Spaceport, operated by Space Cotan, is a regional and private sector initiative. It features Launch Center zero, and is building Launch Center One with primary tenant Interstellar Technologies. Intersteller Technologies has a foundational agreement to build a pad for its Zero launch vehicle. The spaceport also has an MoU with Firefly and the Japanese subsidiary, jtSpace of Taiwanese company tiSpace. Additionally, Oita Prefecture intends to operate a horizontal launch facility at Oita Airport, cooperating with Kanematsu and Sierra Space for the launch of Dream Chaser in 2027. |
| --- | --- |
| Cost Perspectives | Japan has begun an attempt to transition to private sector launch vehicles (unsuccessfully thus far) and encourage private sector or public-private launch facilities. Hokkaido Spaceport was financed by both private and regional funding, and estimated to cost approximately $46M, funded half by corporate donations and half by regional grants. Cost estimates for Spaceport Kii and Oita are unavailable, but the former was funded by Canon, IHI, and Shimizu Corporation (who also constructed the site), as well as the Development Bank of Japan, and the latter by Kanematsu and Sierra Space for the launch of Dream Chaser in 2027; additional supporters include MUFG Bank, Ltd., Tokio Marine & Nichido Fire Insurance Co., and Japan Airlines (Virgin, an original anchor tenant, pulled out). The Japanese government additionally has committed R&D funding over a ten-year period via their Space Strategy Fund to a variety of topics, including improving ground infrastructure for space. |
| Regulatory Landscape and Interventions | The Japanese Prime Minister authorizes launch vehicles and launch facilities but may issue blanket licenses rather than individual licenses. The purpose and use of satellites to be carried by the rocket must be in line with the fundamental principles of the Basic Space Law13 and must not infringe on the treaties relating to the development and use of outer space or public safety. A recent amendment to the Space Activities Act would include test launches in licensing requirements (not currently required), and establish rules for reuse and re-entry of launch vehicles if passed |
| Partnerships and Collaboration | Japan collaborates regularly with the U.S. and ESA on space projects. Japanese spaceport facilities have developed relationships with several U.S. launch providers, including Firefly and Sierra, as well as Taiwanese company jtSpace’s subsidiary jtSpace. |

    - India

Table 26 Current Indian Orbital Launch Vehicles

| Vehicle | Company | Launch Mass to LEO (metric tonnes) |
| --- | --- | --- |
| LVM3 (GSLV Mk III) | ISRO | 10 |
| GSLV (Mk II) | ISRO | 5 |
| PSLV | ISRO | 1.75 |
| SSLV | ISRO | 0.5 |
| Vikram-1 | Skyroot | 0.29-0.35 |

The Indian Space Research Organization, ISRO (a joint civil/military entity), has a series of four launch vehicles from 0.5-10 metric tonnes, in ascending order the SSLV, PSLV, GSLV, and LVM3.  The SSLV is the nation’s newest launch vehicle, with first successful launch in 2023, aiming to be a low-cost option with rapid turnaround time of 72 hours or less. ISRO took a unique route in development, aiming to lead “designing, developing, and testing the technology, after which it would be transferred to other agencies for mass production and launches,” The vehicle was then contracted to Hindustan Aeronautics Limited to manufacture, market, and launch, the first time ISRO has transferred a complete technology to a company.  HAL already partnered with private company Larsen & Toubro to manufacture the PSLV. The total known development costs for LVM3 was approximately $530M and SSLV $22M, with costs of approximately $5000/kg for the LVM3 and $8400/kg for the SSLV.,

India’s private launch company Skyroot is successfully launched its Vikram-1 rocket (350 kg to LEO) in July 2026 to 450 km and is aiming for six launches in 2026.  They have invested in the CAPEX to launch 12 rockets per year.  They anticipate approximately 1/3 of demand to come from India, with the rest being international.  They are additionally developing Vikram-2 with capacity of 1100 kg.  The CEO of Skyroot noted that ISRO has transformed into more of an R&D role increasing private sector demand in India; they expect to be a customer for the 100 Indian government satellites launched over the next 5-6 years. India has placed extensive emphasis on its ability to be a global leader in space, and given substantially lower labour costs than the U.S. and Europe may be able to more easily compete on an international scale.

Satish Dhawan Space Centre, Sriharikota (also known as SHAR) is India’s primary government-funded launch facility, with first launch in 1971, and two launch complexes.  The site was selected for its proximity to the equator optimizing launch efficiency eastward, proximity to Chennai (80km, connected by roads and railroad), long azimuth tracking corridor downrange over the Bay of Bengal, and low population density. The facilities include a Solid Propellant Space Booster Plant (SPROB), Vehicle Assembly & Launching Facility (VALF), Solid Motor Preparation & Environmental Testing Facility (SMP&ETF), and control centre connected to Sriharikota and the five stations of ISRO’s TT&C Network (ISTRAC).  A third launch pad has been proposed for LVM3 and its future lunar vehicle NGLV; it is estimated to cost $42M.  Officials note that adding multiple launch vehicles to a pad can take up to six years of planning, and so having separated dedicated launch pads may be more efficient. The facility can accommodate 10-12 PSLV launches with turnaround times of 25-26 days.  Sriharikota has a moderate cyclone risk; while there was substantial damage to the electrical grid in 1984, better forecasting and preparedness have mitigated recent cyclone damage.   Sriharikota is an island, and ”is connected to the mainland by a single 3-metre road. Running straight across the Pulicat lake, it was built keeping the eco-sensitive surroundings intact." During heavy rains, the road becomes submerged for one or two days.  They note that “We are looking at alternate ways to mitigate this problem. An elevated roadway or an alternate road without harming Pulicat lake is under consideration. A very wide road cannot be built here since it will interfere with the natural flow of the lake." Coastal erosion is a major concern for the spaceport, with conservation measures currently underway after discovering a loss of 100m of shoreline in a four-year period. They are additionally looking at future improvements such as an airstrip and a jetty for local transport. Although Sriharikotta experiences monsoons, rain only comes from October-December, leaving a large window of good weather.

A further government-funded spaceport is being built at Kulasekarapattinam in Tamil Nadu for approximately $430M, and estimated to be ready within the next year catering to 20-25 SSLV launches per year.  The facility, in addition to increasing capacity, allows launches to avoid an expensive dogleg manoeuvre; southward launches at Sriharikota require a dogleg so as not to fly over Sri Lankan airspace; Minister of State for Science and Technology Dr. Jitendra Singh noted that the dogleg makes Sriharikota "inadequate for a useful payload." The facility provides launch access over the ocean, but is not good for polar launches., It additionally is near ISRO's Propulsion Complex and Liquid Propulsion Systems Centre, and has favourable weather conditions.  According to a recent article in KEEPTRACK:

"The complex will house 35 facilities in total, anchored by the SSLV Assembly Facility (SAF) for vertical rocket integration, a Satellite Preparation Facility (SPF) with cleanroom capabilities for payload handling and encapsulation, and a Non-Destructive Testing Facility for inspecting solid motor segments via radiography. Two Upper Stage Assembly Facilities will prepare the SSLV’s second and third stages in parallel, feeding into the main integration building... The launch pad itself will feature rail systems for transporting assembled vehicles from integration to launch position, along with a Mobile Launch Structure designed in-house at SDSC SHAR. A dedicated Launch Control and Mission Control Centre rounds out the operational infrastructure"

Kulasekarapattinam will also accommodate launches from non-governmental entities such as Skyroot and Agnikul Cosmos.  ISRO is targeting December 2026 for completion with first SSLV launch in Q4 2027.

Regulation

India has an agency, InSPACe, which does both regulation and promotion of the industry.  As India is relatively new to private launches, In-Space does not have great detail on the launch licensing process on its website; but they do not have additional guidance on orbital, although Skyroot received authorization in 2022.,

International Partnerships

ISRO has traditionally offered launch slots for small satellites for other national space agencies/countries with excess capacity of its larger rockets.  Between 2015 and 2024, generated $143 million by launching 393 foreign satellites.  These satellites included 72 OneWeb satellites in 2022-2023 on LVM3.  A full list of foreign satellites launched by ISRO can be found on their website; out of these 86 are from the UK, 13 Germany, 7 Luxembourg, 5 Italy, 4 France, 4 Lithuania, 4 Switzerland 3 Netherlands, 3 Austria, 3 Finland, 2 Belgium, 2 Denmark, 2 Spain, 1 Czechia, 1 Latvia, 1 Slovakia, and 1 EU.  Skyroot additionally has an MoU with Axiom to explore collaboration opportunities in LEO.  The Australian government additionally touts its long-time space partnership with India and commercial satellite company launch contracts with Skyroot and Agnikul Cosmos.   International Space Investment India Projects financially supports Australian research organizations and missions in joint efforts including launch.

Table 27 Indian Launch Infrastructure Benchmarks

| Institutional and Commercial Capability Evolution | ISRO has long supported government launch vehicles, but is transitioning capabilities to the commercial sector to focus primarily on R&D. The SSLV, a small launch vehicle, is the first rocket to be fully transitioned from manufacturing to launch to a private company (HAL); ISRO also funds three bigger launch vehicles, LMV3, GSLV, and PSLV. Skyroot is the closest commercial company to orbital launch, with first attempt upcoming in April 2026. Satish Dhawan Space Centre, Sriharikotta, or SHAR, is a government-funded launch facility with two pads for government vehicles. It can accommodate 10-12 PSLV launches with turnaround times of 25-26 days. It is in a moderate cyclone zone but has taken measures to improve infrastructure and has not had major damage in recent years; however, the lone road to the island becomes flooded for a day or two during major rain. Rain is confined to Oct-Dec, making the weather good for launch much of the year. Coastal erosion is a major issue. The site is inadequate for orbital small launch due to a required dogleg manoeuvre for all southward trajectories to avoid flying over Sri Lanka. ISRO is in the process of constructing, for completion this year, a second government spaceport at Kulasekarapattinam in Tamil Nadu for SSLV launches, and intends to open the spaceport to the private sector as well. This will not require the expensive dogleg, and will cater to 20-25 SSLV launches per year. Construction is estimated to be completed in Dec 2026 with first launch in Q4 2027. |
| --- | --- |
| Cost Perspectives | Total known development costs for LVM3 were approximately $530M and SSLV $22M, with costs of approximately $5000/kg for the LVM3 and $8400/kg for the SSLV. It is costing $42M to construct a third launchpad at SHAR. ISRO is contributing $430M to construct the Kulasekharapattinam spaceport. Labour costs are substantially cheaper in India which may eventually allow India to undercut many global competitors. |
| Regulatory Landscape and Interventions | InSpace is a dual regulatory and promotional agency. As only Skyroot has planned an orbital launch, there does not appear to be a set procedure for orbital launch authorizations. |
| Partnerships and Collaboration | ISRO has traditionally offered launch slots for small satellites for other national space agencies/countries with excess capacity of its larger rockets. Between 2015 and 2024, generated $143 million by launching 393 foreign satellites. These satellites included 72 OneWeb satellites in 2022-2023 on LVM3, and over 100 of these satellites are European. Indian commercial launch companies are very actively pursuing foreign customers. Australia actively funds space partnerships between its businesses/research organizations and India. |

Lessons learned from non-European spaceports for Europe

The study team summarise the lessons learned from spaceports in U.S., New Zealand, Japan, and India, below.  Government backing of launch infrastructure has been key for the U.S., Japan, and India; New Zealand's only spaceport, in Mahia, is privately owned by Rocket Lab (which is heavily funded by the U.S. defence sector).  For commercial spaceports, finding an anchor tenant is commonly cited as key to being able to build out infrastructure, and customise as desired.  Many commercial spaceports have been built with economic viability yet to be realised, particularly in the U.S., and generally due to the slow uptick in small launches, but regional support can help these spaceports turn into technology hubs regardless of lack of launch customers.  Having a large facility with multiple launch pads and customers creates some efficiencies in being able to share large infrastructure costs, but substantial conflicts exist due to the need to shut down certain areas for safety reasons or transport, inefficient sharing of resources, or need to reconfigure facilities to accommodate changing customers.  Many of these issues are not apparent until launch cadence becomes greater, as many facilities are not able to support payload integration on multiple vehicles simultaneously.  This is also true for site access (roads, ports, aviation); some of these facilities also do not have redundant transit access and are in disaster-prone areas. National regulatory systems may also end up overwhelmed with increased launch cadences, and may need to invest in type certification, where launches and/or payloads are bulk-certified.  Substantial inefficiencies in coordination with maritime and aviation traffic also must be overcome as launch cadence increases.

| Category | Lessons learned |
| --- | --- |
| State vs. private sector funding models | Funding models of successful spaceports across the U.S., India, and Japan have generally started with strong federal backing; New Zealand, the lone exception, has a privately-funded spaceport, but backed strongly by U.S. government funding. Private sector use of these public launch facilities has been strongly subsidized. Demand signals for private spaceports have generally been weak, and successful private sector spaceports have emphasized the need for anchor tenants, not just to support current operations, but to be able to build and plan appropriate infrastructure. A summary of the evolution of public/private funding of launch facilities in the aforementioned countries is below. The U.S. and India have long traditions of federally supported spaceports, which they are now opening up to the private sector (the U.S. for decades, but India newly). The U.S. is required to charge direct costs to those using its launch facilities, but quite a few indirect costs are absorbed by the government, in addition to development of launch vehicles themselves being heavily government-supported. The U.S. has dedicated launch pads for the commercial sector at Vandenberg, Cape Canaveral, and Wallops. India has a dedicated pad for Agnikul Cosmos at SHAR, with plans to build pads for the private sector at the new Kulasekarapattinam. Japan has reserved its two government spaceports at Tanegashima and Uchinoura Space Centers for government launches, though it plans to transition ownership of its Epsilon S vehicle (launching at Uchinoura) to the private sector. The U.S. has over a dozen private spaceports, most of which have not been utilised. The handful that has been utilised have generally been for dedicated launch vehicles (Blue Origin, SpaceX, Virgin), plus the Pacific Spaceport Complex in Alaska which has been favoured for national security launches. Most of the existing spaceports, even if not utilised for launches, have developed aerospace research hubs, and have been supported by regional and state-level funding (national funding is more or less non-existent). The low demand for small launch vehicles has hindered the use of these spaceports, in addition to overland orbital launch not being allowed. Japan has two operational vertical launch spaceports, one of which was funded by private companies plus the Development Bank of Japan, the other of which was funded by both regional development and private sector funds. It also has a horizontal launch spaceport funded by the regional development funds and the private sector. However, the demand forecast for these is unclear, with none of the anchor launch vehicles yet having a successful orbital launch (with the exception of Firefly, who has signed an MoU to study launches in Hokkaido but not yet committed to launch there). Rocket Lab has funded its own dedicated launch site in Mahia, which has been critical for U.S. national security launches; Rocket Lab switched its headquarters to the U.S. to be eligible for U.S. funding, and the FAA has an MoU with New Zealand to enable interchangeable licensing. Japan has additionally initiated a ten-year $7B Space Strategy Fund, with dedicated streams to improving launch capacity. |
| Current and target launch cadence | Target launch cadence for most facilities is 6-20 per year, with the exception being the U.S. at Cape Canaveral and Vandenberg. Facility duplication is typically highlighted as necessary for facilities aiming for cadences higher than once every 2-3 months, given payload integration times. The U.S. is up to 110 orbital launches per year at Cape Canaveral, 66 at Vandenberg, with several per year at Wallops and Pacific Spaceport Complex. The U.S. intends to reach 500+/year at the Cape and 150-200 by 2030. New Zealand (Mahia) is at 18/year. Japan has been able to launch every other month from Tanegashima with pending upgrades allowing for seven per year, with target of one per month. Spaceport Hokkaido aims for 10/year, while Spaceport Kii aims for 20/year by the end of the 2020s. India is able to accommodate 10-12 PSLV launches per year at SHAR, with a goal of 20-25 SSLV launches per year at the new Kulasekarapattinam site. Increasing launch cadence places growing pressure not only on launch pads, but also on launcher integration facilities, payload processing facilities and range operations. As launch activity increases, the ability to conduct parallel campaign preparation through multiple launch pads, integration facilities or alternative processing chains becomes an important enabler of resilience and sustained launch cadence growth. Recent launch-pad disruptions at major commercial spaceports (i.e., SpaceX and BlueOrigin) further illustrate the operational risks associated with dependence on a single launch and processing chain. |
| Payload integration times | Decreasing payload integration time has been key to increasing launch cadence across facilities, with several hours possible for rideshare missions, and as low as one day for primary payloads for small launch vehicles, though more technical or dedicated missions may take several months. SpaceX is able to integrate many rideshare or Starlink payloads in several hours due to standardisation; more dedicated payloads take 2-4 weeks, though national security payloads may take months. ULA requires 30-60 days. Firefly was able to demonstrate a launch on 24 hours’ notice from Vandenberg as part of its VICTUS NOX Space Force Award. Space One is able to integrate in four days due to use of solid fuel. |
| Diversification of customers | Having a diverse array of customers at one launch facility greatly increases the complexity of protocol and conflicting demands on infrastructure use and requirements (resulting in some companies developing their own separate facilities onsite, whether dedicated launch pads or assembly and integration facilities), though substantial operational efficiencies exist in sharing access to common resources. Numerous private spaceports have emphasized the need to have anchor customers for specific launch pads to be able to build out infrastructure. ISRO estimated adding a new customer to an existing facility would take six years, and substantial issues exist in having multiple users of payload integration and other facilities. In the U.S., national security launches have priority, and having a wide range of commercial payloads often accommodated on one launch adds to the complexity, with different handling procedures and security protocols, so companies have started investing in their own payload integration facilities. There are operational efficiencies to sharing launch infrastructure; in the U.S. launch operators note they can get commodities, such as fuel, oxidizer, and pneumatics for free or for a small fee“, and also notes the Space Force handles hazard calculation and coordination, improving the economics in comparison to private sites. However, there are still substantial improvements needed to optimize the efficiency of access to the shared infrastructure, as in the U.S. operators note inefficiencies with how they share access to common resources like payload processing facilities, roads, and fuel vendors. |
| Geography | Launch sites were all selected for access to favourable orbits, lack of proximity to highly dense population centres, and access to transit. Access to airports, railways, ports, and roads were key considerations for all nationally managed spaceports assessed here, in addition to currently utilised commercial spaceports. Closures of roads due to testing/launch have caused substantial tension with both local communities as well as other operators using the same facilities. As launch cadence has increased, the U.S. and India have begun thinking about transportation infrastructure modernisation to avoid bottlenecks caused by road or shipping traffic. |
| Weather and other natural phenomena | There has not been substantial recent infrastructure damage due to natural phenomenon at any of the sites here, due to weather/earthquake-proofing and better forecasting. Cape Canaveral and SHAR in particular feature adverse weather conditions, while Japan faces threats from earthquakes and tsunamis. SHAR has faced issues with its only access road flooding for several days at a time. |
| Licensing or other regulatory issues | Regulatory streamlining will likely be necessary as launch cadence increases at any facility, with both the U.S. and Japan having adapted mechanisms to batch license multiple launches at a time. Accident investigation speed and deconfliction with other traffic(air, maritime, or even overflight restrictions at spaceports) or mitigating public safety concerns have caused additional substantial delays. FAA AST licenses all U.S. launches; they have undergone a recent regulatory streamlining to handle the drastic increase in launch cadence with minimal additional funding for the office to increase staffing/other support infrastructure needed for licensing. Batch licensing by launch vehicle type has been key to this ability to increase launch cadence. Japan also allows for this type of batch licensing, though it presumably has not yet been used for orbital launch licenses due to the lack of existing commercial orbital vehicles. India does not yet have a standardized orbital licensing regime. New Zealand's licensing regime was developed to be mutually interchangeable with the FAA's. Additional licensing/regulatory issues include environmental impact assessments (not a major cited obstacle for any of these countries), accident investigations and delays from these investigations (the U.S. has been working to streamline these, and has taken only several days for routine failures, though major mishap investigations may take months), and public safety. As launch cadence increases, the ability to manage air and sea traffic has become a major inefficiency in the U.S.. One further regulatory obstacle in the U.S. has been overflight restrictions for launch vehicles at the spaceports themselves. |
| Major hurdles to increasing launch cadence | Additional hurdles to increasing launch cadence cited include: difficulty getting access to propellant, deconfliction on base with relatively ad hoc procedures trying to coordinate access to different facilities, conflicts with the local community and/or maritime/aviation traffic on impact both economically and environmentally, environmental impacts to launch sites (e.g., erosion). |

# Task 3: SWOT Analysis

## Demand analysis

Following the outcome of Chapter 3 (i.e., Task 2), which provides a mapping exercise of the critical infrastructures for access to space, the Consortium have gathered the necessary insights to quantify and forecast the demand for launch infrastructure over the coming years. The demand forecasting exercise is conducted over the 2025–2035 timeframe and focuses on European orbital launches. The results presented in this section were also validated with qualitative and quantitative information gathered through the stakeholder consultation.

This demand forecasting exercise covers the period 2025 to 2035 and focuses on European orbital launches, combined with qualitative information gathered through stakeholder consultations to validate assumptions and identify potential developments that may influence future demand.

This assessment focuses on the market accessible to European actors and excludes payloads structurally captive to non-European launch systems. Within that scope, a further distinction is required to ensure consistency with the study objective, which is to assess demand for space infrastructure. Several European launch service providers may conduct part of their operations from non-European spaceports, which would not generate demand for EU and ESA launch facilities. The demand figures presented below therefore represent the expected number of orbital launches requiring access to launch pads, range services, and associated ground infrastructure located in EU Member States and ESA Member States.

The quantitative forecast is built using a two-stage approach:

Provider level activity is used as the initial quantitative input, based on publicly available indications of entry into service timelines, expected ramp up, and operational cadence.

That activity is then filtered by launch site location, retaining only launches planned from EU and ESA Member State territories and facilities. Where providers have confirmed multi spaceport strategies including non-EU and non-ESA sites, only the EU and ESA facility portion is retained, and the excluded portion is treated as out of scope for infrastructure demand in Europe.

Launch providers

This subsection analyses the contribution of launch service providers currently expected to generate demand for EU and ESA launch infrastructure over the 2025 to 2035 period. The analysis focuses on providers with confirmed or credible plans to operate from launch facilities located in EU Member States or ESA Member States, as identified in Chapter 3.

For each provider, publicly available information on vehicle development status, entry into service timelines and indicative launch cadence is used to derive a realistic contribution to infrastructure demand. Provider level data is used strictly as an analytical input. Where providers operate or plan to operate from both European and non-European spaceports, only the portion of activity expected to take place from EU and ESA launch facilities is retained.

Arianespace / ArianeGroup (Ariane 6)

Arianespace has publicly indicated a near-term ramp-up to around 6–8 Ariane 6 missions in 2026, representing a significant increase compared to 2025.

In the medium term, Arianespace has explored the possibility of going beyond approximately 10 launches per year, suggesting that this level should be considered a baseline target rather than a strict upper limit.

In terms of forecast implications, Ariane 6 represents the most credible pathway toward achieving a stable cadence of around 10 launches per year in the late 2020s, provided that industrial production stabilises and sufficient institutional and commercial demand materialises.

Avio (Vega C / Vega E transition)

ESA has signed contracts explicitly aimed at increasing the annual flight rate of Vega-C while supporting the development of Vega-E.

Current reporting indicates that Vega-C is expected to remain operational until approximately 2031, with Block upgrades foreseen around 2028, although these timelines remain subject to change.

In terms of forecast implications, Vega’s launch cadence is expected to peak in the late 2020s, after which it will become dependent on the transition to Vega-E and on continued institutional demand planning.

Avio's internal objective is to reach approximately 6 launches per year before 2030, with ramp-up already underway and manufacturing lines designed to sustain that cadence.

Isar Aerospace (Spectrum)

Long term, Isar is building production capability for up to 40 launch vehicles per year.

Isar Aerospace is continuing efforts toward a second flight and qualification campaign in 2026, with schedule volatility remaining typical for early-stage launch systems.

The company described a gradual ramp-up path: around three launches in the near term, to roughly 10–12 launches by 2035 per year before and scaling further if demand supports it.

Rocket Factory Augsburg (RFA ONE)

RFA has stated that its first orbital launch is currently planned for summer 2026.

Following a successful first flight, the company has indicated that it expects to reach an initial cadence of up to around 4 launches per year within the subsequent two years.

In terms of forecast implications, a realistic ramp-up would consist of one launch in 2026, increasing to approximately 2–4 launches per year by 2028, followed by gradual scaling as infrastructure and operations mature.

PLD Space (Miura 5)

PLD Space positions Miura 5 as a high-frequency launch service, with corporate communication referring to around 30 launch slots per year.

Independent reporting indicates that the company has set an ambition to reach more than 30 launches per year by 2030, although this should be considered a high-end scenario.

The first orbital launch is still framed around 2026.

In terms of forecast implications, while PLD is one of the few European startups explicitly targeting high cadence, the base-case scenario assumes a more gradual ramp-up, as multi-site operations and industrial scaling require time.

MaiaSpace (Maia - owned by ArianeGroup)

MaiaSpace has publicly postponed its inaugural flight to 2027.

Market reporting indicates an ambition to reach up to around 20 launches per year in the early 2030s, with early demand partly linked to constellation operators such as OneWeb.

In terms of forecast implications, despite strong industrial backing, reusable launch systems typically require several flights to reach maturity, suggesting a gradual ramp toward high single-digit launches per year by 2030.

Skyrora (Skyrora XL)

Current reporting indicates that the Skyrora XL timeline has shifted to early 2027.

The regulatory framework allows for up to 16 launches per year from SaxaVord, although this represents a licensing ceiling rather than an expected operational level.

In terms of forecast implications, the most likely scenario remains a limited cadence of a few launches per year, unless supported by strong institutional anchor demand.

HyImpulse (SL1)

HyImpulse indicates a target of up to 12 launches per year, alongside a longer-term aspiration of reaching 50 launches per year by 2030, which should be considered highly aspirational.

Independent reporting places the expected orbital debut of SL1 around 2027.

In terms of forecast implications, while hybrid propulsion offers differentiation, actual launch cadence will remain constrained by vehicle qualification, launch site availability, and market demand, resulting in a base case significantly below the stated ambitions.

Latitude (Zéphyr)

Latitude is targeting a first launch in 2026, with development timelines indicating a launch within approximately 18 months from early 2026.

The company is also developing a manufacturing facility capable of producing up to around 50 rockets per year, although this reflects production capacity rather than achievable launch cadence.

In terms of forecast implications, while manufacturing capacity may scale rapidly, actual launch cadence will remain constrained by spaceport availability, market demand and operational maturity.

HyPrSpace (OB‑1 / Orbital Baguette One)

HyPrSpace is developing OB‑1, an orbital microlauncher with a stated payload capacity of around 250 kg to low Earth orbit.

The company has publicly indicated an ambition to attempt a first orbital launch by the end of 2027. It has also outlined a longer-term industrial concept sized around a production facility capable of supporting up to approximately eight orbital launchers per year, although this remains an aspirational long-term target rather than an operationally demonstrated cadence.

Forecast implication: HyPrSpace is a credible emerging French microlauncher actor and should be monitored as a potential source of future demand for European launch infrastructure. However, because the orbital launch site for OB‑1 has not yet been publicly confirmed, its contribution should be treated cautiously in the base case and can be reflected instead in a sensitivity scenario until site allocation and launch licensing become clearer.

Sirius Space (Sirius 13 / Sirius range)

Sirius Space is developing a family of methane/oxygen launchers and aims to offer reusable vehicles by 2035. The company states STAR‑1 propulsion test milestones in December 2023, October 2024, and April 2025, which indicates continuing engine maturation but not yet an operational orbital launch system.

In June 2026, the Guiana Space Centre announced that Sirius Space will operate from the former Diamant launch area at Kourou, which now gives the company a credible EU/ESA launch-site pathway within the scope of this study. Recent public reporting indicates that the first Sirius 13 flight from Kourou is targeted for early 2028, and also notes that Sirius had previously pursued a launch option at Arnhem Space Centre in Australia before Kourou became the retained baseline.

The programme still has to bridge the gap between engine-level test progress and full vehicle qualification and must also build out its dedicated launch infrastructure at Kourou. The conservative base case therefore assumes no orbital launches before 2028 and only a gradual ramp-up thereafter, materially below any high-end interpretation of the company’s broader reusable-launcher ambitions.

Firefly Aerospace (Firefly Alpha)

SSC Space and Firefly (US-based) formally set a 2028 target for the first orbital launch of Alpha (i.e., a flight-proven vehicle already operational in the US) from Esrange Launch Complex 3C. Final construction is underway on the launch pad and ground support equipment as the last major infrastructure milestone before Alpha's debut from the site.

Alpha has flown seven times from Vandenberg (US) to date. Esrange is Firefly's second launch site; the Wallops Virginia East Coast site (US) and Hokkaido Spaceport (Japan) are also under development/evaluation.

Perigee Aerospace (Blue Whale 1)

Perigee Aerospace (South Korea) signed a collaborative agreement with SSC Space in May 2024 to launch satellites from Esrange starting in 2025 but given the delay behind Firefly's 2028 first-launch milestone at LC-3C, the base case should assume Blue Whale 1 orbital debut at Esrange around 2029 at the earliest.

- The table below summarises the launch sites publicly associated with each operator and identifies whether those launches are in scope for EU and ESA infrastructure demand:

Table 28 EU and ESA launch providers vs launch site

| Operator | Launch vehicle | EU/ESA launch facilities retained in scope | Non-EU/non-ESA launch sites | Evidence basis used for the facility filter |
| --- | --- | --- | --- | --- |
| Arianespace ArianeGroup | Ariane 6 | Guyana Space Centre Europe’s Spaceport, ELA 4 | None identified | ELA 4 is the Ariane 6 launch complex at the Guiana Space Centre and is described by ESA as the Ariane 6 launch zone at Europe’s Spaceport in French Guiana |
| Avio | Vega C and planned Vega E | Guiana Space Centre, ELV for Vega C, transition to other CSG infrastructure for Vega E | None identified | ESA arrangements explicitly frame Ariane 6 and Vega C exploitation from Europe’s Spaceport in French Guiana and Avio holds a licence to launch from the Guiana Space Centre |
| Isar Aerospace | Spectrum | Andøya Spaceport Norway and CSG | Spaceport Nova Scotia in Canada under a 10-year agreement with additional years in option. | Andøya is described as Isar Aerospace’s first launch site and ESA confirms cooperation for launches from Andøya, and ISAR reports an agreement with CNES for launches from French Guiana |
| Rocket Factory Augsburg | RFA One | SaxaVord Spaceport United Kingdom and CSG | None identified | RFA confirms its first orbital launch campaign from SaxaVord and ESA describes RFA One as an orbital vehicle to be launched from its SaxaVord launch pad |
| PLD Space | Miura 5 | Guiana Space Centre via the commercial microlauncher complex supported by CNES | Etlaq Spaceport Oman, first launch from Oman planned from 2027 | European Spaceflight reports Miura 5 initial operations from the Guiana Space Centre and a signed agreement for Etlaq in Oman with first launch planned for 2027, also reported by SpaceNews |
| MaiaSpace | Maia | Guiana Space Centre, former Soyuz pad ELS | None identified | MaiaSpace confirms selection to operate from the former Soyuz launch pad at the Guiana Space Centre and European Spaceflight reports the launch timeline anchored to Kourou |
| Skyrora | Skyrora XL | SaxaVord Spaceport United Kingdom in baseline | Alternative sites discussed include Oman and Australia | UK CAA confirms a launch licence enabling launches from SaxaVord and independent reporting notes Skyrora also considered alternative sites including Oman and Australia |
| HyImpulse | SL1 | SaxaVord Spaceport United Kingdom in baseline | None identified | ESA Boost documentation explicitly references collaboration with SaxaVord and development of a launchpad and ground segment for the first orbital launch from the United Kingdom |
| Latitude | Zephyr | Guiana Space Centre, ELM Diamant microlauncher complex, and SaxaVord as an additional European option | None identified | European Spaceflight reports Latitude’s inaugural flight from the Guiana Space Centre and notes the parallel infrastructure commitment at SaxaVord |
| HyPrSpace | OB-1 / Orbital Baguette One | Not yet confirmed for orbital operations | None identified | No public confirmation of the orbital OB-1 launch site has been identified to date. |
| Sirius Space | Sirius 13 in baseline, broader Sirius range in long-term interpretation | Guiana Space Centre, ex-Diamant / ELM microlauncher area | Arnhem Space Centre, Australia (previously announced, but not retained) | The Guiana Space Centre announced on 22 June 2026 that Sirius Space will operate from the former Diamant launch area. Recent reporting links the first Kourou mission to early 2028. |
| Firefly Aerospace | Firefly Alpha | Esrange Space Center Sweden, Launch Complex 3C | Vandenberg (US) active, Wallops Virginia planned (US), Hokkaido Spaceport evaluation (Japan) | SSC Space and Firefly Aerospace formally confirmed a 2028 target for first orbital launch of Alpha from Esrange LC-3C. |
| Perigee Aerospace | Blue Whale 1 | Esrange Space Center Sweden | None publicly disclosed as of mid-2026 | SSC Space and Perigee Aerospace signed a collaborative agreement in May 2024 for Blue Whale 1 orbital launches from Esrange. |

Demand forecast

- The base case forecast below quantifies the expected number of orbital launches requiring access to EU and ESA launch facilities for the period 2025 to 2035. The values are constructed from provider level ramp up assumptions and then filtered using the launch site mapping above. Where a non-EU and non-ESA launch site is confirmed and scheduled, it is excluded from the infrastructure demand totals. This for instance to PLD Space, which has a confirmed agreement for Etlaq Spaceport in Oman with first Miura 5 launch from Oman planned for 2027, so only the EU and ESA facility portion is retained in the demand totals. It can be noted that the main launch providers in Europe helped the consortium refined most of these numbers.

Table 29 Forecast number of orbital launches from EU and ESA launch facilities per year

| Provider based input retained at EU and ESA facilities | 2025 | 2026 | 2027 | 2028 | 2029 | 2030 | 2031 | 2032 | 2033 | 2034 | 2035 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Arianespace Ariane 6 | 4 | 7 | 9 | 9 | 10 | 10 | 10 | 10 | 10 | 10 | 10 |
| Avio Vega | 3 | 4 | 4 | 5 | 5 | 6 | 6 | 6 | 6 | 6 | 6 |
| Isar Aerospace | 1 | 1 | 2 | 2 | 4 | 5 | 7 | 7 | 8 | 9 | 10 |
| Rocket Factory Augsburg | 0 | 1 | 1 | 2 | 3 | 4 | 4 | 5 | 5 | 5 | 5 |
| PLD Space | 0 | 1 | 2 | 3 | 4 | 6 | 7 | 8 | 8 | 9 | 10 |
| MaiaSpace | 0 | 0 | 1 | 2 | 3 | 5 | 6 | 8 | 10 | 11 | 12 |
| Skyrora | 0 | 0 | 1 | 1 | 2 | 2 | 3 | 3 | 4 | 4 | 4 |
| HyImpulse | 0 | 0 | 0 | 1 | 1 | 2 | 3 | 3 | 4 | 4 | 5 |
| Latitude | 0 | 0 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 7 | 8 |
| HyPrSpace | 0 | 0 | 1 | 1 | 2 | 2 | 3 | 3 | 4 | 4 | 4 |
| Sirius Space* | 0 | 0 | 0 | 1 | 1 | 2 | 2 | 3 | 3 | 4 | 4 |
| Firefly Aerospace | 0 | 0 | 0 | 1 | 1 | 2 | 2 | 2 | 3 | 3 | 3 |
| Perigee Aerospace | 0 | 0 | 0 | 0 | 1 | 1 | 2 | 2 | 2 | 2 | 2 |
| EU and ESA facilities | 8 | 14 | 22 | 30 | 40 | 51 | 60 | 66 | 74 | 78 | 83 |

*Note: HyPrSpace launch projections have been kept deliberately conservative, as the company’s stated targets remain highly aspirational at this stage. The programme is still at an early development phase, with key technological milestones yet to be demonstrated and no confirmed orbital launch site, which together introduce significant uncertainty on the achievable launch cadence.

Figure 3 Demand forecast for orbital launches from EU and ESA launch facilities 2025 to 2035

- To put these numbers in perspective with forecasts of all other regions, the chart below depicts the expected market share of EU+ESA orbital launches in comparison to total:

Figure 4 Evolution of EU/ESA market share in global launches

The demand for launches from EU and ESA facilities is expected to increase progressively over the 2025 to 2035 period.

In the early 2025s, demand is primarily driven by the ramp up of Ariane 6 and Vega operations at the Guiana Space Centre, which restore a stable institutional and commercial baseline following the launcher transition period.

From the late 2020s onwards, demand growth is increasingly supported by the entry into service of additional European launch vehicles operating from a broader set of European spaceports. This results in a higher number of annual launches, a diversification of launch profiles, and rising utilisation of shared launch infrastructure.

By 2030, the base case forecast reaches approximately 51 orbital launches per year from EU and ESA facilities, significantly above historical European averages but still well below launch volumes observed in the United States or China. This structural gap underlines the continued strategic relevance of European launch infrastructure for autonomy, resilience and institutional assurance, even in a context of growing domestic capacity.

EU/ESA market share in launch numbers compared to global figures (i.e., ABI data) is expected to increase from 2.5% in 2025 to more than 8.6% in 2035.

## SWOT of current infrastructure

A SWOT analysis is a strategic planning tool which helps to identify and evaluate the Strengths, Weaknesses, Opportunities and Threats of an organisation, business, or in this case of the critical infrastructure types that support the access to space. The strengths and weaknesses look at the internal aspects, whilst the opportunities and threats explore the external landscape of the object under assessment. For each of the infrastructures under scope of the study, a SWOT will be performed to identify the position of the EU vs. external players.

The mapping activity under Chapter 3 (Task 2) provides the insights needed to develop the strengths and weaknesses part of the SWOT, namely by looking at the current status quo, the capabilities by the EU and its Member States, the underlying industrial and technical capabilities as well as geographical constraints, the ownership of the involved companies, the role of the governments when it comes to legislations and restrictions as well as the access and availability of funding and the type of funding (e.g. public grants, loans, own capital, venture capital, etc.). The quantitative and qualitative information gathered through the demand forecasting under Chapter 4.1 on the other hand will provide necessary insights in the potential opportunities and threats for the EU access to space.

For the purpose of this report, and serving as an initial input to the development of each SWOT per infrastructure type, some high-level SWOTs are being presented for the following group of infrastructures:

Top priority critical infrastructure for access to space including:

Launch facilities

Testing centres

Transportation

TT&C

Operations centres

SSA facilities

High priority critical infrastructure for access to space including:

Manufacturing & assembly plants.

Based on the SWOT analysis, the consortium addresses the competitive position and advantage of the EU access to space infrastructures vis-à-vis non-EU European and international players. The following results are based on the 25 interviews conducted and the reference numbers (e.g., A01, B05, D04, CC03) are direct links back to the specific gaps, bottlenecks, dependencies, and strategic-autonomy issues identified in Chapter 3.3. By adding these references to each SWOT item in Chapter 4.2, the SWOT analysis becomes fully traceable to the underlying evidence and issues identified earlier in the report, showing exactly which documented bottlenecks or dependencies support each strength, weakness, opportunity, or threat.

Taken together, interviews indicate that the EU’s competitive advantage rests on a limited number of exceptionally strong, publicly owned assets, notably CSG, high thrust propulsion testing infrastructure, and institutional TT&C networks, complemented by an increasingly capable private service layer. However, centralisation, constrained capacity, and insufficient cadence, particularly in launch services and propulsion testing, remain decisive limitations compared to non-EU competitors. Addressing these bottlenecks is critical to preserving European strategic autonomy and improving competitiveness in an increasingly dynamic global space economy.

SWOT per infrastructure type

Launch facilities

Figure 5 SWOT of Launch facilities

Strengths:

  - CSG as the cornerstone of European launch capability: The Guiana Space Centre (CSG) represents the core strength of Europe’s launch infrastructure, offering optimal equatorial positioning that maximises payload performance and enables access to all orbital inclinations. It remains the only European-controlled site capable of supporting medium and heavy-lift orbital launches, making it central to Europe’s autonomous access to space. CSG benefits from a deeply integrated infrastructure combining launch pads, payload processing facilities, propellant production units, and logistics systems. [A01, A02, A11]

  - Complementary orbital access from mainland spaceports: Mainland European spaceports provide strategically relevant complementary capabilities. Sites such as Andøya and Esrange are optimised for polar and sun-synchronous missions, with Andøya offering access to inclinations of approximately 90° to 110.6° (i.e., Pad A and planned Pad B). This complements CSG’s eastward launches for low-inclination orbits, creating a geographically diversified orbital access profile at European level. Esrange’s LC-3 orbital complex will feature three pads (LC-3A, B, C) serving different vehicle classes, integrated via a central Launch Vehicle Integration Building (LVIB) for parallel campaigns. Similarly, SaxaVord plans multiple pads to host various small launchers concurrently. This multi-user pad approach promises flexible allocation of infrastructure and more frequent launches, moving Europe toward sustained operations. [A03, A04]

  - Further development of multi-user launch infrastructures: Europe already has experience with multi-pad launch infrastructure, notably at CSG, but this capability can be further developed and adapted to support higher cadence, more diverse launch vehicles and more flexible multi-operator use. For example, Andøya currently operates Pad A and plans Pad B, with the longer-term objective of supporting around 30 launches per year, equivalent to roughly one launch every two weeks. Additionally, Santa Maria strengthens Europe’s potential launch-site diversity by offering an EU-based Atlantic location positioned between Europe and America, with simplified airspace conditions and planned access to SSO, polar and lower-inclination trajectories. [A02, A10, A14]

Weaknesses:

  - Structural dependence on a single fully operational heavy-lift launch hub: Europe remains highly dependent on CSG, which is currently the only fully operational European-controlled orbital launch site capable of supporting up to heavy-lift launches and low-inclination missions. No mainland European site can replicate this performance due to geographic constraints such as latitude, population density, and safety considerations. While emerging launch sites such as Andøya, SaxaVord and Esrange are expanding Europe’s launch infrastructure and increasing capacity for small-launch operations, they primarily target polar and sun-synchronous trajectories and do not currently provide a direct substitute for the capabilities offered by CSG. This creates a structural single-point dependency (currently) in European access to space. [A01, A04, A11, CC03]

  - Launch cadence constrained by range and infrastructure limits: Even under favourable assumptions, launch cadence at CSG is inherently limited. Operational constraints impose a minimum delay between launches on the order of 8 to 10 days due to range safety, preparation, and clearance requirements. This translates into a theoretical maximum of roughly 40 launches per year in the future, which is further reduced in practice by weather conditions, payload-specific launch windows, and operational disruptions. As a result, projected future demand (Chapter 4.1) cannot be met by CSG alone. [A02, A15, A17, B05, D04, D08, D09]

  - Critical bottlenecks in supporting infrastructure and operational integration: Launch capacity is strongly constrained by supporting infrastructure rather than launch pads alone. Clean rooms, payload integration facilities, satellite storage, and propellant handling systems are identified as key bottlenecks. In particular, clean room availability is seen as a primary limiting factor under higher launch cadence scenarios, highlighting that launch facilities must be assessed as integrated systems. The integration of new launch providers at CSG also adds an operational and safety dimension to this constraint: opening CSG is not only a matter of allocating infrastructure, but also of ensuring that new entrants understand and comply with established spaceport rules, safety requirements and operational procedures. [A14, C07, F05]

  - Immaturity of mainland orbital launch capability: Although infrastructure exists at locations such as Andøya, Esrange, and SaxaVord, these sites currently lack mature, flight-proven European launch vehicles. This creates a disconnect between physical infrastructure and operational capability, limiting their contribution to short-term launch capacity. [A03, A04, E09]

  - Investment and business model constraints: Emerging spaceports face structural funding challenges. For example, Andøya must secure customers before investing in new pads, while potential customers prefer existing infrastructure before committing. This creates a “chicken-and-egg” problem that slows down capacity expansion. Additionally, commercial requirements (e.g. expected returns of around 15%) increase costs for users and reduce competitiveness compared to publicly subsidised infrastructure. The Atlantic Spaceport (ASC) faces a related challenge: its phased CAPEX is estimated at €10–15 million, but it remains a private initiative with no confirmed funding source yet, while EU and national funding are still under consideration and the funding timeline remains uncertain. Its development model therefore relies on early service provision and market-driven ramp-up, with initial launches planned to use provisional infrastructure in 2026–2027 and full operational capability targeted around 2028. Financial viability also depends on reaching sufficient cadence: ASC estimates break-even at 6–7 launches per year, while its orbital-only contracted baseline is expected to reach around five launches per year from 2028 onward. This showcases a broader weakness for emerging commercial spaceports: privately operated sites must convert launch, testing, recovery and mission-support services into recurring demand while competing with publicly supported infrastructure. [E01, E02, E03, E06, E09, E10, E13, E16]

  - Fragmented licensing frameworks reducing operational efficiency: Launch authorisation processes vary across European countries. New launch operators may require up to around one year to obtain a licence for a new vehicle, while repeat launches can be approved more quickly depending on the national framework. The lack of mutual recognition between jurisdictions slows multi-site operations and can force operators to duplicate licensing work when moving between spaceports. However, Portugal provides a more favourable example: according to the Atlantic Spaceport, the Portuguese framework offers predictable licensing timelines, with around 90 days for launcher/satellite licences and around 240 days for a spaceport licence, while remaining flexible and non-prescriptive in how operators define their safety strategy. [D01, D02, D11]

Opportunities:

  - Development of complementary European launch network: The emergence of spaceports such as Esrange, Andøya, Azores, and SaxaVord offers the opportunity to reduce Europe’s dependence on CSG. These sites can act as secondary entry points, particularly for polar and sun-synchronous missions, improving overall system resilience. [A01, A03, A10]

  - Alignment with reusable launch system requirements: Programmes such as Themis (i.e., ESA prototype reusable rocket stage) highlight a shift toward reusable launch systems, requiring new infrastructure capabilities such as dedicated fuelling systems, recovery operations, and rapid turnaround processes. New pad designs (Esrange’s LC-3B for vertical landings) explicitly incorporate such features. [A06, A07]

  - Multi-user launch sites improving efficiency and utilisation: The development of generic multi-user sites could increase infrastructure utilisation and reduce duplication of investments. Compared to dedicated sites, shared infrastructure reduces capital and operational expenditure while improving flexibility, provided that sufficient demand exists. For instance, Esrange’s shared cryogenic propellant farm serving two pads (LC-3A & B) exemplifies efficient design. Generic multi-user pads, like those planned at CSG’s ELM zone (5 small pads) and Esrange’s modular pad designs, promise lower per-launch costs by spreading overhead across multiple users. This logic is reinforced by the “open spaceport” model, which aims to operate with standardised infrastructure and interfaces, avoid launcher-specific infrastructure where possible, and allow a more flexible allocation of responsibilities between the spaceport and launch providers. [A10, E10]

  - Improvement of logistics and propellant supply chains: Strengthening logistics chains represents a key opportunity to increase launch cadence. For example, the Hyguane programme aims to modernise hydrogen production at CSG using local electrolysis instead of imported methanol, reducing dependency on external supply chains and improving long-term resilience. [B04, C07]

  - Leveraging complementarity between sites for optimisation: The geographical complementarity between CSG (low inclination) and mainland sites (high inclination) enables the development of a coordinated European launch system. Optimising the allocation of missions across sites could improve overall efficiency and reduce pressure on individual spaceports. Santa Maria adds a further complementary profile by providing access to low- and mid-inclination orbits that are not accessible from higher-latitude sites. Optimising the allocation of missions across these different sites could improve overall efficiency, expand Europe’s orbital offer and reduce pressure on individual spaceports. [A01, A03, A10]

Threats:

  - Congestion risks at CSG due to multi-operator activity: The concentration of multiple launch vehicles and operators at CSG increases the risk of congestion. Shared use of infrastructure such as roads, safety zones, and integration facilities can create scheduling conflicts, particularly as launch cadence increases. This could limit operational flexibility and reduce achievable launch frequency. [A14, A15, C02, C03, C07]

  - Risk of falling behind global competitors on cadence and cost: If Europe cannot significantly increase launch cadence and implement reusable systems, it risks falling behind global competitors. For comparison, current plans for European heavy launchers aim at roughly 10 launches per year by 2030, which is significantly below the scale of leading international providers. [A17, G11]

  - Exposure to weather and operational constraints: Launch availability is significantly affected by weather conditions, particularly high-altitude winds. Even with estimates suggesting around 60% operational availability at certain sites, actual conditions vary by vehicle and mission, creating uncertainty and limiting scheduling reliability. [D01, D02, D11, D14]

  - Fragmentation and policy risks affecting ecosystem resilience: Restricting launches to EU territory could weaken resilience by excluding non-EU but geographically complementary sites. This could reduce flexibility and limit the effectiveness of a broader European launch ecosystem.

  - Market distortion and competitive imbalance between sites: European launch infrastructure is developed under a mix of European institutional funding (e.g. CSG through ESA and CNES), national public funding (e.g. Andøya through Norwegian government support), and private investment-led models (e.g. Atlantic Spaceport). These different approaches reflect varying strategic objectives, risk-sharing mechanisms and development priorities, and may result in different investment incentives, infrastructure deployment timelines and access conditions for launch operators. [E01, E06, E13, E14, E17]

  - Island spaceports face specific commodity and logistics dependencies: Emerging island-based spaceports can face constraints linked to the supply of commodities, gases, liquids and propellants, since key inputs may need to be shipped from the mainland. [C05, C06]

Testing centres

Figure 6 SWOT of Testing centres

Strengths:

  - Redundancy ensuring continuity of operations: Lampoldshausen and Vernon form a structurally important redundant pair. This redundancy is not incidental but was explicitly designed to ensure continuity of liquid engine acceptance testing for Ariane programmes. In practice, this allows testing campaigns to be transferred between sites with relatively limited adaptation, providing a level of operational resilience that is rare in globally distributed launch ecosystems. At Lampoldshausen, multiple large-scale test stands are operated alongside smaller and more flexible facilities such as P8, which are designed with more generic interfaces and are therefore more accessible to a wider range of users. [A06, A12, B02]

  - Strategic autonomy through public control: The ownership and governance model of these facilities further reinforces their strategic value. Major propulsion testing assets are largely owned or controlled by public or institutional actors, ensuring long-term stability, continuity of capability, and alignment with European autonomy objectives. In Lampoldshausen, for instance, large test stands and their supporting infrastructure form part of a broader ecosystem that now directly supports Ariane 6 production, with Vinci engine acceptance testing integrated into operational workflows, moving beyond purely R&D activities. [A06, B02]

  - Emerging diversification and flexibility within the ecosystem: At the same time, the ecosystem is evolving to accommodate a broader range of users. Facilities that were historically dedicated to Ariane programmes now serve a more diversified base, including startups and emerging launch companies such as Rocket Factory Augsburg, Pangea, Nammo, or The Exploration Company. Smaller and more flexible facilities within the DLR portfolio are particularly well suited to these actors. In parallel, initiatives such as LUMEN aim to provide integrated propulsion-system testing environments, enabling not only component testing but also system-level validation in more realistic conditions. [A06, B02, B06]

Weaknesses:

  - Structural bottleneck driven by limited availability: Despite these strengths, the European testing ecosystem is fundamentally constrained by availability, which constitutes the primary structural weakness. Across facilities, stakeholders consistently emphasise that the issue is not the absence of infrastructure but rather the difficulty of accessing it within acceptable timeframes. This is particularly evident at flagship facilities such as Lampoldshausen, which is described as heavily oversubscribed. Available propulsion-testing capacity is insufficient relative to the number of engines currently under development in Europe, with test campaigns often needing to be booked far in advance. Any delay or anomaly can therefore propagate into multi-month schedule shifts, affecting launcher development, qualification planning and downstream launch readiness. [A06, A12, B02]

  - Concentration of demand on few high-capability facilities: The case of heavy propulsion testing clearly illustrates this bottleneck. For example, Lampoldshausen is one of the only facilities in Europe capable of testing engines at the thrust, pressure, and propellant conditions required by next-generation reusable engines. While Vernon provides a similar technical capability, its ownership structure can limit accessibility for certain commercial actors, effectively concentrating demand on public facilities. As a result, multiple projects compete for limited slots, creating systemic congestion. [A06, A12, B02, B09]

  - Misalignment with New Space development models: This constraint is particularly misaligned with the requirements of emerging launch companies. New entrants developing reusable or high-cadence systems require frequent and iterative testing, often with tight feedback loops between design and validation. Public facilities are not designed to offer continuous, multi-year, exclusive access to a single programme, as they must balance multiple users and prioritise institutional needs. In practice, this forces companies developing engines to rely on shared infrastructure that cannot support the required testing cadence, especially when dozens of engines need to be validated. [B02, E07, E15, F05]

  - Limited flexibility and adaptation constraints of legacy infrastructure: A second layer of weakness lies in the limited flexibility of large legacy infrastructure. Many large test stands at Lampoldshausen or Vernon were originally designed for specific Ariane configurations, requiring non-negligible adaptation to accommodate new engines. This includes interface modifications, procurement of specific components, and adjustments to fluidic systems. These adaptation phases introduce additional lead times that are independent of scheduling constraints. While DLR is progressively working towards more generic interfaces, this transition is incomplete, and legacy rigidity remains a constraint. [A06, A12, B02]

  - Low resilience in case of infrastructure disruption: System resilience is also limited by long recovery times in case of failure or damage. Large-scale propulsion test benches are complex installations with long rebuild timelines, in some cases reaching up to two years for major facilities such as those at Kourou. Even smaller facilities can take around a year to restore. Given the already constrained capacity, such outages can have cascading effects across multiple programmes. [A11, A12, G14]

  - High cost and barriers to access for emerging actors: Cost and operational barriers further reinforce these constraints. Access to major facilities requires significant financial resources and specialised personnel, which are often beyond the reach of early-stage companies. As a result, a growing number of actors are either building their own small-scale test facilities or relying on third-party infrastructure with lower access barriers, even if these solutions do not cover all testing needs. [B02, E04, E13]

  - Additional bottlenecks in non-propulsion testing capabilities: Finally, additional bottlenecks exist outside propulsion, notably for specific equipment such as high-capacity vibration tables, which remain scarce and frequently fully booked. These secondary constraints further slowdown qualification processes and compound delays originating from propulsion testing. [B06]

  - High-capacity vibration testing as a bottleneck: High-capacity vibration testing was identified as a bottleneck, with limited availability in Europe and frequent full booking. This shows that manufacturing and testing infrastructure can become binding constraints before launch operations themselves. Even if launch pads and operations centres are available, delays in qualification and environmental testing can affect launcher readiness and mission schedules. [B06, B02]

Opportunities:

  - Expansion and optimisation of testing capacity: The structural bottleneck observed across European testing infrastructure creates clear opportunities for targeted expansion and reconfiguration of the ecosystem. One of the most immediate opportunities lies in increasing propulsion testing capacity, either through new facilities or through more efficient use of existing assets. This is particularly relevant as current demand is driven by a large number of parallel engine development programmes. [A06, A12, B02]

  - Reusability-driven shift towards integrated testing models: With reusable rockets on the horizon, there’s opportunity in rethinking test infrastructure location. Instead of shuttling engines between Europe and Kourou, establishing pad-adjacent test stands at launch sites (e.g., flame trenches for stage firings at Esrange’s planned LC-3C pad) could streamline iterative test-launch cycles, reducing logistical delays. This integration would support rapid re-flight of boosters by co-locating test and launch operations (much like SpaceX’s model). [A06, A07, B02]

  - Development of site-adjacent testing infrastructure: Developing site-adjacent testing facilities near launch pads would reduce logistical complexity and enable faster iteration cycles, especially for reusable launch systems. [A06, C07]

  - Emergence of proprietary testing capacity among private actors: The rise of proprietary testing infrastructure among private actors also represents a complementary opportunity. Companies such as PLD Space have strategically invested in their own test facilities, for instance at Teruel Airport, to gain full control over testing schedules and reduce dependency on shared infrastructure. While this model requires significant upfront investment, it provides increased flexibility, resilience, and operational autonomy. Supporting such initiatives at EU level could help alleviate pressure on public facilities while strengthening the overall ecosystem. [B02, E04]

  - Development of flexible and modular testing environments: In parallel, there is strong potential for developing more flexible and modular testing environments. Facilities such as DLR’s P8 test bench or the LUMEN programme illustrate a shift towards more adaptable infrastructure, capable of accommodating a wider range of users with reduced adaptation time. LUMEN, in particular, is designed to enable integrated propulsion-system testing, bridging the gap between component-level validation and full-scale engine qualification. Scaling this type of infrastructure could significantly reduce pressure on large high-thrust facilities. [A06, A12, B02]

  - Improved coordination and transparency at European level: Another important opportunity concerns coordination at European level. Current fragmentation and limited visibility of available capacity reduce overall efficiency. Improving transparency on scheduling, standardising interfaces where possible, and developing clearer access frameworks between institutional and commercial users could optimise utilisation across the network without necessarily requiring proportional increases in physical infrastructure. [A10, D03, D06]

Threats:

  - Fragmentation of engine development increasing congestion: The most significant threat to European testing infrastructure is the structural imbalance between rapidly growing demand and limited capacity. The current ecosystem is characterised by a high number of parallel engine development projects, often with different technical specifications, all competing for access to a small number of high-capability facilities. This fragmentation increases congestion risks and reduces the efficiency of infrastructure utilisation. [B02, B09]

  - Long lead times for new infrastructure vs short industry cycles: Closely linked to this is the misalignment between infrastructure development timelines and market dynamics. Constructing new large-scale propulsion test facilities is a long-term endeavour, potentially approaching a decade from planning to operation. This timeframe is incompatible with the development cycles and financial horizons of many New Space companies, creating a risk that key actors will not survive long enough to benefit from future capacity expansions. [A06, B02, E13, E15]

  - Regulatory and environmental constraints limiting expansion: Regulatory complexity represents another major threat to scaling testing infrastructure. Environmental constraints, particularly related to noise emissions from engine tests, significantly limit the number of suitable locations for new facilities. Additional constraints linked to safety, land use, and biodiversity further restrict site selection. Moreover, the absence of a dedicated regulatory framework for propulsion testing means that projects must navigate a combination of rules from different sectors, which vary across countries and increase uncertainty. [D01, D06, D08]

  - Risk of reduced competitiveness due to access constraints: There is also a risk that persistent capacity constraints will undermine Europe’s competitiveness. If testing bottlenecks continue to delay launcher development and qualification, companies may seek alternatives outside Europe or adapt their development strategies in ways that reduce technological ambition. Bottlenecks at facilities such as Lampoldshausen could therefore affect not only individual launcher programmes, but also Europe’s broader access-to-space resilience if new test capacity is not developed in parallel with launcher development. [B02, E04, E05]

  - Fragmentation through proliferation of private facilities: In parallel, the increasing reliance on proprietary testing infrastructure may fragment the ecosystem, leading to duplication of investments and reduced collective efficiency. [B09, E13, E15]

  - Supply chain and operational vulnerabilities: Finally, supply chain dependencies and operational risks pose an additional layer of vulnerability. Critical components of testing infrastructure, such as cryogenic fluid systems, specialised valves, or electronics, often depend on non-European suppliers. Disruptions in these supply chains could directly affect the availability of testing capacity. While core test benches are generally protected from cyber threats, broader operational systems, such as communication, coordination, and documentation environments, remain exposed and could affect the functioning of testing activities. [G02, CC01, CC02, CC08, CC09]

  - Rapid obsolescence of mission-support technologies can create hidden renewal costs: Spaceports that provide telemetry, antenna or communications infrastructure may face technology-refresh risks, as some support systems can become outdated quickly. This creates a continuing investment need beyond the initial construction of pads and civil infrastructure. [G03]

Transportation

Figure 7 SWOT for Transportation

Strengths:

  - Dedicated maritime logistics for Ariane 6: Europe benefits from a specialised transportation chain tailored to the movement of oversized and sensitive launcher components. Ariane 6 logistics are supported by Canopée, a purpose-built hybrid vessel used to transport Ariane 6 stages and sub-assemblies from European ports to Pariacabo in Kourou. This provides a dedicated link between industrial production, port operations, transatlantic maritime transport, harbour access and road transfer to launch preparation facilities. The system is specifically adapted to the technical requirements of Ariane 6 and to the access constraints of Pariacabo, allowing launcher dimensions to be driven primarily by physics and aerodynamics rather than by standard freight-container constraints. The use of wind-assisted propulsion also illustrates the modernisation and partial decarbonisation of Europe’s launcher logistics chain. [C01]

  - Specialised and integrated transport solution for CSG: The Ariane 6 logistics model provides a fully adapted transport solution for Europe’s main heavy-launch system. The use of Canopée enables the transport of large and fragile launcher components under conditions designed around the requirements of the launch vehicle and the specific access constraints of Pariacabo. This reduces the need to adapt launcher design to standard transport formats and allows the logistics chain to remain aligned with the technical requirements of the vehicle. The use of wind-assisted propulsion also provides a concrete example of modernisation and partial decarbonisation of launcher logistics. [C01, C02]

  - Use of standard road logistics for smaller launcher systems: Smaller launch systems can reduce transport complexity when vehicle architecture is designed around road-compatible sections and standard handling solutions. In the case of Isar Aerospace, engines are transported to Esrange by truck in standard transport boxes, with no major special logistics requirements, while the launch vehicle for Andøya is assembled in Germany and transported by truck in three major sections: the fairing, the integrated second stage and the integrated first stage. This design choice deliberately avoids highly complex convoy operations or frequent road closures, making ease and cost of logistics an explicit factor in the selection of launch and test sites. A similar logic applies to other emerging launch-site supply chains, with Rocket Factory Augsburg’s tank deliveries to SaxaVord illustrating the role of smaller-scale, multi-modal logistics chains in supporting peripheral European launch sites. Compared with heavy-launch systems requiring dedicated maritime assets and specialised port-to-spaceport logistics, road-compatible small-launch architectures can therefore offer greater flexibility, lower operational complexity and easier deployment across multiple European spaceports. [C04, C06]

  - Compact engine transport reduces handling complexity for selected propulsion systems: For some compact propulsion hardware, engines produced in one European country and tested in another can be transported fixed in containers on standard trucks. In these cases, no specific environmental control is required beyond appropriate packing of the engine. This reduces the complexity of transport operations for selected engine-testing flows, although export-control requirements still need to be managed when engines move across national borders. [C04, CC03]

  - Multimodal logistics and simplified coordination environments at complementary launch sites: Some complementary European launch sites can benefit from existing multimodal transport infrastructure and comparatively simpler coordination environments, particularly where airport, port, road and downrange ocean access are already available. Atlantic Spaceport illustrates this advantage: it benefits from a large runway capable of handling heavy aircraft, very low airport utilisation with significant spare capacity, and a functional port with container and roll-on/roll-off capability, providing flexibility between air and maritime logistics for smaller launch systems, campaign equipment and payload-related operations. Its operational environment is also supported by a single Flight Information Region managed by NAV Portugal, low air-traffic congestion, dynamic aircraft rerouting possibilities, large downrange ocean areas, minimal population overflight risk and flexible safety-corridor definition, making coordination simpler than at some northern European launch sites involving multiple authorities or denser traffic environments. Other emerging launch sites also illustrate the importance of transport integration, although with different constraints: Andøya benefits from road-compatible logistics for Isar Aerospace, with launch vehicle sections transported by truck from Germany, while SaxaVord and other peripheral sites depend on smaller-scale multimodal supply chains and the reliable movement of commodities, gases, liquids, propellants and launch equipment to relatively remote locations. Compared with Ariane 6’s heavy dedicated logistics chain to CSG, these examples show that smaller-launcher spaceports can rely on more flexible transport models, provided that local logistics, airspace, maritime coordination and supply-chain arrangements are sufficiently mature. [C05, C06, D05]

Weaknesses:

  - Low substitutability of specialised transport assets and interfaces: Transportation remains highly dependent on a limited number of specialised assets and interfaces, including Canopée, selected European ports, Pariacabo harbour and the road connection to CSG. This creates low substitutability because launcher components require specific handling, port access, transport conditions and integration planning that cannot easily be replaced by standard freight solutions. The Ariane 6 logistics chain is therefore exposed to disruption at several sequential points, from maritime transport and harbour operations to local road transfer and handling infrastructure. [C01, C02, C03, C04]

  - Dependence on maritime transport for heavy-launch logistics: CSG logistics rely heavily on maritime transport because large launcher components cannot be moved through ordinary containerised freight solutions. The Ariane system is efficient because it uses a dedicated vessel adapted to the launcher’s dimensions and to the requirements of the Kourou logistics chain. However, this also means that transport resilience depends on the availability of specialised maritime capacity. If launch cadence increases significantly, reliance on one dedicated vessel may become more constraining, and additional ships may be needed to maintain recurring transport rotations. [C01, C10]

  - Limited adapted air transport options for large or sensitive space hardware: Historically, limited availability of adapted aircraft has been a constraint for space logistics, especially for large or sensitive spacecraft and customer-side hardware. While launcher transport can rely on Canopée for Ariane 6, spacecraft logistics are more exposed to the availability of suitable aircraft or alternative transport solutions. As cadence increases, customer-side transport constraints may become more visible, particularly if more spacecraft need to be delivered to CSG within compressed campaign schedules. [C08, CC06]

  - Potential bottlenecks in harbour and local road infrastructure: As launch cadence increases, spaceports may face constraints not only at the launch pad but also across the local transport interfaces that connect ports, airports, roads, storage areas, preparation facilities and launch zones. At CSG, limited harbour capacity linked to the spaceport can become a constraint as launch cadence increases. Higher ship traffic could lead to congestion at port interfaces, especially if several launch campaigns require overlapping delivery windows. Road transport at CSG also relies on a limited local road network, including a single road serving both personnel and logistics flows. This creates a risk of congestion if more launcher components, spacecraft, propellants, equipment and personnel need to move through the same corridor under higher-cadence conditions. [C02, C03, C07]

  - Logistics and access infrastructure becoming constraints under higher launch cadence: Transport logistics are not currently the main limiting factor for launch operations at CSG, but they could become a constraint if the site scales from around 15 launch periods today toward a much higher-cadence scenario, potentially up to around 40 launch periods under maximum assumptions. In that case, the required upgrades would go beyond launcher maritime transport itself and would need to cover the wider logistics chain, including additional satellite preparation buildings, increased propellant production capacity, especially liquid oxygen, more roads and internal transport capacity, storage, and broader site infrastructure to support higher launch activity. Arianespace also identified limited harbour capacity, tide and port-configuration constraints, possible congestion from increased ship traffic, and the reliance on a single road serving both personnel and logistics flows as potential bottlenecks under higher-cadence conditions. Similar exposure can arise at other spaceports through upstream transport dependencies: Esrange, for instance, depends on Swedish port infrastructure for the transport of launch vehicle components, and port disruptions have already forced the rerouting of critical hardware shipments. This shows that launch readiness depends not only on pads and vehicles, but also on the reliability of ports, roads, internal transfers, storage, propellant supply and wider logistics interfaces connecting industrial production sites to the launch range. [C02, C03, C05, C06, C07, C09]

  - Physical and geographic limits of complementary European launch sites: Complementary European launch sites can improve resilience and diversify access to specific orbital regimes, but they cannot fully remove Europe’s structural dependence on CSG. Northern sites such as Andøya, Esrange and SaxaVord are well positioned for polar and sun-synchronous missions, but their latitude, weather conditions, safety corridors, local geography and surrounding airspace or maritime constraints limit the range of missions they can support. Andøya, for example, is permitted to launch within a sector from 280° to 360°, giving access to inclinations of around 90° to 110.6°, which makes it complementary to Kourou rather than a substitute for low-inclination launch capability. Esrange and SaxaVord similarly strengthen Europe’s access to high-inclination orbits, but do not replicate CSG’s equatorial advantage. Atlantic Spaceport provides a further complementary profile through its Atlantic location and access to lower- and mid-inclination trajectories, but it also faces physical constraints linked to island size, weather and phased infrastructure development. Overall, Europe’s emerging launch network can broaden orbital access and reduce pressure on CSG for selected missions, but each site remains constrained by geography, vehicle class, safety requirements, local logistics and realistic throughput. [A01, A03, D14]

Opportunities:

  - Strengthening logistics resilience across the access-to-space chain: The current Ariane 6 transport model offers an opportunity to further strengthen logistics resilience by identifying critical transport routes, port interfaces, storage areas, heavy-load handling requirements and local transfer constraints across the European access-to-space chain, building on lessons from the existing dedicated logistics chain. Mapping these dependencies more systematically would help identify where backup capacity, additional storage, alternative routes or infrastructure upgrades are required before higher launch cadence materialises. [B07, C01, C09]

  - Using Canopée as a reference case for future launcher logistics: Canopée provides a reference case for combining programme-specific logistics with lower-emission transport solutions. Its use demonstrates that dedicated transport infrastructure can be designed around launcher requirements while also integrating modernisation and partial decarbonisation objectives through wind-assisted propulsion. This model could inform future investments in vessels, port infrastructure and multimodal logistics supporting both CSG and emerging European launch sites. [C01, C10]

  - Expansion of maritime capacity for higher cadence: If European launch cadence increases, additional maritime capacity may be required to avoid over-reliance on a single dedicated vessel. Additional ships or adapted maritime transport solutions could increase redundancy, reduce scheduling pressure and ensure that launcher-component deliveries remain aligned with production and launch-campaign timelines. This would be particularly relevant if Ariane 6, Vega, commercial microlaunchers and customer spacecraft generate overlapping logistics flows into CSG. [C01, C10]

  - Improving port, harbour and road interfaces at CSG: Higher launch cadence creates an opportunity to invest in the enabling infrastructure around transportation, not only in the transport assets themselves. Improvements to harbour capacity, heavy-load handling, storage areas, local road access and traffic separation between personnel and logistics flows could reduce congestion risks. These investments would strengthen launch readiness by ensuring that transport, handling and on-site transfer do not become limiting factors even when launch pads and operations teams are available. [C02, C03, C07]

  - Developing alternative inland logistics routes for northern European sites: The development of a rail connection via Narvik provides a concrete alternative to port-based logistics for transporting large components to Esrange. This would improve continuity in case of maritime disruption or port congestion and provide a more resilient logistics pathway into northern Sweden. Such alternatives are particularly important for remote or high-latitude launch sites, where access to ports, roads and airports can become a determining factor in campaign reliability. Similar resilience considerations apply to other northern spaceports. At SaxaVord, the supply of commodities, gases, liquids and propellants is a key operational issue because the site is island-based and these inputs need to be shipped from the UK mainland; the site also benefits from pier access, but its service offering will need to grow with launch cadence.  At Andøya, launch access also depends on reliable local and maritime coordination: one launch attempt was delayed by around 12 minutes partly because of an unauthorised fishing vessel in the launch area, leading Andøya to request regional police support, establish a temporary near-sea exclusion zone, and involve the Coast Guard for maritime clearance.  These examples show that northern launch-site resilience requires more than pad construction: it depends on alternative inland routes, robust island supply chains, port and road access, maritime-area control, and coordination with local authorities to avoid transport or exclusion-zone disruptions during launch campaigns. [C04]

  - Leveraging standard road transport for smaller launchers: The ability to transport some smaller launcher components by standard truck creates an opportunity to simplify logistics for emerging launch systems. Where launcher architecture allows vehicle sections, engines or subsystems to be transported without complex convoy operations or controlled environments, logistics costs and planning constraints can be reduced. This can support the development of small-launcher ecosystems at Andøya, Esrange, SaxaVord and other European sites, provided that road access and handling interfaces remain sufficient. [C05, C06, D10]

  - Positioning logistics-efficient complementary launch sites within the European launch network: Complementary European launch sites can strengthen the wider access-to-space network when they combine suitable orbital access with existing transport infrastructure and simpler operational coordination. Santa Maria’s combination of a large runway, low air-traffic utilisation, functional port and simplified airspace environment creates an opportunity to position the site as a logistics-efficient complementary European launch location. Its ability to combine air, sea and local operational advantages could reduce campaign complexity for selected small-launcher missions and offer simpler coordination than northern European spaceports. [A03, C05, D05]

  - Integrating transport planning with launch-site and customer-side needs: Future and improved transport planning should not focus only on launcher stages. Customer-side logistics, including payload preparation, storage and clean-room availability, can become more constraining as cadence increases. A more integrated logistics model linking launcher transport, spacecraft delivery, propellant supply, payload processing and launch scheduling would improve campaign reliability and reduce the risk that customer-side constraints undermine launch readiness. [C07, C09]

Threats:

  - Transportation as a potential single point of failure: Transportation can become a single point of failure if specialised vessels, port interfaces, shallow-water access to Pariacabo or local road links are disrupted. This risk is amplified by the sequential nature of the launch logistics chain, where a delay in one transport segment can affect launch readiness even when the launcher, launch pad and operations teams are otherwise available. The dependency is particularly visible for Ariane 6, where large components must move through a dedicated maritime and local transfer chain before integration. [C01, C02, C03, C04]

  - Congestion risk under higher launch cadence: Higher launch cadence may increase pressure on ports, handling capacity, storage areas, local roads and recurring transatlantic transport rotations. Increased ship traffic at CSG-linked harbour infrastructure could create scheduling conflicts, while more frequent convoy movements could affect local road capacity. If several launcher and spacecraft flows overlap, congestion could emerge not only at the launch pad but also in the transport, harbour, storage and internal transfer systems that support launch campaigns. [C02, C03, C07]

  - Rising pressure on CSG logistics under a high-growth scenario: Transportation logistics are not a limiting factor today, but they could become one if CSG scales dramatically. A move from around 15 launch periods to around 40 (maximum) within five years would require significant upgrades across logistics and infrastructure. Without parallel investment in satellite preparation buildings, propellant production, roads, harbour interfaces and internal transport capacity, CSG could face infrastructure bottlenecks even if launch demand and vehicle readiness increase. [C02, C03, C07, E01, E14]

  - Growing cost and complexity of logistics to French Guiana: Logistics and transportation to French Guiana have become more difficult and more expensive in the current international context. Transportation costs are therefore a concern for European access to space, particularly because CSG depends on long-distance logistics from mainland Europe. Increased costs or disruptions along these routes could reduce competitiveness and affect launch-campaign planning. [E01, E14]

  - Exposure to global supply chains and transport routes: European launch autonomy is constrained not only by launchers and spaceports, but also by global supply chains, transport routes, electronic components and cybersecurity exposure. Even where launch infrastructure is European-controlled or programme-specific, the timely availability of launch hardware, satellites and associated equipment can depend on non-EU logistics providers or international transport routes. A concrete example is the use of Antonov An-124 Aircraft, operated by Antonov Airlines in Ukraine, to transport large spacecraft, satellites and launch hardware for ESA and European space companies. [CC01, CC02, CC06, CC08, CC09]

  - Export-control constraints for cross-border engine transport: The transport of engines produced in one European country and tested in another may be affected by export-control regulations. Even where engines are compact and can be transported in standard trucks without environmental control, cross-border movement still requires compliance with applicable export-control and regulatory requirements. This can add administrative complexity and timing risk to testing and qualification flows. [D01, CC01]

  - Reliance on limited adapted aircraft for spacecraft logistics: While dedicated maritime transport supports Ariane 6 launcher logistics, spacecraft and customer-side hardware may face tighter constraints due to the limited availability of adapted aircraft. As launch cadence increases, customer reliance on a limited number of suitable air or maritime transport solutions may become more problematic. This could create bottlenecks outside the launcher transport chain itself, particularly for payload delivery and preparation. At SaxaVord, for example, the supply of commodities, gases, liquids and propellants is identified as a key operational issue because the site is island-based and these inputs need to be shipped from the UK mainland, with service offering expected to grow as launch cadence increases.  Andøya illustrates a more favourable case for smaller launchers where vehicle architecture has been deliberately adapted to logistics constraints: Isar Aerospace transports engines to Esrange by truck in standard transport boxes, while the launch vehicle for Andøya is transported from Germany in three major sections, avoiding highly complex convoy operations or frequent road closures.  However, this also shows that logistics efficiency depends heavily on vehicle design choices, transport compatibility and site accessibility. [C06, C08, CC06]

  - Remote-site vulnerability to transport disruption: Emerging and northern European launch sites can be exposed to disruptions in ports, rail connections, roads, weather conditions and local handling infrastructure. Esrange’s dependence on Swedish port infrastructure and the need to reroute critical hardware during port strikes illustrate how external disruptions can affect launch-campaign logistics. For island and remote sites such as Andøya, SaxaVord and Santa Maria, weather, ferry, port, runway or local access constraints can also influence launch readiness and operational planning. [C05, C06, D10, G14]

Telemetry, Tracking and Control stations

Figure 8 SWOT for TT&C

Strengths:

  - Dual public and private TT&C ecosystem: The EU benefits from a dual TT&C ecosystem combining robust public sector networks with increasingly capable private sector ground station providers. Public infrastructure provides a stable institutional backbone, while private networks add global coverage, operational flexibility and responsiveness. [A05, A16]

  - High redundancy of public TT&C infrastructure: Public TT&C infrastructure is characterised by high redundancy, preventive maintenance regimes, on-site spares and autonomous power supply enabling continued operations during outages. ESA ground stations are built with maximum possible redundancy: while the dish itself cannot be duplicated, most other elements are backed up. Stations typically include autonomous power supply, often one or 2 diesel engines with tanks lasting several days depending on the location, as well as spares on site and preventive maintenance processes to avoid corrective maintenance in case of failure. [G03, G05]

  - Network-based resilience and offloading capacity: The TT&C system benefits from operating as a network rather than as isolated stations. If an antenna is dysfunctional, some routine operations can be offloaded to another antenna within the network. This is reinforced by ESA’s cooperative and augmented networks, which include institutional and commercial partners and provide additional capacity where possible. This network logic strengthens resilience, even if capacity remains limited in the most time-critical phases. [A05, A16]

  - Strategic value of high-latitude stations: Svalbard and Troll Station are core strategic assets for polar and sun-synchronous orbits. They allow guaranteed coverage with a limited number of stations and are structurally difficult to replace for high-inclination missions. Their importance is orbit-driven rather than launcher-driven: for polar missions, it is advantageous to use these stations because contacts can be achieved at each pole every 45-50 minutes. [A05, CC07]

  - Commercial networks providing global scale and flexibility: Private ground station providers complement institutional infrastructure with globally distributed antenna assets, centralised network orchestration and operational flexibility. Some commercial networks were not originally designed for launch support, but for routine LEO satellite operations. However, their global coverage and scale allow them to support launch. This is particularly relevant because TT&C service capability is primarily determined by launch trajectory and orbital coverage requirements, not simply by whether the mission is high- or low-inclination. [CC07]

  - Remote operations model supporting distributed infrastructure: Ground station sites are generally built around physical land and access, reliable electricity with backup, high-bandwidth connectivity, antennas and RF chains, including feeds, modulators and signal processing. Many sites are unmanned and rely heavily on remote operations, robust IT systems and local partner agreements for physical intervention. This model enables geographically distributed infrastructure to be managed as a coordinated network, while limiting the need for large permanent teams at every site. [G06]

  - ESA downrange contribution to launcher tracking: ESA’s global ground station network also contributes to launcher tracking through downrange assets. For launcher tracking, Estrack contributes 2 stations: Santa Maria in Portugal and the Deep Space Complex of New Norcia in Australia, which is operated by a commercial entity while remaining an ESA asset. Station use depends on the satellite type and mission profile: for polar orbits, KSAT stations such as Troll and Svalbard provide regular high-latitude contacts, while for more equatorial or deep-space trajectories, Kourou and New Norcia are more relevant. [A05]

Weaknesses:

  - Commercial weakness of launch-support services: Launch support is strategically important but commercially weak. It generally provides lower margins than routine satellite operations, requires high preparation effort and carries disproportionate operational risk, since mistakes can jeopardise an entire mission. Despite this, commercial providers continue to provide launch support because launch customers often become long-term satellite operations customers. From an ecosystem perspective, launch support survives partly because it is cross-subsidised by satellite operations. [E08]

  - Dependence on non-European assets and frequency licensing: TT&C operations remain partly dependent on non-European ground assets for certain geographic coverage needs and on national frequency licensing regimes. For instance, South Point in Hawaii represents a non-European dependency. Frequency licensing is also a constraint: access to ground stations over the US has become more difficult following a policy shift in that region. These constraints can be managed when known in advance, but they reduce full operational autonomy. [A05, CC04, CC07]

  - Absence of a European TDRS (Tracking and Data Relay Satellite) capability for launch trajectories: Unlike the United States, Europe does not currently have an equivalent space-based telemetry relay system comparable to TDRS. CSG requires additional tracking capacity for some trajectories, particularly where coverage is needed over mid-Atlantic areas. Temporary maritime stations are currently used for this purpose, but they are costly and not fully available. This creates a risk of telemetry coverage gaps. A possible longer-term solution would be to shift towards space-based telemetry relay systems, similar to the US TDRS model, but this would require Europe to develop its own capability. [A05]

  - Limited capacity of ESA’s core network: ESA’s ground stations are resilient, but the network has limited capacity. There are not many terminals, and although existing terminals are built with strong redundancy, it remains difficult to increase the capacity of an antenna if another one is down. This is why ESA relies on external partners through cooperative and augmented networks, but capacity constraints remain more difficult to manage than during routine operations. [A05, A16]

  - Unclear responsibilities between spaceports and launch providers: The division of responsibilities between spaceports and launcher providers remains unclear for telemetry, tracking, flight termination and related mission-support systems. A “grey area” remains regarding operational responsibilities and is expected to converge over time toward a more standardised model. In the short term, this creates ambiguity in accountability and can generate inefficiencies, especially where not all launch sites have access to telemetry systems and flight termination systems. [D03, D09, D11]

  - Human resources and local know-how constraints: TT&C operations depend on skilled personnel, and the required skills are largely acquired through practice rather than formal university training. Local talent can develop the necessary expertise over time, and the longer staff remain on site, the stronger their skills become. However, this also means that operational continuity depends on retaining experienced teams and maintaining local intervention capacity. In Svalbard, for example, around 40 onsite permanent employees support operations, and launch support can require particularly intensive preparation. [F01, F04]

  - Technical sensitivity to weather and remote-site dependencies: TT&C systems can be sensitive to weather conditions, notably Ka-band rain attenuation and extreme events. Remote stations also depend on reliable electricity, high-bandwidth connectivity and physical access. Damage to subsea fibre cables serving Svalbard has already illustrated the strategic fragility of remote assets. The impact was limited because of redundancy and backup links, but such incidents show that remote, high-value sites remain dependent on supporting infrastructure. [G05, G11, G14]

Opportunities:

  - Expansion of cooperative and commercial TT&C networks: Planned expansions of cooperative and commercial TT&C networks, including the deployment of larger terminals supporting exploration and lunar missions, offer an opportunity to strengthen European autonomy. These expansions can increase flexibility, support more complex missions and reduce pressure on ESA’s core infrastructure, particularly for missions requiring frequent contacts or geographically distributed coverage. [A05, A16]

  - Improved scheduling coordination and network orchestration: Improved information sharing, scheduling coordination and network orchestration across operators could significantly increase effective capacity without requiring large new capital investments. Since launch support is often constrained by planning complexity rather than hardware alone, better coordination, clearer priority rules and earlier visibility on mission needs could reduce conflicts between launch support and routine satellite operations. [A10, A16, E08]

  - Additional telemetry and flight termination systems at emerging spaceports: Investments in additional telemetry systems and flight termination systems can help emerging spaceports become more independent from shared range resources and support higher launch cadence. Not all launch sites currently have direct access to such systems, which can create inefficiencies. Additional local capabilities would improve launch-site autonomy, range safety and operational readiness. Andøya, for example, is investing in additional telemetry systems, a new flight termination system, more personnel and operational training to make the spaceport side more independent. [D09, G04, G15]

  - Reducing TT&C supplier dependency through European capability development and multi-sourcing: TT&C infrastructure can remain exposed to supplier concentration where critical ground-station components are available from only a limited number of providers or are effectively single-sourced. This is particularly relevant for specialised equipment such as high-power amplifiers for deep-space antennas, including amplifiers with 10–100 kW of output power, where this type of technology has historically been available mainly from the US. European projects have therefore been launched to develop this capability, and strengthening European industrial capacity for such components would reduce supplier dependency and improve strategic autonomy. In parallel, multi-sourcing can reduce TT&C procurement dependence by allowing technologies to be sourced from both European and US providers, with a focus on cost-effective and simplified technical solutions. This approach can help new launch sites and spaceport operators deploy telemetry, radar and related systems while limiting dependence on a single supplier, provided that export-control exposure, supplier concentration risks, long-term maintainability and supplier-quality requirements are actively managed. [CC04, CC07]

  - Space-based telemetry relay as a longer-term option: For trajectories requiring coverage over areas with limited ground infrastructure, Europe could consider moving towards space-based telemetry relay systems. A capability comparable to the US TDRS model could reduce reliance on temporary maritime stations and help address downrange coverage gaps. This would require dedicated European investment but could significantly improve autonomy and continuity for launch telemetry. [A05]

  - Additional remote locations for sovereign coverage: If sovereignty is pursued further, additional locations such as Jan Mayen, Greenland and Bouvet Island could be considered. These locations may provide valuable coverage and may be less constrained by some international treaties. Their relevance would depend on legal feasibility, connectivity, security arrangements and integration into existing TT&C networks. [A05, CC07]

  - Connectivity investments as a game changer: Fibre connectivity investments can significantly improve the performance and resilience of remote ground stations. The Svalbard fibre connection radically improved operations, and similar logic could apply to other strategic sites such as Jan Mayen. High-bandwidth connectivity strengthens remote operations, network integration and resilience, especially for high-latitude stations. [G03, G14]

Threats:

  - Geopolitical and regulatory risks affecting TT&C access: TT&C networks are exposed to geopolitical and regulatory risks, including spectrum licensing constraints and possible future spectrum reallocation pressures. These risks are particularly relevant where ground station access or frequency use depends on non-European jurisdictions. Policy changes affecting access to specific frequency bands can create operational difficulties for TT&C operations. [CC04, CC07, D09, D13]

  - Supplier concentration in antenna and RF components: The antenna market and some critical RF components are exposed to supplier concentration, including US or US-controlled companies. Powerful amplifiers for deep-space antennas are an example of a technology that has historically relied on a limited supplier base. Even where European institutions outsource to European industry under georeturn principles, those companies may themselves rely on foreign suppliers that are harder to control. [CC04]

  - Physical security risks to distributed ground infrastructure: Physical security risks to geographically distributed ground infrastructure are an emerging concern. Ground stations are often remote, unmanned and dependent on local access, local partner arrangements, power supply and connectivity. This adds a physical resilience dimension alongside cyber risks and means that protection of enabling infrastructure, such as fibre cables and power systems, is essential for TT&C continuity. [G05]

  - Cybersecurity and network integrity risks: Remote control of ground stations makes cybersecurity, secure operations software and network integrity mission critical. As TT&C networks become more connected and centrally managed, cyber incidents can affect operational continuity and mission availability. US customers impose particularly high requirements, increasing the need for continuous investment in secure systems and resilient network architectures. [G01, G02]

  - Rising cost and scheduling pressure for launch support: Launch support costs are expected to increase as cadence rises. Scheduling stress will worsen because more launches increase the probability of overlapping scrubs, short-notice replanning and conflicts with routine satellite operations. Since launch support already requires high preparation effort and carries higher operational risk, the economics of providing this service may become more difficult over time. [A05, A16, E08]

  - Telemetry gaps if temporary maritime stations remain the main solution: CSG’s need for additional tracking capacity creates a specific threat if temporary maritime stations remain the main solution for mid-Atlantic coverage. These stations are costly and not fully available. Without more permanent fixed, mobile or space-based relay solutions, telemetry coverage gaps could affect certain launch trajectories and reduce operational flexibility. [A05]

  - Weak commercial economics of launch-support TT&C services: Launch-support TT&C services are strategically important but commercially less attractive than routine satellite operations. Inputs indicate that launch support generally provides lower margins, requires high preparation effort and carries disproportionate operational risk, since mistakes can jeopardise an entire mission. Commercial providers may continue to offer these services because launch customers can become long-term satellite-operations customers, meaning that launch support partly relies on downstream business logic rather than on standalone profitability. This creates a risk that dedicated launch-support capacity may not scale automatically with future launch demand unless demand, service pricing or public/institutional support provide sufficient justification. [E08].

  - Fragility of remote strategic assets: High-latitude stations such as Svalbard and Troll Station are structurally important for polar and sun-synchronous missions, but their remoteness creates exposure to connectivity, weather, logistics and physical access risks. The damage to subsea fibre cables serving Svalbard illustrates that even highly resilient sites can be affected by external infrastructure failures. Redundancy and backup links can limit the impact, but these incidents underline the strategic fragility of remote assets. [G05, G14]

  - Exposure to export controls and single supplier dependencies: TT&C providers and network operators are exposed to export controls, geopolitical risk and single supplier dependencies. These risks can affect procurement, maintenance, upgrades and the deployment of new stations or terminals. They are particularly relevant where critical technologies, components or operating permissions depend on non-European actors. [CC01, CC04]

Operations centres

Figure 9 SWOT for Operations centres

Strengths:

  - Resilient public operations infrastructure: European public operations centres demonstrate a high level of resilience, particularly through the use of redundant data centres, publicly controlled mission software and owned critical IT infrastructure. This gives Europe a strong institutional baseline for mission operations, while ensuring that the most critical operational assets remain under direct public control. [A15, G06]

  - Established operational experience at CSG: CSG represents a major operational asset for Europe, not only because of its physical launch infrastructure but also because of its operational experience. Launch operations at CSG involve central range control, including the main control room, as well as launcher-specific control rooms. With roughly 60 years of operational experience, CSG provides a mature environment for integrating new launch operators into established safety rules, operational procedures and launch-campaign processes. [F01, F05, F08]

  - Multi-site operations enabling internal redundancy: Multi-site operations centres provide an additional layer of resilience by enabling workload transfer and internal redundancy. Where operations are distributed across multiple sites, operators can reduce dependence on a single control centre and improve continuity in case of local disruption. This model is particularly relevant for constellation operators and for mission operations that require continuous monitoring, rapid handover and operational flexibility. [A15, G06]

  - Operational responsiveness as part of resilience: Resilience in operations is not only a question of physical infrastructure, but also of responsiveness. The ability to launch when Europe wants, with minimal delay and reliable industrial support, depends on operational flexibility, range readiness and the capacity to manage transitions between launch systems. In this context, experienced operations teams, established procedures and the ability to coordinate across launch, range, TT&C and safety functions represent a core European strength. [D04, F01]

Weaknesses:

  - Operational expertise remains difficult to scale: Operational expertise is highly experience-dependent and difficult to scale rapidly. Many operational skills are acquired through practice rather than formal training, meaning that capacity cannot be increased instantly when mission volumes rise. This creates a latent bottleneck, especially as more launch providers, spacecraft operators and constellation missions require continuous operational support. [F01, F04, F05, F07, F08]

  - New launch actors require operational integration and training: Many new launch companies lack deep experience in spaceport operations and safety processes. They need to be educated, guided and supported so that safety and operational requirements are integrated into launcher development and design from the beginning. This makes the integration of new actors into established spaceport environments a procedural and cultural challenge, not only an infrastructure allocation issue. [F01, F05]

  - Operations centres are not currently seen as the main bottleneck, but depend on launcher readiness: Operations centres are generally not considered a bottleneck in themselves. Operational capability is often assumed to be inherent to launcher development, meaning that launcher maturity, range readiness and mission preparation are more likely to constrain operations than the control centres alone. However, this assumption may become more fragile if mission volumes increase sharply or if new launch actors require more intensive support than expected. [A15, A16, B05]

  - Cloud dependency needs to be balanced against sovereignty and continuity: Some operators rely increasingly on cloud-based services as part of their operations architecture. While cloud strategies can improve scalability and flexibility, they also introduce external dependencies that need to be balanced against sovereignty, continuity and long-term control considerations. For critical missions, the outsourcing strategy must ensure that crucial infrastructure remains owned and controlled by the actors for whom it is critical. [G01, G02, G08]

  - Mission-specific tailoring of operations software remains resource-intensive: Although European control over mission software is a strength, tailoring mission-control systems to each mission requires significant work from industrial partners. This creates a workload that scales with mission complexity and mission diversity. Even if maintenance is later handled internally, the initial tailoring effort can become a constraint as the number of missions and operators increases. [G07]

  - Security-sensitive missions increase operational constraints: Operations are not always subject to national security reviews, particularly when conducted by intergovernmental organisations. However, specific missions may impose additional safety or regulatory constraints, as seen for programmes such as Galileo or Copernicus. In these cases, operators must work under stricter regimes, adding complexity to staffing, procedures, software assurance and operational governance. [A05]

Opportunities:

  - Standardisation of mission operations architectures: Increasing standardisation of satellite platforms and mission operations architectures creates an opportunity to scale operations without a proportional increase in complexity. As satellite platforms, procedures and software environments become more standardised, operators can reuse operational concepts, reduce mission-specific tailoring and manage larger mission volumes with more efficient teams and tools. [A10, A16, D03, F05, F08, G07]

  - European mission software providers strengthening control of the operations toolchain: The presence of multiple European mission software providers offers an opportunity to reinforce European control over the operations toolchain. By developing, maintaining and licensing European mission-control solutions, Europe can reduce exposure to externally controlled software stacks and support greater sovereignty over critical operations infrastructure. [G01, G02, G07, G08, CC02, CC04]

  - Reducing range reconfiguration time at CSG: Reducing the time needed to reconfigure the launch range between launches from different systems would directly improve launch responsiveness. Today, this reconfiguration takes about 8 working days, while the target is to reduce it to around 2 days. Achieving this would strengthen the interface between launch facilities, range operations, TT&C, safety processes and launch scheduling, improving cadence without necessarily requiring new launch pads. [A02, A14, A15, B05, D04, D09]

  - Cooperation between European spaceports on operational services: Cooperation between European spaceports on personnel sharing, training and operational services could strengthen the maturity of emerging sites and support interoperability across the launch ecosystem. This would allow newer spaceports to benefit from established operational know-how, while helping Europe move toward more consistent procedures, interfaces and safety practices across different launch sites. [A10, D02, D03, D09, D11, F01, F04, F05, F08, G07]

  - Development of integrated launch, re-entry and recovery operations: The development of “up and down” spaceport models creates an opportunity to broaden the role of operations centres beyond launch alone. Integrated launch and re-entry operations centres, combined with payload processing, integration facilities and recovery operations, could support future capsules, cargo return systems and reusable launch operations. This would position European operations infrastructure for both access to space and return-from-space services. [A06, A07, A09, G07, G10]

  - Scaling 24/7 operations for constellation growth: The expansion of satellite constellations creates opportunities for operators that can industrialise 24/7 operations. Standardised procedures, automation, multi-site operations and scalable mission software can enable larger fleets to be managed more efficiently. This is particularly relevant as mission operations shift from bespoke spacecraft support toward recurring constellation management. [A15, A16, F01, F07, F08, G06, G07]

  - Balanced cloud strategies for operational scalability: Cloud-based services can support scalability, data processing and operational flexibility if used selectively. The opportunity lies in balancing cloud adoption with sovereign control over critical systems, ensuring that non-critical workloads can benefit from scalable services while mission-critical infrastructure, software and data remain under appropriate European control. [G01, G02, G06, G08, CC02]

Threats:

  - Growing operational costs with constellation size: As constellation sizes grow, operational costs increase structurally with the number of assets to be monitored, controlled and maintained. Even with standardisation and automation, larger fleets require more operational oversight, anomaly management, data handling and service continuity. If operations architectures do not scale efficiently, cost growth could become a constraint on competitiveness. [A15, A16, E01, E08, E13, F01, F07, G06]

  - Human-rated and security-sensitive missions would raise requirements significantly: Future human-rated or highly security-sensitive missions would significantly increase operational, certification and regulatory requirements. Europe does not yet have fully matured and harmonised frameworks for autonomous human launch operations. Such missions would require more demanding operational procedures, safety certification, control-room requirements, secure communications, contingency planning and regulatory coordination. [A15, A16, D01, D02, D03, D09, F01, F05, F07, G08]

  - Cybersecurity risks increase with digitalised launch and operations infrastructure: Increasing digitalisation at spaceports and operations centres increases cyber exposure. Cybersecurity becomes more important as more digital systems are introduced into launch operations, range control, telemetry, mission software, data processing and communications. A cyber incident affecting these systems could disrupt launch readiness, mission continuity or safety-critical decision-making. [G01, G02, G03, G05, G08, CC02]

  - Data confidentiality and secure communications as baseline requirements: Multi-user and offshore spaceport infrastructure creates growing cybersecurity and data-confidentiality requirements, particularly for defence and classified missions. Secure communication lines, encryption, protection of data streams and onshore-to-offshore communication security become part of the infrastructure resilience baseline. These requirements add complexity and cost to operations-centre design and launch-site integration. [G01, G02, G05, G08, CC04, CC07]

  - Cloud dependency may create continuity and sovereignty risks: Cloud-based operations can introduce external dependencies if critical services, data flows or mission software rely on infrastructure outside direct control. This creates potential risks for continuity, sovereignty and long-term access, especially for institutional, defence or security-sensitive missions. Cloud strategies therefore need to avoid transferring critical operational control to systems that cannot be fully governed by European actors. [G01, G02, G06, G08, CC02, CC04]

  - Operational bottlenecks may emerge as mission volumes increase: Operations centres are not currently considered the primary bottleneck, but this may change as launch cadence, constellation size and mission diversity increase. More frequent launch campaigns, multi-user launch sites, re-entry operations and security-sensitive missions could increase pressure on experienced staff, mission-control software tailoring, certification processes and coordination between launch sites and operations centres. [A14, A15, A16, B05, D04, D08, F01, F05, F07, F08, G07]

  - Fragmented operational practices across spaceports could reduce interoperability: As more European spaceports emerge, differences in procedures, training, control-room practices, safety processes and data interfaces could reduce interoperability. Without stronger coordination and shared operational standards, Europe may face inefficiencies when launch providers operate across multiple sites or when missions require coordinated support from launch facilities, TT&C networks and operations centres. [A10, D02, D03, D09, D11, F05, G07]

SSA facilities

- Note on SSA scope: SSA has a more limited role in launch activities than other access-to-space infrastructure types. It mainly supports launch-related risk awareness, re-entry monitoring and space-weather assessment rather than directly enabling launch operations. As a result, the SSA SWOT is shorter and more focused than the SWOTs for other infrastructure types.

Figure 10 SWOT for SSA

Strengths:

  - Structured European SSA capability: Europe benefits from a structured SSA capability combining EU SST services and ESA space weather services. ESA’s Space Weather Service Network provides timely and reliable information on current and expected space weather conditions through distributed Expert Service Centres. Together, these capabilities support launch safety and early mission operations by improving awareness of orbital and space weather risks. [A09, A10]

Weaknesses:

  - Coordination and integration challenges across distributed SSA capabilities: SSA capabilities are distributed across multiple institutional networks, expert centres, sensors and service interfaces, creating coordination and integration challenges. While this distributed model provides breadth, available sources do not indicate that SSA services are systematically embedded in all European launch-site workflows. The operational value of SSA for access to space therefore depends on the quality of integration between SSA providers, launch operators, operations centres and spaceports. [A09, A10, D03, G07, CC05]

  - Sensitivity to limited specialised assets and uneven coverage: SSA resilience is affected by coordination demands and the limited number of specialised assets and networks. This creates sensitivity to single-sensor outages, uneven geographic coverage and coordination requirements across national and EU-level actors. [A09, G03, G05, G14]

Opportunities:

  - Integration of SSA into launch: Growing European launch activity creates an opportunity to integrate SSA more directly into launch-window planning, and mission risk management. ESA’s Space Weather Service Network includes service domains relevant to launch operations. Further integration of these services with launch facilities and operations centres could strengthen European autonomy and improve responsiveness during launch campaigns. [A09, A10, A16]

  - Integration of SSA into launch, re-entry and recovery services: Launch and return missions create a stronger case for integrating SSA into spaceport services. Future launch and return activities imply a need for integrated pre-launch, launch, re-entry and recovery risk assessment services, strengthening the operational link between spaceports and SSA support functions. [A07, A09, G06, G07]

Threats:

Increasing orbital congestion and operational burden: Increasing orbital congestion and launch activity may raise the operational burden on SSA facilities. The Commission notes that more than 50,000 satellites are expected to be launched in the next decade and that more than 1 million debris objects larger than 1 cm are already orbiting Earth, increasing the importance of timely and reliable SST services. [A09, E08, G03]

  - Exposure to data-flow, cyber, continuity and external data-sharing risks: SSA services are exposed to data-flow, cyber, continuity and external data-sharing risks, including reliance on external inputs such as US CDMs in the collision avoidance service context. Certain data sources and sensor coverage also rely on international data-sharing arrangements and cooperation frameworks, which can indirectly expose EU SSA services to external policy or access constraints. [G01, G02, G05, CC05, CC07]

      - Manufacturing and assembly plants

Figure 11 SWOT for Manufacturing and assembly

Strengths:

  - Predominantly European launcher manufacturing and assembly base: Launcher manufacturing and assembly activities remain predominantly European, underpinned by long-term public investment and blended public-private funding models. This provides Europe with a strong industrial basis for autonomous access to space and ensures that the main launcher production activities remain anchored within the European industrial ecosystem. [B01, E17]

  - Long-term industrial modernisation and cost-reduction efforts: European launcher manufacturing has benefited from major modernisation and cost-reduction efforts across several programmes. Inputs referred to aggregate efforts close to €1 billion, which have helped streamline production processes and strengthen competitiveness for institutional missions. These investments have contributed to making European launcher production more efficient, even if cost competitiveness remains challenging in commercial markets. [B05, E01, E15]

  - Manufacturing capacity as a core credibility factor for European launch services: Manufacturing plants are central to the credibility of European launch services. Production continuity is critical for the entire European access-to-space system, as any interruption in manufacturing capacity could result in a system-level blockage and a loss of European launch capability for an extended period. This makes manufacturing and assembly infrastructure a strategic component of access to space, rather than a secondary industrial activity. [A11, B01, B05, B07]

  - Distributed production model supporting European sovereignty: Production is distributed across Europe, reflecting the European cooperation model and the ESA geographic return principle. This model supports sovereignty, maintains industrial capabilities across several Member States, and ensures that the benefits of launcher programmes are distributed across the European industrial base. While this creates cost and efficiency challenges, it also contributes to resilience by avoiding full concentration of production in a single location. [E17, B09]

  - Operational efficiency once systems are ready for integration: Once launcher systems and components are available, integration can be relatively fast. The distributed production model is not identified as a primary source of delay in itself, and geographic return has proven effective in terms of maintaining production across Europe. This suggests that the main issue is not necessarily the ability to integrate once components are ready, but the need to ensure that every element of the supply chain is available on time. [E17, F07]

  - Growing link between manufacturing and testing infrastructure: The consolidation of Vinci engine assembly and acceptance testing at Lampoldshausen illustrates the growing interdependence between manufacturing and testing infrastructure. DLR becomes part of the Ariane 6 production chain rather than only supporting earlier development phases. This represents a major institutional change in DLR’s role, as it is no longer only a test and R&D actor but also a critical operational node in Europe’s launch production infrastructure. [A06, A12, B02]

Weaknesses:

  - Persistent external dependencies in critical components and inputs: Certain external dependencies persist, notably for specific engine or antenna components produced outside the EU and for imported feedstocks used in propellant production. European launcher autonomy is also constrained by non-European electronic components, some of which come from Asia. This remains a dependency with no simple solution today and affects the resilience of the upstream industrial chain. [B03, B04, CC01, CC02, CC03, CC04, CC08, CC09]

  - Lack of system-level assessment of spare parts availability: It was highlighted that the absence of a comprehensive, system-level assessment of spare-parts availability for major spaceport and launch-support infrastructure was lacking. This is a resilience issue because launch readiness depends on several connected infrastructure layers, not only manufacturing lines: launcher stages, engines, avionics chains or booster segments produced upstream must be available on time, while CSG also depends on enabling infrastructure such as payload facilities, port access, roads, telemetry, power, telecoms and control centres.  In practical terms, a spare-parts assessment should cover critical items such as propellant-handling equipment, clean-room and environmental-control systems, transport and lifting equipment, electrical and telecom components, telemetry/range-support equipment, and launcher-specific ground-support systems. Without this visibility, a failure in a small but critical component could delay maintenance, slow recovery after disruption, or affect the continuity of manufacturing, assembly, integration and launch-support operations. [B07, C09, G14]

  - Supply-chain dependency across distributed production: The European production model depends on multiple components and subsystems being delivered across a distributed supply chain. Any missing element can delay the entire launch campaign, creating full dependence on the timely availability of all required components. This means that the resilience of launcher manufacturing depends not only on final assembly capacity, but also on the reliability of the entire upstream supply chain. [B01, B05, B07, C01, E17]

  - Geographic return can limit cost optimisation: The ESA geographic return model helps secure institutional contracts and distribute industrial activity across Member States, but it can limit the ability of launch providers to put suppliers into competition and optimise costs. The system supports sovereignty and industrial distribution, but it can harm competitiveness on the global commercial market by constraining procurement flexibility and reducing cost efficiency. [E01, E17]

  - Institutional design of Ariane 6 limits commercial optimisation: A structural challenge is that Ariane 6 was designed within an institutional and politically distributed European model, rather than around a purely commercial or economically optimised business case. This strengthens institutional continuity and European industrial participation, but it limits competitiveness when compared with launch systems designed around commercial cost optimisation and high-cadence production. [E01, E07, E14, E17]

  - SRM production and propellant production as a cadence bottleneck: Solid rocket motor production and propellant production are identified as a bottleneck for higher launch cadence. Additional manufacturing capacity would be required to support increased launch rates. Scaling is not linear, as upstream production, notably SRM production, can constrain the system before launch infrastructure becomes the limiting factor. [A11, B01, B03, B05]

  - Current supply chain resilience may be insufficient for higher cadence: The current supply chain is considered resilient under current conditions, but not necessarily sufficient if launch cadence increases significantly. Higher launch rates would require more robust production flows, additional upstream capacity, stronger supplier resilience and better alignment between manufacturing cadence, testing availability and launch infrastructure. [A14, B01, B05, B06, B07, C01, C07]

  - High fixed-cost structure and subsidy dependence: Main European launchers such as Ariane 6 remain heavily dependent on subsidies. Around 50-60% of costs are fixed costs because of the complexity of the infrastructure and production system. This creates structural cost pressure and reduces flexibility in a commercial market where competitors may operate with different cost structures and higher cadence. [E01, E04, E05, E13, E14]

  - Supplier concentration in adjacent ground-segment components: Some launcher components, especially electronic components, are not European and come from Asia, creating a dependency with no simple short-term solution. It affects the broader access-to-space infrastructure chain by creating supplier dependencies in critical ground-segment components. Diversification is therefore both a resilience priority and a competition issue. [CC02, CC04]

Opportunities:

  - Modernisation of propellant production: Ongoing modernisation of propellant production, including technologies aimed at reducing reliance on imported inputs, offers an opportunity to improve resilience and sustainability. Reducing dependency on imported feedstocks would strengthen the autonomy of the European launch production chain and reduce exposure to external supply disruptions. [B03, B04]

  - Greater standardisation of tooling and production processes: Greater standardisation of manufacturing tooling and processes can increase reuse potential across programmes and improve industrial efficiency. Standardisation would also make manufacturing infrastructure more attractive to private investment by reducing bespoke production constraints and improving the scalability of manufacturing processes across different launcher programmes. [B09, D03, E17]

  - Diversification and redundancy in manufacturing capabilities: Some level of redundancy or diversification in manufacturing capabilities is beneficial to increase resilience and allow more flexibility during crises or transition periods. A more diversified production base could help mitigate the impact of disruptions affecting one site, supplier or production line, while supporting continuity of European launch capability. [A11, A12, B01, B02, B06]

  - Hybrid propulsion reducing operational and manufacturing exposure: Hybrid propulsion can reduce operational and manufacturing-related exposure by simplifying handling compared with liquid propellants, lowering environmental and safety risks, and reducing operational complexity during phased ramp-up. This can reduce infrastructure and manufacturing constraints for certain launcher systems, especially where simpler logistics and propellant handling are advantageous. [A06, A11, B02, B04]

  - Market-based procurement strengthening industrial discipline: Market-based procurement could strengthen industrial discipline by encouraging the EU to buy services rather than subsidise development. This could help avoid over-fragmentation, improve competitiveness and incentivise launcher providers to align manufacturing, cost structures and cadence with actual market demand. [B09, E07, E11, E15, E17]

  - Diversification of critical ground-segment suppliers: Diversification in the ground station antenna market is a strategic priority, motivated by both resilience and competition needs. Reducing dependence on US or other non-ESA affiliated companies for critical components would strengthen European control over adjacent infrastructure required for access-to-space operations and mission support. [CC02, CC04, CC07]

Threats:

  - Geopolitical disruption of raw materials, energy inputs and transport routes: Geopolitical disruptions affecting access to raw materials, energy inputs or transport routes pose strategic risks to European launcher manufacturing and assembly. These disruptions can affect production continuity, delay component availability and reduce the reliability of the wider launch infrastructure chain. [B03, B04, C01, C06, C08, CC01, CC02, CC03, CC06, CC08, CC09]

  - Loss of competitiveness if manufacturing cadence remains too low: If manufacturing cadence cannot be aligned with that of major international competitors, Europe’s launch offer will remain structurally less competitive regardless of the quality of its launch infrastructure. Manufacturing cadence is therefore directly linked to Europe’s commercial competitiveness and ability to support reliable access to space. [B05, B09, E01, E04, E05, E07]

  - System-level blockage from manufacturing interruption: Any interruption in manufacturing capacity could create a system-level blockage and lead to a loss of European launch capability for an extended period. Because launch readiness depends on the availability of every required component, manufacturing disruptions can affect the entire access-to-space chain, even if launch facilities and operations centres remain available. [A11, B01, B05, F07, G14]

  - Fragmented launcher development spreading industrial resources too thin: Fragmented launcher development risks spreading European industrial and infrastructure resources across too many parallel initiatives. From a manufacturing and assembly perspective, this can lead to duplicated or underutilised production lines, launcher-specific tooling, fragmented supplier qualification, competing demands for specialised workforce, and pressure on adjacent testing and integration infrastructure. A more consolidated and better-coordinated industrial base would therefore improve infrastructure utilisation, reduce duplication, support higher cadence. [B09, E07, E13, E15, E17]

  - Upstream production constraints limiting launch cadence: Upstream manufacturing constraints, especially SRM production, can become limiting factors before launch infrastructure itself. Higher launch cadence requires additional production capacity, and scaling production is not linear. If manufacturing capacity does not increase in step with demand, the system will face bottlenecks even where launch pads and operations teams are available. [A11, A14, B01, B05, B07]

  - Cost and efficiency pressures from the European cooperation model: The European cooperation model supports sovereignty and industrial distribution, but it creates cost and efficiency challenges when competing in the commercial launch market. Geographic return can limit supplier competition and cost optimisation, while the politically distributed production model can reduce flexibility compared with more commercially integrated competitors. [E01, E13, E14, E17]

  - External supplier dependence in critical technologies: Dependence on non-European electronic components, selected engine components, and imported feedstocks creates vulnerabilities across the manufacturing and access-to-space infrastructure chain. These dependencies can affect production continuity, maintenance, upgrades and the ability to scale infrastructure in response to future demand. [CC01, CC02, CC03, CC04, CC08, CC09]

  - Subsidy dependence and high fixed costs weakening commercial competitiveness: The continued reliance of main European launchers on subsidies, combined with high fixed costs (e.g. representing around 50-60% of total costs for Ariane 6), creates a structural threat to competitiveness. Complex infrastructure and production systems require sustained funding, and without sufficient cadence or commercial demand, the cost base remains difficult to absorb. [E01, E04, E05, E13, E14, E15, E16]

Summary

The following figure presents a high-level, cross-cutting synthesis of the strengths, weaknesses, opportunities, and threats associated with Europe’s access-to-space infrastructure.

Figure 12 Cross-cutting SWOT

Below is a concise summary table aggregating the SWOT findings per infrastructure type:

Table 30 Summary table – SWOT per infrastructure type for access to space

| Infrastructure type | Strengths | Weaknesses | Opportunities | Threats |
| --- | --- | --- | --- | --- |
| Launch facilities | CSG remains Europe’s core launch asset, with equatorial positioning, heavy-lift capability, low-inclination access and integrated pads, payload facilities, propellant systems and logistics. Andøya, Esrange, SaxaVord and Atlantic Spaceport add complementary access for polar, sun-synchronous and selected lower-inclination missions. Europe also benefits from multi-pad experience, emerging multi-user concepts and strong safety, regulatory and security frameworks. | Europe remains highly dependent on CSG for heavy-lift and low-inclination launches, while mainland sites cannot replicate its performance. Cadence is constrained by range safety, preparation time, clean rooms, payload integration, satellite storage, propellant handling and limited active pad capacity. Emerging spaceports remain less mature and dependent on flight-proven launchers, while fragmented licensing frameworks reduce multi-site efficiency. | Complementary European launch sites can reduce pressure on CSG and diversify orbital access. Reusability-ready infrastructure, generic multi-user pads, open-spaceport models, improved propellant supply chains and better mission allocation across sites could strengthen resilience, utilisation and efficiency. | CSG may face congestion as more operators use shared roads, safety zones, integration facilities and launch infrastructure. Europe also faces logistics vulnerabilities, weather and geographic constraints, regulatory limits on new sites, EU/non-EU policy fragmentation, market distortions between public and commercial sites, and commodity dependencies at island-based spaceports. |
| Testing centres | Europe has high-end propulsion, mechanical and thermal testing capabilities, including Lampoldshausen and Vernon. These assets support full flight qualification, strategic autonomy and some redundancy. Public ownership reinforces continuity, while smaller flexible facilities support emerging launch actors. | The main constraint is access and availability, not absence of infrastructure. Major facilities are oversubscribed, test slots are scarce, legacy benches may require adaptation, recovery after major damage can be long, and access costs remain high for startups. High-capacity vibration testing is also a bottleneck. | Europe can expand propulsion testing capacity, develop site-adjacent testing for reusable systems, support private test infrastructure, scale modular benches such as P8 and LUMEN-type environments, and improve scheduling transparency and access rules. | Fragmented engine development increases congestion at scarce high-capability facilities. New test infrastructure takes years to build, environmental and regulatory constraints limit expansion, persistent bottlenecks may push actors outside Europe, and critical test infrastructure components can face supply-chain disruption. |
| Transportation | Europe benefits from dedicated Ariane 6 maritime logistics through Canopée, adapted to oversized launcher components and the CSG chain. Smaller launcher systems can rely more on road-compatible logistics, as shown by Isar’s truck-based transport to Esrange and Andøya. Atlantic Spaceport also offers multimodal airport, port and maritime advantages. | Transport resilience is limited by low substitutability of specialised vessels, ports, harbour interfaces, road links and adapted aircraft. CSG could face harbour, road, storage, propellant and internal-transfer bottlenecks under higher cadence. Remote and island sites face additional exposure to weather, port, rail, road and local handling constraints. | Europe can strengthen logistics resilience by mapping critical routes, port interfaces, storage, handling requirements and local transfer constraints. Additional maritime capacity, improved CSG interfaces, alternative inland routes such as Narvik rail access for Esrange, standard road transport for small launchers and integrated customer-side logistics would improve reliability. | Transportation can become a single point of failure if vessels, ports, shallow-water access, roads or transfer links are disrupted. Higher cadence could create congestion in harbour, storage and road systems. Europe also depends on global transport providers such as Antonov An-124 for oversized space hardware and faces export-control and remote-site disruption risks. |
| Telemetry, Tracking and Control (TT&C) | Europe has a dual public-private TT&C ecosystem, combining resilient ESA infrastructure with commercial networks offering global scale and flexibility. Public stations include redundancy, autonomous power, preventive maintenance and on-site spares. Network-based operations allow some offloading between antennas, while Svalbard and Troll are strategic for polar and sun-synchronous missions. | Launch-support services are commercially weaker than routine satellite operations and require high preparation effort. TT&C also depends on some non-European assets, national frequency licensing, limited ESA core-network capacity, unclear responsibility sharing between spaceports and launch providers, specialised human resources and remote-site dependencies. | Opportunities include expanding cooperative and commercial networks, improving scheduling coordination, investing in telemetry and range-safety systems at emerging spaceports, developing European critical components, exploring space-based telemetry relay and strengthening fibre connectivity for remote sites. | TT&C faces geopolitical and regulatory risks, supplier concentration in antenna/RF components, physical security risks at remote stations, cyber and network-integrity threats, rising cost and scheduling pressure for launch support, possible telemetry gaps, weak commercial incentives for dedicated launch-support capacity, and export-control exposure. |
| Operations centres | Europe benefits from resilient public operations centres, redundant data centres, European-controlled mission software and mature institutional expertise. CSG provides strong operational baselines, while multi-site operations improve redundancy and workload transfer. CSG’s operational experience supports the integration of new launch operators into established safety and campaign procedures. | Operational expertise is experience-dependent and difficult to scale rapidly. New launch actors require training and integration into established safety procedures. Operations centres are not currently the main bottleneck, but cloud dependency, mission-specific software tailoring and security-sensitive missions can increase complexity. | Standardised mission operations architectures, European mission software providers, shorter CSG range reconfiguration times, cooperation between spaceports on training and services, and integrated launch, re-entry and recovery operations could improve scalability and interoperability. | Growing constellation sizes increase operational cost and oversight needs. Human-rated or security-sensitive missions would raise certification, communications and contingency requirements. Digitalisation increases cyber exposure, cloud dependency can create sovereignty risks, and fragmented practices across spaceports could reduce interoperability. |
| SSA | Europe has structured SSA capabilities combining EU SST and ESA space weather services. Within the access-to-space perimeter, these support launch-window risk awareness and space-weather assessment for launch commit, and — where relevant — re-entry and recovery risk assessment, through distributed institutional and expert networks.. | SSA has a more limited and indirect role in launch activities than launch facilities, TT&C stations or operations centres. Its value depends on coordination between SSA providers, launch operators, operations centres and spaceports. Distributed assets also create integration and coverage challenges. | Growing European launch cadence creates an opportunity to integrate SSA more directly into launch-window planning and launch collision-avoidance screening (LCOLA). Stronger interfaces with spaceports and operations centres could improve responsiveness during launch campaigns. | On the threat side, the SSA inputs relevant to launch face data-flow, cyber, continuity and external data-sharing risks, most notably reliance on US-provided data (e.g. CDMs / catalogue inputs) for the collision-screening that supports European launch-window planning - a dependency that is outside EU control and could constrain launch-safety autonomy. |
| Manufacturing and assembly plants | Europe has a predominantly European launcher manufacturing and assembly base, supported by long-term public investment and blended public-private funding. Manufacturing continuity is central to European launch credibility. Distributed production supports sovereignty and avoids full concentration in one location, while links between manufacturing and testing, such as Vinci engine acceptance testing at Lampoldshausen, strengthen the production ecosystem. | External dependencies persist in specific engine or subsystem components, non-European electronics, imported propellant feedstocks and selected critical inputs. Europe also lacks a system-level assessment of spare-parts availability for major spaceport and launch-support infrastructure. | Opportunities include modernising propellant production, reducing imported input dependency, standardising tooling and production processes, adding redundancy in manufacturing capabilities, using hybrid propulsion where it reduces handling complexity, strengthening market-based procurement and diversifying critical ground-segment suppliers. | Manufacturing faces risks from raw-material, energy and transport disruption; low cadence versus global competitors; system-level blockage from production interruptions; fragmented launcher development spreading production lines, tooling, supplier qualification and workforce too thin; SRM and propellant production bottlenecks; cost pressures from geographic return; external supplier dependence; and high fixed costs that weaken competitiveness if cadence remains too low. |

# Task 4: Case Studies, Gap, Criticality & Risk Assessment

## Selection and characterisation of case studies

To be developed in the Draft Final Report

Introduction and method

This chapter develops a set of realistic scenarios for how European access to space could evolve over the coming decades. The scenarios are not free-standing narratives: they are built directly on the evidence base assembled earlier in the study, and are designed to feed the recommendations. Each scenario is a coherent way of resolving (or failing to resolve) the concrete gaps, bottlenecks and dependencies identified in the infrastructure mapping.

How the scenarios are built from the evidence base: The chain runs from evidence to scenario in four steps, each feeding the next:

the infrastructure mapping (Subtask 2.1) establishes what exists and what is under development;

the criticality assessment grades each facility Level 1–3 by operational role, launcher dependency, substitutability, multi-actor use and strategic value;

the SWOT distils the strengths, weaknesses, opportunities and threats;

and the gaps, bottlenecks and dependencies diagnostic (Subtask 2.3) prioritises the specific constraints.

Realism: Scenarios reflect situations that could genuinely arise, built only on assets that are operational or currently under development together with the mapped testing, manufacturing, TT&C, operations, transportation and SSA assets. No speculative technology is assumed except where a development is explicitly flagged as a trigger condition.

Two layers: doctrine and action: To keep the scenarios distinct despite the large number of variables, each is described at two levels. The doctrine is the single governing idea or the one thing the scenario is fundamentally about (e.g., “coordinate the many sites into one resilient network”). The action layer is the set of concrete moves across the infrastructure that follows that doctrine. Section 5.2 presents the doctrines side by side; while sections 5.3–5.7 develop each scenario’s actions, its bottleneck anchoring and its SWOT.

Politically driven vs technically driven developments: The intention of the P/T scoring is to indicate the relative importance of political and technical enablers required for each scenario to materialise, in line with the requirement to distinguish between politically driven and technically driven developments. The scores therefore describe driver intensity rather than the overall attractiveness or desirability of a scenario:

The study team classifies a development as politically driven when its binding enabler is a policy, governance or funding decision (e.g., MFF programming, EU-level coordination, licensing harmonisation, sovereign preference, etc. rather than a technology gap.

A technically driven development entail its binding enabler is the maturation or qualification of infrastructure or vehicles (e.g., a second cryogenic bench, a private launcher’s first orbital flight, an autonomous flight-termination qualification) rather than a political decision.

All infrastructure types: Each scenario is traced across the full set of infrastructure categories from the mapping (i.e., launch facilities; payload integration and preparation; testing; manufacturing; TT&C, range and safety; operations; transportation; and SSA and space weather). The posture matrix in section 5.2 and the per-scenario “infrastructure chain” sections make this coverage explicit.

Criticality baseline: The table below is the criticality reference against which the scenarios are read. It lists the Level 1–2 facilities that carry European access to space today (Level 3 emerging sites are noted where relevant in the scenarios), with their baseline substitutability, indicative recovery time if lost, and strategic value. Scenario sections show the changes each scenario makes to this baseline rather than repeating it in full.

Scenarios at a glance

The five scenarios are distinguished first by their doctrine — the one governing idea that organises everything else. In one line each:

S1 — Status Quo: keep the current system running as-is; change nothing at EU level.

S2 — Integrated Network: coordinate the many sites into one resilient, standardised EU network.

S3 — Commercial Breakthrough: let private operators lead expansion; the state anchors demand and regulates.

S4 — CSG Enhanced: concentrate investment on hardening and expanding the one crown-jewel, CSG.

S5 — Fragmented Decline: the downside if nothing is coordinated — erosion, operator exit and external dependence.

Table 31 Scenario doctrines at a glance

| Scenario | Doctrine (main idea) | Headline action (what we do) | Drivers (P/T, 1–5) | Strategic outcome |
| --- | --- | --- | --- | --- |
| S1 Status Quo | Continuity: preserve the current trajectory; no new EU-level governance or geography. | Keep Ariane 6/Vega-C at CSG; let emerging sites progress on their own operator-specific tracks. | Political Medium and Technical Low | Capability preserved; every identified single point of failure retained. |
| S2 Integrated Network | Resilience through coordinated redundancy: turn the emerging sites into one standardised EU network. | EU-orchestrated diversification: common safety/TT&C/licensing frameworks, pooled funding, a second upper-stage qualification path. | Political very high and technical high | Most bottlenecks resolved; highest coordination cost. |
| S3 Commercial Breakthrough | Market leads: public role is anchor demand, regulation and enabling infrastructure. | Private winners scale via proprietary pads, test and TT&C; the state avoids over-subsidy and keeps CSG institutional, though launching institutional payloads is itself a milestone maturing commercial players compete for. | Political medium and technical high | Flexibility and low public CAPEX; market/financial fragility and reduced public control. |
| S4 CSG Enhanced | Concentrate and harden the crown-jewel rather than build a distributed network. | Resolve BEAP / Pariacabo / Canopée / partial cryo redundancy at CSG; upgrade Jupiter for cadence; add naval/maritime backup and civil-military integration. | Political medium and technical high | Strongest continuity option; launch geography expanded to any international waters by naval platform |
| S5 Fragmented Decline | The null case: no coordination and no investment; the cost of inaction. | Nothing is done; CSG hits limits, emerging sites stall, operators consolidate/exit, EU falls back on non-EU launch. | Political and technical very low | Loss of autonomy; external dependence — the benchmark for the value of S2/S4. |

Scenario 1 — Status Quo (Baseline)

Doctrine and main idea

Doctrine – continuity: Europe stays on its current trajectory and takes no new action at EU level. CSG remains the heavy- and medium-lift institutional core; Andøya, SaxaVord and Esrange progress but stay launcher- and operator-specific; the Atlantic Spaceport / Malbusca remains a licensed but unproven platform; and the mapped bottlenecks in payload processing, testing, logistics and range capacity are not structurally resolved. The one thing this scenario does is keep what already works. It is included primarily as the reference case against which the other four are traded off — the baseline analysts know best.

Political vs technical drivers

Political — Medium: The binding enabler is the absence of new political action: this is the easiest path because it avoids new EU-level governance, MFF re-programming and a common range-safety framework. What “drives” S1 is institutional inertia and sovereign continuity, not a positive decision. This inertia is not neutral for newcomers: with pad capacity scarce (A02) and emerging sites under exclusive lock-in (E09/E10), the key S1 risk is that — absent government support to build new pads on European soil — new entrants build launch infrastructure outside Europe to reach non-EU markets.

Technical — Low: No technical breakthrough is required, and none is delivered: the shared-asset cascade at CSG (A11 / B01)  — one solid plant + one BEAP stand serving both institutional launchers), the DLR P5.2/P4 monopoly (A12/B02) and the Pariacabo single-quay/single-vessel exposure (C01/C02) all persist. No development in this scenario is technically driven, because nothing new is built.

Concrete infrastructure chain (all types)

Launch: Ariane 6 continues from ELA-4/ZL4 and Vega-C from ELV/SLV;  ELM-Diamant remains the private CSG micro/mini node; Andøya Pad A is tied to Isar Spectrum and SaxaVord to RFA ONE under 20-year exclusive pad contracts (E09); Esrange LC-3C is the first orbital capability still under construction for Firefly Alpha; Malbusca stays Level 3 conditional. The heavy/low-inclination single-site exposure (A01), the two-pad limit (A02) and the absence of any demonstrated orbital capability outside CSG (A04) are unchanged.

Payload integration and preparation: CSG relies on EPCU S1/S3/S5 (non-hazardous, hazardous/fuelling, and clean-room capacity); Andøya and SaxaVord provide local integration but remain single-anchor-customer environments (E09). No change.

Testing: Ariane 6 depends on DLR Lampoldshausen P5/P5.2/P4 for core/upper-stage and high-altitude simulation (A12/B02); Ariane 6 and Vega-C share BEAP and the on-site P120C/P160C plant (A11 / B01); PLD uses Teruel, Avio uses Colleferro/SPTF, RFA uses Augsburg and Kiruna-linked chains. The single-point testing monopolies persist and remain oversubscribed (C06 vibration).

Manufacturing: Production stays in a national-firm pattern (ArianeGroup Les Mureaux/Bremen, MT Aerospace Augsburg, Avio Colleferro, Isar Ottobrunn, PLD Elche, RFA Augsburg, MaiaSpace Vernon, Orbex Forres — the last under insolvency uncertainty). Manufacturing-to-launch corridors remain single-thread (Les Mureaux/Bremen → Canopée → Pariacabo/BAL). Over-fragmentation of launcher initiatives (C08) and non-EU input dependencies (CC01,CC02) are unaddressed.

TT&C, range & safety: CSG uses radars, telemetry and the ESA ESTRACK downrange network; Andøya uses ESA-Boost autonomous flight tracking; SaxaVord uses bespoke tracking/telemetry/FTS under its CAA licence with Baltasound Teleport as the essential live-telemetry node. These stay site-by-site rather than harmonised (D03, D09), the absence of EU-controlled continuous ascent telemetry (A05) persists, and the US high-power-amplifier dependency (CC04) is unaddressed.

Operations: Jupiter Control Room, CNES Toulouse, DLR GSOC, Columbus Control Centre, Galileo Control Centres and GSMC continue in their current roles; Polaris ACC (Bodø) and SaxaVord Range Control remain site-specific authorities. The single Jupiter control room (A15), and fragmented operations landscape (G07) persist.

Transportation: Ariane 6 relies on Canopée and Pariacabo harbour, then road to BAL; CSG remains exposed to the port/road chokepoint (2017 blockade precedent — D02, D03); SaxaVord and Andøya depend on remote/island links (C06). The ageing Vega Ro-Ro charter (D11) is unaddressed.

SSA & space weather: GRAVES, GSSAC, EU SST Conjunction Analysis, ESA Space Weather Office, FMI, UK Met Office MOSWOC and IRF continue as-is, with no integration into new spaceports’ range safety.

Bottlenecks and gaps addressed

Status legend (used in every per-scenario table below): Resolved / Partly resolved / Unaffected / Worsened. Under S1 the system’s capability is preserved but essentially no bottleneck is resolved — which is precisely the finding.

Table 32 Scenario 1: status of key bottlenecks and gaps

| Task 2.3 item (ID + short) | Status | How it plays out under this scenario |
| --- | --- | --- |
| A01 — CSG sole heavy/low-inclination site | Unaffected | No back-up launch base for any inclination is created; the single-site dependency remains. |
| A04 — no demonstrated orbital outside CSG | Unaffected | Emerging sites progress on their own tracks but demonstration is not accelerated. |
| A11 / B01 — single solid plant + BEAP; P120C chain | Unaffected | The common-mode cascade that grounds both institutional launchers is retained. |
| A12/B02 — DLR P5.2/P4 sole cryo qualification | Unaffected | No second qualification path; oversubscription continues. |
| C01/C02 — Canopée sole vessel; Pariacabo harbour | Unaffected | The single sealift chain is not upgraded. |
| D03/D09 — fragmented licensing; no harmonised FTS | Unaffected | No mutual recognition or common range-safety framework is pursued. |
| E09 / E10 — anchor-tenant & 20-yr exclusive pads | Unaffected | Emerging sites stay single-anchor and pad-exclusive. |
| F01 — operations/safety specialist shortage | Unaffected | No EU-level skills pipeline; know-how stays concentrated. |
| G01 — CSG cybersecurity under-investment | Unaffected | Digitalisation of Jupiter/CDL-3 proceeds without a step-change in protection. |
| CC01/CC02/ — non-EU components & TT&C hardware | Unaffected | ITAR, avionics and high-power-amplifier dependencies persist. |
| A02 — only two active CSG pads | Partly resolved | ELM-Diamant introduces a first private micro/mini node, marginally widening pad use (heavy/low-inclination exposure unchanged). |

Table 33 Embedded SWOT — Scenario 1

| Strengths – Proven heritage and consolidated CSG performance – Immediate availability of mature heavy/medium capability – Lowest political and financial risk – Clear reference case for trade-offs | Weaknesses – Every identified single point of failure retained (A01, A11/B01, A12/B02, C01/C02) – No back-up launch base for any inclination (A04) – Single-anchor exposure at emerging sites (E09) – Fragmented governance and licensing persist (D01,D09) Low number of available launch pads to new entrants Limited launch cadence |
| --- | --- |
| Opportunities – ELM-Diamant adds the first private micro/mini node at CSG – Emerging sites still progressing on their own tracks – Baseline against which S2–S4 value is measured | Threats – A CSG-level disruption (civil unrest; port/road D02/D03; propellant/test cascade A11/B01) halts both institutional launchers – Continued non-EU dependence (CC01, CC02, CC04, CC06) – Erosion of competitiveness if cadence/economics slip (F01, E04) |

Scenario 2 — Integrated & Diversified European Launch Network

Doctrine and main idea

Doctrine - resilience through coordinated redundancy: Europe builds a coordinated infrastructure network. CSG remains the heavy/institutional hub, while Andøya, SaxaVord, Esrange, ELM-Diamant and the licensed Malbusca/Azores capability are integrated into a differentiated, launcher-to-orbit network under common safety, TT&C and support-infrastructure standards. The single most valuable move is a second European upper-stage qualification path, backed by harmonised licensing, a common range-safety architecture and pooled EU funding — translating the SWOT “Opportunities” quadrant into infrastructure.

Political vs technical drivers

Political — Very high: The binding enabler is EU-level governance: harmonised licensing and mutual recognition (D01,D02), a designated network coordinator, civil-military integration and pooled MFF funding (E11,E12). These are political decisions; without them the assets do not cohere into a network. The scenario is strategic-autonomy-and-resilience-led.

Technical — High: It is realistic because it scales existing or under-development assets rather than requiring new technology, but several developments are genuinely technically driven: the second upper-stage qualification path (A12/B02) needs a qualified bench; a common AFTS/FTS architecture (D03,D09) needs a qualification standard; and the network only delivers once the emerging sites demonstrate orbital capability (A04). Coordination is demanding, hence not 5/5.

Concrete infrastructure chain (all types)

Launch: CSG carries Ariane 6, Vega-C and ELM-Diamant; Andøya/Spectrum, SaxaVord/RFA, Esrange/Firefly and Malbusca/Azores become complementary orbital or pre-orbital nodes according to orbit geometry, maturity and licensing status — deliberately using the polar/SSO complementarity as an asset. Malbusca is elevated to Level 2 on its first successful orbital launch and to Level 1 on sustained multi-launcher cadence within the common range framework; until then the network still delivers with Andøya, SaxaVord, Esrange and ELM-Diamant. This creates the back-up geography that A04 lacks.

Payload integration and preparation: EPCU at CSG is treated as a shared European asset; small-launch sites develop clean rooms, payload preparation and storage to a common baseline, avoiding over-lock to one operator (E10) and reducing stranded-infrastructure risk (E06).

Testing: A network approach prioritises expansion and redundancy for P5.2/P4-type upper-stage tests, BEAP/solid-motor testing, PLD Teruel, Avio SPTF and Esrange hot-fire/VTVL areas, and initiates a partial second European upper-stage qualification path — the single most valuable redundancy in the mapping (resolves A12/B02 and eases B06).

Manufacturing: Launcher-to-site chains are formalised rather than duplicated (Les Mureaux/Bremen → Canopée → CSG; PLD Elche → CSG; RFA Augsburg → Kiruna → SaxaVord; Isar Ottobrunn → Andøya; MaiaSpace Vernon → CSG; Firefly/SSC → Esrange). Institutional support targets bottleneck interfaces — e.g. a common European transport-container standard reducing single-thread exposure (C04) — rather than duplicating national manufacturing stacks, moderating C08; MT Aerospace Augsburg is treated as a Level 1 shared supplier.

TT&C, range & safety: A common European AFTS/FTS and range-safety architecture becomes the flagship harmonisation measure, building on Andøya’s ESA-Boost autonomous tracking, SaxaVord/Baltasound systems and CSG range assets; Level 1 stations (SvalSat, Troll, ESTRACK Kiruna/Santa Maria/Kourou, ESA Downrange) act as backbone. This resolves D03,D09; the space-based-relay gap (A05) and the US high-power-amplifier dependency (CC04) are eased by coordination but not eliminated.

Operations: Jupiter keeps its roles but is federated into a common EU incident-response framework, alongside Polaris ACC and SaxaVord Range Control — addressing the fragmented operations landscape (G07) and improving dual-site failover (G06).

Transportation: CSG receives second-quay / second-vessel or buffer-stock mitigation (C01, C02); remote sites receive commodity/propellant logistics plans (SaxaVord’s Baltasound tank deliveries via Ocean Kinetics as precedent — C06); Malbusca is used where its Atlantic air/maritime corridor and TT&C/recovery services are licensed and validated.

SSA & space weather: GRAVES, GSSAC, EU SST and the ESA Space Weather Office become explicit components of the harmonised range-safety framework, feeding conjunction analyses and launch windows to all EU/ESA spaceports and advancing SSA consolidation (A09).

Bottlenecks and gaps addressed

Table 34 Scenario 2: status of key bottlenecks and gaps

| Task 2.3 item (ID + short) | Status | How it plays out under this scenario |
| --- | --- | --- |
| A01/A04 — single-site dependency; no orbital outside CSG | Partly resolved | A coordinated multi-node network creates back-up geography once sites demonstrate orbital capability (the demonstration is the trigger). No back-up launch capability for low inclination orbits |
| A12/B02 — DLR P5.2/P4 sole cryo qualification | Resolved | A partial second upper-stage qualification path is initiated — the highest-value redundancy in the mapping. |
| D01/D02 — fragmented licensing; no mutual recognition | Resolved | Harmonised licensing and mutual recognition are the network’s enabling condition. |
| D03/D09 — no shared standards; no harmonised FTS | Resolved | A common European AFTS/FTS and range-safety architecture is the flagship measure. |
| E09/E10 — anchor-tenant & exclusive pads | Partly resolved | Common baselines and shared assets reduce single-operator lock-in, though pad contracts persist. |
| E11/E12— no EU access-to-space business/financial plan | Resolved | Pooled EU funding and a network-level plan are core to the scenario. |
| C01/C02 — Canopée sole vessel; Pariacabo harbour | Partly resolved | Second-quay/second-vessel or buffer-stock mitigation is implemented. |
| G07/G06 — fragmented ops; no dual-site failover | Partly resolved | Operations centres are federated into a common incident-response framework. |
| A09 — fragmented EU SSA network | Partly resolved | SSA and space-weather assets are integrated into the range-safety framework. |
| A05 — no EU continuous ascent telemetry / relay | Partly resolved | Coordination extends coverage; a space-based relay remains a gap. |
| CC04 — US high-power-amplifier dependency (TT&C) | Unaffected | Harmonisation does not remove the non-EU hardware dependency. |

Table 35 Embedded SWOT — Scenario 2

| Strengths – Coordinated redundancy across geography and function Geographical proximity to continental Europe – Second cryogenic qualification path — highest-value fix – Harmonised safety, TT&C and licensing (D02/D03/D09) – Shared EPCU and common baselines reduce lock-in | Weaknesses – Highest coordination cost and governance complexity – Cost/schedule risk across many sites with different interests – Residual dependencies remain (CC04 amplifiers; A05 space relay) – Benefits lag until sites demonstrate orbital capability- No back up launch capability for low inclination orbits - European launch sites characterized by unfavorable meteo conditions |
| --- | --- |
| Opportunities – Creation of an EU-level coordinator – Civil-military integration and pooled MFF funding – Turns emerging sites into strategic redundancy assets – Common transport-container and range standards | Threats – Coordination failure among Member States with divergent interests – Funding fragmentation across sites (E13) – Slippage of a node (e.g. Malbusca) — mitigated by network design – Persisting non-EU dependencies at the hardware layer |

Scenario 3 — Commercial Breakthrough & Private Platforms

Doctrine and main idea

Doctrine - market leads: Private launchers and spaceports drive the expansion; Europe’s public role is mainly anchor demand, regulation and enabling infrastructure. Market winners scale through dedicated pads, proprietary test capacity and commercial TT&C. The heavy launcher role continues at CSG but declines in relative importance as reusable microlaunchers scale across multiple sites. The defining move is deliberate public restraint: the state anchors and regulates rather than owning and subsidising.

Political vs technical drivers

Political — Medium: Politically attractive because public CAPEX is lower and it fits commercial-friendly narratives, but it requires deliberate political restraint — no over-subsidy of immature launcher-specific infrastructure (E13). The political choice here is a posture (anchor vs subsidise), not a large programme.

Technical — High: The scenario is entirely conditioned by private launcher maturity — Isar Spectrum, RFA ONE, MaiaSpace Maia, PLD Miura 5, Firefly Alpha at Esrange, HyImpulse SL1, Skyrora XL, Latitude Zephyr, Orbex Prime. Growth is technically gated: it happens only as these vehicles reach orbital maturity (the private-demonstration route to A04). The binding variable is technical, not political.

Concrete infrastructure chain (all types)

Launch: Andøya/Spectrum, SaxaVord/RFA, Esrange/Firefly and CSG ELM-Diamant/PLD become the main growth assets; CSG Ariane 6/Vega-C remains institutional but is not the commercial growth engine. Malbusca becomes a commercial mid-Atlantic node on its first successful orbital launch (using Innospace and SpaceForest anchor contracts as the maturity trigger). Private demonstration is the route to A04, and geography diversifies — but the heavy/low-inclination role stays institutional and CSG-only (A01 only partly eased).

Payload integration and preparation: Operators increasingly build or control their own payload-processing and integration flows to avoid shared-facility bottlenecks; CSG EPCU remains essential for institutional and larger campaigns. This reduces shared-facility contention but fragments standards.

Testing: Proprietary test capacity becomes a competitive differentiator (PLD Teruel, RFA Augsburg/Kiruna, Avio SPTF, Isar/Spectrum engine testing), reducing dependence on central public facilities. But DLR P5.2/P4 remains a strategic bottleneck for upper-stage/cryogenic work (A12/B02) — commercial actors cannot substitute it, as DLR itself acknowledged the scheduling constraint. This is the central S3 tension: the market resolves much, but not the public-only cryogenic monopoly.

Manufacturing: Manufacturing follows launcher firms (PLD Elche/CSG, RFA Augsburg/Shetland, Isar Ottobrunn/Norway, Avio Colleferro/CSG, MaiaSpace Vernon/CSG, Firefly Esrange, HyImpulse SaxaVord, Orbex Forres subject to insolvency resolution). Public institutions avoid over-subsidising immature launcher-specific infrastructure (SWOT weakness on market distortion, E13); ArianeGroup Les Mureaux/Bremen and MT Aerospace Augsburg continue institutional-anchored. Non-EU input dependencies (CC01,CC02) risk deepening if firms optimise cost via non-EU sourcing.

TT&C, range & safety: Commercial ground networks (SSC’s global network — Inuvik, Punta Arenas, Santiago, Siracha; Goonhilly for deep space) and spaceport-specific range systems (Baltasound under CAA licence, Andøya AFTS, SaxaVord Range Control). No dedicated EU launch ground network is created if commercial networks provide adequate reach — leaving A05 unresolved and deepening reliance on non-EU-hosted commercial capacity (CC04,CC05).

Operations: Jupiter remains Level 1 for institutional missions; commercial operators run their own launch control from spaceport mission rooms, with Polaris ACC and SaxaVord Range Control under contract to them. Operational practices become more heterogeneous (G07).

Transportation: Logistics are operator-specific and business-case driven — island/remote sites secure gases, liquids, propellant and consumables via national/private arrangements (SaxaVord water-tank delivery via Ocean Kinetics from Aberdeen as precedent). CSG still depends on Canopée/Pariacabo for Ariane 6 (C01, C02 unchanged for the institutional chain).

SSA & space weather: EU SST and the ESA Space Weather Office continue as public services benefiting commercial operators; GRAVES and GSSAC remain national assets; FMI, MOSWOC and IRF continue in the ISES/ESA network. No consolidation of the EU SSA network (A09).

Bottlenecks and gaps addressed

Table 36 Scenario 3: status of key bottlenecks and gaps

| Task 2.3 item (ID + short) | Status | How it plays out under this scenario |
| --- | --- | --- |
| A04 — no demonstrated orbital outside CSG | Partly resolved | Private launchers reaching maturity is the growth mechanism; demonstration diversifies geography. |
| A01 — CSG sole heavy/low-inclination site | Partly resolved | Commercial sites diversify launch geography, but the heavy/institutional role stays CSG-only. |
| B05 — CC06/Vega cadence cap | Partly resolved | Reusable microlaunchers add cadence capacity outside the institutional-launcher ceiling. |
| A12/B02 — DLR P5.2/P4 sole cryo qualification | Unaffected | A binding public-only bottleneck commercial actors cannot substitute — the central S3 tension. |
| C01/C02 — Canopée sole vessel; Pariacabo harbour | Unaffected | The institutional Ariane 6 chain is unchanged; only CC06 uses it. |
| E09 — anchor-tenant / single-operator dependency | Worsened | A single operator’s failure removes a site’s entire orbital output (Orbex/Sutherland precedent). |
| E06 — stranded launcher-specific infrastructure | Worsened | Launcher-specific infrastructure risks stranding on operator exit. |
| E13 — public support / market distortion | Partly resolved | Deliberate restraint reduces distortion between publicly funded CSG and commercial sites. |
| G07 — fragmented operations practices | Worsened | More heterogeneous commercial launch-control practices across sites. |
| CC04 / CC05 — non-EU TT&C hardware & hosting | Worsened | Greater reliance on non-EU-hosted commercial networks. |
| CC01/CC02 — non-EU launcher components | Unaffected | Cost-driven private sourcing may increase, not reduce, the dependency. |

Table 37 Embedded SWOT — Scenario 3

| Strengths – Lowest public CAPEX – Flexibility and responsiveness of reusable microlaunchers – Competition drives efficiency and iteration – Diversified commercial launch geography | Weaknesses – DLR P5.2/P4 remains a binding public-only bottleneck (A12/B02) – Institutional CSG chain unchanged (C01/C02) – Reduced public control over the ecosystem – Heterogeneous standards across operators (G07) |
| --- | --- |
| Opportunities – Private demonstration resolves A04 – New commercial nodes (Malbusca, North Sea) – Private capital scales capacity without public CAPEX – Commercial TT&C reach (SSC, Goonhilly) | Threats - Market/financial fragility and operator exit (E09, E06) - Cadence and launches “traffic” management - Loss of European control if suppliers relocate to more attractive markets - Deepening non-EU dependence via commercial networks/components (CC01,CC04,CC05) - Over-fragmentation of competing initiatives (C08) |

Scenario 4 — CSG Enhanced

Doctrine and main idea

Doctrine - concentrate and harden the crown-jewel: Europe prioritises its most mature and critical asset. The scenario hardens and expands Kourou while adding limited redundancy through ELM-Diamant, improved logistics, common means and selected external support — rather than a full distributed network. It is the direct successor to the original “CSG Enhanced” concept, adding naval/maritime backup and integrated civil-military tracking, and refined here to target the mapping’s specific CSG chokepoints. A naval launch platform is introduced as a low-inclination back-up against loss of CSG access, support the potential need of launch rate increase and, finally the mobility of the platform consents a ”launch from everywhere”market approach A consequence of this is the capability to offer to the Customer the chance to avoid transferring their Payloads to France (CSG) for the launch.

Political vs technical drivers

Political — Medium: Aligns with ESA/CNES institutional continuity, French sovereign preference and existing MFF/ESA Ministerial funding for CSG — politically low-risk and defensible. Two political questions are distinctive: treating a naval launch platform as a “European-controlled” entity, and counteracting a possible loss of CSG operating authorisation.

Technical — High: Mostly upgrades to existing mature infrastructure — a technically low-risk consolidation that resolves BEAP redundancy (A11/B01), Pariacabo/Canopée redundancy (C01/C02) and partial P5.2/P4 redundancy (A12/B02). The distinctive technically driven element is the naval safe-extraction and launch technology, whose qualification status is a genuine maturity risk. The scenario does not, however, diversify Europe’s launch geography.

Concrete infrastructure chain (all types)

Launch: Ariane 6 ELA-4/ZL4, Vega-C ELV/SLV and ELM-Diamant (MaiaSpace Maia on ELM2/former ELS; PLD Miura 5, Isar, RFA, Latitude, Sirius on the multi-launcher zone) are consolidated as the European orbital core. Idle CSG assets such as ELS/ELA-3 are assessed for reuse rather than left as sunk capital (A13). Andøya, SaxaVord, Esrange and Malbusca continue — supported but not elevated. A naval platform adds a low-inclination back-up and a contingency against loss of CSG access

Payload integration and preparation: EPCU S1/S3/S5 and the Ariane 6 Encapsulation Facility become priority throughput assets, with additional clean-room and storage capacity planned before cadence increases (easing the parallel-campaign constraint A14).

Testing: BEAP risk is explicitly costed because P120C/P160C affects both Ariane 6 boosters and the Vega-C first stage; a second solid-motor test capability is initiated (A11/B01). DLR P5.2/P4 remains critical, and a partial second cryogenic path is initiated — candidates: a Vernon PF052 upgrade, ONERA Fauga-Mauzac augmentation, or Nammo Raufoss for smaller stages (A12/B02).

Manufacturing: ArianeGroup’s mainland-Europe-to-Kourou route via Canopée remains central; Ariane 6/Vega production and propellant/solid-motor supply receive buffer-stock and second-source resilience analysis (B01, C03, C04). Les Mureaux, Bremen and Colleferro are treated as Level 1 manufacturing assets deserving explicit resilience investment; Vernon PF020/PF052 takes a combined test + manufacturing role (Vinci upper-stage engine + MaiaSpace Maia reusable engine); MT Aerospace Augsburg is treated as a Level 1 shared supplier. Smaller manufacturers continue as Level 2.

TT&C, range & safety: CSG radars, telemetry, the Jupiter/control-centre architecture and downrange stations are strengthened; maritime telemetry alternatives are evaluated where ocean trajectories create ad-hoc coverage needs, giving surge and backup capacity and partially addressing the continuous-ascent-telemetry gap (A05). SvalSat/Troll and ESTRACK remain the backbone; Baltasound, Polaris ACC and SaxaVord Range Control retain their site-specific roles.

Operations: Jupiter Control Room is upgraded for cadence and multi-launcher simultaneous operations (Ariane 6 + Vega-C + ELM-Diamant entrants), easing the single-control-room capacity constraint (A15) and part of the fragmentation issue (G07).

Transportation: Pariacabo harbour and the Route de l’Espace are treated as strategic vulnerabilities, with three mitigations: a second-quay/second-vessel arrangement (C01, C02); port hardening and better convoy management (2017 blockade precedent — D034); and a buffer-stock strategy for solid-motor components at CSG (B01).

SSA & space weather: EU SST and the ESA Space Weather Office remain unchanged in role, with integration into CSG range safety explicitly reinforced (integrated civil-military tracking and comms).

Bottlenecks and gaps addressed

Table 38 Scenario 4: status of key bottlenecks and gaps

| Task 2.3 item (ID + short) | Status | How it plays out under this scenario |
| --- | --- | --- |
| A11/B01— single solid plant + BEAP; P120C chain | Partly resolved | A second solid-motor test capability plus buffer-stock for P120C/P160C components. |
| A12/B02 — DLR P5.2/P4 sole cryo qualification | Partly resolved | A partial second cryogenic path (Vernon / ONERA / Nammo candidates) is initiated. |
| C01/C02/C03 — Canopée, Pariacabo, single road | Partly resolved | Second-quay/second-vessel, port hardening, convoy management and buffer stock. |
| A15 — single Jupiter control room | Partly resolved | Jupiter upgraded for cadence and multi-launcher simultaneous operations. |
| A05 — no EU continuous ascent telemetry | Partly resolved | Maritime telemetry alternatives provide surge and backup coverage. |
| A01 — CSG sole heavy/low-inclination site | Partly resolved | A naval platform adds low-inclination back-up and a loss-of-access contingency; land geography still undiversified. |
| A13 — idle CSG assets (ELS/ELA-3) no reuse plan | Resolved | Idle assets assessed for reuse rather than left as sunk capital. |
| A04 — no orbital capability outside CSG (land) | Resolved | Naval platform consents access to any inclination orbit Complementary land sites are supported but not elevated. |
| D01/D09 — fragmented licensing; no harmonised FTS | Unaffected | A single-hub strategy does not harmonise across sites. |
| E14 — CSG reliance on multi-annual ESA funding | Unaffected | The scenario deepens rather than diversifies CSG funding dependence. |
| CC01/CC04/CC06 — non-EU components, amplifiers, An-124 | Unaffected | Component- and hardware-level dependencies persist. |

Table 39 Embedded SWOT — Scenario 4

| Strengths – Strongest continuity option; politically defensible – Resolves the four top CSG bottlenecks (A11/B01, C01/C02, A12/B02, A04) – Naval contingency against loss of CSG access - Naval platform to consent access to any inclination orbit and Launch from any international water area (within overfly safety constraints) – Elevates Vernon PF052/PF020 to combined test + manufacturing - Civil-military tracking integration | Weaknesses– Naval safe-extraction/launch technology qualification risk – Cross-site licensing fragmentation unaddressed (D01/D09) – Deepens CSG ESA funding dependence (E14) |
| --- | --- |
| Opportunities – Reuse of idle CSG assets ELS/ELA-3 (A13) – Buffer-stock and second-source manufacturing resilience – Higher cadence via Jupiter upgrade and EPCU throughput | Threats – Status of the naval platform as “European-controlled” – A territory-wide CSG disruption still bites despite naval backup – Non-EU component/amplifier dependence persists (CC01,CC04,CC06) – Complementary sites remain immature (opportunity cost) |

Scenario 5 — Fragmented Decline & External Dependence

Doctrine and main idea

Doctrine - the null case: No improvements are made relative to the status quo and no EU coordination is developed. CSG experiences operational or strategic limitations while other European spaceports fail to reach maturity; private operators struggle to scale, leading to consolidation or market exit. As a result Europe becomes increasingly dependent on non-EU launch services for both institutional and commercial missions, significantly weakening strategic autonomy and resilience. This scenario is documented not as an option to pursue but as the downside benchmark — it quantifies the cost of inaction against which the value of S2 and S4 is measured.

Political vs technical drivers

Political and Technical — Very low: S5 is not driven by a positive force. It is the trajectory that results when Member States fail to coordinate and no investment is made — a failure of political will rather than of technology. There is no technical development to score, because the scenario is defined by the erosion of existing capability rather than the building of new capability.

Concrete infrastructure chain (all types)

Launch: CSG faces operational/strategic limitations as modernisation funding is not secured (E14 materialises) and congestion is not relieved; Andøya, SaxaVord and Esrange fail to reach maturity (A04 persists; the chicken-and-egg funding problem F03 is unresolved; anchor operators exit — the Orbex precedent generalising, E09); Malbusca stalls at Level 3. The single-site dependency (A01) and pad limits (A02) worsen in relative terms as no back-up emerges.

Payload integration and preparation: Under-invested; EPCU throughput becomes a binding constraint as no capacity is added and cadence pressure grows.

Testing: The single-point testing monopolies persist and erode without reinvestment (A11/B01, A12/B02 worsen; vibration-testing scarcity B06 deepens).

Manufacturing: Firms exit or consolidate (the Orbex insolvency generalising); the EU exit and scale-up gap bites (E04) and low-margin economics divert investment toward defence rather than launch infrastructure (E15). Non-EU input dependence deepens (CC01,CC02), and over-fragmentation (C08) ‘resolves’ only through destructive market exit.

TT&C, range & safety: Fragmented and increasingly reliant on non-EU networks (CC04, CC05 worsen); no harmonisation is pursued (D03,D09 persist).

Operations: Uncoordinated and degraded (G07 worsens); specialist skills erode as cadence and investment fall (F01, G08, G10 worsen).

Transportation: The Canopée/Pariacabo chokepoint is unaddressed (C01, C02, C03 persist) and the ageing Vega Ro-Ro charter retires without replacement (D11).

SSA & space weather: Static and unintegrated; no consolidation of the EU SSA network (A09).

Bottlenecks and gaps addressed

Table 40 Scenario 5: status of key bottlenecks and gaps

| Task 2.3 item (ID + short) | Status | How it plays out under this scenario |
| --- | --- | --- |
| A01 / A04 — single-site dependency; no orbital outside CSG | Worsened | CSG hits limits and emerging sites stall; reliance on non-EU launch grows. |
| A11/B01, A12/B02 — testing monopolies | Worsened | Single-point facilities erode without reinvestment. |
| F03 / E09 — chicken-and-egg funding; anchor-tenant | Worsened | Emerging sites cannot fund pads; anchor operators exit. |
| E04E04 / E15 — EU scale-up gap; investment diversion | Worsened | Capital shortfall and diversion to defence accelerate attrition of the launch base. |
| C01/C02/C03 — sealift chokepoint; ageing vessels | Worsened | Unaddressed and ageing out without replacement. |
| CC01/CC02/CC04/CC05/CC06 — non-EU dependencies | Worsened | External dependence deepens across components, TT&C hardware, hosting and heavy airlift. |
| F01 / G08 / G10 — skills and specialist functions | Worsened | Specialist know-how erodes as cadence and investment fall. |
| D01/D09 — fragmented licensing; no harmonised FTS | Unaffected | No harmonisation is pursued. |

Table 41 Embedded SWOT — Scenario 5

| Strengths – No new public expenditure in the short term – Serves as the explicit downside benchmark for the cost of inaction | Weaknesses – Every bottleneck unresolved and eroding (B/C/D/E/F/G/H) – Loss of capability at CSG and at emerging sites – Attrition of the skills and manufacturing base (F01, E04, E15) – Irreversible decline of domestic launch capability |
| --- | --- |
| Opportunities – None that advance EU autonomy; reliance on external providers is a fallback, not an opportunity | Threats – Full external dependence for access to space — autonomy precluded – Loss of strategic and commercial position to global competitors – Realised single-region and single-supplier (E09) failures – Non-EU providers become the default for institutional missions |

Cross-scenario synthesis

This section reads the five scenarios side by side: where each critical facility ends up, which bottlenecks each resolves, how each affects the SWOT weaknesses and threats, and what the comparison implies for the recommendations. It is the payoff of the two-layer design — the doctrines make the columns legible, the anchoring makes the rows defensible.

Where each critical facility ends up

Table 42 Where each Level-1 facility ends up across the scenarios

| Level-1 facility | S1 Status Quo | S2 Integrated | S3 Commercial | S4 CSG Enh. | S5 Decline |
| --- | --- | --- | --- | --- | --- |
| CSG (Ariane 6 + Vega-C) | Unchanged | Anchor of network | Institutional only | Hardened + expanded | Limited / constrained |
| BEAP + P120C plant | Single point remains | Redundancy added | Institutional only | 2nd EU capability | Erodes |
| DLR P5.2 / P4 | Single point remains | 2nd path initiated | Binding constraint | Partial 2nd cryo path | Erodes |
| Vernon PF052 / PF020 | Unchanged | Expanded (Maia+Vinci) | Commercial + inst. | Elevated to L1 | Static |
| Andøya / SaxaVord / Esrange | Single-anchor | Elevated network nodes | Primary commercial growth | Supported, not elevated | Stall / immature |
| Atlantic Spaceport / Malbusca | L3 conditional | Conditional → L2 → L1 | Conditional → L2 | L3 conditional | Stalls |
| ArianeGroup Les Mureaux + Bremen | L1 unchanged | Formalised chain | Institutional-anchored | Buffer-stock hardened | Attrition risk |
| Avio Colleferro | L1 unchanged | Vega-C/E production | Institutional-anchored | Buffer-stock hardened | Attrition risk |
| MT Aerospace Augsburg | Level 2 | Elevated to L1 | Institutional-anchored | Elevated to L1 | Static |
| Isar / PLD / RFA / MaiaSpace / Orbex | Level 2 | Common transport std. | Elevated L1 (own family) | Unchanged | Exit / consolidate |
| KSAT SvalSat + Troll | Unchanged | Integrated with EU SST | Multi-user baseline | Unchanged | Non-EU reliance grows |
| ESTRACK network | Unchanged | Backbone | Institutional | Reinforced (maritime) | Static |
| Baltasound + SaxaVord Range Control | Site-specific | Elevated network nodes | Elevated (commercial) | Unchanged | Static |
| Jupiter Control Room | Unchanged | Federated ops | Institutional only | Upgraded for cadence | Degraded |
| Canopée + Pariacabo | Chokepoint remains | 2nd quay / vessel | Ariane 6 only | 2nd quay + buffer stock | Chokepoint + ageing |
| EU SST + ESA SW Office | Unchanged | Integrated with range | Public good | Integrated + civil-mil. | Static |

Bottleneck-resolution matrix

The master anchoring artifact: each key 2.3 bottleneck against each scenario. Legend — RE resolved, PR partly resolved, UN unaffected, WO worsened.

Table 43 Bottleneck resolution across scenarios

| Task 2.3 bottleneck | S1 | S2 | S3 | S4 | S5 |
| --- | --- | --- | --- | --- | --- |
| A01 — CSG sole heavy/low-incl site | UN | PR | PR | PR | WO |
| A04 — no orbital outside CSG | UN | PR | PR | RE | WO |
| A11/B01— solid plant + BEAP; P120C | UN | PR | UN | PR | WO |
| A12 / B02 — DLR P5.2/P4 cryo qual. | UN | RE | UN | PR | WO |
| B05 — CC06/Vega cadence cap | UN | PR | PR | PR | WO |
| C01/C02 — Canopée; Pariacabo | UN | PR | UN | PR | WO |
| D01/D09 — licensing; harmonised FTS | UN | RE | UN | PR | UN |
| E04 — EU exit / scale-up gap | UN | PR | PR | UN | WO |
| E09 — anchor-tenant dependency | UN | PR | WO | PR | WO |
| F01 — ops / safety skills shortage | UN | PR | UN | PR | WO |
| G01 — CSG cybersecurity | UN | PR | UN | PR | WO |
| G07 — fragmented ops centres | UN | PR | WO | PR | WO |
| CC01 — ITAR / non-EU components | UN | UN | UN | UN | WO |
| CC04 — US TT&C high-power amplifiers | UN | UN | WO | UN | WO |

Reading the matrix: S2 carries the most “RE/PR” entries (broadest resolution) at the cost of coordination; S4 concentrates “PR” on the CSG-centric items it is designed to fix; S3 shows a characteristic split — it eases coverage and cadence but worsens the dependency and fragmentation items the state steps back from; S1 is almost uniformly “UN” (capability held, nothing resolved); and S5 is almost uniformly “WO” (capability lost). No single scenario resolves the component-level autonomy items (CC01,CC04) — those require the supply-chain measures identified in the Task 2.3 strategic-autonomy lens and belong to the recommendations regardless of scenario.

Effects on SWOT weaknesses and threats (all infrastructure)

The draft assessed effects for launch facilities only; here the assessment is extended across all infrastructure types. Weaknesses legend — RE resolved, PR partly resolved, UN unaffected, WO worsened.

Table 44 Effect of scenarios on SWOT weaknesses (all infrastructure)

| Weakness (infrastructure) | S1 | S2 | S3 | S4 | S5 |
| --- | --- | --- | --- | --- | --- |
| Launch — single heavy/low-incl site (A01) | UN | PR | PR | PR | WO |
| Launch — no any-inclination back-up (A04) | UN | UN | PR | RE | WO |
| Launch — low cadence / congestion (B05, A14) | UN | PR | PR | PR | WO |
| Testing — cryo & solid single points (A11, A12) | UN | PR | UN | PR | WO |
| Manufacturing — single-thread chains (B01, C08) | UN | PR | UN | PR | WO |
| TT&C — no harmonised safety / relay (D09, A05) | UN | RE | UN | PR | WO |
| Transport — sealift chokepoint (C01, C02) | UN | PR | UN | PR | WO |
| Operations — fragmented centres (G07) | UN | PR | WO | PR | WO |
| Financial — anchor-tenant / distortion (E09, E13) | UN | PR | PR | PR | WO |
| Governance — fragmented licensing (D01, D02) | UN | RE | UN | PR | UN |
| Skills — specialist shortage (F01) | UN | PR | UN | PR | WO |

Threats legend — EL eliminated, RE reduced, TU unaffected, IN intensified.

Table 45 Effect of scenarios on SWOT threats (all infrastructure)

| Threat | S1 | S2 | S3 | S4 | S5 |
| --- | --- | --- | --- | --- | --- |
| Congestion at CSG | TU | EL | RE | EL | IN |
| Vulnerable logistics chains | TU | RE | TU | RE | IN |
| Falling below global competitors | TU | RE | RE | RE | IN |
| Exposure to weather / geography | TU | RE | TU | RE | IN |
| Regulatory / geo constraints | TU | RE | TU | RE | TU |
| Non-EU dependency (components, TT&C) | TU | RE | IN | RE | IN |
| Single-region / single-supplier failure | TU | RE | IN | PR | IN |

Strategic reading

Each scenario is strongest on a different dimension which is what makes the set useful for policy reflection rather than a single ranked list.

Table 46 Strategic reading of the scenarios

| Reading | Scenario | Why |
| --- | --- | --- |
| Highest resilience payoff | S2 | Resolves the most bottlenecks (second cryo path, harmonised safety, coordinated redundancy) and elevates the emerging network — at the highest political-coordination cost. |
| Best political feasibility & continuity | S4 | Technically the strongest continuity option; resolves the top CSG bottlenecks and is defensible under existing ESA/CNES institutions and funding. |
| Lowest public CAPEX | S3 | Uses commercial launcher momentum and proprietary manufacturing — but leaves DLR P5.2/P4 and other public-only bottlenecks the state cannot fully step back from. |
| Highest strategic risk | S1 | Preserves continuity but locks in every identified single point of failure; most exposed to a CSG-level disruption with no answer to the DLR/BEAP/Pariacabo cascade. |
| Downside benchmark | S5 | The cost of inaction — erosion of capability and full external dependence; the reference against which the value of S2 and S4 is measured. |
| “Launch from everywere” and to any inclination orbit | S4 | Utilization of the mobile naval platform consents the launch from international waters (respecting overflight safety constraints) and to any orbit inclination |

Link to recommendations (Chapter 6). The synthesis points to a layered reading rather than a single winner. The recommendations chapter develops this into sequenced, costed actions anchored to the same Task 2.3 identifiers used throughout this chapter.

## Risk, cost and impact analysis

    - Risk Assessment

      - Risk Assessment Methodology

The objective of the risk assessment is to provide a structured and economically comparable evaluation of the resilience implications associated with alternative future configurations of the European access-to-space ecosystem. Building upon the infrastructure mapping, criticality assessment, bottleneck analysis and scenario development activities presented in the previous sections, the assessment translates infrastructure vulnerabilities, operational constraints and strategic dependencies into a common risk framework capable of supporting evidence-based decision-making.

Traditional infrastructure assessments are highly effective in identifying critical facilities, operational dependencies and strategic bottlenecks. However, they often provide only a partial representation of resilience because they focus primarily on assets rather than on the systemic consequences generated by infrastructure failures, operational disruptions or strategic dependencies. As a result, criticality alone does not necessarily explain how different future configurations of the European access-to-space ecosystem may affect overall exposure. To address this limitation, the present study adopts a scenario-based risk assessment framework capable of linking infrastructure characteristics to economic exposure and resilience performance.

At its core, the methodology follows a scenario-driven logic. Rather than assessing risks in isolation, each risk is evaluated within five clearly differentiated future configurations of the European access-to-space ecosystem. This ensures that risks are always interpreted within their operational, industrial and governance context and enables a direct comparison of how alternative investment strategies and policy choices modify the overall risk profile of the system. In this sense, scenarios act as the analytical bridge between infrastructure analysis and strategic decision-making.

The framework was deliberately designed to go beyond a traditional bottom-up risk mapping. Instead of assessing individual infrastructures separately, the methodology evaluates the European access-to-space ecosystem as an interconnected system of systems composed of launch facilities, payload preparation infrastructure, testing and qualification capabilities, manufacturing and supply chains, TT&C and range-safety systems, mission operations, transportation networks and SSA-related capabilities. This system-level perspective is particularly important because many of the most significant vulnerabilities identified during the study originate from interdependencies and concentration effects rather than from isolated infrastructure failures.

To ensure consistency across all scenarios, a common risk mapping composed of twenty risks was developed and applied to every future configuration. The risks were derived directly from the bottlenecks, dependencies and vulnerabilities identified throughout the mapping and criticality assessment phases and were structured across the full access-to-space value chain. Applying the same risk mapping across all scenarios guarantees methodological consistency and ensures that differences in results can be directly attributed to the characteristics of the scenarios themselves rather than to changes in analytical scope.

The risk assessment is based on a classical severity–likelihood approach adapted to the specific characteristics of access-to-space infrastructure. For each risk, a likelihood score and a severity score were assigned based on the scenario-specific conditions under which the risk may materialise. The resulting risk exposure was calculated using the following formulation:

Risk Exposure = Likelihood × Severity

where likelihood represents the probability of risk materialisation and severity represents the estimated economic impact generated by the occurrence of the disruptive event. Consistent with established aerospace and critical-infrastructure risk-management practices, the likelihood scale follows a logarithmic progression in order to adequately represent low-frequency high-impact events, while severity was translated into economic impact classes expressed in monetary terms.

The use of an economic exposure metric serves a specific purpose. Within the context of this study, the objective is not to estimate future losses with accounting precision, but rather to create a common unit of comparison capable of aggregating heterogeneous risks and supporting trade-off analysis across alternative strategic options. Translating risks into economic exposure therefore allows launch-infrastructure risks, testing bottlenecks, logistics disruptions, governance constraints and strategic-autonomy dependencies to be compared within a single integrated framework. This significantly improves the ability of decision-makers to evaluate the relative value of different resilience interventions.

A further methodological challenge concerns uncertainty. Because the assessment evaluates future strategic configurations rather than historical events, it is neither realistic nor desirable to present a single deterministic value for each scenario. To account for implementation uncertainty and variability in future conditions, the assessment introduces three exposure cases for each scenario:

High Case, representing favourable implementation and operating conditions;

Base Case, representing the most realistic estimate and primary reference case;

Low Case, representing adverse implementation conditions and the materialisation of several negative risk drivers simultaneously.

Importantly, uncertainty was not introduced by changing the underlying likelihood and severity scores. Given the logarithmic nature of the likelihood scale, modifications at score level would generate disproportionate and potentially misleading variations in exposure. Instead, uncertainty was incorporated through scenario-level adjustment factors applied to aggregate exposure values. This approach preserves the integrity of the underlying risk assessment while providing a transparent representation of uncertainty around each strategic pathway.

The selection of adjustment factors reflects the intrinsic uncertainty associated with each scenario. Resilience-oriented and highly coordinated scenarios exhibit narrower uncertainty ranges because their performance depends primarily on infrastructure and governance implementation. Conversely, market-driven scenarios exhibit wider ranges because their success depends on a larger number of commercial, industrial and financial variables outside direct institutional control. This distinction ensures that uncertainty is linked to the robustness of the scenario itself rather than artificially embedded within individual risks.

A key differentiator of the methodology lies in its focus on decision-relevant outputs. The purpose of the assessment is not simply to rank risks, but to understand how alternative strategic pathways modify aggregate exposure and resilience performance. To achieve this, risk scores are aggregated across categories and scenarios to generate an overall risk cost that can be compared directly across future configurations. This enables the identification of resilience gains, residual vulnerabilities and the cost of inaction associated with alternative policy choices.

Finally, the assessment incorporates a systemic perspective through the consideration of interdependencies and cascading effects. The analysis recognises that many critical vulnerabilities identified during the study—such as testing bottlenecks, logistics chokepoints, operational dependencies or strategic-autonomy constraints—do not operate independently. Instead, disruptions occurring within one infrastructure layer may propagate throughout the wider ecosystem and amplify exposure across multiple value-chain segments. For this reason, risks are interpreted not only as isolated events but also as components of a broader resilience network, a perspective that will be further explored in Section 5.3.

Overall, the methodology provides a fully integrated framework linking infrastructure, operations, industrial capacity, governance and strategic autonomy within a single analytical model. By combining scenario analysis, economic exposure quantification and systemic resilience considerations, the framework enables a transition from a fragmented understanding of individual risks to a comprehensive and prioritised view of the factors that shape Europe’s future access-to-space resilience.

      - Exposure Breakdown by Risk Category

The category-level analysis provides two important benefits. First, it identifies the principal drivers of aggregate exposure within each scenario. Second, it highlights the infrastructure layers and capability domains where resilience interventions generate the highest reduction in systemic risk. This perspective is particularly important because many resilience investments target specific facilities or operational functions, while the resulting benefits are often distributed across multiple parts of the ecosystem.

Across all scenarios, six risk categories were assessed:

- Launch Infrastructure Risks;

- Testing & Qualification Risks;

- Manufacturing & Supply Chain Risks;

- Transportation & Logistics Risks;

- Operations & Governance Risks;

- Strategic Autonomy & Market Risks.

The analysis demonstrates that exposure is not evenly distributed across these categories. Instead, a relatively small number of capability domains consistently account for most of the systemic exposure observed across the scenarios.

Launch Infrastructure Risks

Launch infrastructure risks include launch-site availability, launch-pad saturation, launch campaign disruption and failures affecting range safety or launch authorisation functions. These risks are often perceived as the most visible component of access-to-space resilience because they directly affect launch operations.

The assessment confirms that launch infrastructure remains a major contributor to exposure, particularly in scenarios characterised by strong geographical concentration of launch activity. This is especially evident in S1 and S4, where the Guiana Space Centre continues to represent the dominant operational node within the European launch architecture. Under these configurations, disruptions affecting launch facilities can generate significant operational consequences because a large fraction of European launch capacity remains concentrated within a limited number of sites.

However, the analysis also shows that launch infrastructure is not the dominant risk category in most scenarios. While launch facilities remain critical assets, their contribution to aggregate exposure is often lower than that generated by testing bottlenecks, industrial dependencies or strategic-autonomy constraints. This finding challenges the common assumption that resilience can be achieved primarily through the expansion of launch-site infrastructure.

The strongest reduction in launch-related exposure is observed in S2, where coordinated diversification of the launch network reduces dependence on individual nodes and introduces alternative pathways for mission execution. By contrast, S5 exhibits the highest launch-related exposure due to the simultaneous deterioration of CSG performance and the failure of alternative launch sites to reach operational maturity.

Table 47 Launch Infrastructure Risks

| Risk ID | Risk Name | Risk Description |
| --- | --- | --- |
| R1 | Launch Site Unavailability | Partial or complete unavailability of a critical European launch site resulting from technical failures, infrastructure outages, safety incidents, regulatory restrictions, geopolitical developments, civil unrest, environmental events, or prolonged operational disruptions. The event affects the ability to conduct scheduled launch campaigns and maintain planned launch cadence. |
| R2 | Launch Pad Capacity Saturation | Demand for launch campaigns exceeds the available throughput capacity of European launch pads, resulting in launch scheduling conflicts, reduced operational flexibility and increasing campaign queues. |
| R3 | Launch Campaign Disruption | Unexpected disruptions occurring during launch campaign preparation, integration, countdown execution or final launch readiness activities result in launch postponement, launch cancellation or operational stand-down periods. Such disruptions may originate from infrastructure failures, launch system anomalies, payload-related issues, range constraints, operational incidents or coordination failures across critical launch functions. |
| R4 | Range Safety or Launch Authorization Failure | Failure to obtain, maintain or execute the regulatory, safety and operational approvals required to conduct a launch campaign, resulting in launch postponement, mission cancellation or operational restrictions affecting launch services. |

Testing & Qualification Risks

Testing and qualification risks emerged as one of the most strategically significant exposure clusters throughout the assessment.

The infrastructure mapping and criticality analysis identified several facilities—particularly the DLR P5/P5.2/P4 cryogenic qualification infrastructure and the BEAP/P120C-P160C validation chain—as critical capabilities with very limited substitutability and exceptionally long recovery timelines. These assets support multiple launcher families simultaneously and therefore represent systemic dependencies rather than programme-specific vulnerabilities.

As a result, disruptions affecting qualification infrastructure have consequences that extend far beyond individual missions. They can affect launcher certification, system validation, industrial scale-up and future launch availability across multiple segments of the ecosystem. This creates a disproportionate level of exposure compared with many other infrastructure classes.

The category performs particularly well under S2 and, to a lesser extent, S4 because both scenarios introduce mechanisms aimed at reducing qualification bottlenecks and increasing redundancy within selected testing domains. By contrast, S1 leaves these dependencies largely unchanged, while S5 allows them to deteriorate further, significantly amplifying systemic exposure.

One of the most important findings of the assessment is therefore that testing infrastructure represents one of the highest-value resilience investment areas available to European decision-makers.

Table 48 Testing and Qualifications Risks

| Risk ID | Risk Name | Risk Description |
| --- | --- | --- |
| R5 | Critical Cryogenic Qualification Infrastructure Unavailability | Temporary or prolonged loss of availability of critical cryogenic qualification and upper-stage testing infrastructure required to validate, certify and support European launcher development and operations. |
| R6 | Solid Motor Qualification Infrastructure Failure | Temporary or prolonged disruption affecting solid rocket motor qualification, testing or production infrastructure, resulting in reduced launcher readiness, launch delays or suspension of launch campaigns dependent on solid propulsion systems. |
| R7 | Test Campaign Capacity Shortfall | Demand for propulsion, structural, environmental and qualification testing exceeds the available capacity of critical European testing infrastructure, resulting in scheduling conflicts, extended qualification timelines and delays in launcher development or launch readiness. |

Manufacturing & Supply Chain Risks

Manufacturing and supply-chain risks constitute the largest exposure category in several scenarios and remain one of the most persistent sources of systemic risk across the entire assessment.

This category includes risks associated with critical supplier disruption, manufacturing-capacity shortfalls, industrial scale-up failures and dependencies on non-European components. Unlike some infrastructure-related risks, these vulnerabilities are not confined to a specific location or facility. Instead, they affect the ability of the ecosystem to produce, integrate and sustain launch systems over time.

The analysis shows that even scenarios with strong infrastructure performance continue to exhibit material manufacturing and supply-chain exposure. This finding reflects the fact that launch resilience depends not only on the availability of launch sites, but also on the ability of the industrial base to deliver qualified hardware, specialised components and production capacity at the required scale.

The category becomes particularly dominant in S3, where commercial growth depends heavily on industrial scalability and supplier performance. It also remains a major driver in S2 because several strategic dependencies—particularly those related to specialised technologies and non-European components—cannot be completely eliminated through infrastructure diversification alone.

These results suggest that industrial resilience should be considered a central pillar of future access-to-space policy rather than a secondary supporting activity.

Table 49 Manufacturing & Supply Chain Risks

| Risk ID | Risk Name | Risk Description |
| --- | --- | --- |
| R8 | Critical Supplier Disruption | Failure, disruption, production slowdown or prolonged unavailability of a critical supplier supporting European launch infrastructure, launcher manufacturing or propulsion systems, resulting in reduced production output, launcher delays and disruption of strategic industrial supply chains. |
| R9 | Manufacturing Capacity Shortfall | European launcher manufacturing capacity becomes insufficient to meet projected launch demand, resulting in production bottlenecks, delayed launcher availability and reduced ability to scale launch operations. |
| R10 | Non-EU Component Dependency Shock | Disruption, restriction, scarcity or sudden cost escalation affecting critical non-European components, technologies or materials required to develop, produce and operate European launch systems and supporting ground infrastructure. |
| R11 | Industrial Scale-Up Failure | European launcher manufacturers and emerging launch service providers fail to scale their production, operational and commercial capabilities at the pace required to sustain projected launch demand, resulting in reduced market availability, programme delays and underutilisation of strategic launch infrastructure. |

Transportation & Logistics Risks

Transportation and logistics risks capture vulnerabilities associated with maritime corridors, port infrastructure, hardware transportation and the movement of launch-system components throughout the access-to-space value chain.

The mapping phase identified several critical chokepoints, particularly the Europe-to-Kourou logistics chain, including Canopée, Pariacabo Harbour and the Route de l’Espace. These assets represent enabling infrastructure whose disruption may affect launch readiness even when launcher, payload and launch-site infrastructure remain available.

Although transportation risks generally contribute less aggregate exposure than testing or industrial risks, they remain strategically relevant because they are capable of generating broad operational disruption across multiple programmes simultaneously.

The strongest reduction in logistics-related exposure is observed in S4, where targeted hardening of critical logistics infrastructure forms a central component of the resilience strategy. S2 also improves performance through greater network flexibility and alternative operational pathways. Conversely, S5 retains and amplifies many of the logistics vulnerabilities identified in the baseline configuration.

Table 50 Transportation & Logistics Risks

| Risk ID | Risk Name | Risk Description |
| --- | --- | --- |
| R12 | Strategic Maritime Logistics Disruption | Disruption, degradation or prolonged unavailability of the maritime logistics chain responsible for transporting launch-system components, launcher stages and supporting equipment between European manufacturing facilities and operational launch sites. |
| R13 | Port Infrastructure Failure | Temporary or prolonged disruption affecting critical port infrastructure required for the reception, storage and transfer of launcher components, propellants and strategic cargo supporting European launch activities. |
| R14 | Critical Hardware Transportation Delay | Delays affecting the transportation of critical launcher components, propulsion systems, payload-support equipment and oversized hardware between manufacturing, testing and launch facilities result in disruption of qualification campaigns, launcher integration activities and launch schedules. |

Operations & Governance Risks

Operations and governance risks reflect the institutional and operational dimensions of resilience. This category includes mission-operations failures, regulatory fragmentation, licensing constraints and workforce-related vulnerabilities.

One of the most significant observations emerging from the assessment is that operational resilience depends heavily on coordination mechanisms and governance arrangements. Unlike physical infrastructure, operational capabilities cannot be duplicated easily through construction projects alone. Instead, they require harmonised procedures, skilled personnel, effective continuity arrangements and institutional interoperability.

The category plays a particularly important role when comparing S2 and S3. While both scenarios improve launch diversification, only S2 systematically addresses governance fragmentation through common standards, harmonised licensing mechanisms and increased coordination. As a result, S2 achieves substantially lower governance-related exposure despite operating a more complex infrastructure network.

A second major driver within this category is workforce availability. Across all scenarios, shortages of specialised operational, engineering and safety personnel remain among the most persistent residual risks, highlighting the importance of human capital as a resilience enabler.

Table 51 Operations & Governance Risks

| Risk ID | Risk Name | Risk Description |
| --- | --- | --- |
| R15 | Mission Operations Centre Failure | Temporary or prolonged disruption affecting critical mission operations, launch-control or spaceflight support centres, resulting in loss of operational command, degraded mission support capabilities or interruption of launch and spacecraft operations. |
| R16 | Regulatory Fragmentation and Licensing Delays | Differences across national licensing frameworks, regulatory requirements, launch approval processes and safety regimes create delays, additional compliance burdens and barriers to the efficient deployment of launch services across European spaceports. |
| R17 | Skilled Workforce Shortage | Insufficient availability of qualified personnel across launch operations, propulsion testing, manufacturing, range safety, mission control and engineering functions limits Europe's ability to sustain current activities and scale future launch capabilities. |

Strategic Autonomy & Market Risks

The final category captures strategic dependencies that cannot be fully addressed through infrastructure investments alone.

The category includes non-European component dependencies, external launch-service dependence, commercial operator failures and cyber threats affecting critical ground infrastructure. These risks sit at the intersection of resilience, competitiveness and strategic autonomy and represent some of the most consequential drivers of exposure identified during the assessment.

Importantly, strategic-autonomy risks remain significant even under the best-performing scenarios. While S2 and S4 substantially reduce infrastructure and operational vulnerabilities, they cannot completely eliminate dependencies linked to specialised components, foreign technologies, market concentration or external launch-service reliance. This explains why strategic-autonomy risks remain among the largest contributors to aggregate exposure even when overall resilience improves significantly.

Under S5, these risks become dominant. The combination of industrial attrition, reduced launch capability, market fragmentation and increasing external dependence transforms strategic-autonomy constraints into one of the principal sources of systemic exposure within the entire ecosystem.

Table 52 Strategic Autonomy & Market Risks

| Risk ID | Risk Name | Risk Description |
| --- | --- | --- |
| R18 | Commercial Operator Failure | A commercial launch provider experiences financial distress, insolvency, prolonged launch failure, inability to secure funding, or inability to achieve operational maturity, resulting in the loss of expected launch capacity and underutilization of supporting infrastructure. |
| R19 | External Launch Service Dependency | European institutional or commercial missions are forced to procure launch services from non-European providers due to insufficient domestic launch availability, delayed launcher readiness, infrastructure constraints or loss of European launch capacity. |
| R20 | Critical Ground Infrastructure Cyberattack | A cyberattack compromises the availability, integrity or confidentiality of critical ground infrastructure supporting launcher operations, mission control, TT&C services, range safety systems or launch campaign management activities, resulting in operational disruption, degraded launch readiness or temporary loss of service. |

Strategic Reading of the Category-Level Results

The category-level analysis leads to a conclusion that differs significantly from a purely infrastructure-centric reading of resilience.

While launch sites remain essential assets, the largest contributors to aggregate exposure are generally found elsewhere: in testing and qualification bottlenecks, industrial and supply-chain dependencies, governance fragmentation and strategic-autonomy constraints. These categories consistently account for a larger share of overall exposure than launch infrastructure itself across most scenarios.

This finding has important implications for future resilience investments. It suggests that the highest-value interventions may not necessarily involve the construction of new launch sites or launch pads, but rather the reduction of systemic dependencies affecting qualification infrastructure, industrial capacity, operational coordination and strategic autonomy. In other words, the assessment indicates that Europe’s future resilience will depend less on the quantity of infrastructure available and more on the resilience of the critical capabilities that enable the entire access-to-space ecosystem to function.

    - Trade-off Analysis

The trade-off analysis will present quantitative results in the next iteration. The current estimations (i.e., 1-5 scale) of likelihood (i.e., minimum to maximum) and severity (i.e., negligible to catastrophic) per risk per scenario are presented below for initial review.

S1 – Status Quo (Baseline)

Table 53 Scenario 1 – trade-off analysis parameters

| Risk ID | Risk Name | Base case (most likely) | Base case (most likely) |
| --- | --- | --- | --- |
| B1 | Launch Infrastructure Risks (4 Risks) | Likelihood (1-5) | Severity (1-5) |
| R1 | Launch Site Unavailability | 4 | 5 |
| R2 | Launch Pad Capacity Saturation | 5 | 3 |
| R3 | Launch Campaign Disruption | 4 | 4 |
| R4 | Range Safety or Launch Authorization Failure | 3 | 3 |
| B2 | Testing & Qualification Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R5 | Critical Cryogenic Qualification Infrastructure Unavailability | 4 | 5 |
| R6 | Solid Motor Qualification Infrastructure Failure | 4 | 5 |
| R7 | Test Campaign Capacity Shortfall | 5 | 3 |
| B3 | Manufacturing & Supply Chain Risks (4 Risks) | Likelihood (1-5) | Severity (1-5) |
| R8 | Critical Supplier Disruption | 4 | 4 |
| R9 | Manufacturing Capacity Shortfall | 5 | 3 |
| R10 | Non-EU Component Dependency Shock | 5 | 3 |
| R11 | Industrial Scale-Up Failure | 5 | 3 |
| B4 | Transportation & Logistics Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R12 | Strategic Maritime Logistics Disruption | 4 | 4 |
| R13 | Port Infrastructure Failure | 3 | 3 |
| R14 | Critical Hardware Transportation Delay | 4 | 3 |
| B5 | Operations & Governance Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R15 | Mission Operations Centre Failure | 3 | 5 |
| R16 | Regulatory Fragmentation and Licensing Delays | 5 | 3 |
| R17 | Skilled Workforce Shortage | 5 | 3 |
| B6 | Strategic Autonomy & Market Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R18 | Commercial Operator Failure | 5 | 3 |
| R19 | External Launch Service Dependency | 5 | 4 |
| R20 | Critical Ground Infrastructure Cyberattack | 3 | 5 |

S2 – Integrated & Diversified European Launch Network

Table 54 Scenario 2 – trade-off analysis parameters

| Risk ID | Risk Name | Base case (most likely) | Base case (most likely) |
| --- | --- | --- | --- |
| B1 | Launch Infrastructure Risks (4 Risks) | Likelihood (1-5) | Severity (1-5) |
| R1 | Launch Site Unavailability | 3 | 5 |
| R2 | Launch Pad Capacity Saturation | 4 | 3 |
| R3 | Launch Campaign Disruption | 4 | 3 |
| R4 | Range Safety or Launch Authorization Failure | 3 | 3 |
| B2 | Testing & Qualification Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R5 | Critical Cryogenic Qualification Infrastructure Unavailability | 3 | 5 |
| R6 | Solid Motor Qualification Infrastructure Failure | 4 | 4 |
| R7 | Test Campaign Capacity Shortfall | 4 | 3 |
| B3 | Manufacturing & Supply Chain Risks (4 Risks) | Likelihood (1-5) | Severity (1-5) |
| R8 | Critical Supplier Disruption | 4 | 5 |
| R9 | Manufacturing Capacity Shortfall | 4 | 3 |
| R10 | Non-EU Component Dependency Shock | 5 | 3 |
| R11 | Industrial Scale-Up Failure | 4 | 3 |
| B4 | Transportation & Logistics Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R12 | Strategic Maritime Logistics Disruption | 3 | 5 |
| R13 | Port Infrastructure Failure | 3 | 3 |
| R14 | Critical Hardware Transportation Delay | 3 | 3 |
| B5 | Operations & Governance Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R15 | Mission Operations Centre Failure | 3 | 5 |
| R16 | Regulatory Fragmentation and Licensing Delays | 3 | 3 |
| R17 | Skilled Workforce Shortage | 5 | 3 |
| B6 | Strategic Autonomy & Market Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R18 | Commercial Operator Failure | 4 | 3 |
| R19 | External Launch Service Dependency | 4 | 4 |
| R20 | Critical Ground Infrastructure Cyberattack | 4 | 5 |

S3 – Commercial Breakthrough and Private Platforms

Table 55 Scenario 3 – trade-off analysis parameters

| Risk ID | Risk Name | Base case (most likely) | Base case (most likely) |
| --- | --- | --- | --- |
| B1 | Launch Infrastructure Risks (4 Risks) | Likelihood (1-5) | Severity (1-5) |
| R1 | Launch Site Unavailability | 3 | 5 |
| R2 | Launch Pad Capacity Saturation | 4 | 3 |
| R3 | Launch Campaign Disruption | 4 | 3 |
| R4 | Range Safety or Launch Authorization Failure | 4 | 3 |
| B2 | Testing & Qualification Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R5 | Critical Cryogenic Qualification Infrastructure Unavailability | 4 | 5 |
| R6 | Solid Motor Qualification Infrastructure Failure | 4 | 4 |
| R7 | Test Campaign Capacity Shortfall | 3 | 4 |
| B3 | Manufacturing & Supply Chain Risks (4 Risks) | Likelihood (1-5) | Severity (1-5) |
| R8 | Critical Supplier Disruption | 4 | 5 |
| R9 | Manufacturing Capacity Shortfall | 4 | 5 |
| R10 | Non-EU Component Dependency Shock | 5 | 4 |
| R11 | Industrial Scale-Up Failure | 5 | 3 |
| B4 | Transportation & Logistics Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R12 | Strategic Maritime Logistics Disruption | 4 | 3 |
| R13 | Port Infrastructure Failure | 3 | 5 |
| R14 | Critical Hardware Transportation Delay | 4 | 3 |
| B5 | Operations & Governance Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R15 | Mission Operations Centre Failure | 4 | 4 |
| R16 | Regulatory Fragmentation and Licensing Delays | 5 | 3 |
| R17 | Skilled Workforce Shortage | 5 | 3 |
| B6 | Strategic Autonomy & Market Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R18 | Commercial Operator Failure | 5 | 3 |
| R19 | External Launch Service Dependency | 4 | 5 |
| R20 | Critical Ground Infrastructure Cyberattack | 4 | 5 |

S4 – CSG Enhanced

Table 56 Scenario 4 – trade-off analysis parameters

| Risk ID | Risk Name | Base case (most likely) | Base case (most likely) |
| --- | --- | --- | --- |
| B1 | Launch Infrastructure Risks (4 Risks) | Likelihood (1-5) | Severity (1-5) |
| R1 | Launch Site Unavailability | 4 | 5 |
| R2 | Launch Pad Capacity Saturation | 4 | 4 |
| R3 | Launch Campaign Disruption | 4 | 4 |
| R4 | Range Safety or Launch Authorization Failure | 4 | 3 |
| B2 | Testing & Qualification Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R5 | Critical Cryogenic Qualification Infrastructure Unavailability | 4 | 4 |
| R6 | Solid Motor Qualification Infrastructure Failure | 4 | 4 |
| R7 | Test Campaign Capacity Shortfall | 4 | 4 |
| B3 | Manufacturing & Supply Chain Risks (4 Risks) | Likelihood (1-5) | Severity (1-5) |
| R8 | Critical Supplier Disruption | 4 | 5 |
| R9 | Manufacturing Capacity Shortfall | 4 | 4 |
| R10 | Non-EU Component Dependency Shock | 5 | 3 |
| R11 | Industrial Scale-Up Failure | 4 | 4 |
| B4 | Transportation & Logistics Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R12 | Strategic Maritime Logistics Disruption | 4 | 4 |
| R13 | Port Infrastructure Failure | 4 | 4 |
| R14 | Critical Hardware Transportation Delay | 4 | 3 |
| B5 | Operations & Governance Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R15 | Mission Operations Centre Failure | 4 | 4 |
| R16 | Regulatory Fragmentation and Licensing Delays | 4 | 3 |
| R17 | Skilled Workforce Shortage | 5 | 3 |
| B6 | Strategic Autonomy & Market Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R18 | Commercial Operator Failure | 4 | 3 |
| R19 | External Launch Service Dependency | 4 | 5 |
| R20 | Critical Ground Infrastructure Cyberattack | 4 | 5 |

S5 – Fragmented Decline and External Dependence

Table 57 Scenario 5 – trade-off analysis parameters

| Risk ID | Risk Name | Base case (most likely) | Base case (most likely) |
| --- | --- | --- | --- |
| B1 | Launch Infrastructure Risks (4 Risks) | Likelihood (1-5) | Severity (1-5) |
| R1 | Launch Site Unavailability | 5 | 4 |
| R2 | Launch Pad Capacity Saturation | 5 | 3 |
| R3 | Launch Campaign Disruption | 5 | 3 |
| R4 | Range Safety or Launch Authorization Failure | 4 | 4 |
| B2 | Testing & Qualification Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R5 | Critical Cryogenic Qualification Infrastructure Unavailability | 5 | 4 |
| R6 | Solid Motor Qualification Infrastructure Failure | 5 | 4 |
| R7 | Test Campaign Capacity Shortfall | 5 | 3 |
| B3 | Manufacturing & Supply Chain Risks (4 Risks) | Likelihood (1-5) | Severity (1-5) |
| R8 | Critical Supplier Disruption | 5 | 3 |
| R9 | Manufacturing Capacity Shortfall | 5 | 3 |
| R10 | Non-EU Component Dependency Shock | 5 | 4 |
| R11 | Industrial Scale-Up Failure | 5 | 4 |
| B4 | Transportation & Logistics Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R12 | Strategic Maritime Logistics Disruption | 4 | 4 |
| R13 | Port Infrastructure Failure | 4 | 4 |
| R14 | Critical Hardware Transportation Delay | 5 | 3 |
| B5 | Operations & Governance Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R15 | Mission Operations Centre Failure | 4 | 5 |
| R16 | Regulatory Fragmentation and Licensing Delays | 5 | 3 |
| R17 | Skilled Workforce Shortage | 5 | 3 |
| B6 | Strategic Autonomy & Market Risks (3 Risks) | Likelihood (1-5) | Severity (1-5) |
| R18 | Commercial Operator Failure | 5 | 4 |
| R19 | External Launch Service Dependency | 5 | 5 |
| R20 | Critical Ground Infrastructure Cyberattack | 5 | 3 |

## Interdependencies & resilience aspects

To be developed further in next iteration.

# Task 5: Strategic Recommendations

## Proposed solutions and initiatives

To be developed in the Draft Final Report

Access-to-Space ecosystem

The recommendations presented in this chapter are framed through an ecosystem perspective in order to capture the interdependencies, bottlenecks and dependencies that shape Europe's ability to provide orbital launch services. Rather than assessing infrastructure categories in isolation, the ecosystem view highlights how launch performance depends on the interaction between industrial, operational and infrastructures, providing the context required to develop coherent and system-level recommendations.

The ecosystem presented in this chapter builds upon the infrastructure mapping and dependency assessment conducted throughout the study, while adapting the broader ecosystem logic specifically to the context of European access to space. The original ecosystem framework was developed around the principle that access, assets and services represent different strategic layers, each characterised by distinct sources of value, vulnerability and control. For access to space, this distinction is particularly important because the critical challenge is not merely the existence of infrastructure, but the ability to maintain autonomous and resilient launch capability across the entire infrastructure chain. Consequently, the ecosystem has been refocused exclusively on the infrastructure required to to provide orbital launch services.

Figure 13 Infrastructure ecosystem of the EU Access to Space

As illustrated in the figure above, Launch Facilities and Spaceports are positioned at the centre of the ecosystem representation, reflecting their role as the primary infrastructure asset around which other access-to-space capabilities are organised.. They act as the key interface between the industrial and operational dimensions of the access-to-space ecosystem.. However, launch facilities do not operate independently. Their performance is inherently dependent on a wider ecosystem of interconnected infrastructure categories, each contributing a specific capability to the overall access-to-space chain.

The industrial layer comprises Manufacturing & Assembly, Testing Centres, and Transportation & Logistics. Together, these infrastructure categories determine the availability, qualification and timely delivery of launch systems to operational launch sites. The operational layer comprises Operations Centres, TT&C Stations and SSA & Space Weather capabilities, which collectively enable campaign coordination, tracking, situational awareness and launch execution. The ecosystem perspective becomes particularly valuable when examining interdependencies, as many of the most critical bottlenecks identified during the study emerge not within individual infrastructure categories, but at the interfaces between them. Several examples illustrate this dependency logic:

- Manufacturing capability only translates into launch capacity when testing infrastructure is available to qualify hardware and certify readiness. For example, Europe's large cryogenic propulsion test capability is concentrated at DLR Lampoldshausen, creating a dependency between launcher manufacturing and a single qualification infrastructure. As identified under A06/A12/B02, capacity constraints, outages or failures at this node can affect multiple launcher families simultaneously.

- Testing infrastructure creates limited value without suitable transportation assets capable of moving qualified hardware to launch sites. The study identified a dependency on the Canopée vessel for Ariane 6 logistics (C01), combined with broader transportation and supply-chain concentration risks (B01/B04), illustrating how logistics constraints can directly affect launch cadence.

- Operations Centres depend on continuous TT&C capabilities to monitor launcher performance and support launch decision-making. The study identified limitations in European-controlled continuous ascent telemetry coverage and the absence of a European TDRS-equivalent relay capability (A05), creating dependencies between operations and TT&C infrastructure.

Therefore, disruptions affecting any of these interfaces can propagate throughout multiple parts of the ecosystem, generating cascading impacts on launch cadence, responsiveness, resilience and strategic autonomy. The study's interface-bottleneck assessment highlights how failures at points such as testing, transportation, TT&C or regulatory interfaces can create system-wide consequences extending well beyond individual infrastructure categories.

The ecosystem should therefore be understood through a dependency thread connecting all infrastructure categories, highlighting how infrastructure availability, capacity, maturity and redundancy collectively determine Europe's ability to provide orbital launch services. Similar to the logic applied in the broader ecosystem framework, the critical question is not whether Europe possesses individual facilities, but whether the interfaces between those facilities provide sufficient capacity, redundancy, interoperability and control to sustain autonomous access to space. A weakness at one point in the chain can propagate upward and constrain the performance of multiple downstream infrastructure categories. Conversely, strengthening a single facility without addressing adjacent dependencies may generate limited system-wide benefits.

This dependency-centric perspective provides the foundation for the recommendations developed in Chapter 6.1.3. Rather than considering each infrastructure category in isolation, the recommendations seek to reinforce the performance of the ecosystem as a whole by addressing critical interfaces, reducing single points of failure, strengthening operational redundancy and improving the overall resilience, security and autonomy of the European access-to-space architecture.

Methodology

The recommendations are developed to translate the study findings into actionable strategic objectives and associated recommendations. The objective is to ensure that each recommendation remains fully traceable to the evidence generated throughout the study while addressing the underlying structural drivers affecting the European access-to-space ecosystem.

The recommendations adopt an ecosystem perspective focused on addressing the political, technical, industrial and operational drivers shaping the long-term development of the European access-to-space architecture.

Figure 14 Recommendation development framework

The recommendations draw upon the full body of evidence generated across the report, including infrastructure mapping, ownership and control framework, stakeholder consultations, gaps, bottlenecks, & dependencies assessment, SWOT & demand analysis, benchmarking activities, scenario analysis, risk assessment and complementary desk research. These sources are consolidated to identify recurring patterns, critical constraints and strategic opportunities affecting European access to space.

Each recommendation is subsequently defined using a common assessment framework:

What? – the proposed recommendation.

Why? – the root causes addressed by the recommendation, taking into account the associated problems and effects identified throughout the analysis.

Root causes: the underlying political, governance, technical, industrial, financial and operational factors explaining why identified challenges persist across the access-to-space ecosystem.

Where? – the infrastructure types, facilities, ecosystem segments or interfaces concerned.

Who? – the actors involved in implementation, coordination and execution.

When? – the indicative implementation horizon and sequencing considerations.

How? – implementation roadmap and enabling conditions.

- Building on this evidence base, recommendations are grouped under a set of strategic directions reflecting the principal categories of root causes identified throughout the analysis. This ensures that recommendations are organised around the factors driving ecosystem challenges rather than around individual infrastructure assets or stakeholder groups. The strategic directions are structured on four complementary axes:

- Political, Governance & Regulatory Framework: institutional coordination, policy alignment, governance frameworks, strategic planning and public-sector decision-making;

- Technical & Infrastructure Capacity: infrastructure capacity, technological capabilities, facility modernisation, interoperability and technical performance;

- Operations, Logistics & Ecosystem Resilience: operational readiness, workforce development, logistics continuity, supply-chain robustness, critical dependencies and ecosystem resilience.

- Industrial Development & Market Enablement: industrial competitiveness, commercial sustainability, demand generation, investment attraction, financing mechanisms and market growth.

- Next, each recommendation is categorised within prioritisation layers:

| Priority Tier | Rationale |
| --- | --- |
| Tier 1 — Foundational (must-have) | Enable coordination, low CAPEX, high catalytic value |
| Tier 2 — Flagship transformational | Address top-priority bottlenecks & competitiveness gap |
| Tier 3 — Enabling | Unlock capacity, reduce friction, protect emerging assets |

As a final step, each recommendation is assessed against the alternative access-to-space scenarios developed in Chapter 5. The scenarios do not generate recommendations themselves; rather, they serve as a validation framework to assess the robustness, relevance and adaptability of recommendations under different future access-to-space configurations, investment pathways and risk environments. Recommendations are therefore explicitly linked to the scenarios where they provide the greatest contribution and value.

Recommendations

The recommendations are grouped under strategic directions reflecting the principal categories of root cause identified in the analysis, so that each is organised around the drivers of the ecosystem's constraints rather than around individual assets or stakeholders.

Table 58 Recommendations summary and strategic directions

| Strategic direction | Recommendations |
| --- | --- |
| Political, Governance & Regulatory Framework | REC‑01 – Coordination mechanism and clearing house REC‑05 – Harmonise licensing, range‑safety and airspace coordination where feasible REC‑06 – Apply European preference to institutional launches (incentive‑based) |
| Technical & Infrastructure Capacity | REC‑02 – Safeguard European propulsion‑test capacity REC‑07 – Reduce CSG concentration through offshore platform assessment |
| Operations, Logistics & Ecosystem Resilience | REC‑03 – Anticipate future launch‑operations skills needs REC‑04 – Phased, targeted support for shared spaceport infrastructure |

Each recommendation is read against the five development scenarios of Chapter 5 to show where it contributes most, using the scenarios as a validation lens for its robustness and relevance rather than as a ranking of the recommendations themselves.

Table 59 Scenario Relevance Matrix

| Recommendation | S1 Status Quo | S2 Integrated Network | S3 Commercial Breakthrough | S4 CSG Enhanced | S5 Fragmented Decline |
| --- | --- | --- | --- | --- | --- |
| REC-01 – Coordination mechanism and clearing house | ●● | ●●● | ●● | ●●● | ●●● |
| REC-02 – Safeguard propulsion-test capacity | ●● | ●●● | ● | ●●● | ●●● |
| REC-03 – Anticipate launch-operations skills needs | ● | ●●● | ●● | ●● | ●●● |
| REC-04 – Phased support for shared spaceport infrastructure | ● | ●●● | ●●● | ● | ●●● |
| REC-05 – Licensing, range-safety & airspace harmonisation | ● | ●●● | ● | ● | ●● |
| REC-06 – European preference for institutional launches | ●● | ● | ● | ●●● | ●●● |
| REC-07 – Reduce CSG concentration through offshore platform assessment | ● | ●● | ●● | ●●● | ●● |

Legend: ● moderate contribution · ●● significant contribution · ●●● critical / highest strategic value.

REC-01 — Coordination mechanism and clearing house

What? Establish a permanent European Access‑to‑Space Coordination Mechanism to align institutional demand, current and planned infrastructure, and investment decisions across the European access‑to‑space ecosystem. Two light, embedded functions support this: first, using the European Launcher Challenge and other institutional launch‑service procurement initiatives as a more predictable demand signal for infrastructure planning, with supported providers identifying the manufacturing, testing, transport, launch‑site, payload‑processing and TT&C infrastructure their contracted services require; and second, monitoring launch‑critical logistics dependencies and ensuring launcher operators maintain proportionate contingency plans, without pursuing shared or redundant logistics capacity unless conditions materially change.

Where? Cross-cutting across all seven infrastructure categories, with priority interfaces between launch sites, propulsion testing, TT&C, logistics, institutional demand and funding instruments.

Why?  The root issue is not simply the absence of one committee, but the separate planning cycles of EU, ESA and national actors. This has left launch infrastructure, testing capacity, TT&C investment and institutional demand managed through partially disconnected logics. A10 and E11 capture this coordination gap directly, while B09 and E04 show why fragmented launcher initiatives and unpredictable demand weaken industrial maturity. The Letta report also frames space as part of a wider Single Market and strategic‑autonomy agenda, supporting the need for scale and coordination rather than purely national approaches. Today, operators face a fragmented landscape: no single European body owns the rolling access‑to‑space business plan (E11), no recognised access‑to‑space coordination layer clarifies roles across infrastructure categories (D11), and there is no permanent mechanism to translate the gaps, bottlenecks and dependencies evidence into investment priorities (A10). This also affects emerging spaceports: the orbital complementarity of CSG, the Nordic sites and the Atlantic Spaceport is not yet translated into a portfolio strategy, leaving persistent exposure to anchor‑tenant fragility (E09), exclusive access risks (E10), stranded public‑investment risks (E06) and the chicken‑and‑egg funding problem (E03). A specific dimension of the same gap is demand visibility: infrastructure operators need a credible view of future demand before investing in capacity, yet institutional procurement has historically been slow, cautious and unpredictable (E07, E04). Initiatives such as the European Launcher Challenge can supply that signal by indicating which providers, sites and supporting facilities are likely to need additional capacity — but infrastructure investment should not follow programme selection automatically; it should remain conditional on launcher maturity, demonstrated utilisation, the existence of a specific bottleneck and the potential for shared or strategic use. Finally, the same coordination gap covers launcher logistics: transatlantic maritime capacity (C01), ageing or uncertain successor transport assets (C10), custom container exposure (C04) and island or remote‑site dependence on maritime supply chains (C06) are real dependencies, but there is no present evidence that logistics have materially delayed a European launch, so they warrant monitoring and proportionate contingency planning rather than dedicated investment at this stage. Norway and the UK should be treated pragmatically as sovereign‑adjacent European partners for access‑to‑space, particularly where launch sites and polar TT&C assets are instrumental to European resilience.

Who? Lead: DG DEFIS and ESA, with the ESA Directorate of Space Transportation providing the ELC and institutional‑demand interface. Structural participants: Member State space agencies, relevant defence demand owners, EUSPA for EU space‑programme demand, JRC, CNES for CSG, spaceport operators, launch‑service providers, and Norway and UK counterparts for access‑to‑space cooperation. The mechanism should include an Industry–Startup–Spaceport Forum for structured consultation, but the Forum should advise rather than govern.

When? Short term (now–2028): establish the mandate, secretariat, data‑sharing principles and first demand‑clearing exercise, including the first aggregated multi‑annual demand indication and provider infrastructure‑readiness returns. Medium term (2028–2030): publish the first rolling business plan and portfolio strategy, align with ELC ramp‑up and MFF 2028–2034 allocations. Long term (2030–2035): operate as the standing coordination layer for ecosystem‑level cadence scale‑up and future programme revisions.

How? The recommendation would be implemented through the establishment of a permanent European Access‑to‑Space Coordination Mechanism responsible for developing and maintaining a rolling European Access‑to‑Space Business Plan. This plan would provide a continuously updated view of institutional launch demand, expected launch cadence, mission requirements and associated infrastructure needs over the short, medium and long term, serving as the central planning instrument to align stakeholder expectations and support evidence‑based investment decisions. Launch demand from key institutional users, including EU programmes, ESA, EUMETSAT, Member States, defence stakeholders and research missions, would be consolidated into a common planning framework to improve visibility of future requirements, enable more accurate forecasting and facilitate coordinated scheduling across European launch providers and spaceports. As part of this, ESA and relevant EU institutional customers would provide an aggregated multi‑annual indication of expected mission demand where procurement and security rules allow, and ELC‑supported providers would submit proportionate infrastructure‑readiness information identifying their dependencies on manufacturing, testing, transport, launch sites, payload processing and TT&C; this information would be used to identify shared bottlenecks and sequence infrastructure investment, without creating automatic funding entitlements or guaranteeing missions to individual providers. Building on the criticality assessment, the mechanism would coordinate a European launch‑site portfolio strategy covering the Level 1 spaceports (CSG, Esrange, Andøya and SaxaVord) while taking into account the role of emerging and complementary facilities, so as to optimise infrastructure development, avoid unnecessary duplication of investment and ensure European launch capacities evolve in line with anticipated demand. To support strategic planning and infrastructure management, it would maintain a consolidated overview of critical launch‑support infrastructure, including capacities, utilisation levels, planned upgrades and potential constraints, enabling the early identification of capacity shortfalls, operational risks and inter‑site dependencies. As a light element of this overview, the mechanism would monitor launch‑critical logistics dependencies and require launcher operators to maintain proportionate contingency plans for their essential transport chains, reassessing the case for shared or redundant logistics capacity only if launch cadence, the number of operational spaceports or evidence of recurring disruptions increases materially. Finally, the mechanism would provide a dedicated coordination forum bringing together key stakeholders to address cross‑site dependencies, resolve infrastructure bottlenecks and prioritise investments at European level, with regular reviews of demand forecasts, infrastructure status and emerging needs to ensure coherent, coordinated decision‑making.

REC-02 — Safeguard European propulsion‑test capacity

What? This recommendation proposes to coordinate access to Europe's existing propulsion‑test benches so as to relieve oversubscription and open capacity to New Space entrants; to safeguard the propulsion single‑points‑of‑failure whose loss would halt today's institutional launchers; and to build new test capacity, including high‑thrust reusable‑engine capacity, only against demonstrated demand and as a later step rather than an immediate priority. Underpinning all three, it proposes to simplify and make more proportionate the environmental and hazard permitting that currently governs the modernisation and expansion of these facilities.

Where? The prioritisation follows the criticality assessment in Annex 4. The Level 1 anchors are to be protected first: DLR Lampoldshausen, the sole European facility for cryogenic upper‑stage and high‑altitude qualification; BEAP at CSG, the sole large solid‑booster test stand; and ONERA Fauga‑Mauzac, whose research and validation benches have no substitute. The Level 2 facilities are where access should be coordinated and benches modernised, namely ArianeGroup Vernon, Avio Colleferro, PLD Teruel, the UK Westcott National Propulsion Facility and Nammo Raufoss. The Level 3 and emerging facilities like Łukasiewicz–ILOT, the SSC Esrange test beds, and any future launch‑adjacent capacity should be integrated only as their capacity matures and where operator demand is proven.

Why?  The binding problem is a mismatch between offer and demand rather than a missing facility. Medium‑ and heavy‑class benches exist at a single site and are oversubscribed, slots are booked far ahead, and any slippage cascades into multi‑month qualification delays (B02). Two exposures must be protected rather than expanded: the single BEAP stand and the P120C/P160C casting‑and‑loading chain create a common‑mode risk able to ground Ariane 6 and Vega‑C simultaneously (A11, B01, B05), aggravated by single‑supplier precursor exposure (B03); and DLR P5.2/P4 is the only European path for cryogenic upper‑stage and high‑altitude engine qualification (A12). Dedicated high‑thrust reusable‑engine and back‑up ground‑firing capacity is genuinely absent (A06), but Europe's current trajectory of adapting existing benches argues for bolstering those assets before building new ones. Coordination has not already happened because ownership and funding are fragmented: the benches are held by different sovereign, institutional and industrial actors, each investment is tied to one launcher programme's acceptance needs (E13, E15), and no actor holds the mandate or budget for a shared scheduling, access and upgrade‑planning layer (A10, E11). Compounding this, the ability to modernise or add capacity is itself constrained by heterogeneous national environmental and hazard permitting (D06): propulsion testing generates noise, blast‑zone and emissions effects that are assessed differently in each jurisdiction, so that upgrading a bench or qualifying a new engine class can require lengthy, site‑specific and non‑repeatable approvals even where the underlying technical case is unchanged. This turns permitting from a background formality into a direct brake on both the modernisation and the demand‑driven expansion the recommendation depends on. The remaining secondary constraint, high‑capacity vibration testing (B06), becomes relevant only once the primary bottlenecks are relieved.

Who? Implementation would be led by DG DEFIS and the ESA Directorate of Space Transportation, coordinated through the testing working group of the REC‑01 mechanism, and would involve national agencies and public‑private test centres, the primes and propulsion actors (ArianeGroup, Avio, Europropulsion), CNES for BEAP, New Space entrants, national environmental and hazard authorities, and critical‑consumable suppliers. Given the permitting dimension, DG ENV and the relevant national and regional environmental regulators would also be engaged.

When? In the priority phase from 2026 to 2028, the focus is on shared slot transparency, common access conditions, generic‑interface retrofits, the BEAP and P120C/P160C contingency study, and the development of common permitting reference methodologies. Between 2028 and 2030, the emphasis shifts to bench modernisation and de‑bottlenecking, consumable diversification, a formal New Space access pathway, and the application of the streamlined permitting approach at priority sites. From 2030 onwards, dedicated reusable‑engine or integrated‑system capacity should be pursued only where sustained demand and the limits of existing capacity jointly justify it.

How? An ESA‑led European Propulsion Test Network would be established under REC‑01, publishing a confidential rolling three‑year view of test‑slot availability, qualified thrust and propellant envelopes, adaptation lead times and planned outages across the main European benches. Because fragmentation is the root cause, continued EU and ESA co‑funding of a facility would be made conditional on it publishing this data, applying a common access dossier, transparent slot‑allocation rules and modular mechanical, fluid and data interfaces, and offering ring‑fenced windows that allow New Space providers to progress from proprietary component benches to shared high‑thrust facilities as their systems mature. To safeguard the critical bottlenecks, dedicated engineering studies would be commissioned for BEAP and the P120C/P160C chain, comparing strategic spares, deployable replacement equipment, partial secondary casting or loading capability and alternative ground‑firing capacity, with contingency plans for other unique qualification assets. Low‑cost coordination and modernisation of existing benches would be prioritised before any new build, and new reusable‑engine or integrated‑system facilities would proceed only where at least two credible users demonstrate sustained demand and existing benches cannot meet the required frequency or schedule. Where permitting delays would otherwise hold back modernisation or expansion, the framework would reuse validated generic evidence on an engine class or test method across applications, while competent authorities retain the right to request site‑specific additions.

REC-03 — Anticipate future launch‑operations skills needs

What? This recommendation proposes to prepare Europe's launch‑operations workforce ahead of demand rather than in response to a present shortage. It proposes to map the specialist roles that underpin launch operations, range safety, propulsion testing and safety analysis; to signal expected future skills needs to the education system and the job market; and to put in place the knowledge‑transfer, rotation and student‑pipeline arrangements that reduce human single points of failure mirroring the infrastructure single points of failure. It is a soft, no‑regret measure: the aim is readiness, not the correction of an acute capacity gap.

Where? CSG, Andoya, SaxaVord, Esrange, Atlantic Spaceport, ESA training centres, DLR, CNES, SSC, national space agencies, universities and EuRoC or equivalent student rocketry programmes.

Why?  The case is anticipatory. There is no strong evidence of a binding workforce shortage today — TT&C operators, for example, report no difficulty staffing their antennas, so remote‑location recruitment (F02) is a lower‑likelihood constraint than the analysis initially implied. The decisive factor is lead time: training an experienced launch‑operations, range‑safety or re‑entry‑analysis specialist takes on the order of five to seven years including studies, so the pipeline must be built now to meet the cadence and multi‑site operations expected in the 2030s. Europe's historically low cadence has limited training‑through‑operations (F08), new launch companies often lack deep spaceport‑operations experience (F05), and student rocketry remains underused as a strategic recruitment pathway (F03); F01 flags the specialist roles most exposed and F07 the single‑subcontractor chokepoint risk. The gap is also qualitative rather than merely numerical: critical know‑how is site‑specific and certification‑dependent, so moving staff between CSG, the testing centres and the emerging spaceports requires deliberate training, rotations and common procedures.

Who? ESA would lead safety‑analysis and operations knowledge transfer; DG DEFIS and DG EAC would provide policy and funding; and Member State agencies, universities, spaceport operators, industrial primes, New Space entrants and student‑rocketry organisations would contribute. EUSPA would host the skills‑foresight communication through the Space Career Launchpad.

When? From 2026 to 2028 the focus is a critical‑skills mapping and a launch‑safety knowledge‑transfer programme, together with dedicated Space Career Launchpad communication on future skills and training routes. From 2028 to 2030, an inter‑spaceport rotation scheme, an enhanced student‑rocketry‑to‑industry pathway and test‑ and operations‑certification modules would be introduced. From 2030 onwards, a mature cross‑site personnel pool would support distributed cadence.

How? A critical‑skills mapping would be conducted across the Level 1 spaceports and testing centres to identify which specialist and certification‑bound roles are most exposed and what their replacement lead times are. Its findings would feed a dedicated Space Career Launchpad workstream communicating the skills of the future and the corresponding training pathways to students and career‑changers, so that the education system and job market receive an early, evidence‑based signal. On the strength of that signal, the mechanism would actively motivate universities and technical institutes to create or expand dedicated space‑education programmes — in launch operations, range safety, propulsion testing and re‑entry analysis — by publishing the projected competence demand, offering ESA‑ and industry‑endorsed curricula and guest‑lecturing, and linking new or expanded courses to internships, campaign placements and student‑rocketry projects that give a clear route into the sector. In parallel, an ESA‑anchored launch‑safety and operations knowledge‑transfer pathway would be established, alongside structured site rotations, common training modules for range safety and propulsion testing, and a funded student‑rocketry‑to‑industry route building on EuRoC. Where feasible, training‑through‑operations would be made a criterion in institutional campaign allocation so that scarce campaigns also build the next cohort. Given the soft nature of the measure, delivery would be light and study‑ and communication‑led first, scaling to university programmes, rotations and certification modules only as future demand becomes clearer.

REC-04 — Phased, targeted support for shared spaceport infrastructure

What? This recommendation proposes to reduce the financing risk that holds back emerging European spaceports by supporting, on a phased and selective basis, the common, reusable and launcher‑agnostic parts of their ground infrastructure. It does not propose to standardise launch systems, to pick anchor tenants, or to determine the technical configuration of a site: launcher‑specific systems should normally remain commercially financed, and public support should be reserved for shared assets where a genuine financing gap or wider public benefit is demonstrated. A central aim is to ensure that public co‑financing goes into infrastructure that can outlive any single operator, so that the failure of one launcher does not strand a whole site — as the recent Orbex and Virgin Orbit cases have shown it can.

Where? Andøya, SaxaVord, Esrange, the Atlantic Spaceport and future emerging launch sites, focusing on their shared enabling infrastructure and associated regional ecosystems, rather than on operator‑dedicated facilities.

Why?  Emerging spaceports face a structural mismatch between high fixed infrastructure costs and uncertain early demand. E03 captures the chicken‑and‑egg problem: operators need infrastructure to win customers, but infrastructure investors need credible demand. This routinely pushes sites into dependence on a single anchor tenant or exclusive pad arrangements (E09, E10), and public co‑financing can strand assets if it is locked to an immature or unsuccessful launcher (E06). Over‑fragmentation among launcher initiatives (B09) worsens the risk by spreading demand too thinly. The problem is primarily one of demand and financing, not of technical standardisation: launch systems have different interfaces and much of the ground segment is inherently launcher‑specific, so the durable public interest lies in the shared, reusable layer — roads, utilities, safety systems, payload preparation and communications — that can serve more than one operator over the life of a site. The distributed‑site strategy nonetheless remains valuable, because A03 and A04 show the need for orbital complementarity beyond CSG and for demonstrated launch capacity outside the main site; the aim is therefore to de‑risk that layer proportionately, not to subsidise every emerging spaceport.

Who? DG DEFIS and relevant national and regional authorities as the providers of technology‑neutral support; the REC‑01 mechanism and ESA for portfolio‑level prioritisation and eligibility assessment; national space agencies and spaceport operators as beneficiaries and implementers; and launcher operators as the source of the demand evidence on which support decisions depend.

When? From 2026 to 2028, publish the eligibility criteria and phasing principles and support basic common infrastructure at qualifying sites. From 2028 to 2030, release further, milestone‑based support only where demand and technical maturity have been demonstrated. From 2030 to 2035, a diversified, multi‑operator base would emerge at the sites that meet the criteria.

How? Support would be delivered through technology‑neutral instruments — competitive grants, tax incentives or comparable measures — awarded by DG DEFIS and national or regional authorities where a financing gap or wider public benefit is demonstrated, rather than through public selection of anchor tenants or site configurations. Eligibility would be selective and evidence‑based, tested against credible launcher demand, technical maturity, trajectory complementarity, expected utilisation and the ability of the infrastructure to serve more than one operator over time; the REC‑01 mechanism would screen candidate sites against the criticality assessment and portfolio strategy so that support reinforces complementarity rather than duplication. Phasing would be the central principle: public funding would first cover reusable common assets such as roads, utilities, basic pad civil works, safety systems, payload preparation and communications, with any further tranche released only once demand and maturity milestones are met, while dedicated launch mounts, umbilical and proprietary ground‑support equipment remain operator‑funded. Where sites receive support, light conditions on transparent, non‑discriminatory access and the avoidance of unnecessary multi‑decade exclusivity would protect the multi‑operator purpose of the shared infrastructure without the public sector prescribing commercial arrangements. To avoid repeating the Cornwall and Sutherland spaceports outcomes, public support for shared infrastructure would carry light conditions on transparent, non‑discriminatory access and on the avoidance of unnecessary multi‑decade exclusivity, and would favour assets that remain repurposable for an alternative operator should the initial anchor withdraw

REC-05 — Harmonise licensing, range-safety and airspace coordination through the EU Space Act

What? This recommendation proposes to reduce the duplicated qualification and regulatory friction that operators face when moving between European launch sites, by pursuing mutual recognition of launch licences, shared range‑safety and flight‑termination principles, predictable multi‑site licensing, performance‑based authorisation and more standardised airspace coordination — in each case only where it is legally and technically feasible. The aim is not to centralise national authorisation, but to make a launcher that is technically portable also administratively portable.

Where? All European launch sites and associated national regulators; CSG, Andoya, Esrange, SaxaVord, Atlantic Spaceport; range-safety systems; flight-termination systems; airspace coordination interfaces.

Why?  Space authorisation remains a Member State competence and national regimes have developed separately. The EU Space Act creates a legal and political opportunity to address safety, resilience and sustainability, but access-to-space infrastructure conditions must be explicitly considered if the Act is to support multi-site operation rather than only general space-activity compliance. D01 captures fragmented authorisation and contract-finalisation timing; D02 the absence of mutual recognition; D03 the lack of shared safety-critical standards; D05 the lack of standardised airspace coordination; D09 the slow harmonisation of FTS/AFTS provisions; D12 the foreign-consent exposure linked to specific trajectories; and D04 connects regulatory/interface complexity to excessive reconfiguration time at CSG. These GBDs affect each other: a launcher may be technically portable but de facto immobile if it must requalify safety architecture and airspace procedures site by site.

Who? The European Commission, DG DEFIS and DG MOVE; Member State licensing, range‑safety and airspace authorities; Eurocontrol for coordination interfaces; CEN/CENELEC/ECSS for standards where relevant; spaceport operators; and the REC‑01 mechanism. National aviation and maritime safety regulators would be engaged on the matters within their competence, and references to specific bodies such as EASA or national CAAs would be confined to technical annexes.

When? From 2026 to 2028, establish the coordination mechanism and draft the mutual‑recognition and standardised‑coordination instruments accordingly. From 2028 to 2030, run operational mutual‑recognition pilots and agree shared FTS/AFTS acceptance criteria through the appropriate legal or technical channel. From 2030 onwards, normalise multi‑site licensing and reduce authorisation duplication as far as the competence boundaries allow.

How? A DG DEFIS‑led launch‑authorisation coordination group would be established with national licensing, range‑safety and airspace authorities, ESA, Eurocontrol and relevant standards bodies, and tasked first with mapping which harmonisation matters can be carried by the EU Space Act and which require separate technical agreements, standards or bilateral or voluntary arrangements. On that basis it would develop a common modular authorisation dossier covering the vehicle, trajectory, safety case, debris footprint, FTS/AFTS, environmental evidence, insurance, cybersecurity and airspace or maritime coordination. National authorities would retain the final licensing decision but would reuse modules already assessed by another participating authority unless a documented site‑specific difference required reassessment. The approach would be piloted with one launcher seeking to operate from two European sites, alongside common technology‑neutral FTS/AFTS acceptance criteria and a jointly observed qualification campaign, with DG MOVE and Eurocontrol defining a standard launch‑airspace data package and processes for schedule changes and scrubs. Where a given element proves to sit outside the EU Space Act's competence, it would be advanced through the corresponding intergovernmental or technical instrument rather than stalled.

REC-06 — Apply European preference to institutional launches

What? This recommendation proposes a European preference for institutional launch services that is incentive‑based rather than an obligation. Institutional missions would default to a qualifying European launch service where one is timely, reliable and sufficiently mature, but European satellite operators would not be required to accept materially higher prices, longer delays or additional mission risk to support European providers. Where strategic autonomy justifies choosing a more expensive European service, the resulting premium would be financed by the public sector rather than transferred to the mission owner, and that support would be temporary and performance‑based, declining as European providers close the competitiveness gap. Preference is framed as conditional on Europe delivering credible capacity, not as protectionism.

Where? EU, ESA and Member State institutional launch procurement, including Copernicus, Galileo, IRIS², GovSatCom, Space Rider, science and selected defence‑related missions.

Why?  European institutional procurement remains cost‑conscious and fragmented, and without a formal instrument a preference principle risks being a political slogan rather than an operational rule (E07). The corrective, however, must not simply shift the cost of strategic autonomy onto satellite operators: Ariane 6's high fixed‑cost structure means its sovereign price is not yet fully competitive with commercial alternatives (E01), so an unconditional obligation would penalise European mission owners for a structural industrial condition they do not control, and could push them toward non‑European launch or weaken the missions themselves. The more durable rationale is that assured access is a public good whose additional cost, where it exists, is properly a public responsibility — consistent with the wider European public‑investment gap the study identifies (E05) — and that this support should be a transitional bridge to competitiveness rather than permanent compensation for structurally high prices. Tying the premium to declining, performance‑based terms keeps pressure on providers to improve as cadence and industrial maturity build.

Who? The European Commission, ESA, Member States and EU programme owners as the funders of any strategic‑autonomy premium; European launch providers as the beneficiaries; and satellite and mission owners, who would retain a genuine choice rather than bear the cost of preference.

When? From 2026 to 2027, agree the political principle and procurement guidance, including the premium‑financing and taper mechanism. From 2028 to 2030, integrate it into MFF 2028–2034 programmes and align it with ELC‑related demand allocation. From 2030 onwards, apply it systematically, subject to availability, mission requirements, transparent exception rules and a scheduled reduction of the premium.

How? A European‑launch assessment would be inserted into EU programme and participating Member State procurement files before a non‑European service may be selected, testing whether a qualifying European service is technically compatible, available within the required window, sufficiently mature and compliant with security requirements. Rather than compelling the mission owner to absorb any price difference, a defined public mechanism would meet the strategic‑autonomy premium up to an agreed, transparent ceiling, so that the choice of a European service does not degrade the mission's own budget or risk profile. That premium support would be explicitly time‑limited and performance‑based, with a declining schedule and periodic review so it tapers as European providers demonstrate improved price and cadence competitiveness. Exceptions — absence of a compatible European launcher, unacceptable mission or constellation‑continuity consequences, unresolved qualification risks, disproportionate residual cost, or emergency replacement needs — would be predefined and recorded in a DG DEFIS exception register. Missions would enter the REC‑01 demand outlook early enough for European providers to reserve capacity, so preference is not defeated by late procurement, and where several European services qualify, competition would remain open within the European provider pool.

REC-07 — Reduce CSG concentration through other options assessment

What? This recommendation proposes a technology‑neutral options assessment of how Europe could reduce its dependence on CSG for low‑ and medium‑inclination, MEO and GTO access, rather than the selection of any single solution. The assessment would compare, on a common basis, continued CSG resilience investment, southern and Atlantic fixed‑site alternatives such as Santa Maria in the Azores, and a mobile offshore launch platform. It does not propose to build an offshore capability; it proposes to determine whether, and in what form, additional low‑/medium‑inclination capability is justified, with any construction decision taken only on the strength of the assessment.

Where? The assessment would cover the European launch architecture as a whole for the low‑/medium‑inclination gap, examining CSG itself, licensed or emerging Atlantic and southern European sites — Santa Maria being the most institutionally advanced, with a licensed launch‑centre operator and existing TT&C infrastructure — and a relocatable offshore platform concept together with its integration, logistics, TT&C, range‑safety and mission‑support requirements. All options would be treated as potential complements to, not substitutes for, CSG and the emerging spaceport network.

Why? Europe's access to low‑inclination, MEO and GTO missions remains heavily concentrated on CSG, one of the most significant vulnerabilities identified in the criticality assessment (A01), reinforced by the absence of demonstrated orbital‑launch redundancy outside CSG (A04) and by the fact that the emerging northern spaceports are largely confined to polar and Sun‑synchronous trajectories (A03) and so cannot substitute for many institutional missions. CSG also concentrates operational dependencies through limited campaign redundancy (A02), single mission‑control (A15) and rising multi‑user congestion (A17), while Europe lacks any relocatable launch‑platform option as a technology‑resilience hedge (G10). These are real gaps — but identifying a resilience gap does not by itself select a solution. A fixed southern or Atlantic site such as Santa Maria offers lower‑inclination Atlantic trajectories than the Nordic sites and is further advanced institutionally, though it cannot reproduce CSG's near‑equatorial performance; reaching genuinely low inclinations from an offshore platform would require deployment well to the south and a materially different operational and regulatory model, at correspondingly higher cost and risk. Because each option carries very different maturity, cost, regulatory and performance profiles, the responsible step is a transparent comparison rather than premature commitment to any one, including the offshore concept.

Who? DG DEFIS and ESA would lead the assessment in coordination with CNES, EU institutional demand owners and participating Member States, feeding its demand inputs from the REC‑01 mechanism. To keep the exercise technology‑neutral and geographically balanced, it would be structured around an open capability requirement rather than around any pre‑selected consortium; existing fixed‑site operators (for example the Atlantic Spaceport / Santa Maria) and offshore initiatives would be able to respond to that requirement on equal terms, without any being designated in advance.

When? From 2026 to 2028, conduct the comparative options assessment — capability requirement, launcher and institutional demand analysis, and a like‑for‑like comparison of CSG resilience investment, fixed southern/Atlantic sites and the offshore concept against cost, resilience, regulatory feasibility and lifecycle economics. From 2028 onwards, and only if the assessment identifies a justified option, proceed to concept definition and design for that option. Any construction or demonstration decision would follow later still, conditional on the gating criteria being met.

How? The assessment would begin from an open, technology‑neutral capability requirement expressing the low‑/medium‑inclination resilience need in performance terms, against which every candidate — continued CSG hardening, a fixed southern or Atlantic site such as Santa Maria, and a relocatable offshore platform — would be evaluated on the same criteria: contribution to reducing CSG concentration, launcher and institutional demand, technical and regulatory maturity, operational model, cost and a viable lifecycle business case. Each option's regulatory pathway would be characterised, recognising that offshore launch and far‑southern deployment imply distinct maritime, airspace and liability models. A construction or demonstration decision on any option — offshore included — would proceed only where the assessment establishes credible launcher and institutional demand, a demonstrated resilience advantage over the fixed‑site alternatives, an agreed regulatory model and a viable lifecycle business case. Where those conditions are met, the selected option would then move through the normal phased development and qualification sequence; where they are not, the recommendation resolves into continued targeted resilience investment at CSG and the existing network rather than new‑site construction.

## Feasibility, cost, and implementation timeline

Methodology

The recommendations were assessed against three implementation dimensions: feasibility, cost, and implementation timeline.

Feasibility Assessment

Feasibility was assessed using six dimensions reflecting the principal factors that determine whether a recommendation can be successfully delivered:

Table 60 Recommendations - Feasibility assessment - Dimensions

| Dimension | Weight | Assessment focus |
| --- | --- | --- |
| Technical feasibility | 40% | Maturity of technologies, infrastructure and operational concepts required for implementation. |
| Financial feasibility | 40% | Ability to mobilise the necessary public and private funding. |
| Implementation complexity | 20% | Number of actors, interfaces, dependencies and programme-management challenges involved. |

Each criterion is scored on a five-point scale, where 1 indicates the least favourable assessment and 5 the most favourable:

Table 61 Recommendations - Feasibility assessment – Criteria scores

| Criterion | Focus | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- | --- |
| Technical feasibility | Technology and infrastructure readiness | Major technical uncertainty | Significant development required | Further development or demonstration needed | Mature technologies requiring limited adaptation | Proven and available |
| Financial feasibility | Availability of funding | Financing highly uncertain | Substantial funding gap | Depends on strong political or market support | Additional but realistic funding required | Existing funding sources available |
| Implementation complexity | Delivery complexity and dependencies | Extremely complex delivery | High programme-management complexity | Multiple dependencies and actors | Manageable complexity | Simple implementation |

To support interpretation of the assessment results, weighted scores were translated into qualitative feasibility ratings reflecting the overall ease of implementation.

Table 62 Recommendations - Feasibility assessment – Weighted score

| Weighted score | Rating | Interpretation |
| --- | --- | --- |
| ≥ 4.3 | Very High | Can largely be implemented using existing structures, capabilities and funding mechanisms. |
| 3.6 – 4.29 | High | Requires moderate coordination or investment but faces no major structural barriers. |
| 2.8 – 3.59 | Medium | Achievable but dependent on significant stakeholder alignment, funding or programme decisions. |
| 2.0 – 2.79 | Low | Substantial technical, financial or regulatory barriers must be overcome. |
| < 2.0 | Very Low | Major structural obstacles make implementation highly uncertain. |

Cost Assessment

Cost estimates were developed as indicative order-of-magnitude estimates to support the comparison and prioritisation of recommendations rather than detailed budgeting. Estimates are based on the implementation actions envisaged, benchmarking against comparable European and international programmes, evidence from EU, ESA and Member State initiatives, publicly available investment figures where available, and expert judgement on the scale, scope and complexity of implementation. Cost estimates reflect the resources required across the full implementation lifecycle, including infrastructure investments, programme management, operational expenditure, regulatory actions and enabling activities. Where relevant, estimates distinguish between direct public funding requirements and broader investments expected to be mobilised from industry and other stakeholders.

Timeline Assessment

Implementation timelines were developed to reflect not only when recommendations could be delivered, but also how they would realistically be implemented. Estimates consider technical maturity, regulatory and governance requirements, stakeholder coordination, funding availability, procurement and contracting processes, infrastructure development needs, and operational readiness. Timelines therefore incorporate the principal implementation steps required to move from concept to deployment and routine operation.

Recommendation implementation roadmap

REC-01 — Coordination mechanism and clearing house

Feasibility MCA

Weighted score: 4.6/5 - Very High.

Technical feasibility: 5/5. No new physical technology is required. The principal technical deliverables are a secure data platform, an infrastructure register and common reporting templates, all based on proven digital and analytical capabilities.

Financial feasibility: 5/5. The requirement is small relative to existing EU and ESA space-transportation programmes. ESA Member States committed more than €4.4 billion to space-transportation programmes at the 2025 Ministerial Council, including ground infrastructure and test facilities, so the coordination mechanism would represent a small programme-management layer around substantially larger existing expenditure.

Implementation complexity: 3/5. The constraint is institutional rather than technical. The mechanism must reconcile different EU, ESA, national, defence and commercial planning cycles, confidentiality rules and funding responsibilities.

Cost

The cost should cover the coordination capability itself, not the infrastructure investments it may recommend.

Table 63 Cost estimation – REC-1

| Cost element | Cost basis | 2026–2035 estimate |
| --- | --- | --- |
| Initial mandate, operating model, legal and data-sharing framework | External legal, governance and technical assistance during the establishment phase | €1.5–2.5M |
| Secure data platform and infrastructure register | Requirements design, platform development, access controls, hosting interfaces and initial population | €3.5–5.5M |
| Core secretariat | Approximately 12–15 full-time equivalents using a blended fully loaded cost of €100,000–€200,000 per FTE per year | €12–30M |
| Annual demand aggregation and business-plan update | Demand modelling, provider readiness returns, portfolio analysis and publication of one annual update | €0.5–1M |
| Infrastructure working groups and technical studies | Targeted studies on testing, sites, TT&C and logistics, with approximately two to four assignments per year | €6–10M |
| Independent evaluation and programme reviews | Reviews in 2029, 2032 and 2035 | €1–2M |
| Total public requirement | Including approximately 20% implementation contingency, but excluding infrastructure subsequently financed under other recommendations | €24.5–51M over 2026–2035 |

Timeline

2026–2027, preparation: DG DEFIS and ESA establish the mandate, governance rules and a compact secretariat; agree the minimum dataset, confidentiality architecture and reporting obligations; define how ELC-supported providers submit infrastructure-readiness information; and commission the initial institutional-demand and infrastructure-baseline exercise. By the end of this phase, the mechanism should have an agreed operating charter, participating authorities, a functioning prototype register and a first consolidated demand range.

2028–2030, implementation: the platform is expanded into the operational infrastructure register; EU, ESA, EUMETSAT, participating Member States and relevant defence users submit multi-annual demand indications; launch providers report manufacturing, testing, logistics, launch-site, payload-processing and TT&C dependencies; and the first European Access-to-Space Business Plan and launch-site portfolio strategy are issued. Infrastructure proposals are then screened against demand, criticality, maturity, utilisation and shared-use criteria before funding decisions are taken.

2030–2035, operationalisation: the business plan, demand outlook and infrastructure register are updated annually; working groups monitor test-slot congestion, spaceport utilisation and logistics dependencies; operators maintain proportionate contingency plans; and the mechanism conducts formal reviews in 2032 and 2035 to determine whether new shared or redundant capacity is justified.

REC-02 — Safeguard European propulsion-test capacity

Feasibility MCA

Weighted score: 3.8/5 – High:

Technical feasibility: 4/5. The immediate action relies on existing benches, established test-centre operators and incremental adaptation. Shared scheduling and access procedures are straightforward. Modernisation and resilience interventions are technically mature but must be designed site by site.

Financial feasibility: 4/5. Coordination and modular-interface work are affordable, while major bench refurbishment or solid-motor contingency assets require dedicated ESA and national investment. Existing funding precedents demonstrate that a European shared-testing initiative can be launched at relatively modest cost: the Eu-BEST project has a total and EU-funded budget of €4.959 million for 2023–2026.

Implementation complexity: 3/5. Assets have different sovereign and industrial owners, programme-specific priorities, safety cases and environmental permits. The most complex element is safeguarding BEAP and the P120C/P160C chain without disrupting operational launcher programmes.

Cost

The estimate should be presented as a sequenced package rather than as one undifferentiated infrastructure envelope.

Table 64 Cost estimation – REC-2

| Cost element | Evidence and estimating logic | Public requirement |
| --- | --- | --- |
| European Propulsion Test Network and scheduling system | Eu-BEST provides a direct €4.959M benchmark for a shared modular testing initiative. The recommendation requires a wider network, confidential capacity data and recurring access management | €8–12M |
| Common access dossier, interface specifications and permitting reference methodology | Technical, safety, legal and environmental work across the principal facilities | €5–8M |
| Minor interface retrofits and digital upgrades | €2–5M at approximately six priority facilities for modular fluid, mechanical, electrical and data interfaces | €15–30M |
| Priority bench de-bottlenecking | Targeted control-system renewal, instrumentation, data acquisition, propellant handling, test-cell availability and outage reduction at Level 1 and Level 2 centres | €60–120M |
| BEAP and P120C/P160C resilience engineering | Initial engineering, failure-mode analysis, strategic-spares definition and contingency design | €5–10M |
| Strategic spares and deployable replacement equipment | Replacement of long-lead instrumentation, ignition, control, handling and safety-critical equipment, without duplicating the complete stand | €25–60M |
| Partial secondary casting or loading resilience | Conditional allowance if the engineering study confirms that selective duplication is technically and economically justified | €50–120M |
| New Space access support | Co-funding adaptation engineering and first shared-facility campaigns, not routine commercial testing | €15–30M |
| Environmental and hazard-permitting support | Reusable evidence packages, site-specific updates and regulatory technical assistance | €5–10M |
| Core programme excluding major new-build test capacity | Including 20%–25% contingency on site works | €190–350M |

Timeline

2026–2027, preparation and immediate coordination: ESA establishes the Propulsion Test Network under REC-01; participating facilities provide a confidential three-year view of slots, outages, thrust and propellant envelopes and adaptation lead times; a common access dossier and transparent allocation principles are agreed; and engineering studies begin for BEAP, the P120C/P160C chain and the unique Lampoldshausen assets. Common environmental and hazard evidence requirements are mapped in parallel.

2027–2029, first implementation package: priority sites implement digital scheduling, common data interfaces and limited mechanical and fluid adaptations; New Space access windows are introduced; and the first €60–120 million de-bottlenecking programme is directed to the benches where additional availability can be created through refurbishment rather than construction. The BEAP and solid-motor studies identify the strategic-spares package and determine whether partial secondary casting or loading capability is justified.

2029–2032, resilience implementation: strategic spares, deployable equipment and approved bench upgrades are procured and qualified; participating authorities apply common permitting evidence where legally possible; and facility co-funding becomes conditional on capacity transparency, proportionate access arrangements and coordinated outage planning.

2030–2035, conditional capacity expansion: demand is reviewed against actual booking lead times, utilisation, launcher programmes and repeated schedule displacement. A new high-thrust or integrated-system facility proceeds to concept and preliminary design only if at least two credible users demonstrate recurring demand that existing and upgraded benches cannot accommodate. Otherwise, investment remains focused on maintaining and incrementally adapting the existing network.

REC-03 — Anticipate future launch-operations skills needs

Feasibility MCA

Weighted score: 4.8/5, Very High.

Technical feasibility: 5/5. Skills mapping, curricula, rotations and communications use established education and workforce-development instruments.

Financial feasibility: 5/5. The scale is modest and directly comparable programmes already exist. SpaceSUITE has a documented budget of approximately €3.99 million over four years for skills intelligence, curricula, training resources and cooperation across 25 partners.

Implementation complexity: 4/5. The action requires coordination among universities, operators and agencies, but it can start with a small number of priority roles and institutions rather than a new Europe-wide qualification authority.

Cost

SpaceSUITE’s €3.99 million four-year budget offers a strong benchmark for the initial skills-intelligence, curriculum and digital-resource layer. REC-03 is broader because it adds operational rotations, campaign placements, university seed funding and student hardware activities. The resulting €45–75 million envelope over ten years is therefore not a direct extrapolation of SpaceSUITE, but a benchmark-derived programme containing several delivery channels.

Table 65 Cost estimation – REC-3

| Cost element | Evidence and estimating logic | 2026–2035 public requirement |
| --- | --- | --- |
| Critical-skills mapping and recurring foresight | Initial mapping and updates in 2029, 2032 and 2035 | €0.5-1M |
| Space Career Launchpad workstream | Dedicated content, occupational profiles, training-route portal, communications and annual outreach | €0.5-1M |
| Common curricula and certification modules | Four specialist streams: launch operations, range safety, propulsion testing and re-entry or flight-safety analysis | €4–8M |
| University and technical-institute seed grants | Approximately 10–15 grants of €0.5–1.0M for new or expanded programmes, conditional on employer participation and placement routes | €8–15M |
| Cross-site rotations and campaign placements | Approximately 50–80 placements per year, covering travel, accommodation, supervision and replacement costs | €8-12M |
| Student-rocketry-to-industry pathway | Expansion of EuRoC-type projects, scholarships, testing access and industrial mentoring | €1-2M |
| Knowledge-retention and instructor programme | Capture of site-specific procedures and funded participation of experienced specialists | €4–7M |
| Total public requirement | Including programme coordination and evaluation | €26–46M |

Timeline

2026–2027, evidence and signalling: ESA, EUSPA and DG DEFIS map the certification-bound and site-specific roles at the main spaceports and test centres, estimate replacement lead times and identify the positions most exposed to retirement, single-subcontractor dependence or insufficient operational experience. The Space Career Launchpad then publishes dedicated occupational profiles, projected demand and clear training routes.

2027–2029, education and knowledge-transfer launch: ESA and industry develop endorsed curricula and guest-teaching packages; universities and technical institutes compete for seed grants to create or expand relevant modules; experienced CSG, test-centre and range-safety personnel are funded to capture procedures and provide instruction; and the first student-rocketry, internship and campaign-placement cohorts are launched.

2029–2032, operational pipeline: cross-site rotations begin among CSG, the Nordic sites and propulsion-test facilities; common training modules and recognition arrangements are introduced where roles are sufficiently comparable; and institutional campaigns include training-through-operations provisions where this does not compromise safety or mission delivery.

2032–2035, scale based on demonstrated demand: the programme tracks enrolment, completion, placement, certification and cross-site mobility. Funding expands only for roles where launch cadence, site commissioning or retirement exposure confirms the need. No large standing personnel pool is created unless distributed operations generate sustained demand.

REC-04 — Phased, targeted support for shared spaceport infrastructure

Feasibility MCA

Weighted score: 3.6/5, High, but conditional on selective site eligibility:

Technical feasibility: 4/5. Roads, utilities, communications, safety systems and payload-processing buildings are mature assets. Technical risk is concentrated in launcher-specific interfaces, which are excluded from the public core.

Financial feasibility: 3/5. Public support is realistic but must compete with other space-transportation priorities and avoid financing underused sites. SaxaVord received a £10 million UK funding pledge subject to due diligence, providing a useful benchmark for targeted public support to an emerging site.

Implementation complexity: 3/5. Projects are site specific and require planning consent, safety approval, demand validation and coordination among regional, national, EU and private actors.

Cost

The programme should be structured as a competitive facility, not as a predefined allocation to every European spaceport.

Table 66 Cost estimation – REC-4

| Public-support window | Eligible assets | Indicative public contribution |
| --- | --- | --- |
| Window 1: readiness and basic enabling works | Grid, water, access roads, secure communications, basic range links, shared storage and emergency response | €10–25M per selected site |
| Window 2: shared operational infrastructure | Common integration areas, payload preparation, non-proprietary pad civil works, safety systems, telemetry interfaces and mission-control facilities | €20–50M per selected site |
| Window 3: expansion after demonstrated demand | Additional shared processing capacity, second-user civil works, expanded safety or telemetry capability | €15–40M per selected site |
| Central technical assistance and independent gateway reviews | Eligibility assessment, engineering review, state-aid support, demand verification and post-award monitoring | €10–15M |
| Illustrative programme for three to four qualifying sites | Not an entitlement for all named sites | €150–300M public funding |

Timeline

2026–2027, programme design: DG DEFIS, ESA and participating national authorities define eligible shared assets, co-financing expectations, state-aid treatment and gateway criteria. Candidate sites submit demand evidence, operator maturity, trajectory complementarity, utilisation scenarios, access arrangements, lifecycle OPEX and repurposing plans.

2027–2029, Window 1 awards: an independent review selects only sites that demonstrate a financing gap and wider strategic benefit. Initial grants cover design, permitting and basic common infrastructure. Each award is divided into milestones, with no automatic entitlement to a second tranche. Launcher-specific equipment remains operator financed.

2029–2032, Window 2 implementation: sites that have achieved agreed launcher, licensing, financing and construction milestones receive support for shared payload-processing, safety, communications and civil infrastructure. Access conditions prevent unnecessary long-term exclusivity and require supported assets to remain transferable or repurposable if the initial operator withdraws.

2032–2035, conditional expansion: Window 3 is released only where actual contracts, completed campaigns, utilisation or a credible second operator demonstrate demand. Sites failing the demand or maturity gates receive no expansion funding, limiting stranded-public-investment exposure.

REC-05 — Harmonise licensing, range safety and airspace coordination

Feasibility MCA

Weighted score: 4/5, High:

Technical feasibility: 4/5. Modular dossiers, common data packages and jointly observed qualification campaigns use established regulatory and engineering practices.

Financial feasibility: 5/5. No major infrastructure is required and the cost is small relative to the avoided duplication for operators and authorities.

Implementation complexity: 2/5. National licensing, range-safety, aviation, maritime and security competences limit the degree and speed of harmonisation.

Cost

Table 67 Cost estimation – REC-5

| Cost element | Basis | Public requirement |
| --- | --- | --- |
| Competence and gap mapping | Mapping EU, national, aviation, maritime, safety and security instruments | €1–2M |
| Common modular authorisation dossier | Vehicle, trajectory, safety case, debris footprint, FTS/AFTS, environment, insurance, cybersecurity and coordination modules | €3–5M |
| Shared technical criteria and standards work | Expert groups, testing protocols, drafting and standards-body participation | €5–8M |
| Standard airspace and maritime data packages | Eurocontrol and national-authority technical work, scrub and schedule-change procedures | €2–4M |
| National-authority implementation grants | Training, secure document exchange, process adaptation and technical assistance for approximately 10–15 authorities | €8–15M |
| Programme office and legal support through 2032 | Secretariat, working groups and dispute-resolution support | €4–8M |
| Total public requirement | Including approximately 20% contingency | €23–42M |

Timeline

2026–2027, competence mapping: DG DEFIS convenes national licensing, range-safety and airspace authorities with ESA, DG MOVE, Eurocontrol and standards bodies. The group determines which elements may be addressed through the EU Space Act and which require technical standards, voluntary coordination, bilateral recognition or intergovernmental instruments.

2027–2029, common instruments: authorities develop the modular dossier, identify evidence that can be reused across jurisdictions, establish technology-neutral FTS/AFTS acceptance principles and create standard launch-airspace and maritime-coordination data packages. National decision-making authority remains unchanged.

2029–2031, multi-site pilot: one sufficiently mature launcher applies to operate from two participating sites. Authorities jointly observe relevant qualification work, reuse common modules and document which site-specific elements still require reassessment. The pilot measures duplicated documentation, approval duration and unresolved legal barriers.

2031–2035, progressive operationalisation: proven modules and processes are incorporated through the legally appropriate instruments. Additional authorities join voluntarily or through applicable EU provisions, and performance is reviewed against reductions in duplicated evidence, licensing effort and multi-site preparation time.

REC-06 — Apply European preference to institutional launches

Feasibility MCA

Weighted score: 3.8/5, High.

Technical feasibility: 5/5. The mechanism is a procurement and budget instrument.

Financial feasibility: 3/5. Funding is available in principle, but the exposure depends directly on the number of missions, qualifying European offers and the price differential against non-European services.

Implementation complexity: 3/5. Common eligibility, premium ceilings and exception rules must be agreed across EU, ESA and participating national programmes.

Weighted score: 3.8/5, High.

Cost

The recommendation is primarily a policy and procurement measure establishing a European preference principle for institutional launches, subject to defined exceptions related to capability, schedule, reliability, security or mission requirements.

| Cost element | Scope | Public requirement |
| --- | --- | --- |
| Policy and legal framework development | Definition of preference criteria, exemptions and governance arrangements | €1–2M |
| Procurement and contracting updates | Adaptation of launch procurement procedures and guidance | €2–4M |
| Monitoring and compliance mechanism | Tracking application of the preference principle and exemption decisions | €3–5M |
| Independent reviews and impact assessments | Reviews in 2030 and 2034 | €2–4M |
| Programme management and coordination | Secretariat support and stakeholder coordination | €2–5M |
| Total public requirement | Implementation and oversight over 2026–2034 | €10–20M |

Timeline

2026–2027, policy design: DG DEFIS, ESA and institutional launch-service customers define the European preference principle, eligible launch providers, exemption criteria and governance arrangements.

2028–2030, implementation: The principle is incorporated into relevant procurement processes for institutional missions. Exemption requests are assessed against agreed criteria covering capability, schedule, reliability, security and mission requirements.

2030–2034, monitoring and review: Application of the preference principle is monitored and periodically reviewed to assess impacts on European launch capacity, competition and institutional access-to-space objectives.

REC-07 - Reduce CSG concentration through offshore platform assessment

Feasibility MCA

Weighted score: 4/5, High:

Technical feasibility: 5/5. The recommendation consists of a comparative technical assessment of existing and potential launch solutions. The required analyses, including trajectory modelling, demand forecasting, resilience assessment, site evaluation and business-case development, rely on established engineering and programme-assessment methodologies.

Financial feasibility: 4/5. The funding required for a strategic assessment remains limited compared with infrastructure implementation programmes and is compatible with existing study, planning and preparatory funding instruments.

Implementation complexity: 3/5. The assessment requires coordination across multiple stakeholders and consideration of technical, operational, regulatory, financial and geopolitical factors. However, it does not require major infrastructure deployment during the assessment phase.

- Any future construction decision must receive a new feasibility score after option selection and preliminary design

Cost

| Cost element | Scope | Public requirement |
| --- | --- | --- |
| Capability and demand definition | Institutional missions, launcher classes, inclinations, payload performance and resilience requirements | €1.0–1.5M |
| CSG resilience baseline and engineering options | Mission control, parallel campaigns, congestion, utilities, range and continuity options | €2.0–3.5M |
| Fixed-site option studies | Santa Maria and other admissible Atlantic or southern sites, transport, range, TT&C, environmental and site infrastructure | €2.5–4.0M |
| Offshore concept study | Platform concept, launcher integration, southern deployment, marine operations, range, liability and logistics | €3.0–5.0M |
| Common performance and trajectory modelling | Like-for-like launcher and mission analysis | €1.0–2.0M |
| Regulatory, environmental and liability assessment | Separate fixed-site and offshore pathways | €1.5–2.5M |
| Lifecycle cost, risk and business-case model | CAPEX, OPEX, utilisation, availability and avoided-disruption value | €1.5–2.5M |
| Independent review and competitive concept input | Open capability call and external validation | €1.0–2.0M |
| Total public requirement | 18–24 month assessment | €14–23M |

Timeline

2026–2027 – Requirements Definition and Baseline Assessment: Define the operational need, demand scenarios, resilience objectives and performance requirements. Establish the CSG baseline and identify candidate options, including continued CSG resilience investments, fixed-site alternatives and mobile concepts.

2027–2028 – Comparative Options Assessment: Conduct a structured comparison of all options against common technical, operational, regulatory, financial and resilience criteria. Assess launcher compatibility, lifecycle costs, implementation risks and expected contribution to European access-to-space resilience. Conclude with a recommendation on whether further development is justified.

2028–2030 – Conditional Concept Development: Only options demonstrating a clear business case, credible demand, regulatory feasibility and measurable resilience benefits proceed to concept-definition studies and preliminary engineering.

Beyond 2030 – Investment Decision (Conditional): Any infrastructure deployment decision would be contingent upon successful completion of the assessment and concept-definition phases, demonstrated demand, secured funding and a validated implementation case.

The table below summarises the roadmap for each recommendation:

Table 68 Recommendations roadmap summary

| ID | Recommendation | Layer | Feasibility score / rating | Public funding (€M) | Timeline (Prep · Impl · Ops) |
| --- | --- | --- | --- | --- | --- |
| REC-01 | Coordination mechanism and clearing house | Foundational | 4.6 / Very High | 24.5–51 | 2026–27 · 2028–30 · 2030–35 |
| REC-02 | Safeguard European propulsion-test capacity | Foundational | 3.8 / High | 190–350 | 2026–27 · 2027–32 · 2030–35 |
| REC-03 | Anticipate future launch-operations skills needs | Transformational | 4.8 / Very High | 26–46 | 2026–27 · 2027–32 · 2032–35 |
| REC-04 | Phased, targeted support for shared spaceport infrastructure | Enabling | 3.6 / High | 150–300 | 2026–27 · 2027–32 · 2032–35 |
| REC-05 | Harmonise licensing, range safety and airspace coordination | Transformational | 4.0 / High | 23–42 | 2026–27 · 2027–31 · 2031–35 |
| REC-06 | Apply European preference to institutional launches | Enabling | 3.8 / High | 10–20 | 2026–27 · 2028–30 · 2030–34 |
| REC-07 | Assess options to reduce CSG concentration | Enabling | 4 / High | 14–23 | 2026–27 · 2027–28 · 2028–30* |

To support implementation planning, the recommendations have been grouped into three prioritisation categories reflecting their feasibility, cost, implementation horizon and strategic role within the access-to-space ecosystem

Immediate no-regret actions

REC-01 – Coordination mechanism and clearing house

REC-03 – Anticipate future launch-operations skills needs

REC-05 – Harmonise licensing, range safety and airspace coordination

REC-07 – Assess options to reduce CSG concentration

REC-06 – Apply European preference to institutional launches

Those recommendations represent the strongest near-term opportunities for action. These recommendations combine high feasibility scores, relatively limited funding requirements and broad stakeholder acceptability. Together, they establish the governance framework, long-term workforce pipeline, regulatory coordination mechanisms and strategic evidence base needed to support future infrastructure and investment decisions. Collectively, they require approximately €144–223 million of public funding while laying the foundations for the wider access-to-space ecosystem.

Critical resilience investment

REC-02 – Safeguard European propulsion-test capacity

The recommendation addresses one of the most acute bottlenecks identified in the assessment. By improving access to existing test facilities, relieving oversubscription, increasing resilience around critical assets such as BEAP and the P120C/P160C chain, and supporting targeted modernisation, it directly strengthens Europe's ability to develop, qualify and operate launch systems. Given the criticality of propulsion testing across multiple launcher programmes, this recommendation should be considered a priority resilience investment despite its higher funding requirement.

Strategic ecosystem-enabling measures

REC-04 – Phased, targeted support for shared spaceport infrastructure

It  play a complementary role in supporting the long-term development of the European launch ecosystem.

## Ad-hoc trade-off recommendations

    - Comparative assessment of Norwegian and Swedish infrastructure

Norway and Sweden are compared as a pair because their access‑to‑space infrastructure sets occupy the same strategic niche (i.e., high‑latitude, polar/SSO‑optimised launch flanked by an Arctic ground‑segment backbone) and because they sit either side of the study's EU‑core / broader‑Europe boundary: Sweden's assets are EU, Norway's fall in the broader‑Europe layer, yet both are load‑bearing for Europe's diversification logic. The finding is not that one country outperforms the other, but that their infrastructure sets address different parts of the diversification problem and are best treated as functionally differentiated complements within a single northern layer. Importantly, the comparison is not only about the two spaceports: the testing, TT&C, operations, transport and SSA layers behind them differ as much as the pads, and it is those layers that determine how resilient and autonomous the northern layer actually is.

Infrastructure inventory

The table below maps the launch‑chain‑relevant infrastructure of each country across the six top‑priority categories.

| Infrastructure type | Norway | Sweden |
| --- | --- | --- |
| Launch facility | Andøya Spaceport, Nordmela (~69°N) Pad A operational (Isar Spectrum, 20-yr exclusive); Pad B ~2028 (2nd-customer-conditional); Pad C concept; up to ~1,500 kg to polar/SSO, 90°–110.6°, up to ~30 missions/yr at full build. | Esrange Space Center, Kiruna (~68°N) — LC-3 (pads 3A/3B/3C); first orbital (Firefly Alpha) targeted 2028. 3A for small launchers (1.5 t TNT‑eq.), 3B for small‑to‑medium reusable/lander hop and landing testing (3 t), 3C for medium orbital launchers (15 t), developed for Firefly Alpha. Up to ~1,030 kg to polar/SSO 82.6°–104°; Layered on 60 yrs of sounding-rocket experience |
| Testing centre | Nammo Raufoss — green (H₂O₂/hybrid) propulsion; 220 N thruster qualified for the Vega‑C AVUM+ roll/attitude‑control system; 30 kN hybrid‑motor line; ~40,000 L H₂O₂ on‑site, ISO‑8 cleanroom | SSC Esrange test beds — co‑located engine/stage and reusable (hop/landing) testing; providers install and operate their own benches on SSC land — Isar (Aquila engine, Spectrum stages), RFA (Helix engine, full‑duration upper‑stage hot fire) and the ESA/ArianeGroup Themis demonstrator |
| TT&C (ascent-coverage) | KSAT SvalSat (Svalbard, 78°N — world's largest polar ground station, 160+ antennas), KSAT TrollSat (Antarctica, Norway‑operated), KSAT Tromsø (network backbone); Andøya Test Range — telemetry, tracking radar, ground‑commanded FTS + ESA‑Boost autonomous flight tracking | Esrange Ground Station — ascent telemetry, command relay, manual FTS (SSC Science Services + OLRT); one of the world's largest civilian ground stations, hub of SSC's global network |
| Operations | Andøya mission‑control centre - built to Isar Aerospace's specification at the Pad A complex | Esrange Launch Control Centre — SSC; orbital LCC completed at LC-3C |
| SSA / space weather (launch-window) | NOSWE, Tromsø — Norway's ISES Regional Warning Centre | Swedish Space Weather Center, Kiruna — IRF, hosts ISES RWC Sweden. |
| Transportation | Andøya airfield (Andenes) + island road + Andenes/Risøyhamn harbours | Kiruna airport (40 km); Piteå port (420 km); Narvik (NO) rail redundancy under study after 2025 port-strike reroute of Themis via Skellefteå |

Anchor clients

Each site's principal customer already holds an alternative launch location, which caps the demand each national infrastructure can bank on. Andøya's anchor Isar Aerospace — €270 M Series D (June 2026, ~€800 M total) and a factory scaling to 40 vehicles/yr — has a 10‑year deal with Spaceport Nova Scotia (Canada), and Isar itself states a second site is necessary to reach its long‑term cadence, so Andøya is explicitly not enough on its own. Esrange's anchor Firefly Alpha is a flight‑proven US vehicle already flying from Vandenberg, with Wallops and Hokkaido under Firefly's explicit "launch‑as‑a‑franchise" model.

At Esrange, SSC operates essentially a land‑rental‑and‑oversight model: SSC provides the land and ensures safety/regulatory compliance, while the launch provider designs, builds, owns and operates its own infrastructure (Isar confirms it owns and operates its test infrastructure there, expandable subject to SSC approval). At Andøya, the relationship is a managed‑site partnership: Isar designed the pad and AIT facilities but Andøya owns and manages the site and charges usage‑based fees on service‑intensive activities (launch campaigns, integrated testing, range‑safety support). Andøya's own commercial constraint sharpens this: as a majority‑commercial entity it must hit an internal return of ~15% on investments, which raises the price it must charge and makes it harder to compete with publicly subsidised sites

Launch facilities

The two are near‑identical in latitude (Andøya 69°N / Esrange 68°N) and both optimised for polar and sun‑synchronous orbits; the difference is how the geography is operationalised. Norway's set is organised around launch corridors — sea‑oriented azimuths over open northern ocean, framed as a small‑satellite gateway targeting 90°–110.6° and up to 30 missions/yr. Sweden's set is organised around a launch–test–recovery–ground‑segment ecosystem anchored on a vast unpopulated land impact/recovery area and one of the world's largest civilian ground stations. The shared high‑inclination band (A03) is the core reason to treat the two as one layer rather than two competitors.

Inclination and orbital reach: Both serve the same high‑inclination workhorse band, which is precisely why they overlap rather than diverge but the published envelopes differ slightly. Andøya advertises access from 90° to 110.6° (i.e. polar through sun‑synchronous and into retrograde), with payloads up to ~1,500 kg to SSO. Esrange's LC‑3 envelope is quoted at 82.6° to 104°, with payloads up to ~1,030 kg to SSO. Neither can reach low or equatorial inclinations.

Overflight geography: Andøya launches out over open northern ocean: its azimuths point away from populated areas across the Norwegian Sea, so downrange safety is managed through maritime and air exclusion rather than land‑impact planning, and the site carries no significant on‑land recovery footprint. Esrange launches over a vast unpopulated land mass: its ~5,200 km² restricted impact/recovery area north of the base means stages and hardware can fall, and be recovered.

Operating model: Because of that overflight difference, each country has built a different kind of infrastructure around the same orbital position. Norway's set is organised around launch corridors — a launch‑centric "gateway to space" optimised for getting small satellites off the pad and over the ocean efficiently, with the stated ambition of up to ~30 missions/yr once fully built. Sweden's set is organised around a launch–test–recovery–ground‑segment ecosystem — the land recovery area, co‑located engine/stage test beds and one of the world's largest civilian ground stations turn Esrange into a multifunctional complex where launch is one function among several, rather than the single organising purpose.

Infrastructure maturity and operating model: Norway is further along the orbital‑launch axis: Andøya Pad A is licensed (Aug 2024) and campaign‑proven through two full countdown‑and‑lift‑off cycles, and hosted continental Europe's first orbital attempt (Spectrum, 30 Mar 2025, terminated ≈T+30 s), with the second/qualification flight still pending after repeated 2026 scrubs. Sweden is broader but pre‑first‑flight on the orbital axis: LC‑3 layers an emerging orbital function onto a mature, state‑backed multi‑purpose complex, with Firefly Alpha's debut targeted for 2028. Neither country has yet demonstrated an orbital launch so both remain pre‑operational on the metric that matters most (A04).

Regulatory and licensing pathway: Norway operates Andøya within a formal domestic safety framework (site‑operator licence, per‑mission operator permits, Seveso‑III provisions), with CAA Norway using FAA Part 450 as its assessment standard (D13). Sweden's decisive recent moves are international: the U.S.–Sweden Technology Safeguards Agreement (signed 20 June 2025 — only the sixth country to conclude one with the US), followed by an SNSA–FAA Memorandum of Cooperation (April 2026) streamlining licensing of US vehicles from Swedish soil. Sweden's edge thus lies in coupling orbital build‑out to formal transatlantic arrangements. Both national regimes rely on the US Part 450 standard and neither is harmonised with the other (D03/D09).

Testing facilities

Nammo Raufoss (Norway) is a specialist propulsion producer‑tester: its launcher‑relevant output is the qualified 220 N H₂O₂ thruster for the Vega‑C AVUM+ roll/attitude‑control and stage‑separation system, backed by a 30 kN hybrid‑motor line, ~40,000 L of on‑site hydrogen peroxide, a silver‑catalyst capability and an ISO‑8 cleanroom — a green‑propulsion niche that also feeds Ariane 6/Vega engine structures via the wider Nammo group. It is a supplier asset, not an open multi‑user launcher bench.

SSC Esrange's test beds (Sweden) are the opposite: an open, co‑located, tenant‑operated environment where launch providers build and run their own benches on SSC land — Isar tests the Aquila engine and Spectrum stages, RFA ran a 280 s full‑duration upper‑stage hot fire and Helix‑engine acceptance before shipping flight stages to SaxaVord, and the ESA/ArianeGroup Themis demonstrator uses the beds for hop and landing‑sequence work. SSC frames its major current challenge as the solid‑to‑liquid transition — moving from solid‑propellant heritage to RP‑1, propane and methane infrastructure, with safe Arctic storage of multiple propellants — and considers itself better prepared for that multi‑fuel future than Andøya, which it supports through experience‑sharing.

TT&C

This is the layer where the two national sets are most interdependent and most exposed together. Norway's contribution is structural for all of Europe: KSAT's polar network: SvalSat (78°N, the world's largest polar ground station with 160+ antennas, the only station able to contact a polar satellite on all 14 daily passes), TrollSat in Antarctica (remotely operated from Tromsø for southern‑pole coverage) and Tromsø as network backbone — sits inside a global KSAT footprint of 200+ antennas across ~26 sites. KSAT is explicit that these polar sites are "structurally irreplaceable for high‑inclination missions," that their importance is orbit‑driven, not launcher‑driven, and that any Nordic polar/SSO launch (Andøya, Esrange and SaxaVord) passes through SvalSat/TrollSat coverage — creating a genuine Europe‑wide ascent‑scope dependency on Norwegian public‑private polar TT&C (CC04/CC07).

Operation centres

Both countries now hold complete, dedicated launch‑phase control capability, so control‑room capacity is not a differentiator between them. Norway's set comprises the Andøya mission‑control centre (built to Isar Aerospace's specification at the Pad A complex) working alongside Andøya's own range‑control function for telemetry, tracking and flight‑safety during Spectrum campaigns. Sweden's Esrange Launch Control Centre is complete at LC‑3C, alongside the payload‑processing facility, integration building and tracking/control systems, leaving only the pad and ground‑support equipment before Alpha's 2028 debut. T

Transportation

Both sets are remote, but their single‑route exposures differ. Sweden runs through Kiruna airport (40 km) and Piteå port (420 km); the 2025 Swedish port strike forced the Themis reroute via Skellefteå, prompting SSC to explore a Narvik (Norway) rail redundancy given the direct Kiruna line (C05). Norway depends on the island's road bridge and the Andenes/Risøyhamn harbours plus Andenes airfield, tying resilience to maritime coordination and weather (C06). The vehicle‑side logistics are notably light by design: Isar trucks engines to Esrange in standard transport boxes and moves the Spectrum vehicle from Germany to Andøya in three road sections (fairing, integrated second stage, integrated first stage), deliberately avoiding complex convoys or road closures. Isar cites ease and cost of logistics as an explicit site‑selection factor, and notes Andøya's special customs arrangements ease hardware movement.

SSA

Both countries host an ISES Regional Warning Centre — NOSWE (UiT, Tromsø) and the Swedish Space Weather Center (IRF, Kiruna) — providing launch‑window space‑weather inputs rather than launch‑enabling capability, and both feed the wider ESA/ISES network. The layer matters only at the margin (launch‑commit weather criteria) and neither confers a distinguishing advantage.

Conclusions and main gaps identified

The pattern is consistent: Norway is the more launch optimised but more anchor exposed set (E09/E10, E06, F01), with the added weight of the KSAT polar backbone that gives it the commercial lead in TT&C, while Sweden is the more resilient and multifunctional set, combining launch, testing and satellite operations (A05).

| Task 2.3 item | 🇳🇴 Norway | 🇸🇪 Sweden | Joint effect (pair) |
| --- | --- | --- | --- |
| A03 – polar/SSO complementarity | Sea corridors, 90–110.6° | Land recovery, overlapping high-inclination band | Shared asset — the reason to treat them as one layer |
| A04 – no demonstrated orbital (Nordic) | Pad A operational; Spectrum not yet orbital | LC-3C complete; Firefly manifested for 2028 | First orbital flight at either is the binding trigger |
| A05 – EU continuous ascent telemetry | Andøya relies on ESA-Boost autonomous tracking | Large civilian ground station + SSC network — stronger native coverage | Sweden partly mitigates; space-based relay gap remains |
| D03 / D09 / D13 – harmonised FTS / range safety | Norwegian Seveso-III + per-mission permits; FAA Part 450 | Swedish regime + US–Sweden TSA/MoC; FAA Part 450 | Not harmonised with each other; both lean on the US standard |
| D12 – cross-border airspace | Provides the clearance (Polaris ACC Bodø) | Depends on it for every polar launch | Non-redundant bilateral enabling condition |
| E09 / E10 – anchor-tenant, exclusive pads | High — Pad A locked to Isar 20 yrs | Lower — three pads, multi-user (Firefly + Themis) | Norway the more fragile on single-operator risk |
| E06 – stranded launcher-specific infra | Higher — single-anchor pad | Lower — assets reusable for test/suborbital | Sweden's multifunctionality is a natural hedge |
| CC04 / CC07 – non-EU TT&C hardware / hosting | KSAT polar backbone; non-EU RF hardware | SSC global network deepens non-EU hosting | Common dependency; neither resolves it alone |
| F01 / F02 / F04 – skills; remote recruitment | New operations, thin specialist base; Arctic retention | Partly buffered by 60 yrs of suborbital operations | Sweden's heritage cushions the ramp-up |
| C05 / C06 – port/rail; island supply | Island road + harbours; maritime-weather exposure | Piteå port; Narvik rail redundancy explored | Both remote; different single-route exposures |

    - Comparative assessment of launch pad options in Portugal (Santa Maria, Azores)

    - Trade-off analysis between Portuguese and Spanish launch site development

    - Identification of complementarities between European spaceports

## Workshop insights

To be developed in the Draft Final Report

# Annexes

## Annex 1 – Main reference materials and supporting documents

Table 69 Reference materials and supporting documents

| Source | Name | Link | Summary |
| --- | --- | --- | --- |
| European Commission | Study on improving access to test facilities for EU new space transportation solutions | Link | Europe’s strategic priority to secure autonomous, reliable and cost‑effective access to space requires modern, competitive launch infrastructure and, in particular, better and more affordable access to test facilities to accelerate New Space launcher development and scale‑up, so this study maps EU27 supply and demand, identifies gaps and bottlenecks, forecasts capacity shortfalls over 2023–2032, and proposes targeted access and infrastructure actions to strengthen EU competitiveness. |
| European Commission | ToR - DEFIS - EU access to space - Mapping of key ground infrastructures | Link | Sets out the study scope, tasks, deliverables, and requirements for EC-DEFIS/2025/OP/0027, providing the contractual and methodological basis for the mapping, SWOT, risk assessment and recommendations. |
| EY / ESPI / SIEM | Inception Report - EU Access to Space v2 | Link | Defines and refines the study approach (scope, definitions, methodology, workplan and stakeholder consultation strategy) and provides the baseline against which progress is reported in the Interim Report. |
| OECD | Good Governance for Critical Infrastructure Resilience (2019) and related OECD Critical Infrastructure Resilience Policy Toolkit materials | Link | Provides the baseline concept of critical infrastructure as systems and assets essential for continuity of key services, emphasising interdependencies, cascading failures, and the need for governance, risk assessment and resilience policies; used to frame access-to-space ground infrastructure as “critical” due to downstream societal and security dependencies. |
| European Parliament and Council of the European Union | Directive (EU) 2022/2557 on the resilience of critical entities (CER) / NIS2 cybersecurity directive | Link | Establishes the EU’s legal concepts for critical entities and essential services, including a definition of “critical infrastructure” (Article 2(4)) and associated resilience and cybersecurity obligations; used to ground the report’s definition of critical ground infrastructure for access to space in EU resilience and cybersecurity law. |
| European Commission & NATO | EU NATO Task Force on the Resilience of Critical Infrastructure – Final Assessment Report (June 2023) | Link | Provides an EU–NATO shared assessment of threats to critical infrastructure, including hostile actions that can “disrupt, degrade, deceive, deny or destroy” capabilities and services; used to support the inclusion of space and access-to-space capacities within the broader critical-infrastructure security and resilience agenda. |
| NATO (Science for Peace and Security Series) | Space Infrastructures: From Risk to Resilience Governance (2020, IOS Press) | Link | Develops a resilience governance framing for “space critical infrastructure”, describing it as an interdependent system (workforce, facilities, environment and interactions) whose disruption can affect vital societal functions; used to justify treating launch and spaceport infrastructure as single points of failure requiring resilience measures. |

## Annex 2 - Stakeholder consultation summary

Table 70 Stakeholder consultations

| # | Last Name | First Name | Organisation | Position | Interview date |
| --- | --- | --- | --- | --- | --- |
| 1 | Widerøe Harr | Jon | Andøya Space​ | Director of External Affairs | 08/05/26 |
| 2 | Verrière | Maxime | Arianespace | Chief Strategy and Transformation Officer | 18/05/26 |
| 3 | Pradels | Gregory | CNES | Strategy Advisor — Export & International Investment | 16/03/26 |
| 4 | Leveau | Carine | CNES | Director of Space Transportation | 28/05/26 |
| 5 | Frank | Anja | DLR | Head of Test Facilities | 07/05/26 |
| 6 | Heckrodt | Susanne | DLR | Head of Space Transportation | 08/05/26 |
| 7 | Bellerman | Joern | ESA | Head of Propulsion Test Facilities and Services | 17/03/26 |
| 8 | Fabreguettes | Luce | ESA | Head of Infrastructure & Value Chain | 20/03/26 |
| 9 | Billig | Gerhard | ESA | Systems Engineer at ESOC | 20/03/26 |
| 10 | Pajonk | Alain | European Spaceport Company | Launch Campaign Manager | 07/05/26 |
| 11 | Olloman | Damon | ICEYE | VP Missions - UK & Canada | 18/03/26 |
| 12 | Jaime | Andrea | Isar | Institutional Business Development & Sales Manager | 16/04/26 |
| 13 | Pandolfi Bortoletto | Giovanni | Leaf Space | Chief Product Officer | 17/03/26 |
| 14 | Pakosz | Michał | Łukasiewicz Institute of Aviation | Head of Department | 26/03/26 |
| 15 | Shazell | Ian | OQ Technology | Vice President of Technology | 27/03/26 |
| 16 | Poromaa | Lennart | SSC Space | Head of Esrange Space Center | 25/03/26 |
| 17 | Stemer | Marco | The Exploration Company | Launch Systems Principal Engineer | 30/03/26 |
| 18 | Faucoup | Pierre | The Exploration Company | Chief Government Officer | 30/03/26 |
| 19 | Huber | Robin | SaxaVord | Business Development Manager | 10/04/26 |
| 20 | Casas Vilaseca | Francesc | PLD | Public Affairs | 20/03/26 |
| 21 | d’Ávila | Inês | PT Space | Space Safety & Space Transportation Officer | 03/06/26 |
| 22 | Carvalho | Bruno | Atlantic Spaceport Consortium | Director of ASC and Ilex Space | 28/05/26 |
| 23 | Lansel | Xavier | Avio | Director business intelligence & marketing | 13/05/26 |
| 24 | Krynitz | Martin | KSAT | Director of Lunar Business Development | 12/05/26 |
| 25 | Schulte | Jan | KSAT | Space Industry Business Development | 12/05/26 |

## Annex 3 – Ownership and control: methodology and full database

- Methodology

The analysis of ownership and control is structured around three complementary pillars: desk research, stakeholder interviews, and data analysis. Desk research and data analysis provide a baseline understanding of legal ownership, funding sources, and formal governance structures. However, interviews are essential to capture the effective level of control, decision‑making power, and operational realities that are not visible in public sources. Interviews will therefore be explicitly leveraged to clarify the uncertainties.

The following tools were used as part of the desk research for this subtask:

The DB Hoovers database of companies is maintained by Dun & Bradstreet and contains detailed information of over 330 million entities, both public and private across the world. When available, it would be possible to download the financial information (e.g. balance sheets, annual accounts, etc.) of these companies and subject it to review and analysis. Part of this information also provides insight into management structure, ownership structure, etc. The database is widely used across the world by financial institutions, governments, researchers and business analysts.

EY’s internal Global Independence System (GIS) is used to manage independence, conflict‑of‑interest, and risk assessments. In this context, GIS provides structured and internally validated information on ownership links, control relationships, and affiliations between entities, based on EY’s independence and risk management requirements. The system supports the identification of direct and indirect ownership stakes, group relationships, and potential conflicts that may not be fully visible in public databases.

ORBIS is a comprehensive global database of company information maintained by Bureau van Dijk, with harmonised financial, ownership, and corporate linkage data for millions of firms. It enables systematic analysis of shareholding structures, ultimate owners, cross‑border ownership chains, and historical changes in control. ORBIS also supports comparability across jurisdictions through standardised financial variables and legal entity identifiers.

Accessing the final data of the owners/entities in charge of the various infrastructures allows the consortium to get an insight into the management structure as well as the distribution of shares across the different shareholders (whether these are natural or legal persons). By identifying those infrastructures that have a 51% of its shares in the possession of non-EU actors, an idea can be developed about the potential obstacles and future challenges for the EU access to space.

Results

The table below presents the results of the methodology described above:

Table 71 Ownership and control full database

| Facility /infra name | Facility ID | Main activity | Legal: Ownership | Financial: Funding | Operational: High-level control | Operational: Day-to-day operations | Operational: Partners |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Andøya Spaceport | Andøya | Launch Facilities | Owner: Andøya Spaceport AS; described as the launch site operator for the spaceport. Andøya Space AS = 90% owned by the Norwegian Ministry of Trade, Industry and Fisheries; 10% owned by Kongsberg Defence & Aerospace AS. Legal basis: Andøya Spaceport AS received permission / launch site operator licence from the Norwegian Ministry of Trade, Industry and Fisheries on 22 Aug 2024 to operate the spaceport. Andøya Spaceport AS is a wholly owned subsidiary of Andøya Space AS. Majority/Minority: Norwegian state / public owner via the Ministry (90% at parent level). Kongsberg Defence & Aerospace AS (10% at parent level). EU/non-EU: NonEU (Norway) | Total fundings: €32.0 million Public / national: Up to NOK 365 million (€32M) in state funding granted by the Norwegian government in 2021 to establish Andøya Spaceport. Public / national (purpose): The spaceport was established to facilitate commercial satellite launches; construction started in 2021. Defence / national strategic support: The annual report says Andøya Spaceport is mentioned in Norway’s long-term defence plan regarding rapid launch access, but not amount stated | Strategic / ownership oversight: Norwegian state is majority owner of Andøya Space AS; current pad is dedicated to Isar Aerospace. Long-term strategy / launch capability development: N/A Public mission performance oversight: N/A Regulatory agreements: Operating licence issued by the Norwegian Ministry of Trade, Industry and Fisheries; CAA Norway oversees licence conditions; launch operator needs a permit per launch (site licence up to 30 launches/year incl. up to 4 night launches; sector 280°–360°). Commercial utilization agreement: N/A Go / no-go decision-maker: N/A | Site operators: Andøya Spaceport AS (spaceport operator); Isar Aerospace (exclusive launch operator on current pad). Range safety: Andøya Spaceport responsible for ground/local safety; danger-area activation coordinated via Polaris ACC (Bodø); launch operator needs a permit per launch. Other: Pad and mission facilities built to Isar specifications; ESA/Isar tracking & safety system development supported by the spaceport. | Isar Aerospace - exclusive first pad access, dedicated launch complex, multi-year launch relationship. Civil Aviation Authority Norway - oversight of permit conditions; launch operator permits required. German government - joint declaration with Norway to facilitate German launcher operations from Andøya and clarify international responsibility / liability. ESA - launch tracking and safety system contract extension with Isar, supported by Andøya Spaceport. FHF (Fiskeri- og havbruksnæringens forskningsfond) - cooperation project on underwater noise effects from rocket launches |
| Atlantic Spaceport | Atlantic | Launch Facilities | Owner: Atlantic Spaceport Consortium (ASC), operator of the licensed launch centre in Santa Maria, Azores. ASC is a 100% private and Portuguese-owned partnership between: OPTIMAL Structural Solutions + Ilex Space. Legal basis: Five-year licence to operate the launch centre at Malbusca. Licence covers operation of the launch centre only; each launch still requires specific licences / assessments. Majority/Minority: Not specified EU/non-EU: EU private owner / Portugal. | Total fundings: Not specified ESA Boost! / D-Orbit project: ASC leads Portuguese participation in a Boost! contract led by D-Orbit; amount not stated in the retrieved official ASC source. SpaceForest launch contract: contract supported by the Portuguese Space Agency and ESA under the Space Transportation Boost! initiative; amount not stated. National / regional support (non-amount): ASC publicly thanks the Regional Government of the Azores, Portuguese Space Agency, ANACOM, and Municipality of Vila do Porto for support in the licensing process. | Strategic / ownership oversight: Portuguese Space Agency supports the technical/strategic assessment; ASC operates the launch centre. Long-term strategy / launch capability development: N/A Public mission performance oversight: N/A Regulatory agreements: ANACOM issues the launch-centre operating licence (framed under Portugal Space 2030); each mission still needs separate launch licences/safety assessments. Commercial utilization agreement: N/A Go / no-go decision-maker: N/A | Site operators: Atlantic Spaceport Consortium (ASC) (Malbusca Launch Centre). Range safety: Mission-specific licences/safety assessments required; detailed split of range safety/launch control not specified; airspace integrated with NAV Portugal. Other: Open spaceport operations model; NAV Portugal cooperation protocol for trajectories/monitoring/airspace coordination. | OPTIMAL Structural Solutions - structural engineering / metallic and composite structures. Ilex Space - commercial strategy and international business development. ANACOM - issued the launch-centre operating licence. Portuguese Space Agency - assessment support; national space strategy framing; support referenced in ASC and SpaceForest materials. Regional Government of the Azores - strategic support referenced by ASC. Municipality of Vila do Porto - local hosting / support referenced by ASC. NAV Portugal -cooperation protocol for trajectories, monitoring, airspace coordination, safety and information flow. D-Orbit - ASC leads Portuguese contribution in D-Orbit-led responsive microlauncher service project. RED ¦ Rocket Experiment Division - partner in ASC’s first launch campaign from Santa Maria. INNOSPACE - ASC press page states INNOSPACE selected Santa Maria as its European launch base. |
| Spaceport Cornwall | Cornwall | Launch Facilities | Owner: Cornwall Council, owner of Cornwall Airport Newquay and Spaceport Cornwall. Spaceport Cornwall = licensed spaceport capability trading under the brand of Spaceport Cornwall at Cornwall Airport Newquay. Legal basis: : Publicly owned infrastructure project, operated under UK public-sector ownership Spaceport Cornwall operates as a council-owned spaceport facility at Cornwall Airport Newquay, under UK spaceflight regulation (Space Industry Act 2018) and licensed by the UK Civil Aviation Authority (CAA) Majority/Minority: 100% Cornwall Council control of Spaceport Cornwall EU/non-EU: UK public owner / non-EU | Total fundings: €36.8 million Public / national: €8.50 million (GBP £7.35 million) — UK Space Agency grant to Virgin Orbit UK Limited to enable horizontal launch from Cornwall Airport Newquay. Public / national (reported package): up to €9.08 million (GBP £7.85 million) — UK Space Agency contribution in the original funding package reported when the project was announced. Public / local (reported package): up to €13.9 million (GBP £12 million) — Cornwall Council contribution reported in the original funding package. Public / regional (reported package): €0.58 million (GBP £0.5 million) — Cornwall and Isles of Scilly Local Enterprise Partnership contribution reported in the original funding package. Private: €2.89 million (GBP £2.5 million) — Virgin Orbit planned additional investment reported for launch-enabling capability at the site. ESA-linked project funding (not core ownership funding): €1,893,000 — D-Orbit Responsive Microlauncher Service / C-STS Boost Programme with Spaceport Cornwall as a partner; project funding, not stated as core facility ownership funding. | Strategic / ownership oversight: Cornwall Council (airport owner) provides strategic oversight and sets project direction. Long-term strategy / launch capability development: Council Space Sector Development Strategy guides near-term development of horizontal launch capability. Public mission performance oversight: N/A Regulatory agreements: UK CAA spaceport licence held via Cornwall Airport Limited (CAL); launcher requires a Launch/Return Operator licence; range control for the 2022 campaign was held by Virgin Orbit (per CAA register). Commercial utilization agreement: N/A Go / no-go decision-maker: N/A | Site operators: Cornwall Airport Limited / Cornwall Airport Newquay (Spaceport Cornwall). Range safety: CAA-regulated; range control for the 2022 campaign held by Virgin Orbit under a Newquay range control licence. Other: Integrated airport-spaceport model (airport runs business-as-usual until launch ops). | Cornwall Airport Newquay / Cornwall Airport Limited - airport infrastructure and operational services underpin the spaceport model. Virgin Orbit UK / Virgin Orbit, LLC- horizontal launch with LauncherOne from Cornwall; grant-backed operational capability; CAA register lists launch and range licences for Virgin Orbit in 2022; CAA register now marks Virgin Orbit LLC as defunct. UK Space Agency - grant support for horizontal launch capability from Cornwall. D-Orbit - end-to-end microlauncher service project; service based at Spaceport Cornwall Centre for Space Technologies. Atlantic Spaceport Consortium - close ties with D-Orbit service project supported through ESA Boost!. Wholeship Ltd / National Drone Hub - combined use of facilities and expertise across Cornwall sites for future air and space operations. Civil Aviation Authority / Department for Transport - regulatory and future airspace collaboration context explicitly referenced in the Wholeship MoU announcement. |
| NewSky Spaceport (El Hierro Launch Center) | El Hierro | Launch Facilities | Owner: INTA (Instituto Nacional de Técnica Aeroespacial). civil-use only launch centre for micro- and nanosatellites. Legal basis: proposed project by INTA to create a spaceport on El Hierro, in El Pinar, Canary Islands, Spain. Majority/Minority: Not specified EU/non-EU: Spain / EU | NA | Strategic / ownership oversight: Project lead in retrieved sources: INTA (Spain). Long-term strategy / launch capability development: N/A Public mission performance oversight: N/A Regulatory agreements: Feasibility process noted (commission created in 1997) and local opposition reported; no current operating licence identified in retrieved sources. Commercial utilization agreement: N/A Go / no-go decision-maker: N/A | Site operators: To be defined when the site is operational. Range safety: To be defined when the site is operational. Other: To be defined when the site is operational. | Confirmed formal partner agreements: none found in the retrieved sources. Historical programme linkage: Capricornio / Minisat 01 , historical link cited as the original launch rationale in the 1990s plan. Potential commercial interest mentioned (not a confirmed partnership): PLD Space , cited in a European Parliament question as having announced plans to set up a launch site on either El Hierro or Gran Canaria; no formal partnership with INTA found in the retrieved sources |
| Esrange Space Center | Esrange | Launch Facilities | Owner: SSC Space (formerly Swedish Space Corporation) Legal basis: SSC governance based on the state owner directive, articles of association, and Swedish state ownership policy; SSC states that its purpose includes responsibility for the operation of Esrange Space Center Majority/Minority: 100% state-owned / majority public; all shares of SSC owned by the Swedish Government EU/non-EU: EU public owner (Sweden) | Total fundings: €67.4 million Public / national: €5.42 million (SEK 58 million) (SNSA 2023 line for Esrange) Loan: EUR 12 million from Nordic Investment Bank (NIB) for the new spaceport / launch capability at Esrange Broader modernization envelope: around EUR 50 million total modernization since 2015; funding split N/A EU-linked project funding at site: SALTO / Themis flight campaign funded by the European Commission programme; not presented in the sources as core Esrange ownership funding ESA-linked activity: Themis developed under ESA FLPP and tested at Esrange; no Esrange-specific ESA amount found in retrieved primary sources | Strategic / ownership oversight: Swedish state via SSC governance framework. Long-term strategy / launch capability development: SSC developing Esrange’s orbital launch capability via its Orbital Launch & Rocket Test (OLRT) division (new spaceport / launch services). Public mission performance oversight: Tracked via SSC annual report targets (e.g., occupancy and quality objectives). Regulatory agreements: If launches affect Norwegian airspace, a permit from CAA Norway is required (cross-border coordination). Commercial utilization agreement: Sweden–US Technology Safeguards Agreement (TSA) enables U.S. commercial launches from Swedish spaceports. Go / no-go decision-maker: SSC | Site operators: SSC Space (Science Services); OLRT division for orbital launch operations. Range safety: SSC range safety org (Range Safety Officer / Safety Board) + coordination with airspace authorities. Other: Launch Control Center; Head of Esrange Space Center. | Perigee Aerospace - collaborative agreement for joint satellite launches from Esrange; Blue Whale 1 planned as first orbital rocket from Esrange Firefly Aerospace - collaborative agreement for Alpha launches from Esrange Launch Complex 3C; orbital launch service for commercial, civil and defense customers Isar Aerospace - partnership with SSC for second test site at Esrange for engine and stage testing ArianeGroup - SSC and ArianeGroup teams working together at Esrange on Themis integration and test campaign European Commission / SALTO - first Themis flight campaign funded through SALTO programme FMV (Swedish Defence Materiel Administration) - order to SSC for project start of further development of satellite launch capability at Esrange NIB (Nordic Investment Bank) - EUR 12 million loan for Esrange spaceport project Sweden–US governments - TSA enabling U.S. commercial launches from Swedish spaceports |
| EuroSpaceport | EuroSpaceport | Launch Facilities | Owner: EuroSpaceport (private company/startup developing “Spaceport North Sea” offshore launch platform; based in Copenhagen, Denmark) Legal basis: N/A (no public spaceport/launch-site licence found; project announced as under development with ESA Boost! support for a demonstration launch in 2026) Majority/Minority: Not specified (private ownership; founder identified as CEO) EU/non-EU: EU private owner (Denmark) | Total fundings: N/A Public: ESA Boost! programme support via the ESA–SpaceForest–EuroSpaceport agreement for the first launch from Spaceport North Sea (amount for EuroSpaceport not disclosed in available sources; SpaceForest received €2.4 million Boost! co-funding for Perun development) Private: N/A | Strategic / ownership oversight: EuroSpaceport management (CEO/founder Nicolas Kristoffersen) Long-term strategy / launch capability development: Develop “Spaceport North Sea” sea-based launch service; Regulatory agreements: N/A in retrieved sources (offshore launch expected to require Danish/European maritime + aviation safety approvals) Go / no-go decision-maker: N/A (not specified) | Site operators: EuroSpaceport (operations concept: integration at Port of Esbjerg; rocket loaded onto floating launch platform; platform moves 50–100 km offshore and anchors for launch) Range safety: N/A (not specified; likely coordinated with maritime/aviation authorities) Other: N/A | European Space Agency (ESA) – Boost! programme support for first launch project Blue Water Shipping – Danish offshore/logistics partner (named by EuroSpaceport) SEMCO Maritime – offshore engineering partner (named by EuroSpaceport) ESVAGT – offshore vessel/operator partner (named by EuroSpaceport) Port of Esbjerg – integration/harbour hub partner (named by EuroSpaceport) |
| Glasgow Prestwick Spaceport+A03:A14 | Glasgow Prestwick | Launch Facilities | Owner: Scottish Government (Scottish Ministers) via 100% shareholding in Prestwick Aviation Holdings Limited (PAHL), the parent of Glasgow Prestwick Airport Ltd. Operator (airport): Glasgow Prestwick Airport / Prestwick Aviation Holdings Ltd operates the airport on an arm’s-length commercial basis. Legal basis: Spaceport licence N/A (UK Space Facilities listing says Prestwick aims to develop infrastructure to obtain a UK Civil Aviation Authority spaceport operator licence; no granted licence identified in retrieved sources). Majority/Minority: 100% Scottish Government ownership (public). EU/non-EU: UK public owner / non-EU | Total fundings: N/A (no conclusive public budget line for a spaceport build-out located in retrieved sources). Public / regional+national (programme envelope): Ayrshire Growth Deal = £251.5 million total public investment; within this, £80 million is allocated to an Aerospace and Space programme centred on Prestwick (includes space-related initiatives; specific Prestwick Spaceport allocation N/A). Public / local : South Ayrshire Council reported £3.279 million spent on feasibility/design/regulatory work for Prestwick Spaceport before the project was removed from the Growth Deal (approval reported July 2025). Private: N/A | Strategic / ownership oversight: Scottish Government (as 100% shareholder) via Prestwick Aviation Holdings Ltd board; airport runs at arm’s-length. Programme governance: South Ayrshire Council and Growth Deal partners (UK & Scottish Governments + Ayrshire councils) in the Ayrshire Growth Deal framework. Regulatory agreements: UK Civil Aviation Authority would regulate any spaceport operator licence and launch authorisations Go / no-go decision-maker: N/A (not specified / not operational) | Site operators: Glasgow Prestwick Airport executive team runs day-to-day airport operations. Spaceport operations: N/A (spaceport not operational; operational roles for launch campaigns not specified). Range safety / TT&C / mission control: N/A | Prestwick Aviation Holdings Ltd / Glasgow Prestwick Airport Ltd – airport infrastructure and operational platform for the proposed spaceport. Scottish Government – owner of the airport group (since 2013). South Ayrshire Council / Ayrshire Growth Deal partners – programme-level aerospace & space investments at Prestwick. Prestwick Aerospace campus tenants (examples cited): BAE Systems, Spirit AeroSystems, GE Caledonian, Ryanair MRO – local aerospace cluster supporting skills/MRO ecosystem. UKRI / STFC – hosts the UK Space Facilities directory entry for Prestwick Spaceport (information provider role). |
| Grottaglie Spaceport | Grottaglie | Launch Facilities | Owner: Italian State land; airport infrastructure owned by Regione Puglia via Aeroporti di Puglia. Legal basis: Designated Italy’s first commercial spaceport (2018) under Italian aviation and space regulation. Majority/Minority: Public ownership. EU/non-EU: EU (Italy). | Public / regional: ~€70m infrastructure funding by Regione Puglia for spaceport development (2018–2025). Public / national: regulatory and enabling support via ENAC and Italian ministries (amount n/a). EU / ESA: No direct consolidated EU/ESA spaceport CAPEX; possible project-based R&D funding. Private: Operator-specific investments (Virgin Galactic, others). | Strategic oversight: Regione Puglia and Italian State (ENAC). Regulatory authority: ENAC. Long-term strategy aligned with national space and aerospace policy. Go/no-go for operations subject to ENAC authorization. | Airport and infrastructure operations by Aeroporti di Puglia. Spaceflight operations subject to operator presence and ENAC approvals. | Regione Puglia; ENAC; ASI; Aeroporti di Puglia; Virgin Galactic; ALTEC; regional research clusters. |
| Guiana Space Center | Kourou | Launch Facilities | Owner: French State land; launch and range infrastructure operated by CNES (Centre national d’études spatiales). Legal basis: CSG is a French national spaceport established and operated by CNES under French public law; CNES acts as spaceport authority and range authority. Several launch facilities and infrastructure assets were developed with ESA programme funding and are operated by CNES on behalf of ESA. Majority/Minority: Public ownership; CNES is a 100% French state-owned public establishment. EU/non-EU: EU public owner (France). | Total funding: Not consolidated at site level; multi public (CNES, ESA, EU) and private investments through space programmes. Public / national: French State funding via CNES annual budgets (range operations, safety systems, infrastructure maintenance). Public / ESA: ESA programme funding for dedicated launcher infrastructure (Ariane 5 legacy; Ariane 6 ELA-4, investment of ~650M euros; Vega / Vega-C launch complexes; ESTRACK assets). Industrial contributions: Dedicated launcher-specific equipment and upgrades financed by industrial primes (ArianeGroup, Avio) within programme contracts. EU-linked activity: Launcher development and modernization activities financed for specific projects: EU-linked initiatives (e.g. technology demonstrators, SALTO/Themis testing campaigns at CSG). | Strategic / ownership oversight: French State via CNES governance framework; CNES Director-General accountable for CSG operations. Long-term strategy / launch capability development: Defined jointly by ESA (programme requirements for Ariane and Vega) and France (spaceport sustainability, safety and modernization). Public mission performance oversight: ESA programme boards (for Ariane and Vega) and CNES internal performance indicators (range availability, safety, campaign execution). Regulatory framework: French national law; CNES acts as launch safety authority and range authority; compliance with international space law and safety obligations. Commercial utilization agreement: ESA-France agreement governing use of CSG by ESA launcher programmes and industrial operators. Go / no-go decision-maker: CNES (range safety and authorization) in coordination with launch operator (Arianespace) and programme authorities (ESA). | Site operators: CNES (CSG Directorate and range teams). Operational practice: Day-to-day operations are performed by CNES civil servants and contractors, with industrial teams temporarily embedded during launch campaigns Range safety: CNES range safety organization (flight safety, tracking, telemetry, danger-area coordination). Launch campaigns: Arianespace conducts launch campaigns as launch service provider; CNES provides range and safety services; launcher primes (ArianeGroup, Avio) support vehicle operations. Other: Jupiter II Control Centre; launch control blockhouses near pads; tracking and telemetry stations integrated into CNES and ESA ESTRACK networks. | ESA – programme authority and funding body for Ariane and Vega launch systems. Arianespace – launch service provider responsible for commercial and institutional launch campaigns. ArianeGroup – Ariane launcher prime contractor; pad and launcher system support. Avio – Vega launcher prime contractor. French armed forces – security and protection of restricted areas. Industrial subcontractors – propulsion, integration, telemetry and ground systems. - CNES/ESA context: CSG functions as Europe’s shared launch infrastructure, used by ESA Member States and European industry under inter-governmental agreements. |
| North Sea launch platform | North Sea | Launch Facilities | Owner: German Offshore Spaceport Alliance GmbH (GOSA), registered in Bremen. described as a joint venture / industrial consortium. OHB, Tractebel DOC Offshore, MediaMobil, Harren Shipping Services / Harren & Partner. Legal basis: GOSA is the project company behind the North Sea mobile launch platform / offshore spaceport concept. Majority/Minority: Not specified EU/non-EU: EU private / Germany. | Total fundings: €2.87 million Public / national: €2 million , initial German government commitment announced in September 2023. Public / national: ~€870,000 , BMDV support for the OSLIOS project (“Offshore Spaceport – Lösungsfindung und Infrastrukturentwicklung für Orbitale Starts”). Funding administration: the funding measure is carried out by the German Space Agency at DLR on behalf of BMDV. Estimated project cost (study figure): €22–30 million over six years for development and operation of the North Sea launch platform, according to the cited feasibility study. Private: retrieved sources identify a private industrial consortium, but no precise private investment amount is publicly specified in the retrieved official sources. | Strategic / ownership oversight: GOSA (German Offshore Spaceport Alliance) consortium lead; DLR (German Space Agency) manages OSLIOS support; concept = mobile platform in German EEZ (“Entenschnabel”). Long-term strategy / launch capability development: Target capability: launches with payloads up to ~1 tonne; allocation rules N/A Public mission performance oversight: N/A Regulatory agreements: Supported under the Federal Ministry for Digital and Transport (BMDV) / OSLIOS measure; detailed permitting chain N/A Commercial utilization agreement: N/A Go / no-go decision-maker: N/A | Site operators: To be defined when the site is operational. Range safety: To be defined when the site is operational. Other: To be defined when the site is operational. | OHB - core industrial partner in GOSA. Tractebel DOC Offshore - offshore project and engineering capability. MediaMobil - communication systems for offshore applications. Harren Shipping Services / Harren & Partner -vessel / shipping capability. BMDV - support for planning and infrastructure-development phase. DLR - administers the BMDV funding measure. Terminal operator Bremen / Bremerhaven , strategic partner type listed in GOSA presentation. Insurance , strategic partner type listed in GOSA presentation. Launch customers / operators: retrieved sources state the platform is intended as an open / launcher-agnostic system for microlaunchers; specific current contractual launch operators are not clearly confirmed in the retrieved official sources. |
| SaxaVord Spaceport | SaxaVord | Launch Facilities | Owner: Shetland Space Centre Limited (trading name: SaxaVord Spaceport) Legal basis: Private limited company (Ltd) incorporated in Scotland (UK) Spaceport licence granted by the UK Civil Aviation Authority (CAA) on 17 Dec 2023. Range control licence granted by the CAA on 25 Apr 2024. Majority/Minority: Wild Ventures Ltd — just under 60% of shares. Global Prime Partners Ltd — just over 20% of shares. EU/non-EU: Not specified | Total fundings: €42.7 million Public / national (pledged): €11.6 million (GBP £10 million) UK government funding pledge announced in March 2024; reporting at the time said it was subject to due diligence and had not yet been paid. Public / UK Space Agency + ESA (site-linked, via launch partner): €4.05 million (GBP £3.5 million) awarded to RFA UK under the ESA Boost! programme (via UK Space Agency funding) to develop and operate infrastructure and test equipment needed to enable launch from SaxaVord. Public / UK Space Agency + ESA (site-linked, via launch partner): Nearly €3.93 million (GBP £3.4 million) awarded to HyImpulse UK under UK Space Agency contributions to ESA’s Boost! programme for its Hybrid Propulsion Test Programme ahead of proposed launches from SaxaVord. Private: RFA has made a significant financial investment in SaxaVord; amount not stated in the retrieved source. Loan: UK government announced €23.1 million (GBP £20 million) to accelerate spaceport infrastructure development in Scotland; the retrieved source says SaxaVord would be eligible, but does not say SaxaVord received a defined share. | Strategic / ownership oversight: Operational leadership: Scott Hammond (CEO) and Debbie Strang (COO / Deputy CEO). Long-term strategy / launch capability development: N/A Public mission performance oversight: N/A Regulatory agreements: UK Civil Aviation Authority (CAA) spaceport licence + CAA range control licence (approved by Secretary of State for Transport); up to 30 launches/year. Commercial utilization agreement: N/A Go / no-go decision-maker: N/A | Site operators: SaxaVord Spaceport (CEO Scott Hammond; COO Debbie Strang). Range safety: Range control licence: warning notices, surveillance of hazardous areas, in-flight monitoring. Other: COO leads strategic development/visitor programmes; CEO led trajectory & ground-infrastructure planning. | Rocket Factory Augsburg (RFA) - exclusive access to SaxaVord’s “Fredo” launch pad; UKSA/ESA-backed infrastructure support; SaxaVord says RFA made a significant financial investment in the spaceport. HyImpulse Technologies - orbital launches and a planned permanent presence in Unst. Skyrora - CAA-issued launch licence for Skylark L from SaxaVord; up to 16 launches a year, subject to authorisation. UK Civil Aviation Authority - issued spaceport and range-control licences; continues launch-operator assessments. UK Space Agency / ESA Boost! - grants linked to RFA and HyImpulse activity from SaxaVord. UK & German governments - SaxaVord/RFA initiative tied to the Trinity House Agreement on deeper UK-German defence cooperation. NATO STARLIFT - visit and briefing on rapid launch capability involving SaxaVord and RFA |
| Spaceport Snowdonia | Snowdonia | Launch Facilities | Owner: N/A (public ownership of the land / freehold not conclusively stated in the retrieved official/industry sources) Operator / long-leaseholder: Snowdonia Aerospace LLP operates the Snowdonia Aerospace Centre at Llanbedr Airfield (Spaceport Snowdonia / Snowdonia Space Centre branding). Legal basis: Described as a candidate site for a UK horizontal spaceport by the UK Department for Transport; Snowdonia Aerospace LLP worked with the UK Space Agency on a Horizontal Spaceport Development Master Plan. No current UK CAA spaceport licence identified in retrieved sources. Majority/Minority: N/A EU/non-EU: UK / nonEU | Total fundings: ≥ £820,000 UK Space Agency grant + private co-investment for the Space Technology Test Centre (STTC) build-out (completion expected March 2025). Private: Snowdonia Aerospace Centre reported > £2 million invested in refurbishing infrastructure; Newton Launch Systems invested in on-site office/lab facilities (amount N/A). Public / devolved + EU : Welsh Government committed a further £7.38 million to the Llanbedr access road, bringing Welsh Government investment in the scheme to nearly £10 million; plus £7.5 million ERDF funding to Gwynedd Council for the access spur and business units on the airfield site. | Strategic / operational oversight: Snowdonia Aerospace LLP (site operator) manages long-term site development and commercial strategy; horizontal spaceport development planning produced with UK Space Agency support. Regulatory / airspace framework: Aviation operations depend on UK civil aviation approvals; STTC plans include an immediate Danger Area with access to the larger Cardigan Bay Range danger area (D0201) for flight testing and range operations. Go / no-go decision-maker: N/A | Site operators: Snowdonia Aerospace LLP operates the Snowdonia Aerospace Centre and provides airfield services and facilities for aerospace/space RDT&E, training and near-space testing. Test / range services (STTC): STTC includes launch rails, tracking & communications equipment, space technology lab (incl. thermal vacuum), and a rocket propulsion test stand; Range safety: N/A beyond “tracking and communications equipment” stated for safe range operations. | UK Space Agency – £820k grant for STTC and collaboration on a Horizontal Spaceport Development Master Plan. Welsh Government – enabling infrastructure investment (Llanbedr access road) and listed as a major stakeholder/customer in industry listings. Gwynedd Council – delivery body for the access road scheme; receives Welsh Government + ERDF funding for the spur and business units. Newton Launch Systems – partner for STTC build-out; invested in on-site office/lab facilities. UK Research & Innovation (UKRI) – listed as a major customer/user of Snowdonia Aerospace Centre facilities. EU ERDF – £7.5m ERDF contribution (via Gwynedd Council) for the access spur and business units. |
| Sutherland Spaceport | Sutherland | Launch Facilities | Owner: Melness Crofters’ Estate = community landowner; Highlands and Islands Enterprise (HIE) = head leaseholder / project developer; Orbex = sub-leaseholder for construction and operation. (stand-by since Orbex unsolvency) Legal basis: HIE developed the project and leases the site from Melness Crofters’ Estate. Orbex signed a 50-year sub-lease with HIE in 2022, with an option to extend 25 years. Planning permission granted by The Highland Council in August 2020. Majority/Minority: Public control over site development / head lease: HIE-led. Operational control rights under sub-lease: Orbex. EU/non-EU: UK / nonEU | Total fundings: €65.3 million Public / total package: €16.9 million (GBP £14.6 million) public investment package confirmed for the project. Public / national + regional: just over €10.4 million (GBP £9 million) from HIE and the Scottish Government. Public / national: €2.95 million (GBP £2.55 million) from the UK Space Agency (announced in 2018). Public / national public body: €3.47 million (GBP £3 million) from the Nuclear Decommissioning Authority (NDA). Public / HIE paid to Orbex by Nov 2024: €2.27 million (GBP £1.963 million) in grant funding paid to Orbex for development costs. Public / HIE direct development spend by Nov 2024: €2.41 million (GBP £2.087 million) directly invested by HIE in development. Private: €23.1 million (GBP £20 million) expected private investment over the initial three-year period from Orbex’s role in the spaceport. ESA-linked: over €3.82 million (GBP £3.3 million) to Orbex under UK Space Agency contributions to ESA Boost! for environmentally sustainable launch activities linked to Sutherland. | Strategic / ownership oversight: HIE (head leaseholder / developer) with Orbex as sub-leaseholder; Orbex paused Sutherland build and shifted initial launches to SaxaVord (Dec 2024). Long-term strategy / launch capability development: Intended as Orbex home spaceport; planned/permitted up to 12 launches/year (no allocation mechanism stated). Public mission performance oversight: N/A Regulatory agreements: Planning consent (Highland Council, Aug 2020) + Scottish Land Court crofting approval; within UK spaceflight regulatory framework. Commercial utilization agreement: N/A Go / no-go decision-maker: N/A | Site operators: To be defined when the site is operational. Range safety: To be defined when the site is operational. Other: To be defined when the site is operational. | Highlands and Islands Enterprise (HIE) - developed the site, leased land from crofters, sub-leased to Orbex, public investment lead. Melness Crofters’ Estate - landowner of the site; HIE lease and Orbex sub-lease structure sits on this land. Orbex - build and operate site; intended home spaceport for Orbex Prime. UK Space Agency - €2.95 million (GBP £2.55m) support for the site; later ESA Boost!-linked support to Orbex. Scottish Government - part of the public investment package with HIE. Nuclear Decommissioning Authority (NDA) - €3.47 million (GBP £3m) support linked to regional economic transition. Jacobs - prime construction contractor on behalf of Orbex. Wildland Ltd / Braesgill Ltd - memorandum of understanding with HIE on sustainable economic and community development around the site. Lockheed Martin - originally associated with the Sutherland concept before selecting Shetland / Unst instead |
| Sutherland | Orbex Forres factory (production & assembly) | Manufacturing and assembly | Operator: Orbex | Private investment + UK/Scottish public support (grants); ESA/UKSA project funding | Company management; UK spaceflight regulatory interfaces (UKSA/CAA) | Production (composites/structures); integration | HIE; UK Space Agency; ESA partners; supply chain; spaceport partners |
| Polaris ACC (Bodø) danger-area coordination | Andøya | Operations | Owner/operator: Avinor Flysikring AS (ANSP; Avinor Group) Avinor AS: 100% state-owned (Norwegian Ministry of Transport) EU/non-EU: Non-EU (Norway) | Funding: air navigation service charges (route + terminal) Avinor group revenues / regulated charges (no dedicated space line found) | Oversight: CAA Norway (Luftfartstilsynet) Strategic control: Avinor / Ministry of Transport Role: approves/coordinates temporary restricted/danger areas for launches | Unit: Polaris ACC – Sector Group North (Bodø) Task: activate/coordinate danger areas; manage reroutes/flow Interfaces: AIS/NOTAM + Network Manager + spaceport safety/ops | Andøya Spaceport AS; CAA Norway; Avinor AIS/NOTAM; EUROCONTROL Network Manager; Norwegian Armed Forces (airspace) |
| SaxaVord | CAA Range Control Licence (range control services) | Operations | Issuing authority: UK Civil Aviation Authority (statutory regulator) | Cost-recovery: application + oversight fees (licensing) | DfT consent where required; CAA oversight of safety case / conditions | CAA grants/monitors licence; licensee performs warning notices + hazard monitoring | SaxaVord Spaceport; launch operators; UK Space Agency / DfT |
| CNES Centre spatial de Toulouse (Toulouse Space Centre) | CNES | Operations | Owner: CNES (French State). EU-27 owner: Yes (France). | French national space budget; ESA programme contributions. | Oversight by CNES executive management. | Mission operations and system engineering authority for satellites, launchers and ground systems. | ESA; ArianeGroup; EUMETSAT; French defence ecosystem. |
| ESA ESRIN | ESA | Operations | Owner: European Space Agency. ESA centre in Italy. EU-27 owner: ESA | ESA Earth Observation programme funding. | Oversight by ESA Directorate of Earth Observation. | Copernicus mission operations support, EO data handling, long-term archive management and service evolution. | European Commission; EUMETSAT; national EO agencies. |
| Jupiter Control Room, CSG | Jupiter Control Room, CSG | Operations | Owner: French State. Operated by CNES at Guiana Space Centre. EU-27 owner: Yes (France). | CNES national budget and ESA launcher programme contributions. | CNES acts as launch authority; ESA interface for ESA missions; regulatory oversight under CSG safety framework. | Real-time launch command and control, range safety coordination, flight safety and mission execution for Ariane, Vega and Soyuz legacy launches. | ESA; Arianespace; ArianeGroup; Avio. |
| SaxaVord | Marine licensing authority licence (hazard-area clearance) | Operations | Scottish Government Marine Directorate – Licensing Operations Team (MD-LOT) (Scottish Ministers) | Application fees (marine licensing) / cost-recovery | Scottish Ministers / Marine Directorate; EIA / habitats assessments where required | Processes marine licence; consultation; conditions + monitoring requirements | SaxaVord; Maritime & Coastguard Agency; local stakeholders; environmental bodies |
| Sutherland | Orbex Mission Control Centre | Operations |  |  |  |  |  |
| Cornwall | Virgin Orbit range control (2022 campaign) | Operations | Range licence holder (2022): Virgin Orbit, LLC (and UK entity for operations) | Campaign-funded; supported by UK Space Agency grant package (LaunchUK/Virgin Orbit) | UK Civil Aviation Authority (Space Industry Act 2018) + Secretary of State consent | Range control: warning notices; exclusion zones; in-flight monitoring / progress tracking | Spaceport Cornwall; UK CAA; UK Space Agency; DfT; FAA support; AIS/NOTAM + MCA |
| ESA Space Weather Office | ESA | SSA | Owner: European Space Agency (intergovernmental organisation). Legal structure: internal operational office at ESOC under ESA Space Safety Programme. EU-27 owner: ESA. | Funded via ESA Space Safety Programme (Member State contributions). Additional EU and national delegated tasks funded case-by-case; no standalone public budget disclosed. | Strategic oversight by ESA Directorate of Operations. Legal basis: ESA Convention and Ministerial programme approvals. No regulatory authority; coordination and system-architecture role. | Designs and coordinates Europe’s federated space-weather capability; integrates data, models and expert services; operates ESA Space Weather Service Network and portal; issues alerts and impact products for space, navigation, aviation and power sectors. | National space-weather centres; ESA Expert Service Centres; European Commission; defence and infrastructure stakeholders; ISES network. |
| EU SST CA Service | EU | SSA | Owner: European Union. Legal structure: EU Space Programme service operated by EU SST Partnership with EUSPA as Front Desk. EU-27 owner: Yes (EU-27). | Funded through EU Space Programme budget with complementary national investments by 15 EU SST Member States. | Strategic oversight by European Commission; operational coordination via EUSPA under Regulation (EU) 2021/696. | Provision of continuous collision risk analysis, re-entry and fragmentation monitoring to protect EU and third-country spacecraft, including Galileo and Copernicus. | EU SST Member States; national SSA centres (e.g. GSSAC, CNES); satellite operators worldwide. |
| FMI | FMI | SSA | Owner: Finnish State. National meteorological institute. EU-27 owner: Yes (Finland). | Finnish government funding; EU and ESA programme support. | Oversight by Finnish Ministry of Transport and Communications. | Space weather and SSA monitoring; ionospheric and geomagnetic surveillance; SSA data provision. | ESA Space Safety Programme; EU SSA consortium. |
| German Space Situational Awareness Centre (GSSAC) | GSSAC | SSA | Owner: German Federal Government. Legal structure: joint civil–military facility operated by German Armed Forces Space Command and German Space Agency at DLR. EU-27 owner: Yes (Germany). | German federal defence and space budgets; additional responsibilities under EU SST framework; no single public consolidated budget figure. | Strategic oversight by German Ministries of Defence and Economics; legal basis in national SSA mandate and EU SST participation. | 24/7 SSA operations including space-weather advisory, space object tracking, collision avoidance, re-entry warnings, and threat assessment; German contribution to EU SST services. | EUSPA; ESA; EU SST consortium members; allied defence and security stakeholders. |
| Istituto Nazionale di Geofisica e Vulcanologia (INGV) | INGV | SSA | Owner: Italian State. Legal structure: public national research institute. EU-27 owner: Yes (Italy). | Italian public research funding; ESA and EU project-based funding for space-weather monitoring and services; no consolidated SSA figure published. | Strategic oversight through Italian public research governance; participation in international space-weather coordination frameworks. | Operation of ionosondes, GNSS receivers and geomagnetic observatories; production of validated ionospheric forecasts, HF communication bulletins and space-weather datasets; international data exchange. | ESA; national civil protection bodies; KNMI; FMI; international space-weather research and warning networks. |
| Koninklijk Nederlands Meteorologisch Instituut (KNMI) | KNMI | SSA | Owner: Dutch State. Legal structure: national meteorological institute. EU-27 owner: Yes (Netherlands). | Structural funding from Dutch government; additional ESA and EU project funding; no separate published SSA budget. | Strategic oversight by Dutch Ministry of Infrastructure and Water Management. Legal mandate to issue weather and space-weather alerts for vital sectors. | Continuous monitoring of solar, geomagnetic and ionospheric conditions; operation of GNSS and ionospheric assets; issuance of space-weather alerts; contribution to ICAO aviation space-weather advisories and ESA services. | ESA Space Weather Service Network; ICAO aviation system; FMI; INGV; national infrastructure operators. |
| Met Office Space Weather Operations Centre (MOSWOC) | MOSWOC | SSA | Owner: UK Met Office (UK Government executive agency). Legal structure: national operational centre within Met Office. EU-27 owner: No (United Kingdom). | Public funding via UK Government through Met Office; initial setup supported by central government funding. No detailed SSA-only annual figure publicly disclosed. | Strategic oversight by Met Office executive management; national coordination via National Space Operations Centre (NSpOC). Space weather designated as national risk under UK resilience framework. | Operates a 24/7 space-weather forecast and warning service; issues watches, warnings and impact matrices for GNSS, aviation, satellites, HF communications and power grids. | UK Space Agency; NSpOC; Ministry of Defence; critical infrastructure operators; ESA; ISES partners. |
| Norwegian Centre for Space Weather | Norwegian Centre for Space Weather | SSA | Owner: UiT – The Arctic University of Norway. Legal structure: academic unit under Tromsø Geophysical Observatory, established with Norwegian Space Agency support. EU-27 owner: No (Norway). | Norwegian national research and preparedness funding; sectoral cooperation with infrastructure stakeholders; no published consolidated SSA budget. | Strategic oversight by UiT governance with national alignment through Norwegian Space Agency; designated Norway’s Regional Warning Centre within ISES. | High-latitude and Arctic space-weather monitoring and forecasting; tailored alerts and impact assessments for power grids, GNSS, aviation, offshore and maritime users. | Norwegian Space Agency; power grid operators; ESA; ISES network. |
| Regional Warning Center (RWC) | RWC | SSA | Owner: National host institutions federated through ISES. Legal structure: networked international coordination framework. EU-27 owner: Mixed (EU and non-EU members). | Funded by national authorities of each host centre; no centralised ISES operational budget. | Strategic coordination by ISES; cooperation with World Meteorological Organization (WMO). No regulatory authority. | Provision of regional space-weather forecasts, warnings and alerts; global data exchange and mutual backup to ensure worldwide coverage. | ISES member centres worldwide; WMO; national meteorological and space agencies. |
| Swedish space weather center | Swedish space weather center | SSA | Owner: Swedish Institute of Space Physics (IRF). Legal structure: government research institute hosting Sweden’s RWC. EU-27 owner: Yes (Sweden). | Swedish public research funding; ESA and EU project contributions; no standalone SSA budget disclosed. | Strategic oversight within IRF research governance; international role through ISES and ESA SSA participation. | Continuous solar and geomagnetic monitoring; auroral and storm forecasting; provision of operational products to national and European users. | ESA Space Weather Service Network; ISES; Nordic and European infrastructure stakeholders. |
| SSA Space Weather Coordination Centre (SSWCC), Royal Observatory of Belgium | SSWCC | SSA | Owner: Belgian State (Royal Observatory of Belgium); ESA service hosted facility | Belgian federal funding + ESA programme funding (Space Safety Programme) | Strategic oversight: ESA Space Safety Programme (Space Weather Office); national oversight via Belgian science policy | Central coordination of ESA Space Weather Service Network; service integration, validation, dissemination; user interface and service delivery | ESA Space Weather Office; ESA Expert Service Centres; FMI; MOSWOC; INGV; KNMI; EU institutions; infrastructure users |
| Avio Test Facilities | Avio Test Facilities | Testing Centres | Owner/operator: Avio S.p.A. Legal basis: Industrial facilities under Italian law. Majority/Minority: Industrial. EU/non-EU: EU (Italy). | Private / industrial: Avio internal investment. ESA/ASI: Programme funding for Vega and propulsion developments (amount n/a). | Strategic control by Avio management; programme oversight via ESA/ASI. | Operated by Avio technical teams. | ESA; ASI; CNES; European launcher supply chain. |
| BEAP Booster Test Bench | BEAP | Testing Centres | Owner/operator: CNES (France). Legal basis: National propulsion test facility. Majority/Minority: Public. EU/non-EU: EU (France). | Public / national: CNES funding. ESA: Programme-based funding for solid booster development (Ariane/Vega) (amount n/a). | Oversight by CNES and ESA programme authorities. | Operated by CNES with industrial campaign teams. | ESA; ArianeGroup; Avio. |
| DLR Institute of Space Propulsion | DLR | Testing Centres | Owner: DLR (German Aerospace Center). Legal basis: Federal research institute under German public law. Majority/Minority: Public. EU/non-EU: EU (Germany). | Public / national: German federal and Länder budgets via DLR institutional funding. EU/ESA: Project-based research funding (amount n/a). | Strategic oversight by DLR executive board and German federal ministries. Research priorities aligned with national and European space programmes. | Operated by DLR research staff; testing conducted for national and ESA programmes. | ESA; German industry; EU research programmes; international research partners. |
| ESA Propulsion Laboratory | ESA | Testing Centres | Owner: European Space Agency (ESA). Legal basis: ESA-owned research and testing infrastructure operated under the ESA Convention at ESTEC (Noordwijk). EU/non-EU: Intergovernmental organisation; predominantly EU Member States (non-EU institutional owner). | Public / ESA: ESA mandatory and optional programme budgets supporting propulsion R&D and test facilities. Public / EU: EU contributions via ESA–EU agreements for selected R&D (amounts n/a). Private: n/a. Loan: n/a. | Strategic oversight by ESA Executive and Directorate of Technology, Engineering and Quality; programme oversight by ESA Member States through programme boards and Council. | Operated by ESA Propulsion and Aerothermodynamics Division staff at ESTEC; test campaigns conducted under ESA R&D and project support activities. | ESA Member State agencies; European industry; research institutes; universities; launcher and spacecraft propulsion developers. |
| SSC Esrange Space Center testbed and rocket testing | Esrange | Testing Centres | Owner: SSC Space (formerly Swedish Space Corporation) Legal basis: SSC governance based on the state owner directive, articles of association, and Swedish state ownership policy; SSC states that its purpose includes responsibility for the operation of Esrange Space Center Majority/Minority: 100% state-owned / majority public; all shares of SSC owned by the Swedish Government EU/non-EU: EU public owner (Sweden) - | Total fundings: €67.4 million Public / national: €5.42 million (SEK 58 million) (SNSA 2023 line for Esrange) Loan: EUR 12 million from Nordic Investment Bank (NIB) for the new spaceport / launch capability at Esrange Broader modernization envelope: around EUR 50 million total modernization since 2015; funding split N/A EU-linked project funding at site: SALTO / Themis flight campaign funded by the European Commission programme; not presented in the sources as core Esrange ownership funding ESA-linked activity: Themis developed under ESA FLPP and tested at Esrange; no Esrange-specific ESA amount found in retrieved primary sources | Strategic / ownership oversight: Swedish state via SSC governance framework. Long-term strategy / launch capability development: SSC developing Esrange’s orbital launch capability via its Orbital Launch & Rocket Test (OLRT) division (new spaceport / launch services). Public mission performance oversight: Tracked via SSC annual report targets (e.g., occupancy and quality objectives). Regulatory agreements: If launches affect Norwegian airspace, a permit from CAA Norway is required (cross-border coordination). Commercial utilization agreement: Sweden–US Technology Safeguards Agreement (TSA) enables U.S. commercial launches from Swedish spaceports. Go / no-go decision-maker: SSC - | Site operators: SSC Space (Science Services); OLRT division for orbital launch operations. Range safety: SSC range safety org (Range Safety Officer / Safety Board) + coordination with airspace authorities. Other: Launch Control Center; Head of Esrange Space Center. - | Perigee Aerospace - collaborative agreement for joint satellite launches from Esrange; Blue Whale 1 planned as first orbital rocket from Esrange Firefly Aerospace - collaborative agreement for Alpha launches from Esrange Launch Complex 3C; orbital launch service for commercial, civil and defense customers Isar Aerospace - partnership with SSC for second test site at Esrange for engine and stage testing ArianeGroup - SSC and ArianeGroup teams working together at Esrange on Themis integration and test campaign European Commission / SALTO - first Themis flight campaign funded through SALTO programme FMV (Swedish Defence Materiel Administration) - order to SSC for project start of further development of satellite launch capability at Esrange NIB (Nordic Investment Bank) - EUR 12 million loan for Esrange spaceport project Sweden–US governments - TSA enabling U.S. commercial launches from Swedish spaceports |
| ILOT Łukasiewicz | ILOT | Testing Centres | Government-owned (Łukasiewicz Research Network institute). The Łukasiewicz network (22 institutes) reports to the Ministry of Higher Education. | Funding mix dominated by commercial cooperation + grants; <20% of total budget directly from Polish government. Sources include ESA grants, Horizon grants, national funding; long-term partnership with General Electric. | Multi-level director structure (~1,500 employees overall). Department ~130 people; institute reports up through Łukasiewicz network leadership, then to the Ministry of Higher Education. | Involved in orbital launch-vehicle propulsion testing. Test data validated via approved test plan/methodology + safety check; anomalies documented as nonconformance (ECSS-aligned). Propellant noted: hydrogen peroxide ("green" propellant) used in building tests. Infrastructure has partial redundancy (smaller stands available); leaks/small explosions possible. | Known collaborators/clients mentioned: Technical University of Dresden; MaiaSpace (Arianespace daughter company); commercial contracts with German and French companies (some clients confidential); General Electric (long-term partnership); ESA/Horizon programme links. |
| Sutherland | Kinloss test site (engine/propulsion testing) | Testing Centres | Operator: Orbex | Orbex capex + public grants (UK/Scottish/HIE project-based) | Local planning / HSE safety requirements; internal test governance | Static-fire campaigns; instrumentation + safety procedures | Orbex; Highlands and Islands Enterprise (HIE); Scottish Government; UK Space Agency |
| Nammo Test Area | Nammo Test Area | Testing Centres | Owner/operator: Nammo AS. Legal basis: Industrial test range. Majority/Minority: Industrial with public shareholders. EU/non-EU: non-EU (Norway). | Private / industrial: Nammo internal funding. National/EU: Defence and space programme contracts (amount n/a). | Strategic control by Nammo corporate governance. | Operated by Nammo testing teams in compliance with national safety regulation. | ESA; national space and defence agencies; European industry. |
| ONERA Propulsion Test Benches | ONERA | Testing Centres | Owner: ONERA (Office national d’études et de recherches aérospatiales). Legal basis: French public research establishment (EPIC) operating national propulsion test infrastructure. EU/non-EU: EU public owner (France). | Public / national: French State funding via ONERA institutional budgets. Public / ESA / EU: Programme- and project-based funding (ESA launcher and propulsion programmes; amounts n/a). Private: Contract research for industry. Loan: n/a. | Strategic oversight by ONERA governance; ministerial oversight by the French Ministry of Armed Forces and relevant civilian research authorities. | Operated by ONERA propulsion and aerothermodynamics research teams at dedicated test sites (e.g. Fauga-Mauzac). | ESA; CNES; ArianeGroup; Avio; European propulsion developers; universities and research institutes. |
| ArianeGroup Vernon Test Centre (PF052) | PF052 | Testing Centres | Owner/operator: ArianeGroup. Legal basis: Industrial testing site operated under French law. Majority/Minority: 100% industrial. EU/non-EU: EU (France). | Private / industrial: ArianeGroup internal investment. Public/ESA: Programme-funded test campaigns for Ariane engines (amount n/a). | Strategic control by ArianeGroup management; programme oversight via ESA launcher programmes. | Operated by ArianeGroup test teams; safety under French regulations. | ESA; CNES; European launcher supply chain. |
| PLD Space Propulsion Test Facilities | PLD | Testing Centres | Owner/operator: PLD Space S.L., a privately held Spanish launcher company. Assets fully owned by the company. EU ownership: Yes (Spain). | Privately funded through venture capital and public support schemes (Spain/EU), including national space and innovation programmes supporting launcher development. | Strategic and technical oversight by PLD Space management; regulatory oversight by Spanish authorities for industrial safety, environmental permits and hazardous operations. | Ground testing of rocket engines and propulsion subsystems for Miura launch vehicles, including static firings, qualification and acceptance tests. | Spanish Government (CDTI), ESA (programme participation), INTA/CEDEA, industrial suppliers. |
| Rocket and Satellite Propulsion Laboratory Centre | Rocket and Satellite Propulsion Laboratory Centre | Testing Centres | Owner: Łukasiewicz Research Network – Institute of Aviation / related public research entities. Legal basis: Government-owned research infrastructure. EU/non-EU: EU public owner (Poland). | Public / national: Core funding from Polish government via Łukasiewicz network. Public / EU: Horizon Europe and ESA R&D contracts (facility-level amounts not disclosed). Private: Contract research income. Loan: n/a. | Strategic oversight: Łukasiewicz Research Network governance. Ministerial oversight: Polish Ministry of Education and Science. | Operated by institute management and propulsion research teams. | ILOT Łukasiewicz; ESA; European launcher startups; universities; industrial propulsion developers. |
| UK National Space Propulsion Test Facility | UK Test Facility | Testing Centres | Owner: UK Space Agency. Legal basis: Government-funded national test infrastructure located at Westcott Venture Park; facility managed by STFC and operated by Nammo UK. EU/non-EU: non-EU public owner (United Kingdom). | Public / national: ~£4m UK Space Agency capital investment for facility design and construction. Public / ESA: ESA GSTP contribution (~€4.5m) during design and commissioning. EU: n/a. Private: Test service revenues. Loan: n/a. | Strategic oversight by UK Space Agency; policy oversight by UK government departments; ESA provided technical oversight during development phase. | Managed by STFC RAL Space; day-to-day operation and test execution by Nammo UK; open-access test slots brokered through STFC. | UK Space Agency; ESA; STFC RAL Space; Nammo UK; UK and European spacecraft and launcher companies; universities. |
| Antonov An-124 Aircraft | An-124 | Transportation | Owner/operator: Antonov Airlines (Ukraine). Non-EU ownership. | Commercial aviation funding through charter operations. | Operates under international aviation regulation and charter agreements. | Air transport of large and heavy space hardware where maritime or road transport is unsuitable. | ESA, CNES, Airbus, industrial and defence customers. |
| Andøya | Andøya Airfield (Andenes) logistics runway/hangars | Transportation | Owner: Andøya Spaceport AS; described as the launch site operator for the spaceport. Andøya Space AS = 90% owned by the Norwegian Ministry of Trade, Industry and Fisheries; 10% owned by Kongsberg Defence & Aerospace AS. Legal basis: Andøya Spaceport AS received permission / launch site operator licence from the Norwegian Ministry of Trade, Industry and Fisheries on 22 Aug 2024 to operate the spaceport. Andøya Spaceport AS is a wholly owned subsidiary of Andøya Space AS. Majority/Minority: Norwegian state / public owner via the Ministry (90% at parent level). Kongsberg Defence & Aerospace AS (10% at parent level). EU/non-EU: NonEU (Norway) | Total fundings: €32.0 million Public / national: Up to NOK 365 million (€32M) in state funding granted by the Norwegian government in 2021 to establish Andøya Spaceport. Public / national (purpose): The spaceport was established to facilitate commercial satellite launches; construction started in 2021. Defence / national strategic support: The annual report says Andøya Spaceport is mentioned in Norway’s long-term defence plan regarding rapid launch access, but not amount stated | Strategic / ownership oversight: Norwegian state is majority owner of Andøya Space AS; current pad is dedicated to Isar Aerospace. Long-term strategy / launch capability development: N/A Public mission performance oversight: N/A Regulatory agreements: Operating licence issued by the Norwegian Ministry of Trade, Industry and Fisheries; CAA Norway oversees licence conditions; launch operator needs a permit per launch (site licence up to 30 launches/year incl. up to 4 night launches; sector 280°–360°). Commercial utilization agreement: N/A Go / no-go decision-maker: N/A | Site operators: Andøya Spaceport AS (spaceport operator); Isar Aerospace (exclusive launch operator on current pad). Range safety: Andøya Spaceport responsible for ground/local safety; danger-area activation coordinated via Polaris ACC (Bodø); launch operator needs a permit per launch. Other: Pad and mission facilities built to Isar specifications; ESA/Isar tracking & safety system development supported by the spaceport. | Isar Aerospace - exclusive first pad access, dedicated launch complex, multi-year launch relationship. Norwegian Space Agency - AOS satellites to launch from Andøya via Isar by 2028. Norwegian Ministry of Trade, Industry and Fisheries - 90% owner of parent company; granted licence; provided up to €33.0 million (NOK 365m) state funding. Civil Aviation Authority Norway - oversight of permit conditions; launch operator permits required. German government - joint declaration with Norway to facilitate German launcher operations from Andøya and clarify international responsibility / liability. ESA - launch tracking and safety system contract extension with Isar, supported by Andøya Spaceport. FHF (Fiskeri- og havbruksnæringens forskningsfond) - cooperation project on underwater noise effects from rocket launches |
| Airbus BelugaXL Aircraft | BelugaXL | Transportation | Owner/operator: Airbus Transport International (part of Airbus SE). EU ownership: Yes. | Funded through Airbus internal investment; utilised via commercial and programme-specific charters. | Strategic oversight by Airbus; civil aviation regulatory compliance. | Air transport of oversized aerospace structures within Europe and for launcher programmes. | Airbus programmes, ESA, ArianeGroup, CNES. |
| Canopée (Ariane 6 sail-assisted cargo ship) | Kourou | Transportation | Owner: Jifmar Guyane (private company); operated by Alizés (JV Jifmar + Zéphyr & Borée); EU/non-EU: EU | Privately financed by Alizés JV; long-term commercial utilisation within ESA Ariane 6 programme; no publicly disclosed ESA capital ownership | Strategic use defined by ArianeGroup logistics under ESA Ariane 6 programme framework | Operated by Alizés; voyages scheduled according to Ariane 6 production and launch cadence (10–12 trans-Atlantic rotations/year between European ports and Pariacabo (Kourou)). | ArianeGroup, ESA, Arianespace, CNES, Port of Pariacabo. |
| MN Toucan (Ro-Ro vessel) | Kourou | Transportation | Owner/operator: Compagnie Maritime Nantaise (MN). EU ownership: Yes (France). | Commercial vessel funded via operator investment and long-term industrial logistics contracts. | Operates under maritime regulation and charter arrangements associated with Europe’s Spaceport logistics. | Roll-on/roll-off transport of oversized launcher components and auxiliary equipment to Kourou. | CNES; ArianeGroup; MN. |
| MN Colibri (Ro-Ro vessel) | Kourou | Transportation | Owner/operator: Compagnie Maritime Nantaise (MN). EU ownership: Yes (France). | Privately financed commercial maritime asset. | Strategic use under CNES/Ariane logistics planning; regulated by international maritime law. | Dedicated transport of launch system elements and ground support equipment for Kourou. | CNES; ArianeGroup; MN. |
| Ariane 6 Transport Containers | Kourou | Transportation | Owner: ArianeGroup. EU ownership: Yes (France/Germany). | Developed and funded under the Ariane 6 programme budget. | Programme-level oversight by ESA and ArianeGroup; compliance with multimodal transport regulations. | Multimodal (road, sea, port) transport of launcher stages and sensitive equipment to Kourou. | ESA, CNES, Arianespace, European manufacturing sites. |
| Rocket Factory Augsburg transport storage tanks | RFA | Transportation | Owner: Rocket Factory Augsburg AG (RFA). EU ownership: Yes (Germany). | Funded through RFA private investment and public innovation funding. | Strategic oversight by company management; compliance with German and international hazardous transport regulations. | Storage and transport of cryogenic and propellant subsystems for launcher manufacturing and testing. | European spaceports (SaxaVord, Esrange), logistics providers. |
| Baltasound Teleport | Baltasound Teleport | TT&C | Owner/operator: SaxaVord Spaceport Ltd (UK). The teleport forms part of SaxaVord’s ground-segment activities in Unst, Shetland, and hosts both SaxaVord-owned and third-party antenna assets under a hosting / GSaaS model. Individual antennas may remain owned by customer operators. EU/non-EU: Non-EU (United Kingdom). | Commercial infrastructure funding by SaxaVord Spaceport Ltd, combined with service revenues from public and commercial satellite operators. No standalone public funding envelope for the teleport is disclosed. | Strategic oversight by SaxaVord Spaceport management. Regulatory oversight by UK authorities, including Ofcom for spectrum licensing and compliance. No mission-level go/no-go authority; mission decisions remain with spacecraft operators and their mission control centres. | Provision of telemetry, tracking and command services for polar and high-inclination orbit satellites. Includes antenna scheduling, real-time contact handling, secure data backhaul, on-site maintenance and 24/7 technical support. | Commercial satellite operators; public mission operators; SaxaVord Spaceport; UK telecommunications regulators; ground-segment technology providers. |
| Andøya | Andøya Test Range Infrastructure (telemetry/radar/optical tracking) | TT&C | Owner: Andøya Spaceport AS; described as the launch site operator for the spaceport. Andøya Space AS = 90% owned by the Norwegian Ministry of Trade, Industry and Fisheries; 10% owned by Kongsberg Defence & Aerospace AS. Legal basis: Andøya Spaceport AS received permission / launch site operator licence from the Norwegian Ministry of Trade, Industry and Fisheries on 22 Aug 2024 to operate the spaceport. Andøya Spaceport AS is a wholly owned subsidiary of Andøya Space AS. Majority/Minority: Norwegian state / public owner via the Ministry (90% at parent level). Kongsberg Defence & Aerospace AS (10% at parent level). EU/non-EU: NonEU (Norway) | Total fundings: €32.0 million Public / national: Up to NOK 365 million (€32M) in state funding granted by the Norwegian government in 2021 to establish Andøya Spaceport. Public / national (purpose): The spaceport was established to facilitate commercial satellite launches; construction started in 2021. Defence / national strategic support: The annual report says Andøya Spaceport is mentioned in Norway’s long-term defence plan regarding rapid launch access, but not amount stated | Strategic / ownership oversight: Norwegian state is majority owner of Andøya Space AS; current pad is dedicated to Isar Aerospace. Long-term strategy / launch capability development: N/A Public mission performance oversight: N/A Regulatory agreements: Operating licence issued by the Norwegian Ministry of Trade, Industry and Fisheries; CAA Norway oversees licence conditions; launch operator needs a permit per launch (site licence up to 30 launches/year incl. up to 4 night launches; sector 280°–360°). Commercial utilization agreement: N/A Go / no-go decision-maker: N/A | Site operators: Andøya Spaceport AS (spaceport operator); Isar Aerospace (exclusive launch operator on current pad). Range safety: Andøya Spaceport responsible for ground/local safety; danger-area activation coordinated via Polaris ACC (Bodø); launch operator needs a permit per launch. Other: Pad and mission facilities built to Isar specifications; ESA/Isar tracking & safety system development supported by the spaceport. | Isar Aerospace - exclusive first pad access, dedicated launch complex, multi-year launch relationship. Norwegian Space Agency - AOS satellites to launch from Andøya via Isar by 2028. Norwegian Ministry of Trade, Industry and Fisheries - 90% owner of parent company; granted licence; provided up to €33.0 million (NOK 365m) state funding. Civil Aviation Authority Norway - oversight of permit conditions; launch operator permits required. German government - joint declaration with Norway to facilitate German launcher operations from Andøya and clarify international responsibility / liability. ESA - launch tracking and safety system contract extension with Isar, supported by Andøya Spaceport. FHF (Fiskeri- og havbruksnæringens forskningsfond) - cooperation project on underwater noise effects from rocket launches |
| ESA Santa Maria Station (Azores) | Azores | TT&C | Owner: European Space Agency. Hosted by Autonomous Region of the Azores. EU ownership: No (ESA). Host country: EU-27 (Portugal). | Funded via ESA launcher development budgets with regional support. | Strategic oversight by ESA Operations; national spectrum and infrastructure compliance via Portugal. | Launcher tracking and telemetry for Ariane and Vega missions; Atlantic down-range coverage. | ESA; CNES; Portuguese regional authorities. |
| ESA Estrack New Norcia (DSA-1) | DSA-1 | TT&C | Owner: European Space Agency. Hosted in Australia under ESA–Australia treaties; local O&M currently provided by CSIRO. EU ownership: No. Host country: Non-EU (Australia). | Funded via ESA Science and Exploration budgets; co-investment with Australia for site upgrades. | Strategic oversight by ESA Operations; national regulatory compliance in Australia. | Deep-space TT&C for solar system missions and launcher acquisition aid via smaller antennas. | ESA/ESOC; CSIRO; Australian Space Agency. |
| ESA Estrack Kourou Station | ESA | TT&C | Owner: European Space Agency. Hosted within Centre Spatial Guyanais under arrangement with CNES and the French State. EU ownership: No (ESA intergovernmental). Host territory: EU outermost region (France). | Funded via ESA institutional and launcher programme budgets. | Strategic oversight by ESA Operations; launcher interface and safety coordination with CNES as range authority. | TT&C support for spacecraft launched from Kourou and selected routine mission operations, including backup tracking. | ESA/ESOC; CNES; Arianespace. |
| Esrange Ground Station | Esrange | TT&C | Owner: SSC Space (formerly Swedish Space Corporation) Legal basis: SSC governance based on the state owner directive, articles of association, and Swedish state ownership policy; SSC states that its purpose includes responsibility for the operation of Esrange Space Center Majority/Minority: 100% state-owned / majority public; all shares of SSC owned by the Swedish Government EU/non-EU: EU public owner (Sweden) | Total fundings: €67.4 million Public / national: €5.42 million (SEK 58 million) (SNSA 2023 line for Esrange) Loan: EUR 12 million from Nordic Investment Bank (NIB) for the new spaceport / launch capability at Esrange Broader modernization envelope: around EUR 50 million total modernization since 2015; funding split N/A EU-linked project funding at site: SALTO / Themis flight campaign funded by the European Commission programme; not presented in the sources as core Esrange ownership funding ESA-linked activity: Themis developed under ESA FLPP and tested at Esrange; no Esrange-specific ESA amount found in retrieved primary sources | Strategic / ownership oversight: Swedish state via SSC governance framework. Long-term strategy / launch capability development: SSC developing Esrange’s orbital launch capability via its Orbital Launch & Rocket Test (OLRT) division (new spaceport / launch services). Public mission performance oversight: Tracked via SSC annual report targets (e.g., occupancy and quality objectives). Regulatory agreements: If launches affect Norwegian airspace, a permit from CAA Norway is required (cross-border coordination). Commercial utilization agreement: Sweden–US Technology Safeguards Agreement (TSA) enables U.S. commercial launches from Swedish spaceports. Go / no-go decision-maker: SSC | Site operators: SSC Space (Science Services); OLRT division for orbital launch operations. Range safety: SSC range safety org (Range Safety Officer / Safety Board) + coordination with airspace authorities. Other: Launch Control Center; Head of Esrange Space Center. | Perigee Aerospace - collaborative agreement for joint satellite launches from Esrange; Blue Whale 1 planned as first orbital rocket from Esrange Firefly Aerospace - collaborative agreement for Alpha launches from Esrange Launch Complex 3C; orbital launch service for commercial, civil and defense customers Isar Aerospace - partnership with SSC for second test site at Esrange for engine and stage testing ArianeGroup - SSC and ArianeGroup teams working together at Esrange on Themis integration and test campaign European Commission / SALTO - first Themis flight campaign funded through SALTO programme FMV (Swedish Defence Materiel Administration) - order to SSC for project start of further development of satellite launch capability at Esrange NIB (Nordic Investment Bank) - EUR 12 million loan for Esrange spaceport project Sweden–US governments - TSA enabling U.S. commercial launches from Swedish spaceports |
| CSG telemtry antennas: Brazil | GSC telemtry antennas: Brazil | TT&C | Facilities hosted on Brazilian sovereign territory under ESA bilateral agreements. Antennas are part of ESA’s launcher down-range telemetry network and are operated in coordination with CNES for Ariane and Vega missions. EU/non-EU: Non-EU (Brazil). | Funded through ESA launcher programme budgets, with hosting arrangements agreed bilaterally with Brazilian authorities. No public country-specific budget published. | High-level control by ESA launcher operations governance, with CNES acting as launcher authority. National regulatory compliance ensured via Brazilian telecommunications and space institutions. | Down-range telemetry, tracking and monitoring during launcher ascent, providing real-time vehicle health, trajectory and separation data during critical launch phases. | ESA; CNES; Brazilian host authorities; Arianespace; ArianeGroup. |
| CSG telemtry antennas: Gabon | GSC telemtry antennas: Gabon | TT&C | Hosted by the Gabonese Republic; operated by CNES on behalf of ESA under long-standing bilateral agreements. EU/non-EU: Non-EU (Gabon). | Funded via ESA launcher programme budgets, with hosting arrangements and cooperation agreements involving the Gabonese state. | High-level control by ESA launcher governance in cooperation with CNES; national coordination via Gabonese space and telecommunications authorities (AGEOS). | Provision of down-range telemetry and tracking during Ariane and Vega launches, relaying real-time launcher performance and trajectory data from the equatorial region. | ESA; CNES; Gabonese Republic (AGEOS); Arianespace. |
| CSG telemtry antennas: India | GSC telemtry antennas: India | TT&C | Owned and operated by Indian public space agencies (ISRO), with ESA access provided under bilateral cooperation agreements. EU/non-EU: Non-EU (India). | Funded primarily through Indian public space budgets; ESA usage financed via mission-specific cooperation agreements. | Infrastructure controlled by ISRO, with operational coordination with ESA Operations for supported missions. | Provision of TT&C, ranging and payload data acquisition for cooperative ESA missions. | ISRO; ESA; national mission control centres. |
| CSG telemtry antennas: Spain | GSC telemtry antennas: Spain | TT&C | Owned or contractually controlled by ESA as part of the ESTRACK and launcher tracking infrastructure, hosted on Spanish territory. EU/non-EU: EU-27 (Spain). | Funded via ESA institutional and launcher programme budgets, with Spain contributing through ESA membership and host-nation support agreements. | Launcher coordination with CNES for Ariane and Vega missions. | TT&C support for launch vehicles and spacecraft and launcher ascent telemetry as required by mission phase. | ESA; CNES; Spanish authorities; Arianespace. |
| CSG telemtry antennas: UK (Ascension & Bermuda) | GSC telemtry antennas: UK (Ascension & Bermuda) | TT&C | Hosted on UK overseas territories and operated by national authorities or partner agencies, with ESA access ensured via international agreements. EU/non-EU: Non-EU (United Kingdom / Overseas Territories). | Funded through hosting arrangements by UK authorities, complemented by ESA programme funding for specific mission usage. | High-level coordination by ESA launcher operations governance, with site-level control remaining under national authorities. | Down-range telemetry and tracking during launcher ascent and selected satellite mission phases, providing continuity across Atlantic trajectories. | ESA; CNES; UK authorities; Arianespace; partner space agencies. |
| KSAT SvalSat (Svalbard Satellite Station) | KSAT | TT&C | Owner: KSAT (50% Space Norway AS – state-owned; 50% Kongsberg Defence & Aerospace). EU ownership: Non-EU (Norway). | Funded through commercial service revenues complemented by Norwegian public ownership. | Corporate strategic control by KSAT; regulatory framework under Svalbard Treaty and Norwegian law. | Polar full-orbit TT&C and data downlink for civil satellites including Copernicus, EUMETSAT and ESA missions. | KSAT; ESA; EUMETSAT; NASA; NOAA. |
| KSAT Tromsø Station | KSAT | TT&C | Owner: KSAT (Space Norway AS / Kongsberg Defence & Aerospace). EU ownership: Non-EU (Norway). | Commercial revenues with Norwegian public ownership via Space Norway. | Strategic oversight by KSAT corporate governance; Norwegian regulatory compliance. | Operational backbone and network operations centre for KSAT, supporting TT&C for multiple polar and mid-latitude sites. | KSAT; ESA; national and commercial operators. |
| KSAT TrollSat | KSAT | TT&C | Owner: KSAT. Established under Norwegian Antarctic presence. EU ownership: Non-EU (Norway). | Funded via KSAT commercial activities. | Strategic oversight by KSAT; operations governed by Antarctic Treaty System. | Antarctic polar TT&C providing complementary coverage to SvalSat for sun-synchronous missions. | KSAT; ESA; Earth-observation satellite operators. |
| CNES Ground Station Network Operations (Toulouse) | Toulouse | TT&C | Owner: French State. Operated by CNES as national ground segment authority. EU-27 owner: Yes (France). | French national space budget via CNES; programme-specific ESA mission funding. | Oversight by CNES Directorate for Operations and Technical Systems; governance under French space policy framework. | Network scheduling, TT&C coordination, mission operations support and anomaly resolution for CNES and partner missions. | ESA; CNES CSG; EUMETSAT; French defence authorities. |
| SaxaVord | Tracking systems (in-flight monitoring) | TT&C | Operator: SaxaVord Spaceport (range infrastructure) + contracted sensor providers | Private investment + project grants (where applicable); service fees per launch | UK CAA range-control licensing requirements; range director go/no-go interface | Trajectory/telemetry collection; supports warning systems + safety decision-making | SaxaVord; UK CAA; launch operators (RFA/Skyrora etc); AIS/NOTAM interfaces |

## Annex 4 – Criticality assessment

Each facility is assessed through a 0–2 scoring system across five criteria, generating a total criticality score out of 10. The assessment is applied at facility level, e.g. launch pad, propulsion test bench, TT&C station, operations centre, SSA facility, transport asset, or manufacturing/assembly site. These five criteria are defined below while the table below describes the different levels for each of the criteria:

- Operational role: Assesses the function performed by the facility within launch preparation, launch execution, or early mission operations. Facilities performing an indispensable operational function receive the highest score.

- Launcher / mission dependency: Measures the extent to which current systems, such as Ariane 6 or Vega C, and emerging systems, such as Maia or Isar Spectrum, depend on the facility to operate.

- Substitutability / redundancy: Assesses whether comparable alternatives exist within Europe. Facilities with no equivalent European alternative receive the highest criticality score.

- Multi-actor use: Evaluates whether the facility serves a single actor or programme, or whether it is shared by multiple launch providers, missions, or institutional/commercial users.

- Strategic contribution to EU objectives: Captures the facility’s contribution to EU strategic objectives, including:

- EU autonomy – support to independent European launch capability

- Resilience and continuity – ability to sustain operations over time and under stress

- Competitiveness – contribution to cost efficiency, innovation, and market attractiveness

- Security and protection – safeguarding of sensitive infrastructure, data, and operations

Table 72 Criticality assessment - Scoring Criteria & Levels

| Criterion | Score = 0 (Low) | Score = 1 (Moderate) | Score = 2 (High) |
| --- | --- | --- | --- |
| Operational Role | Not directly involved in launch/mission ops (e.g. conceptual projects or minor roles) | Supports launch/mission operations in a secondary capacity (useful but not indispensable) | Core function in launch preparation, execution, or early operations (indispensable for mission success) |
| Launcher/Mission Dependency | No current dependency (no active system relies on it) | Partial or emerging dependency (some systems or future programs plan to use it) | Full dependency by current key launchers or missions (crucial enabler for existing systems) |
| Substitutability | High substitutability (multiple comparable alternatives in Europe) | Partial substitutability (limited alternatives, or not full capability match) | No EU alternative (loss would create a critical capability gap) |
| Multi-Actor Use | Serves a single actor/program only | Limited multi-user (some sharing or expected future multi-use) | Serves multiple launch providers or programs (broad multi-user base) |
| Strategic Contribution (EU) | Low direct contribution to EU strategic aims (autonomy, resilience, competitiveness, security) | Moderately contributes to at least one EU strategic objective (or future potential to contribute) | Strong contributor to several EU strategic objectives (e.g., independence, resilience, security) |

After scoring each criterion, sum the points (0–10 total). Tier thresholds are applied as follows to classify criticality:

Level 1 (Operational Criticality): 8–10 points – Highest criticality. Typically, a facility scoring “High” across most criteria (e.g., indispensable operational role, full current dependency, no substitutes, multi-user, clear autonomy/security impact).

Level 2 (Strategic Build-Up): 4–7 points – Moderate criticality. Generally, a facility with mixed “High” and “Moderate” scores (e.g., important emerging capabilities or regionally significant assets) that supports future resilience and competitiveness but is not yet irreplaceable for today’s launch operations.

Level 3 (Prospective Relevance): 0–3 points – Lower current criticality. Often early-stage or conceptual facilities (or niche/single-use assets) with little present dependency and multiple alternatives, whose potential impact lies in the future.

Figure 14 Criticality assessment

Table 73 Criticality assessment per facility

| Facility Type | Facility | Operational Role (text + Score) | Launcher / Mission Dependency (text + Score) | Substitutability (text + Score) | Multi-Actor Use (text + Score) | Strategic Contribution (EU) (text + Score) | Total Score | Level |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Launch | Guiana Space Centre (CSG) (CNES/ESA, French Guiana) | Europe’s primary orbital launch base (vertical heavy & medium-class pads) – indispensable for major launches [Score: 2] | Fully required for Ariane 6 & Vega C (all launches from CSG) [Score: 2] | No EU equivalent (sole heavy-lift launch site; its loss = critical gap) [Score: 2] | Yes – multi-user (supports ESA, EU, and commercial missions via Arianespace) [Score: 2] | Central to EU autonomy (sovereign access to space), security, resilience & competitiveness [Score: 2] | 10 | Level 1 |
| Launch | Andøya Spaceport (Norway) | Dedicated orbital pad (first pad for Isar Spectrum) enabling polar & SSO launches – critical new launch capacity [Score: 2] | Emerging EU microlaunchers (Spectrum etc.) plan to use Andøya (no alternative site for them; first launch in 2025) [Score: 2] | Partial alternative (Esrange offers polar access, but Norway’s position is unique, also recently signed a contract with Nova Scotia, Canada) [Score: 1] | Yes – multi-user design (site open to multiple European launch providers) [Score: 2] | Enhances EU resilience (geographically diversified launch sites) and competitiveness (supports new commercial launchers) [Score: 1] | 8 | Level 1 |
| Launch | Esrange Spaceport (SSC, Sweden) | New orbital launch complex (pads for small launchers like Firefly, Isar) – integral for future EU launch cadence [Score: 2] | Dependent on future European small launchers (no active orbital launches yet, first expected ~2024–25) [Score: 1] | Partial substitutes (Andøya overlaps for polar orbits, but loses Sweden’s state-run capacity) [Score: 1] | Yes – multi-user (European operators’ partnership, open to both commercial & institutional usage) [Score: 2] | Strengthens EU launch autonomy & resilience (EU-based polar launch site) and fosters industrial competitiveness (supporting new entrants) [Score: 2] | 8 | Level 1 |
| Launch | SaxaVord Spaceport (private, UK) | Multi-pad orbital spaceport (Unst, Shetland) enabling emerging EU microlaunches – vital for new small launcher operations [Score: 2] | Several European rockets (RFA One, Skyrora, HyImpulse) rely on SaxaVord (only licensed UK orbital site) [Score: 2] | Partial overlap (Andøya/Esrange share polar latitudes, but not UK sovereign control) [Score: 0] | Yes – multi-user (commercial spaceport open to many providers; multiple launch contracts) [Score: 2] | Bolsters EU resilience & market competitiveness (increases launch capacity, encourages NewSpace innovation) [Score: 1] | 7 | Level 1 |
| Launch | Spaceport Cornwall (UK) | Horizontal launch site (Newquay Airport) with integration facilities – enabled Europe’s first air-launch attempt by Virgin Orbit [Score: 2] | No current dependency (Virgin Orbit collapsed; no active launcher now) [Score: 0] | High substitutability (many European runways could host future air-launch with modifications) [Score: 0] | Yes – open to multiple horizontal launch providers (civilian airport model; future multi-use planned) [Score: 2] | Provided innovation in launch methods (flexible air-launch concept) with some potential for future competitiveness [Score: 1] | 5 | Level 2 |
| Launch | Atlantic Spaceport (Azores) (Portugal) | Planned equatorial launch site (Santa Maria island) – licensed but not yet operational [Score: 1] | No current dependency at EU level (no rocket launched yet [Score: 0] | High substitutability (until it becomes operational, existing sites handle needed orbits) [Score: 0] | Yes – intended multi-user (private consortium open to bring various microlaunchers) [Score: 2] | Potential future autonomy gain (EU-based mid-Atlantic site for diverse orbits) and diversification of launch capacity [Score: 2] | 5 | Level 3 |
| Launch | NewSky Spaceport (El Hierro) (INTA, Spain) | Proposed horizontal launch hub (Canary Islands) – conceptual stage, not built [Score: 0] | None (no system depends on it; project remains on paper) [Score: 0] | High substitutability (other European airports available should the concept move forward) [Score: 0] | Yes – envisioned multi-user (civil/commercial partnership model, if built) [Score: 1] | Prospective support to EU innovation (spaceplanes, reusable vehicles) in future [Score: 1] | 2 | Level 3 |
| Launch | EuroSpaceport (“Spaceport North Sea”, private, DK) | Offshore mobile platform concept for microlaunchers (to operate from North Sea) – project design only [Score: 0] | None (no active launchers yet; first demonstration planned ~2026) [Score: 0] | High (until built, fully conceptual; no similar EU facility today) [Score: 0] | Yes – planned pan-European platform (transnational use across multiple rocket companies) [Score: 1] | Possible future resilience & innovation boost (mobile launch adding flexibility) [Score: 1] | 2 | Level 3 |
| Launch | North Sea Launch Platform (GOSA, Germany) | Mobile offshore launch pad (German EEZ) – early-stage project, concept only [Score: 0] | None (no operating launch system; still in feasibility phase) [Score: 0] | High (no operational platform yet; a novel approach without current backup) [Score: 0] | Yes – open model (planned as an “launcher-agnostic” multi-user microlaunch pad) [Score: 1] | Potential strategic value (German sovereign launch access; greater resilience if realized) [Score: 1] | 2 | Level 3 |
| Launch | Glasgow Prestwick Spaceport (Scotland, UK) | Proposed horizontal spaceport (existing airport adaptation) – no licensed operations yet [Score: 0] | None (no launcher currently relies; potential future site for spaceplanes) [Score: 0] | High substitutability (similar commercial airports exist for air-launch concepts) [Score: 0] | Yes – planned open commercial model (airport spaceport for multiple operators) [Score: 1] | Would support competitiveness & diversification of EU launch modes (future potential) [Score: 1] | 2 | Level 3 |
| Launch | Grottaglie Spaceport (Taranto) (Italy) | Dedicated airport-based spaceport (designated 2018) – planned horizontal launch for orbital vehicles [Score: 0] | None (no active launcher uses it yet; awaiting operator e.g. Virgin, Sierra) [Score: 0] | High substitutability (other airports could host horizontal launches if needed) [Score: 0] | Yes – public-private model (wider partnerships envisioned; region actively investing) [Score: 1] | Enhances EU industrial capability & competitiveness (first Italian spaceport; prospective strategic value) [Score: 1] | 2 | Level 3 |
| Launch | Spaceport Snowdonia (Wales, UK) | no orbital launches, R&D flights only [Score: 0] | No orbital dependency (no orbital program relies) [Score: 0] | High (various EU ranges can host R&D testing; not unique) [Score: 0] | Yes – multi-user R&D (open to UAV tests, rocket demo flights, etc.) [Score: 1] | Supports innovation & tech maturation (early-stage launch tech testing; modest strategic impact) [Score: 1] | 2 | Level 3 |
| Launch | Sutherland Spaceport (HIE/Orbex, Scotland) | Planned vertical microlaunch site (Melness) – dedicated pad for Orbex’s rocket (currently on hold) [Score: 1] | Orbex Prime (small launcher) was to exclusively use Sutherland and the company is now in bankruptcy (dependency now uncertain after delays) [Score: 1] | Partial substitutability (Orbex shifted initial launch to SaxaVord; Sutherland remains unique UK mainland site) [Score: 1] | No – single-operator (Orbex’s exclusive pad model; not open access; bankruptcy of Orbex) [Score: 0] | Would have improved launch resilience (additional UK/EU site) and industrial growth (support local economy & a new launcher) [Score: 1] | 4 | Level 2 |
| Testing | DLR Space Propulsion Laboratory (Lampoldshausen) (Germany) | Primary EU large-thrust engine test site (full-scale cryogenic stages, e.g. Vulcain, Vinci) – vital for heavy launcher dev & qualification [Score: 2] | Ariane 6 engines fully depend on Lampoldshausen tests (core to program success) [Score: 2] | No comparable EU facility (irreplaceable capabilities for large cryo engine testing) [Score: 2] | Yes – multi-program (used by ArianeGroup & ESA for various programs; open to multiple projects) [Score: 2] | Critical for EU autonomous propulsion tech & heavy-launcher readiness (ensures technical independence & program continuity) [Score: 2] | 10 | Level 1 |
| Testing | ArianeGroup Vernon Test Stands (PF050/52) (France) | Dedicated rocket engine test stands (full-scale firings for Ariane/Vega engines) – crucial heavy/medium launcher development [Score: 2] | Directly tied to Ariane 6 & Vega C engine qualification (no alternative stands for these systems) [Score: 2] | Limited alternatives (Lampoldshausen covers some tests, but not all) [Score: 1] | No – program-specific (serves Ariane & Vega programs; not general access) [Score: 0] | Ensures continuity of EU heavy/medium launcher program (guarantees engine performance; competitiveness) [Score: 2] | 7 | Level 2 |
| Testing | BEAP – Booster Test Bench (CSG, French Guiana) | On-site static test stand for large solid boosters (e.g. P120C) – essential for flight readiness & safety checks [Score: 2] | Required for Ariane 6 & Vega C booster acceptance tests (final quality checks before launch) [Score: 2] | No EU alternative (unique site-specific integration with CSG environment) [Score: 2] | Limited multi-user (mainly used within ESA/Arianespace for Ariane & Vega boosters) [Score: 0] | Vital for launch reliability & safety (ensures booster performance, reduces mission risk; supports EU launch resilience) [Score: 2] | 8 | Level 1 |
| Testing | UK National Space Propulsion Facility (Westcott, UK) | Open-access test site (for small/medium thrust engines; fosters startup development) [Score: 1] | Supports multiple European microlaunchers & spacecraft propulsion tests (no exclusive dependency but widely used) [Score: 1] | Limited alternatives (few medium thrust test stands in EU; not unique but in-demand) [Score: 1] | Yes – multi-user (managed as shared facility for industry and ESA) [Score: 2] | Expands EU capacity & innovation pipeline (helps new entrants test engines domestically) [Score: 1] | 6 | Level 2 |
| Testing | ONERA Propulsion Test Facilities (Fauga-Mauzac, France) | Advanced research test benches (aerodynamics, high-thrust experiments, supersonic testing) [Score: 1] | Supports multiple EU launcher R&D efforts (no single program fully reliant; mainly research contributions) [Score: 1] | Low substitutability (specialized labs with unique capabilities; hard to replicate) [Score: 2] | Yes – multi-project (open to multiple programs, ESA and industry collaborations) [Score: 2] | Crucial for long-term innovation & sovereignty (pushes new propulsion concepts; complements industry tests) [Score: 2] | 8 | Level 1 |
| Testing | Avio Test Facilities (Colleferro) (Italy) | Company test stands for solid motors & upper-stage engines – dedicated to Vega program R&D [Score: 2] | Vega C/E launchers rely fully on Avio’s own test facilities (integral for development/qualification) [Score: 2] | Low alternatives (few EU sites can test large solid motors; no ready substitute for Avio’s specifics) [Score: 2] | No – single-program usage (serves only Vega program, not general) [Score: 0] | Underpins EU small-launcher industrial base (ensures Vega’s continuous improvement; moderate strategic value) [Score: 1] | 7 | Level 2 |
| Testing | Nammo Raufoss Test Area (Norway) | Flexible propulsion test range (solid/hybrid engines, new concepts) [Score: 1] | No major program dependency (supports various ESA, commercial tests; not exclusive) [Score: 0] | Medium substitutability (some smaller EU test sites exist for similar scale; not unique but limited) [Score: 1] | Yes – multi-user (used by ESA, defense, and multiple commercial projects) [Score: 2] | Expands innovation ecosystem (additional test capacity for new tech; modest resilience benefit) [Score: 1] | 5 | Level 2 |
| Testing | Łukasiewicz–ILOT Propulsion Lab (Poland) | Small-scale engine R&D lab (hybrid/“green” propulsion; early-stage facility) [Score: 0] | No current dependency (serves research; no program critically needs it yet) [Score: 0] | High substitutability (capabilities still nascent; other EU labs cover similar research) [Score: 0] | Yes – open access (available to EU projects, academia; fosters broader participation) [Score: 2] | Future innovation potential (building home-grown propulsion expertise; long-term benefit) [Score: 1] | 3 | Level 3 |
| Testing | PLD Space Propulsion Test Site (Teruel, Spain) | Private engine & stage test site (Miura rockets) – dedicated to PLD’s launchers [Score: 2] | Entire PLD launch program depends on this (Miura 1 & 5 engine validations exclusively here) [Score: 2] | Low substitutability (company-specific site; no alternative without significant effort) [Score: 2] | No – single-user (PLD Space only; not shared) [Score: 0] | Supports EU’s NewSpace competitiveness (advances a private small launcher to market) [Score: 1] | 7 | Level 2 |
| Testing | Orbex Propulsion Test Facility (Kinloss, UK) | Dedicated engine/stage test facility (for Orbex Prime rockets) [Score: 2] | Orbex’s launch vehicles fully rely on this site (their engines only tested here) [Score: 2] | Low substitutability (purpose-built for Orbex; hard to replace externally) [Score: 2] | No – single-user (owned/operated by Orbex; not externally used) [Score: 0] | Contributes to EU launch sector competitiveness (enables Orbex’s progress; diversifies launcher base) [Score: 1] | 7 | Level 2 |
| Transportation | RFA Propellant Transport & Storage (RFA, Germany) | Specialized cryogenic fuel tanks & vehicles for RFA One rocket fueling – integral to its launch operations [Score: 2] | RFA One’s fueling process fully depends on these (no off-the-shelf solution; custom system) [Score: 2] | Medium substitutability (few specialized vendors exist; possible alternatives with significant cost/time) [Score: 1] | No – internal to RFA (used only by RFA’s launcher program) [Score: 0] | Supports operational readiness of a new EU launcher (competitiveness in responsive launch logistics) [Score: 1] | 6 | Level 2 |
| Transportation | Canopée (Ariane 6 sail-assisted cargo ship) | Custom transatlantic vessel for shipping Ariane 6 components – integral logistics link to CSG [Score: 2] | Ariane 6 production relies on Canopée for stage transport to Kourou (key part of supply chain) [Score: 1] | Low substitutability (older ships exist but less efficient; no equal capability) [Score: 1] | No – dedicated to Ariane 6 program (not general cargo) [Score: 0] | Ensures reliable & sustainable supply chain (improves resilience with low-emission tech, timely delivery) [Score: 1] | 5 | Level 2 |
| Transportation | MN Toucan & Colibri (legacy Ariane ships) | Roll-on/roll-off vessels (Ariane 5-era, transitional use for Ariane 6) – provide backup logistics [Score: 1] | Ariane program shipping (used for Ariane 5, interim for Ariane 6; now partially replaced by Canopée) [Score: 1] | Medium substitutability (Canopée is primary replacement; these older ships provide redundancy) [Score: 1] | No – program-specific (dedicated to Ariane parts transport) [Score: 0] | Adds redundancy during transition (ensures continuous launch supply chain in case of delays to new vessel) [Score: 1] | 4 | Level 2 |
| Transportation | Airbus BelugaXL Fleet (Europe) | Oversized cargo aircraft (transports large rocket/satellite parts within EU) [Score: 1] | Used across EU programs as needed (e.g. Galileo satellites, large components; but not strictly needed for a specific rocket) [Score: 1] | Medium substitutability (few heavy-lift planes globally, e.g. Antonov; limited backup if Beluga unavailable) [Score: 1] | Yes – multi-program (Airbus uses for various aerospace programs; available to ESA projects) [Score: 2] | Contributes to autonomy & rapid logistics (moving space hardware efficiently across Europe; moderate strategic value) [Score: 1] | 6 | Level 2 |
| Transportation | Ariane 6 Transport Containers (ArianeGroup) | Tailored stage transport containers (multimodal crates for Ariane 6 boosters, core, fairings) – essential for safe component delivery [Score: 2] | Ariane 6 program fully relies on these for moving all large components (no generic packaging can replace them) [Score: 2] | No generic substitute (custom-designed; manufacturing new ones is slow/expensive) [Score: 2] | No – single-purpose (exclusive to Ariane 6, not repurposed for others) [Score: 0] | Ensures component integrity & security in transit (prevents damage/delays; supports reliability of EU launcher supply chain) [Score: 1] | 7 | Level 2 |
| TT&C | KSAT Svalbard Station (SvalSat) (Norway) | High-Arctic ground station enabling near-continuous contact for polar orbiters (all 14 daily passes) [Score: 2] | Many polar EO & science missions depend on SvalSat (critical early downlink after launch) [Score: 2] | No global equivalent (world’s northernmost station, uniquely high revisit) [Score: 2] | Yes – global multi-user hub (supports ESA, NOAA, NASA, commercial constellations, etc.) [Score: 2] | Critical for uninterrupted Earth observation data flow (ensures resilience of EU’s polar sat operations; high strategic value) [Score: 2] | 10 | Level 1 |
| TT&C | KSAT Troll Station (Antarctica) | South-pole ground station complementing Svalbard (complete polar orbit coverage) [Score: 2] | Polar missions rely on Troll for southbound passes (unique vantage; complements SvalSat) [Score: 2] | No substitute (only Antarctic station for near-100% coverage; essential pair with Svalbard) [Score: 2] | Yes – international clientele (KSAT serves ESA/EU, US, etc.) [Score: 2] | Enables full polar TT&C (ensures robust global tracking network; high resilience & data security value) [Score: 2] | 10 | Level 1 |
| TT&C | ESA ESTRACK Station – Kourou (Galliot) | Launch-site tracking station (CSG) for immediate post-launch communications [Score: 2] | Ariane 6 & Vega heavily use Kourou station in Launch [Score: 2] | Partial (if needed NASA’s network or partner agencies could cover, but not ideal) [Score: 1] | Yes – multi-mission (integrated with ESA’s global network supporting many missions) [Score: 2] | Partially enables independent launch [Score: 2] | 9 | Level 1 |
| TT&C | ESA ESTRACK Station – Santa Maria (Azores, Portugal) | Mid-Atlantic tracking station – covers launch trajectories after Kourou [Score: 2] | Ariane 6 & Vega downrange tracking depends on Santa Maria (fills critical gap right after launch) [Score: 2] | No substitute (integral part of ESTRACK; no other station in that location) [Score: 2] | Yes – multi-user (supports ESA/EU launchers as part of network; integrated with global operations) [Score: 2] | Enhances coverage resilience (ensures robust telemetry chain for EU launches; autonomy & safety benefits) [Score: 2] | 10 | Level 1 |
| TT&C | Telespazio Fucino Space Centre (Italy) | Large commercial TT&C complex (multiple antennas, supports Galileo, telecom, etc.) [Score: 1] | EU programs (e.g. Galileo uplink, COSMO-SkyMed, etc.) use Fucino but not exclusively reliant [Score: 1] | Partial (few European commercial stations match Fucino’s scale; limited backup capacity outside public networks) [Score: 1] | Yes – multi-client (Galileo, commercial GEO satellites, etc.; open for many missions) [Score: 2] | Adds redundancy & capacity to EU TT&C (commercial partner site, backup for institutional networks) [Score: 1] | 6 | Level 2 |
| TT&C | Baltasound Teleport (Unst, UK) | Telemetry & communications hub for SaxaVord launches (Shetland) [Score: 2] | Essential to SaxaVord’s launch campaigns (all live telemetry flows via Baltasound during flights) [Score: 2] | None (only local TT&C station for SaxaVord; remote location with no alternative) [Score: 2] | Yes – multi-purpose (in addition to launch support, it can serve general satellite communications clients) [Score: 2] | Ensures secure data collection & safety during UK small-launch missions (moderate strategic value to EU resiliency) [Score: 1] | 9 | Level 1 |
| TT&C | ESA ESTRACK Deep-Space Stations (New Norcia) | Global 35m antennas enabling ESA deep-space missions communications (continuous 3-site coverage) [Score: 2] | All ESA interplanetary missions depend on these three DSAs (unique EU assets for deep-space) [Score: 2] | No EU alternative (only NASA’s DSN globally; losing any DSA reduces coverage; no EU backup for large deep-space link) [Score: 2] | Yes – multi-mission (supports numerous ESA/partner deep-space probes concurrently) [Score: 2] | Extends EU autonomy beyond Earth orbit (ensures independent comms for cosmic exploration; high strategic prestige & data security) [Score: 2] | 10 | Level 1 |
| TT&C | ESA ESTRACK Downrange Network (Ascension, Gabon, Bermuda, etc.) | Distributed tracking antennas (small stations across Atlantic/Africa) for launching rocket telemetry [Score: 2] | Ariane/Vega launch telemetry uses these stations (ensuring continuous vector coverage after liftoff) [Score: 2] | No equivalent backup (the network’s unique geometry is required; NASA’s often not covering these arcs) [Score: 2] | Yes – part of global networks (some stations e.g. managed with CNES, NASA cooperation) [Score: 2] | Ensures launch safety & mission success (robust data continuity during critical boost phase; security from multiple jurisdictions vantage) [Score: 2] | 10 | Level 1 |
| TT&C | SSC Global Ground Station Network (Inuvik, North Pole, Punta Arenas, Santiago, Siracha, etc.) | Worldwide smallsat TT&C stations (Swedish SSC network antennas in Canada, US, Chile, Thailand) – supplement EU access [Score: 1] | Several European satellites (especially polar LEOs) utilize these stations for extra passes (not exclusive reliance) [Score: 1] | Medium (other commercial networks exist; usage can shift, but capacity and polar distribution is valuable) [Score: 1] | Yes – open commercial network (used by many global operators; multi-client service) [Score: 2] | Augments EU resilience & independence (less reliance on NASA’s networks; ensure local industry participation in global TT&C market) [Score: 1] | 6 | Level 2 |
| TT&C | Spectrum Licensing & Tracking Services (Ofcom for SaxaVord, etc.) | Regulatory licences & tracking systems enabling safe communication for launches [Score: 1] | Specific launches (e.g. SaxaVord rockets) rely on these authorized frequencies & trackers (but multiple providers could fill role) [Score: 1] | Medium substitutability (other arrangements possible, but regulatory approvals take time) [Score: 1] | No – license per site per program (doesn’t serve multiple beyond its context) [Score: 0] | Provides legal/spectrum framework for launch TT&C (ensures regulatory compliance; moderate systematic importance) [Score: 1] | 4 | Level 2 |
| Operations | Jupiter Control Room (CSG) (CNES/ESA, Guiana) | Central launch control complex (coordinates countdown, flight & safety for all launches at CSG) – indispensable for Ariane/Vega launch ops [Score: 2] | Ariane 6 & Vega C mission operations fully depend on Jupiter (all CSG launches run from here) [Score: 2] | No backup (single site for launch operations; no equivalent EU alternate) [Score: 2] | Yes – multi-program (manages all EU institutional & commercial launches at CSG) [Score: 2] | Core to independent EU launch ops (ensures sovereign ability to conduct launches; critical for security & resilience) [Score: 2] | 10 | Level 1 |
| Operations | Polaris ACC (Bodø) (Avinor, Norway) | Air traffic control center coordinating launch airspace closures for Andøya’s rocket flights [Score: 2] | All launches from Andøya depend on Polaris ACC to secure airspace (no alternative ATC for that region) [Score: 2] | No substitute (only designated ATC authority for Norwegian north airspace; unique role) [Score: 2] | No – single-purpose (within Norway) (civil ATC unit’s space role limited to Andøya operations) [Score: 0] | Contributes to EU/NATO launch safety (ensures safe civilian/military coordination; moderate strategic value) [Score: 1] | 7 | Level 2 |
| Operations | SaxaVord Range Control Service (CAA-licensed, UK) | Dedicated range control (flight safety oversight for SaxaVord launches) [Score: 2] | All SaxaVord launch campaigns rely on this range control capability (CAA license conditions) [Score: 2] | None (if SaxaVord range control fails, no UK alternatives for orbital launches; critical local role) [Score: 2] | No – site-specific service (does not serve beyond SaxaVord’s launch range) [Score: 0] | Ensures safe & compliant launch ops in UK, supporting allied responsiveness (some strategic value to EU resilience) [Score: 1] | 7 | Level 2 |
| Operations | Marine Hazard-Area Clearing (SaxaVord) (Scotland) | Marine safety clearance for launch drop zones (license by Scottish Gov) [Score: 1] | Required for SaxaVord launches (ensures falling debris zone is evacuated each launch; one of several needed clearances) [Score: 1] | Partial (if not available, alternate risk mitigations possible but with difficulty) [Score: 1] | No – site-specific license (applies only to SaxaVord’s maritime zone) [Score: 0] | Supports launch safety & security (critical local measure, but minor in EU strategic scope) [Score: 1] | 4 | Level 2 |
| Operations | Virgin Orbit Range Control (Cornwall) (UK, 2022) | One-time range ops for LauncherOne (oversaw Europe’s first horizontal launch attempt) [Score: 1] | Only Virgin Orbit’s 2022 mission used it (now defunct; no ongoing dependency) [Score: 0] | High substitutability (future horizontal launches would set up their own range control if needed) [Score: 0] | No – specific to one provider/campaign [Score: 0] | Provided proof-of-concept for horizontal launch regulatory & safety ops (lessons for EU launch flexibility; minor strategic insight) [Score: 1] | 2 | Level 3 |
| SSA & Space Weather | GRAVES Surveillance Radar (French MoD, France) | LEO surveillance radar (detects/tracks orbiting objects over Europe) [Score: 1] | EU SST collision avoidance uses GRAVES data (important input to EU space traffic management) [Score: 1] | Only high-coverage SSA radar in EU (no equivalent wide-scan radar; critical gap if lost) [Score: 2] | No – national asset (operated by France; data shared but facility itself single-actor) [Score: 0] | Core to EU space security (helps maintain orbital debris catalog & protect satellites) [Score: 2] | 6 | Level 2 |
| SSA & Space Weather | German SSA Centre (GSSAC) (Bundeswehr/DLR, DE) | National SSA operations center (fuses tracking data, issues conjunction alerts) [Score: 1] | Provides collision warnings via EU SST (European satellites rely on its analyses but other EU centers also contribute) [Score: 1] | Partial (EU SST partnership spreads tasks; others could step up if needed) [Score: 1] | Yes – multinational integration (exchanges data with EU SST network; international collaboration) [Score: 2] | Enhances EU independent conjunction analysis (improves resilience by not 100% relying on US data) [Score: 1] | 6 | Level 2 |
| SSA & Space Weather | FMI Space Weather Centre (Finland) | 24/7 space weather monitoring (sun, magnetosphere) [Score: 1] | EU/ESA space weather services rely on FMI forecasts as part of network (others can cover if needed) [Score: 1] | Partial (other European centers exist in network or NOAA global forecasts as backup) [Score: 1] | Yes – international network (integrated in ESA’s Space Weather Service network; global ISES node) [Score: 2] | Protects EU space infrastructure resilience (helps operators mitigate solar storm impacts) [Score: 1] | 6 | Level 2 |
| SSA & Space Weather | UK Met Office – MOSWOC (UK) | Operational space-weather forecasting (24/7, part of ISES global centers) [Score: 1] | Used by European operators for space weather alerts (UK & EU coordination but not exclusive reliance) [Score: 1] | Partial (FMI and NOAA can cover Europe if needed; redundancy exists via global centres) [Score: 1] | Yes – international clients (provides data to EU and global stakeholders) [Score: 2] | Strengthens European resilience to solar hazards (contributes forecasts to protect satellites, power grids, etc.) [Score: 1] | 6 | Level 2 |
| SSA & Space Weather | Swedish Space Weather Center (IRF, Sweden) | Regional warning center (monitors solar & magnetospheric activity; European node) [Score: 1] | Part of ESA’s space weather network (contributes to EU warnings; others can substitute) [Score: 1] | Medium (several regional centers share responsibilities; some overlap in coverage) [Score: 1] | Yes – data sharing (ISES & ESA networks connect multiple countries) [Score: 2] | Contributes to distributed resilience (ensures Europe has multiple info sources on space weather; moderate strategic value) [Score: 1] | 6 | Level 2 |
| SSA & Space Weather | EU SST Conjunction Analysis Service (EU/EUSPA) | EU collision-warning system (federated data from many sensors) [Score: 2] | All EU satellites benefit from these alerts (Galileo, Copernicus, etc. rely on timely warnings) [Score: 2] | Partial (could lean on US/JSPOC data if needed but at cost & sovereignty loss) [Score: 1] | Yes – multi-actor (15 EU countries share sensors; outputs serve many satellite operators) [Score: 2] | Strengthens EU autonomy & security in space traffic management (own collision avoidance system; high strategic significance) [Score: 2] | 9 | Level 1 |

## Annex 5 – Main risks of EU/ESA spaceports

What this annex contains. This annex presents the full site-level supply-chain risk assessment carried out on the four primary European spaceports supporting access to space — the Guiana Space Centre (CSG), Esrange, SaxaVord and Andøya. The assessment applies the risk categorisation framework of Appendix C of the U.S. Department of Defense’s Supply Chain Risk Management Framework: Project Report — Phase 1, whose twelve categories (from foreign ownership, control or influence to workforce and infrastructure) were developed through a multi-stakeholder consensus process encompassing the DoD, U.S. space acquisition agencies, Five Eyes partners, academia and industry. The framework table is reproduced first for reference; each site is then assessed category by category, with a written rationale and a low / medium / high rating. The categories may be merged or expanded as ground-infrastructure risks are identified during review.

Why it sits in the annex. The assessment operates at a different level of granularity from the main chapter: it is a site-by-site evidence base, whereas the chapter is deliberately synthetic and prioritised at European level. Its findings are already absorbed into the diagnostic — FOCI and non-EU exposures feed the strategic-autonomy lens (§3.3.9.4); manufacturing-and-supply and product-quality findings feed Bucket C; transportation-and-distribution findings feed Bucket D; political, regulatory and compliance findings feed Bucket E; economic and financial findings feed Bucket F; workforce findings feed Bucket G; and technology, cyber-security, environmental and infrastructure findings feed Buckets B and H. Retaining the full matrix here preserves the traceability of each bucket item back to site-level evidence, and gives the reader the per-site risk profile in one place, without duplicating the prioritised analysis in the main body.

Reading note: ratings reflect information available at the time of drafting (July 2026) and are working assessments to be consolidated with operator and agency feedback.

This study's conceptual phase employs the risk categorisation framework outlined in Appendix C of the U.S. Department of Defence’s Supply Chain Risk Management Framework: Project Report—Phase 1; we reproduce the table below for reference. These categories reflect a multi-stakeholder consensus process encompassing the DoD, U.S. space acquisition agencies, Five Eyes partners, academic institutions, and industry participants. Though subject to consolidation or expansion as ground infrastructure risks emerge during review, they constitute a robust analytical baseline. Methodologically, the study starts with a high-level assessment of the primary facilities, which are line to support European access to space activities (GSC, Esrange, Andøya, and SaxaVord) to establish baseline risk profiles. The risk profiles have been analysed and rated on a scale of low, medium and high.

These categories were developed through a consensus process with input from organisations across the Department of Defense and other U.S. government agencies (including all major space acquisitions agencies), Five Eyes Partners, Academia, and Industry.  These categories may be merged or expanded as ground infrastructure risks are identified.

Table 74 U.S. Department of Defense (U.S.) Supply Chain Risk Management Framework

| Risk Category | Proposed Definition |
| --- | --- |
| FOREIGN OWNERSHIP CONTROL or INFLUENCE (FOCI) | A company is considered to be operating under FOCI whenever a foreign interest has the power, direct or indirect, whether or not exercised, and whether or not exercisable, to direct or decide matters affecting the management or operations of that company in a manner which may result in unauthorized access to classified information or may adversely affect the performance of classified contracts and/or programs which support national security. |
| POLITICAL & REGULATORY | The weakness of the political powers and their legitimacy and control. Inadequacy of the control schemes, policies and planning, or broad political conditions. Includes terrorism, government policy changes, systematic corruption, and energy crises in the international marketplace. This can occur when changes in laws or regulations materially impact a security, business, sector or market. New laws and regulations enacted by the government or regulatory body can increase costs of operating a business, reduce the attractiveness of investment, or change the competitive landscape. Includes issues such as civil unrest or conflict and acts of terrorism that negatively impact supply chain operations. A certified act of terrorism must fall within the four identified descriptors determined by the Terrorism Risk Insurance Act (TRIA) and the Secretary of Treasury. |
| ECONOMIC | Currency fluctuations, instability in demand and prices, changing labor costs and inflationary pressures present challenges for suppliers to accurately plan their investment in foreign markets. |
| ENVIRONMENT | Include natural and manmade disasters that may disrupt supply chains. Natural disasters and other extreme weather conditions comprise the bulk of external environmental risk. Manmade disasters can arise from improper health and safety, fires, spills, chemical leaks, and other environmental hazards. |
| PRODUCT QUALITY & DESIGN | Occurs due to inherent design and quality problems (e.g., raw materials, ingredients, production, logistics, packaging) in which the part does not meet performance specifications and quality standards set by industry or DoD. Includes the detection of a part that was illegally created and sold under false pretenses. The part has not faced industry standard tests during the production phase (e.g., pressure testing) to ensure sustainability during usage. Counterfeit and nonMILSPEC parts pose significant risk to the function and safety of the system through malicious intrusion via backdoor exposures; increased maintenance costs due to depreciation in quality; and added stresses due to the parts inability to function at true capacity. |
| MANUFACTURING & SUPPLY | Occurs when a supplier cannot fulfill the supply of a product to meet market demand. This can be due to reduced throughput or production delays caused by equipment down-time, capacity constraints, and delays in material delivery. Additional concerns include availability of supply, sole-source, and concentration within a singular country creating over-reliance. |
| TRANSPORTATION & DISTRIBUTION | Occurs when there is a dynamic disruption within the transportation and logistics of a product from one point to another. The transportation industry is among the most risk-prone of all industries, due to accidents, losses of cargo, driver shortages, and deteriorating infrastructure. These risks can cause shipment delays, supply chain disruptions, increased costs, and damaged reputations. In addition, the inability to predict and plan for disruptions in the logistics plan presents risk in meeting delivery requirements and maintaining operations. |
| FINANCIAL | The condition in which a supplier cannot generate revenue or income resulting in the inability to meet financial obligations. This is generally due to high fixed costs, illiquid assets, or revenues sensitive to economic downturns. Financial distress can lead to the inability to meet contractual obligations, hostile takeovers, or bankruptcy. |
| COMPLIANCE | Inability to comply with a wide-arching set of guidelines, policies, laws, and/or agreements established to avoid impact to national security. |
| TECHNOLOGY & CYBER SECURITY | Involves the management of cybersecurity requirements for information technology systems, software and networks, which are driven by threats such as cyberterrorism, malware, data theft and the advanced persistent threat (APT). Technology risks include vulnerabilities and exposures of systems components and information systems produced by a specific supplier. Common risks include weaknesses in computation logic (code) found in software and hardware components that, when exploited, results in a negative impact to confidentiality, integrity or availability. |
| HUMAN CAPITAL | Associated with human skills, knowledge and ethical conduct of an organization, including industrial disputes and labor unrest. |
| INFRASTRUCTURE | Infrastructure required to support supply chains within a country (e.g., buildings, water, electricity, roads). |

The following tables present a structured assessment of the four primary spaceports using a supply chain risk management framework adapted to the characteristics of European launch infrastructure. The analysis draws on desk research as well as targeted consultations with relevant stakeholders, allowing for an informed assessment grounded in both documented evidence and operational insight. It focuses on identifying practical limitations, critical dependencies, and areas of external reliance that may affect the continuity and resilience of launch operations. Rather than assessing risks in abstract terms, it examines how key functions (including logistics, infrastructure, workforce, and industrial supply) interact within the broader launch system. This approach makes it possible to identify potential bottlenecks and single points of failure that could directly affect Europe’s ability to maintain assured access to space.

Guiana Spaceport CSG

Guiana Space Centre (CSG) is Europe's primary spaceport, located in Kourou, French Guiana. Operated by the French space agency CNES, Arianespace, and Avio, it has been active since the 1960s. Its equatorial location near 5°N latitude provides significant advantages for launching satellites into geostationary orbit, as rockets can take maximum advantage of Earth's rotational speed. The facility has served Ariane, Soyuz, and Vega launch vehicles and serves as ESA's main launch site for both civilian and military missions.

| Guiana Spaceport CSG |  |  |
| --- | --- | --- |
| Risk Category | Assessment | Risk Level |
| Foreign Ownership, Control or Influence (FOCI) | Structural FOCI exposure is limited. CSG is on French territory, CNES acts as range/spaceport authority, and ESA finances or owns major launch-base infrastructure for European launchers. Commercial and non-European payload customers use the spaceport, but this does not translate into control over operations, licensing, or safety decisions. | Low |
| Political & Regulatory | Political risk is relatively low because CSG benefits from stable French and ESA governance. The main exposure lies in a dense and evolving regulatory framework under the French Space Operations Act and its technical regulations. Recent French regulatory updates explicitly cover launch preparation, storage, transport, tests, and operations, and are moving toward stricter treatment of cybersecurity, debris, constellations, and reusability-related issues. This can increase lead times, documentation burden, and compliance costs. CNES runs an Environmental Measurement Plan for each launch, including water, sediment, and biodiversity monitoring, which confirms that launch operations require continuous environmental management rather than routine compliance only. | Medium |
| Economic | Demand risk is cushioned by institutional customers but not eliminated. CSG's baseline economic resilience is structurally underpinned rather than cadence-driven: the spaceport's operation, maintenance and modernisation are funded through the multi-annual ESA–CNES exploitation contract independently of launch rate. The 2026–2030 agreement signed on 30 April 2026 commits (two-thirds from ESA Member States, one-third from CNES) to essential operational, maintenance and structural-modernisation activities, decoupling the site's core funding from year-to-year launch activity. Within that launch-specific layer, resilience depends on Ariane 6 ramp-up, Vega-C recovery, and competitiveness in the global market. | Medium |
| Environment | Environmental exposure is significant and structural. CSG operates in a tropical coastal environment with heavy rain, humidity, lightning exposure, and corrosion stress on infrastructure. | High |
| Product Quality & Design | Quality assurance is strong, but risk remains tied to launcher maturity and campaign complexity. Ariane 6 is now operational, yet still in its early service phase compared with Ariane 5’s former maturity. For launch-base operations, this means interface changes, acceptance-test learning, and campaign adaptation can still occur. Payload processing also depends on strict environmental control. CNES states that EPCU buildings must maintain customer-specified temperature and cleanliness continuously, and satellites are moved between buildings in pressurised containers to preserve clean-room conditions. | Medium |
| Manufacturing & Supply | This is one of CSG's core structural vulnerabilities - not because launcher hardware is produced off-site (which is true of every European spaceport), but because CSG's supply chain is both the most geographically dispersed and the most logistically extended in Europe. Ariane 6 is manufactured across multiple Member States under ESA's geographic-return principle and then shipped across the Atlantic to French Guiana: ESA and ArianeGroup describe the stages and sub-assemblies as manufactured in mainland Europe and consolidated by the purpose-built ship Canopée across five ports of call — the upper stage from Bremen (DE), the fairing from Rotterdam (NL), the core stage from Le Havre (FR) and solid-propulsion elements from Bordeaux (FR) — before a ~10-day transatlantic crossing to Pariacabo harbour and road transfer to the launch vehicle assembly building., | High |
| Transportation & Distribution | Transportation is a major single-point-of-failure domain. Ariane 6 stages and large elements are shipped across the Atlantic on the purpose-built vessel Canopée, which was designed specifically to carry large, fragile loads and navigate to Pariacabo harbour; components are then moved by road to the launcher assembly building. ArianeGroup and ESA describe this as the recurring industrial logistics route for Ariane 6. This means disruption to one ship, one port interface, or the short overland corridor from Pariacabo to CSG can directly affect launch readiness. | High |
| Financial | CSG is a high-fixed-cost infrastructure system. Pads, tracking assets, payload facilities, and mission-control capability must be maintained whether or not launch cadence is optimal. That means delays, stand-downs, or slower-than-expected ramp-up create disproportionate cost pressure. Institutional support reduces insolvency risk, but it does not remove the budgetary effects of underutilization or extended campaign slips. | Medium |
| Compliance | Compliance exposure is high because launch authorization, environmental obligations, safety requirements, and cyber approval are tightly linked to operational continuity. CNES’s authorization process is operator-specific, while the newer French rules expressly cover launch preparation, transport, storage, testing, and execution. CNES also notes that information systems used in launch operations require formal security approval before entering operational service. In other words, compliance is not peripheral. It is embedded in launch readiness. | High |
| Technology & Cyber | Technology and cyber risk are high because launch campaigns depend on mission-critical IT/OT systems spanning range safety, telemetry, processing, control, and secure communications. CNES explicitly frames cybersecurity approval as a prerequisite before systems are put into operational service, including in launch operations. As operations become more digital and interconnected, cyber incidents can create direct availability risk, not only data-loss risk. | High |
| Human Capital | CSG requires a concentrated pool of highly specialised personnel, including launch operations staff, range safety experts, propellant handlers, payload-processing teams, cyber specialists, and maintenance engineers. Because French Guiana is remote from Europe’s main industrial centres, continuity often depends on rotating specialists from mainland Europe and retaining scarce technical staff on site. This creates vulnerability to staffing shortages, training gaps, and surge-demand bottlenecks during overlapping campaigns. | High |
| Infrastructure | Infrastructure risk is systemically high because CSG is not just a pad. It is an integrated chain that includes launch complexes, payload facilities, port access, roads, telemetry, power, telecoms, and control centres. ESA and CNES describe Ariane 6 hardware arriving at Pariacabo, moving to the launcher assembly building, and then through integrated on-site processing before launch. If one enabling infrastructure node is degraded, the impact can propagate across the full campaign. For Europe, the deeper issue is strategic concentration. CSG remains the only EU-controlled operational launch site for heavy orbital access. | High |

Esrange Spaceport

Esrange Space Center is located near Kiruna in northern Sweden. Operated by SSC Space, it began operations in the 1960s primarily for sounding rocket launches and balloon missions. Today, Esrange serves as a multi-purpose facility with the aim of conducting satellite launches. Its high-latitude position makes it particularly valuable for polar orbit missions.

| Esrange Spaceport |  |  |
| --- | --- | --- |
| Risk Category | Assessment | Risk Level |
| Foreign Ownership, Control or Influence (FOCI) | SSC is a state-owned company that abides by Swedish law. SSC also provides collision avoidance analysis reports, as part of launch approval process, via deal with US STRATCOM on SSA data sharing. Importance of US data is a key question for independent activities, but not a major concern. | Low |
| Political & Regulatory | .The airspace north to the Esrange Space Center must be closed for every launch attempt, this includes foreign airspace, namely Norway. This means that constant coordination with neighbouring states is highly important and any disputes could complicate launch windows. Russia in the East also poses a particular concern when it comes to conflict scenarios, as the region is directly within striking distance. Ongoing dialogues with the Kiruna municipality and Norrbotten County are key to ensuring undisturbed activities. SSC Space has close and amicable relations with the Samí population in the region and support each other in regulatory matters. Regulatory activity is also guided by the 1982:963 Space Activity Act and 1982:1069 Space Activities Decree. | Medium |
| Economic | Currently Esrange’s Operations depend on government funding and commercial launch demand. The Swedish government and Armed Forces have announced in 2025 and 2026 financial packages to development autonomous launch capabilities from Esrange. The Swedish Defense Materiel Administration (FMV) signed a contract is valued at SEK 209 million and for the development of these capabilities, including for the ability of the Armed Forces to launch their own satellites into orbit from Esrange. The Swedish government committed an additional SEK 400 million for sovereign launch capabilities in March 2026. The facility is highly dependent on national funding sources and at this time does not generate its own funding from launch. Key concerns also lie within the value of the Swedish Krona, which cost the company SEK 11 million in 2024 due to exchange rate fluctuations with foreign currencies. | High |
| Environment | Esrange is located in the northernmost region of Sweden, in Norrbotten, 40kim away from the northernmost city in Sweden, Kiruna. The site lies above the Arctic Circle at 68°N, 21°E. As such, the site lies in a continental sub-arctic climate with also 70% cloud cover throughout year, which can affect and delay launch windows. | High |
| Product Quality & Design | Launch campaigns must comply with range safety standards and interface requirements defined by Esrange and description of the liability insurance or other similar means of financial responsibility that are planned. | Medium |
| Manufacturing & Supply | Esrange or SSC Space and related companies do not manufacture launch vehicles; but instead provide customer and user services for launch and operations. Supply chain risks arise from external vehicle manufacturers and specialised aerospace component availability. Esrange has had RFA and Isar doing daily tests for years at the site and has developed a deeper understanding of safety requirement. The Space Center is also working to diversifying fuel storage capabilities, moving towards liquid propellant storage as well. Esrange is currently dependent on foreign rocket providers, including Firefly (US), Perigee (KO), Isar (DE) for any launch attempts or testing. Supply shocks to the launcher market pushes back timeline for any attempted future launches. A key issue is that since Esrange is not active, the site still needs to tailor its infrastructure towards ensuring effective launches. | Medium |
| Transportation & Distribution | Equipment and payloads are transported to Esrange via road, rail, or air through northern Sweden. Air freight can be shipped to Kiruna airport, which lies 40km away from the Space Center. Sea freight is primarily served through the port in Piteå, approximately 420km from Esrange. Alternatively, SSC Space points out that Gothenburg port (Scandinavia’s largest) sits 1730km from Kiruna. Conversely, remote geography and limited logistics routes can affect delivery timelines and campaign planning. Labour strikes can also disrupt delivery pipelines, as was the case in 2025 with the delivery of the Themis programme launcher, which was diverted to Skellefteå airport due to strikes at seaports in Sweden. Esrange is also looking into arranging agreements with the port in Narvik (Norway) as there is a direct train service between the town and Kiruna near Esrange. | Medium |
| Financial | Generally, SSC Space has seen a decrease in sales from 2024 to 2025 by 2%, which is relatively negligible. However, Esrange and launch capabilities rely more heavily on national financing. Risks of financial takeover, however, remain slim as the company is state-owned and the government is not likely to accept the sale of the country’s only spaceport operator. | Medium |
| Compliance | Like every European spaceport, Esrange operates under a site-specific environmental and land-use permitting regime - what distinguishes it is the particular combination of Arctic forestry, protected-habitat and Indigenous land-use constraints. The region being heavily forested, logging must be approved by Swedish Forest Agency. As such any decision for expanding infrastructure must consider forestry concerns. The spaceport follows regulatory processes laid out by the county and works regularly with the local population to ensure compliant behaviour. | Low |
| Technology & Cyber | However, as Esrange Space Center is veering towards becoming a service provider, any attempts to interfere with the ground segment remains highly vulnerable. SSC Space has a large network of ground stations across the globe in countries such as Australia, Canada, Chile and Thailand. Any disruption to the chain would place in-space operations at risk. | High |
| Human Capital | Downrange impact area of Esrange used for reindeer herding and mobile recreational activities. However, coordination between Esrange and local Samí populations ensure smooth operations. The remote location of Esrange presents issues with attracting talent. Recruitment and retention in the remote Arctic location means workforce challenges. Specialised personnel need to agree to move their lives to a harsh climate with limited connections to other major urban areas. | Medium |
| Infrastructure | Current risks to Esrange’s infrastructure are limited in terms of launch as these capacities remain to be developed and tested. Developed infrastructure including telemetry and operations centres built at the spaceport to support activities. Esrange's three diverse pads, within the “orbital” scope, accommodate everything from small to medium missions. Themis will conduct hop-tests across them: LC-3A handles small rockets with 1.5 t TNT tolerance; LC-3B suits small-to-medium vehicles up to 3 t TNT for reusable craft; LC-3C supports medium orbital launchers withstanding 15 t TNT blasts. | Medium |

The main issues at Esrange are not political or regulatory in nature. The primary concern is the lack of actual orbital launches and operational track record (the first orbital flight, Firefly's Alpha, has slipped to 2028), which makes it difficult to validate the requirements needed for consistent operations. To address this, SSC is evolving from spaceport host toward a full launch service provider, which gives customers a single accountable provider and improves service reliability and marketability. Its target customers are the launch operators and satellite owners already signed or courted - notably Firefly Aerospace (Alpha) and Perigee Aerospace (Blue Whale 1) - serving commercial, civil and defence/NATO payloads.. However, human capital remains a notable concern, as the facility needs to attract personnel to a colder and more remote region. There are also challenges regarding launch clearance, as consistent coordination with Norway is required. This means that fully autonomous launching cannot be guaranteed. Clearing of territory in Norway is essential to ensure safe launches.

SaxaVord Spaceport

SaxaVord Spaceport is being developed on the Isle of Unst in the Shetland Islands, Scotland. The facility aims to support vertical small satellite launches. The company Shetland Space Centre Limited owns the spaceport, and the facility promotes its location as being ideal for LEO and polar orbital launches.

| SaxaVord Spaceport |  |  |
| --- | --- | --- |
| Risk Category | Assessment | Risk Level |
| Foreign Ownership, Control or Influence (FOCI) | SaxaVord is privately owned and operated, which already makes its governance model more exposed to investor concentration than a state-owned site. Press reporting has linked majority ownership to Anders Holch Povlsen through Wild Ventures / Wildland-related structures, which does not in itself imply hostile control, but does mean that a strategically relevant launch asset depends on private capital decisions rather than public continuity guarantees. The key risk is therefore less foreign influence in the classic security sense than ownership concentration over a still-developing strategic infrastructure. | Medium |
| Political & Regulatory | The UK offers a stable political and legal environment, but SaxaVord’s path to operations is highly licence-dependent. The spaceport licence was granted in December 2023 and the range control licence in April 2024, while operator licences have been issued separately, including RFA’s in January 2025 and Skyrora’s in August 2025. This creates a layered regulatory dependency (as UK splits authorisation into separate, independently-granted licences: spaceport, range control, and per-operator launch licence) in which launch activity depends not only on the spaceport itself, but also on customer-specific licensing and continued CAA monitoring. For a new launch site, this makes regulation a core operational variable rather than a background condition. | Medium |
| Economic | SaxaVord remains in a pre-revenue or very early-revenue phase from an orbital launch perspective. Its economic logic depends on a small number of launch customers successfully reaching flight, converting test activity into recurring campaigns, and filling infrastructure that was built ahead of stable demand. Recent reporting on losses and capital requirements underscores that the site is still in a development stage and not yet financially de-risked through regular launch cadence. In other words, its business model remains highly sensitive to delays by a handful of anchor customers. | High |
| Environment | SaxaVord’s location on Unst gives it strong access to polar trajectories, but also exposes it to harsh North Atlantic weather, including wind, storms, sea-state disruption, and narrow operational windows. The environmental assessment process itself was substantial and based on more than two years of study, underlining that the site’s geography is not a marginal factor but a defining operational constraint. Weather affects not only launch windows, but also shipping reliability, workforce movement, and infrastructure wear. | High |
| Product Quality & Design | The main product-quality risk is indirect. SaxaVord does not manufacture rockets, so the issue is not the intrinsic design quality of the spaceport’s “product” in the same way as for a launcher prime. Instead, the spaceport is exposed to the maturity of customer vehicles, launch interfaces, and campaign procedures. Since the site is being used by first-time or early-flight small-launch providers, any vehicle-side design immaturity translates immediately into schedule instability and operational risk at the spaceport level. | Medium |
| Manufacturing & Supply | SaxaVord is fully dependent on external launcher manufacturers and their upstream supply chains. The current launch complex is occupied by RFA, while HyImpulse and Skyrora are also part of the launch ecosystem. If any of these firms face engine, stage, avionics, or supplier delays, SaxaVord cannot mitigate that through in-house capability. This makes the site highly exposed to upstream manufacturing bottlenecks in Germany, the UK, and wider European supply chains. As a launch site without its own vehicle production, it is structurally downstream of risks it cannot control. | High |
| Transportation & Distribution | This is one of SaxaVord’s clearest structural vulnerabilities. The site is on Unst, so moving oversized hardware depends on sea and road links, local ferry schedules, weather, and limited island handling infrastructure. SaxaVord itself notes that equipment and personnel reach the site through a combination of air and sea transport and that logistics require careful planning because of the location. This means hardware transport is not routine background support but a core campaign dependency. Any disruption in ferries, ports, or heavy-load handling could delay launch readiness. | High |
| Financial | SaxaVord’s financial exposure is linked to high upfront infrastructure expenditure combined with uncertain launch timing. Current losses reported at company level and the need to complete further complexes show that the site is still in a capital-intensive build-out phase. The fact that one complex is in service while two more remain under construction means there is still significant sunk cost ahead of proven recurrent launch income. This does not mean insolvency is imminent, but it does mean financial resilience remains contingent on successful commercialization. | High |
| Compliance | Compliance is a critical risk area because launch activity depends on maintaining a chain of regulatory approvals covering safety, environment, downrange control, and operator-specific licensing. SaxaVord’s licences were granted only after safety, security, and environmental assessment, and the CAA has stated that ongoing monitoring continues as the site progresses toward launch. For a first-of-kind vertical launch site in the UK, compliance is not a one-off hurdle but an ongoing operating condition. | High |
| Technology & Cyber | The site’s launch capability depends on a bespoke rocket tracking, telemetry, and flight termination system, plus a Mission Management Control Centre under development. SaxaVord also highlights resilient and redundant backhaul for its ground-station operations. This means launch and TT&C functions are digitally intensive from the outset. As a result, the cyber and systems-integrity burden is significant, even if less visible than for larger legacy spaceports. A disruption to command, tracking, or flight termination systems would have immediate safety and availability implications. Indeed, the Management Control Centre is being built from scratch and software-intensive from day one, with limited operational track record to shake out cyber and systems-integrity issues. The centre is also sitting on the UK's most remote inhabited island, where command, tracking and ground-station data depend on long-haul subsea-cable backhaul. | High |
| Human Capital | SaxaVord’s remote location creates a structural recruitment and retention challenge. The site requires specialized launch, safety, telecoms, and engineering staff, yet the local labour pool on Unst is inherently limited. While SaxaVord notes that permanent technicians are based on Unst for ground-station operations, scaling from ground support to repeated launch campaigns will require additional specialist personnel and contractor support. In practice, this means dependence on imported expertise and limited workforce redundancy. | High |
| Infrastructure | Infrastructure risk remains high because SaxaVord is still being built out. The site currently has one operational launch complex, occupied by RFA, with two additional complexes and a Mission Management Control Centre under construction. SaxaVord states that once complete it could support up to 30 launches per year, but at present the infrastructure base is still narrow and only partially redundant. Until the additional complexes and supporting systems are fully in service, infrastructure concentration remains a major vulnerability. | High |

The assessment indicates that SaxaVord’s main vulnerabilities are not primarily political, but stem from the structure of the project itself and its current stage of development. The most important dependencies lie in its reliance on a limited number of launcher customers, on external manufacturing and testing ecosystems, and on a logistics chain constrained by its remote island location. As a result, launch readiness is closely tied to factors largely outside the spaceport’s direct control, including vehicle maturity, upstream industrial delays, and the availability of specialised transport and personnel. Taken together, these features make SaxaVord less exposed to questions of sovereignty than to concentration risk across a small set of partners, assets, and enabling functions.

Andøya Spaceport

Andøya Spaceport sits on the island of Andøya in Norway's Nordland county. Established in 1962 for sounding rocket launches, it has evolved into a commercial spaceport which aims to support orbital small satellite launches. The Norwegian company Andøya Space operates the facility. The facility benefits from its northern location for accessing polar orbits. Andøya has been expanding its capabilities to accommodate commercial launch vehicles, including Isar Aerospace.

| Andøya Spaceport |  |  |
| --- | --- | --- |
| Risk Category | Assessment | Risk Level |
| Foreign Ownership, Control or Influence (FOCI) | Andøya Space is owned 90% by the Norwegian government and 10% by Kongsberg Defence and Aerospace, so direct foreign-ownership exposure appears limited. Norway is a trusted partner of the EU and has been openly mentioned across strategies as one of the Union’s main partner for security and defence. | Low |
| Political & Regulatory | The safety summary states that Norwegian regulatory criteria for acceptable orbital-launch risk were not yet defined. Ground safety planning draws on both Norwegian DSB regulations and US FAA methods, creating a dual-regulation planning environment | Medium |
| Economic | In 2024, Andøya Space signed a binding coexistence agreement with the regional fishing industry to prevent severe harm to local employment and value creation A new launch ramp at Oksebåsen (separate site from the orbital spaceport at Børvågen) was reported to enable more rockets to be launched from Andøya, suggesting improved operational throughput and lower environmental disruption by using this additional facility. | Medium |
| Environment | The Spaceport lies above the Arctic Circle and similarly to Esrange is subject to Arctic temperatures and weather conditions. The new Oksebåsen ramp uses an electromechanical drive system that was assessed as reducing hydraulic-oil spill risk during launches. All new establishments are reported to undergo Environmental Impact Assessments, with environmental plans for monitoring, mitigation, and if needed restoration. Moreover, construction projects are preceded by archaeological inspections to avoid disturbing protected cultural-heritage sites. The fishing-industry coexistence agreement also aims to avoid adverse effects on critical fishing, spawning, nursery areas, and seafood safety | Medium |
| Product Quality & Design | Spaceport needs were based on a typical small commercial rocket. Both solid- and liquid-fuel rockets were considered, and hybrid rockets were assumed to be covered by those requirements - hybrid propulsion was not the baseline design case in the safety summary; the document assumes solid and liquid vehicle requirements will also cover less demanding hybrid/mixed-fuel cases. These facilities need to be further developed in order to satisfy diverse launch customers. | Medium |
| Manufacturing & Supply | Andøya space do not manufacture launch vehicles; but instead provide customer and user services for launch and operations. However, the spaceport has a strong relationship and agreement with Isar Aerospace, a German company, which holds an exclusive 20-year access agreement (signed 2021) to a dedicated, Isar-specified launch pad - giving Andøya a long-term, contractually secured demand base. Andøya Space says it will conduct regular evaluations of suppliers and expects suppliers, customers, and partners to apply the same standards through their supply chains. A comprehensive procurement strategy was adopted in 2024, with environmental considerations described as key criteria in procurement decisions. | Medium |
| Transportation & Distribution | Launches activate and evacuate safety zones on land, in the air, and at sea, creating access constraints for external stakeholders. The sea areas around Andøya are described as nationally important fishing grounds, including winter cod-fishing from January to March, making maritime-access conflicts a recurring risk. On land, Andøya Space says operations affect the local community and tourism through road closings and restricted access to specific areas. | Medium |
| Financial | Andøya Space is a predominantly state-owned commercial entity - 90% held by the Norwegian Ministry of Trade and Industry and 10% by Kongsberg Defence & Aerospace - which gives it a stable sovereign-backed ownership base and strategic (civil and defence/NATO) backing. The new orbital spaceport at Nordmela was built with an initial investment of over USD 35 million and opened in November 2023, with expansion to further pads planned. Reflecting the capital intensity of that build-out, in April 2026 Andøya Space raised NOK 300 million (~USD 32 million) in five-year senior unsecured notes. | Medium |
| Compliance | Strong regulatory compliance and structures in place. Andøya Space says procurements follow its procurement strategy and the Public Procurement Act where applicable. Hazardous-material handling and waste procedures are described as aligned with laws and regulations; the target to reduce unsorted waste by 20% for 2022-2024 was reportedly met. Few projects are assessed before approval against environment, community, and economic impacts. | Medium |
| Technology & Cyber | Mission control is defined to include all range systems, launch system control, and launch safety control functions. The launch safety team is responsible for real-time trajectory tracking, IIP calculation, ILL monitoring, telemetry/tracking data storage, and debris recovery coordination. The safety concept includes either Autonomous Flight Termination System (AFTS) or automatic ground-based flight termination; AFTS is presented as a way to reduce launch costs and increase cadence for small launch vehicles | High |
| Human Capital | Andøya Space reported 182 employees representing 17 foreign nationalities in addition to Norwegian citizens. Operational training was reworked into a three-level structure, and the training manual was revised to support long-term competence development. | High |
| Infrastructure | The launch pad facility is defined to include infrastructure for fuelling, final checks, launch, and post-launch clean-up. The Nordmela planning concept uses a 2.3 km launch-hazard area; buildings inside it must be unoccupied or evacuated during launch, and occupiable buildings should be outside it. Safety clear-zone radii of 949m for solid-fuelled and 960m for liquid-fuelled generic vehicles are used in the planning assumptions. | Medium |

END OF DOCUMENT

European Parliament and Council of the European Union. (2022). Directive (EU) 2022/2557 of 14 December 2022 on measures for a high common level of cybersecurity across the Union, amending Regulation (EU) No 910/2014 and Directive (EU) 2018/1972, and repealing Directive (EU) 2016/1142 (NIS2). Official Journal of the European Union, L 333, 80–155. https://eur-lex.europa.eu/legal-content/EN/TXT/PDF/?uri=CELEX:32022L2557

European Commission. (2023, June). EU-NATO Final Assessment Report Digital. https://commission.europa.eu/system/files/2023-06/EU-NATO_Final%20Assessment%20Report%20Digital.pdf

European Commission & High Representative. (2023). EU Space Strategy for Security and Defence. https://defence-industry-space.ec.europa.eu/document/download/3F02D07D07e-9C05a-4B01e-9D04c-4B04C06D02c0A02d_en?filename=Communication_Joint_Communication_Space_Strategy_Security_Defence.pdf

Isar Aerospace mission updates and NASASpaceflight/European Spaceflight reporting, January–June 2026 (second flight “Onward and Upward” attempts and status; Spectrum 28 m / 2 m, LOX-propane, ~700 kg to SSO from Andøya).

European Spaceflight, “RFA ONE Launch from SaxaVord Set for No Earlier Than 10 August”, 7 July 2026 (five-week launch window notice).

Rounded to the nearest degree

Besides spaceport license itself, UK framework licensing is around 240 days for launcher/satellite licenses

Besides spaceport license itself, Portuguese framework offers predictable licensing timelines, with around 90 days for launcher/satellite licenses

CNES, “Les centres de lancement”, Centre spatial guyanais website, accessed July 2026, https://centrespatialguyanais.cnes.fr/fr/centres-lancement.

CNES, “Vega-C”, Centre spatial guyanais website, accessed July 2026, https://centrespatialguyanais.cnes.fr/en/vega-c (launch campaign sequence, BIP transfer, encapsulation and Upper Composite Trailer).

CNES, “Launch facilities” (installations de lancement), CSG website (ELA-2/ELA-3 reassignment to Vega-E, ELM2 and ELM-Diamant multi-launcher zone), accessed 2026.

ESA/Avio, Vega contracts for future operations and development, December 2024 (Vega-C cadence ramp towards up to 6 launches/year).

Arianespace/Avio, Vega C User’s Manual, Issue 1, and CSG EPCU documentation (S3B encapsulation hall and payload preparation flow).

SSC, Esrange User’s Handbook, Volume IX – Spaceport, August 2022 (LC-3, LVIB, pad and utility characteristics).

https://investors.fireflyspace.com/news-releases/news-release-details/firefly-aerospace-and-ssc-space-meet-next-critical-milestone

SSC, Esrange User’s Handbook, Volume I – General Information, August 2022.

Isar Aerospace / SSC public information on Isar test facilities at Esrange (development, acceptance and qualification testing; integrated stage tests; reported 124 Aquila hot fires in one year).

Andøya Space corporate information and NCR documentation.

Isar Aerospace press releases: “Andøya Spaceport … opened in official ceremony” (2 November 2023; exclusive access to the first launch site built to Isar’s specifications, including launch pad, payload integration facilities and mission control centre); first test flight investigation summary (2025).

UK CAA licensing decisions: spaceport licence (December 2023, up to 30 launches/year), range control licence (April 2024), RFA ONE launch licence (January 2025; up to 10 launches/year, max. two per month).

SaxaVord Spaceport, “Launch”, https://saxavord.com/launch/, accessed July 2026 (single operational launch complex; stool and pad occupied exclusively by RFA; bespoke tracking, telemetry and flight-termination system; two further complexes and Mission Management Control Centre under construction).

SaxaVord Spaceport Assessment of Environmental Effects (AEE) / Description of Proposed Project, as summarised in the study team’s desk research (site composition, pad design, LSPF, LRCC, launch cadence and LEZ concept).

Secondary compilations of the SaxaVord planning/AEE documentation (LSPF: two hangars, approx. 28 m × 68 m, 13 m high). Dimensions to be confirmed against the AEE original.

European Spaceflight / press reporting, February 2026 (Orbex administration; Sutherland site mothballed since October 2024).

DLR Institute of Space Propulsion, “Test Benches for Space Propulsion”, https://www.dlr.de/en/ra/research-transfer/research-and-test-infrastructure/test-benches-for-space-propulsion, accessed July 2026.

DLR, “Test Bench P5” facility page and fact sheet, accessed July 2026.

O. Lagnel, “Performance of Vinci Engine Tests at PF052 Test Bench”, AIAA 2018-2724 (PF052 history, turbopump cells, capacities).

EUCASS 2019, paper 481, “VINCI, the European reference for Ariane 6 upper stage” (PF052 acceptance-test role, ambient-pressure operation, qualification campaigns).

ESA, “Prometheus”, Future Launchers Preparatory Programme pages (LOX/methane, 30–110% throttle, hot-fire testing at Vernon since 2022).

ArianeGroup, “Prometheus reusable engine reached a major milestone”, July 2025 (four consecutive ignitions at Vernon); European Spaceflight, “ArianeGroup Completes Key Prometheus Hot Fire Test”, December 2024.

CNES, “Le banc d’essai des accélérateurs à poudre (BEAP)”, CSG website; CNES/ESA public information on P120C/P160C static firings.

Avio and ESA public information on Zefiro-40/Zefiro-9 test campaigns, SPTF Perdasdefogu and M10 LOX-methane testing; Europropulsion P120C/P160C qualification firings at BEAP (P160C QM3, 2025).

Rocket Factory Augsburg, “RFA ships stages to SaxaVord Spaceport”, 6 March 2026 (first stage from Augsburg, second stage from Esrange, Helix engines tested in Kiruna and delivered on a rolling basis).

Subtask 2.1, Transportation infrastructure (Table 10): MN Toucan (1995-built) and MN Colibri (2000-built) roll-on/roll-off vessels under long-term charter by Compagnie Maritime Nantaise for Ariane/Vega launcher components.

Subtask 2.1, SaxaVord Spaceport factsheet (licensing: CAA spaceport licence Dec 2023, range-control licence Apr 2024, RFA launch licence Jan 2025 ≤ 10 launches/yr and ≤ 2/month; seasonal no-launch window mid-May to end-June; single-campaign-at-a-time operating concept) and Esrange factsheet (downrange zone C available 16 Sep–30 Apr).

ESPI, “Space Venture 2025”, https://www.espi.eu/reports/space-venture-2025/.

ESPI Report, “Blinded by the light”.

“What happens to public money as Orbex shifts from Sutherland to SaxaVord”, press coverage of the Sutherland/Orbex case.

Subtask 2.1, Esrange Space Center factsheet (launch control): orbital Launch Control Centre selection pending among three existing operations centres or a new build.

Subtask 2.1, Andøya Spaceport factsheet (launch control, TT&C, range and flight termination): range, telemetry and flight-termination assets shared with sounding-rocket and defence activity; dedicated upgrades under way.

Interview: ITAR hardware from US suppliers, especially payload separation systems, cited as a big friction point due to long licensing delays.

EU SST, “EUSST Service Portfolio”, https://www.eusst.eu/sites/default/files/documents/EUSST_Service_Portfolio.pdf.

https://spacedata.aei.org/space

https://space.skyrocket.de/directories/launcher_usa.htm

AEI database

https://space.skyrocket.de/directories/launcher_usa.htm

https://spacenews.com/its-time-to-unlock-inland-orbital-launch-for-a-resilient-u-s-space-future/

https://www.thespacereview.com/article/5156/1

https://spacenews.com/improving-spaceport-infrastructure-could-ease-strain-at-cape-canaveral-and-vandenberg/

https://www.airandspaceforces.com/vandenberg-launch-pads-super-heavy-expansion/

https://www.nasaspaceflight.com/2026/01/space-force-launch-interest-cape-vandenberg-pads/

https://arstechnica.com/space/2024/07/theres-not-enough-room-for-starship-at-cape-canaveral-spacex-rivals-claim/

https://www.reuters.com/business/aerospace-defense/blue-origin-faces-months-delays-after-rocket-explosion-damages-launch-pad-2026-05-30/

https://www.cnbc.com/2026/06/01/blue-origin-launchpad-may-not-be-restored-until-2028-nasas-isaacman.html

https://spacenews.com/satellite-backlog-emerges-as-key-constraint-at-the-nations-busiest-spaceport/

https://spaceflightnow.com/2025/07/24/amazon-says-139-5-million-investment-in-florida-is-key-to-ramping-up-launch-cadence-with-project-kuiper/

https://commercialspace.org/news_events/scrubbed/

https://www.thespacereview.com/article/5156/1

https://www.thespacereview.com/article/5156/1

https://commercialspace.org/news_events/scrubbed/

10 USC § 2276a

https://www.congress.gov/crs-product/IF012900

https://commercialspace.org/news_events/scrubbed/

https://www.defensenews.com/space/2025/06/04/space-force-shifts-upfront-range-upgrade-costs-to-commercial-firms/

https://www.fly2houston.com/spaceport.

https://aerospace.org/article/space-futures-within-range-how-aerospace-supports-us-spaceport-modernization

J. K. Tinoco, C. Yu, D. Howard, and R. E. Stillwell, “An Introduction to the Spaceport Industry,” Section 6.2.2 “Impacts to Local Community,” Rutledge, 2020. pg. 148–149.

https://project-disco.org/innovation/launching-the-future-through-commercial-space-innovation/

https://www.faa.gov/newsroom/faa-streamlines-commercial-space-license-approvals

https://spacenews.com/faa-projects-continuing-growth-in-commercial-space-transportation/

https://www.faa.gov/space/environmental/nepa_docs

https://spacenews.com/faa-gives-environmental-approval-for-increased-starship-launch-rate/

https://www.ntsb.gov/news/press-releases/Pages/nr20220909.aspx

https://www.space.com/space-exploration/launches-spacecraft/faa-grounds-spacexs-starship-v3-megarocket-after-flight-12-mishap

https://www.nato.int/en/what-we-do/deterrence-and-defence/multinational-capability-cooperation

https://www.rnz.co.nz/news/national/560762/us-wants-to-launch-more-satellites-from-nz

https://www.globalspaceportalliance.com/about-gsa/

https://hbr.org/2026/03/the-founder-of-rocket-lab-on-competing-with-billionaires-to-lead-in-space

https://thespinoff.co.nz/business/20-11-2018/what-lies-inside-rocket-labs-secret-us-military-contracts

https://www.stuff.co.nz/business/111185172/government-venture-capital-fund-turned-down-early-offer-to-invest-in-rocket-lab

https://space.skyrocket.de/doc_lau/electron.htm

https://www.rnz.co.nz/news/business/590037/rocket-lab-wins-record-contract-with-us-department-of-war

https://www.investing.com/news/company-news/rocket-lab-acquires-new-zealand-manufacturer-for-185b-backlog-93CH-4529553

https://rocketlabcorp.com/assets/Electron-Payload-User-Guide-7.0-v6.pdf

https://rocketlabcorp.com/assets/Uploads/Rocket-Lab-Neutron-PUG-reduced-final.pdf

https://www.spacecapital.com/blogs/rocket-lab-the-discipline-of-audacity-the-art-of-precision

https://www.heise.de/en/news/Rocket-Lab-to-acquire-laser-communication-company-Mynaric-11242492.html

Private correspondence with NZ regulators

https://www.mbie.govt.nz/dmsdocument/20127-report-on-the-statutory-review-of-the-oshaa-2017-pdf

https://irctoolkit.mbie.govt.nz/case-studies/international-regulatory-cooperation-on-space-activities

https://www.dlapiper.com/en-at/insights/publications/2026/02/beyond-our-limits-new-zealand-increases-its-space-launch-limit

https://www.rnz.co.nz/news/national/560762/us-wants-to-launch-more-satellites-from-nz

https://www.rocket.jaxa.jp/e/rocket/h3/index.html#01

https://global.jaxa.jp/projects/rockets/epsilon/

https://global.jaxa.jp/article/special/epsilon/hirose_e.html

https://www.ihi.co.jp/en/all_news/pdf/ip02.pdf

https://spacepolicyonline.com/news/japans-epsilon-s-rocket-suffers-another-setback/

https://spacenews.com/ihi-aerospace-to-offer-epsilon-rocket-commercially/#:~:text=Pricing%20will%20depend%20on%20whether,synchronous%20orbit%20for%20$15%20million.

https://www.bbc.com/news/world-asia-24090322

https://spacenews.com/third-kairos-launch-fails/

https://spacenews.com/space-one-and-space-bd-to-launch-satellite-for-japanese-military/

https://spacenews.com/japanese-launch-company-interstellar-technologies-raises-130-million/

https://global.jaxa.jp/countdown/F011/presskit/tnsc_guide_e.pdf

https://www.asahi.com/ajw/articles/15590527

https://asianews.network/japan-plans-to-boost-facilities-at-h3-rocket-launch-site-in-effort-to-increase-launch-numbers/

https://stage.tksc.jaxa.jp/shisetsu/business/uchinoura/M_rocket/

https://www.space-one.co.jp/index_e.html

https://japan-forward.com/kairos-rocket-aims-for-japans-first-private-satellite-launch/

https://mainichi.jp/english/articles/20210528/p2a/00m/0sc/033000c#:~:text=The%20municipal%20government%20estimates%20the,role%20in%20fund%20procurement%20assistance

https://spacenews.com/firefly-signs-agreement-to-study-alpha-launches-from-japan/

https://www.istellartech.com/en_news/10064

https://www.istellartech.com/7hbym/wp-content/themes/ist_2023/assets/pdf/usersguide_zero.pdf

https://www.nippon.com/en/japan-topics/g02556/hokkaido-town-aims-to-become-east-asian-space-launch-hub.html

https://hokkaidospaceport.com/

https://www.mufg.jp/english/profile/ourbrand/passion/interview_03/index.html

https://www.sierraspace.com/press-releases/new-sierra-space-partners-accelerate-effort-to-bring-dream-chaser-spaceplane-to-japan/

https://fund.jaxa.jp/content/uploads/Overview_of_The_SpaceStrategy_Fund.pdf

https://mainichi.jp/english/articles/20210528/p2a/00m/0sc/033000c#:~:text=The%20municipal%20government%20estimates%20the,role%20in%20fund%20procurement%20assistance

https://www.lexology.com/library/detail.aspx?g=C06D094A094-6D048-4bab-A0383-fE07C09076442c

https://natlawreview.com/article/japan-shifts-next-generation-space-transportation-regulation-space-activities-act

https://www.isro.gov.in/Launchers.html

https://www.thespacereview.com/article/5008/1

https://www.thegeostrata.com/post/isro-s-strategic-ascent-competitive-positioning-in-the-global-heavy-launch-market

https://www.newspace.im/assets/Small-Launchers-2023_Erik-Kulu_IAC02023.pdf

https://interactive.satellitetoday.com/via/satshow-week-2026-show-daily/skyroot-aerospace-indian-launch-player-ready-for-the-big-stage

https://www.ft.com/content/9481e0eb-51ac-41A05-91C09-4852cbD04C0414?syn-25A06B01A06=1

https://reliefweb.int/report/india/india-cyclone-nov-1984-undro-information-reports-1-2

https://www.deccanchronicle.com/nation/current-affairs/131216/isros-spaceport-in-sriharikota-escapes-heavy-cyclones-fury.html

https://theprint.in/ground-reports/sriharikota-we-have-a-problem-the-ground-is-eroding/1853844/

https://indianexpress.com/article/long-reads/sriharikota-spaceport-isro-space-programme-9789159/

https://www.shar.gov.in/sdscshar/newAboutus.jsp

https://keeptrack.space/deep-dive/kulasekarapattinam-spaceport

https://www.isro.gov.in/Second_Spaceport_FoundationStone_Laid_Hon_PrimeMinister.html

https://www.isro.gov.in/Achievements_Department_of_Space_2025.html

https://keeptrack.space/deep-dive/kulasekarapattinam-spaceport

Ibid

https://www.inspace.gov.in/inspace/sys_attachment.do?sys_id=A07F0400622B0984F050E095eF017B06E091bfB01

https://www.pib.gov.in/PressReleaseDetail.aspx?PRID=1876714&reg=3&lang=1

https://www.thespacereview.com/article/5008/1

https://www.axiomspace.com/news/mou-skyroot-aerospace

https://www.austrade.gov.au/en/news-and-analysis/analysis/australias-starry-success-in-indias-space-sector

https://www.thespacereview.com/article/5008/1

https://spacenews.com/isar-aerospace-signs-agreement-for-canadian-launch-site/

https://isaraerospace.com/launch

EU Space Surveillance and Tracking - Defence Industry and Space

https://eu-space.europa.eu/space-economy/skills-and-education/space-career-launchpad

The important caveat is that these are not purely EU‑competence matters: range safety, flight‑termination acceptance and airspace coordination touch national safety, aviation, maritime and, in places, security competences, so they cannot be assumed to fall within the EU Space Act's implementing framework. The Act offers a valuable policy window for the licensing and safety‑resilience dimensions where its scope permits, but the objective of harmonisation and mutual recognition must be pursued through whichever instrument fits each matter — the Act where applicable, and technical standards, bilateral or multilateral arrangements, or voluntary coordination between authorities where necessary.

https://cordis.europa.eu/project/id/101135284

https://geotec.uji.es/projects/spacesuite/

https://europeanspaceflight.com/uk-government-pledges-10m-in-funding-to-saxavord/

https://www.nammo.com/products/space/space-propulsion-thrusters-and-engines/220n-h2o2-thruster/

https://www.aerovia.org/facilities/esrange-ground-station

https://www.nammo.com/products/space/space-propulsion-thrusters-and-engines/220n-h2o2-thruster/

D&B Hoovers is Your Sales Accelerator – Dun & Bradstreet

EY.GIS.Web

Orbis

ESA - Shipping rockets: Ariane on board

Canopée: the sailing ship for Ariane 6 transport

report_orbital-launches-from-esrange-space-center.pdf

andoyaspace.no/wp-content/uploads/2024/10/ASX-Brosjyre-v10-002.pdf

Andoya Space Secures Funding for Rocket Launch Sites via Bond Issuance - Theia

Andøya Space Årsrapport